## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#88
Frédéric Gabin
SA4 Chairman (Ericsson LM)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  CRs to completed features in Rel-16
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, then Dolby Laboratories Inc. , ETSI - from 29th June 2020)
  Vice Chairmen:
    Gilles Teniou (Orange, then Tencent, TBD - from 1st July 2020)
    Stefan Bruhn (Dolby Laboratories Inc., ETSI)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) – interim chairman | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#87-e
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_5GMS_Multicast: 7 May
  3GPP SA4 telco on FS_EMSA : 7 May
  3GPP SA4 telco on ITT4RT: 20 March, 17 and 29 April, 13 May, 17 June
  3GPP SA4 telco on 5GMS3: 27 March, 30 April, 5 and 14 May
  3GPP SA4 telco on FS_5G_Video: 14 and 28 April, 12 May, 23 June
  3GPP SA4 telco on FS_NBMP_FLUS: 22 April
  3GPP SA4 telco on FS_XRTraffic: 12 May, 23 June
  3GPP SA4 telco on E_FLUS: 6 and 13 May
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#108-e | 2 - 9 April 2020 | E-Meeting
SA4#109-e | 20 May – 3 June 2020 | E-Meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_5GMS_Multicast: 30 July
  3GPP SA4 telco on FS_EMSA: 16 July
  3GPP SA4 telco on ITT4RT: 8 and 22 July, 5 August
  3GPP SA4 telco on FS_5G_Video: 7 and 21 July, 4 August
  3GPP SA4 telco on FS_FLUS_NBMP: 15 and 29 July
  3GPP SA4 telco on FS_XRTraffic: 7 and 21 July, 4 August
  3GPP SA4 telco on IVAS: 30 June
  3GPP SA4 telco on 5GMS3: 9 and 23 July, 6 August
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#110-e | 1924 - 28 August 2020 | E-Meeting Host: NAF3, Venue: TBD
SA4#111-e | [9 – 13] November 2020 | E-Meeting Host: IF3, Venue: TBD

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2021)
Meeting | Dates | Venue and Host
SA4#112 | 1 - 5 February 2021 | Host: TBD Dolby, Venue: TBD San Francisco, US
SA4#113 | 12 - 16 April 2021 | Host: TBD, Venue: TBD
SA4#114 | 24 - 28 May 2021 | Host: Samsung, Venue: TBD, Korea
SA4#115 | 23 – 27 August 2021 | Host: TBD, Venue: TBD
SA4#116 | 15 - 19 November 2021 | Host: EF3, Venue: Marbella, Spain

## Slide 7: SA4 meeting statistics

## Slide 8: SA4 progress highlights
E-meetings have slowed progress. Prioritized maintenance and Rel-16 completion over Rel-17.
Important corrections to EVS Codec (Rel-12)
Important corrections to 5G Media Streaming Architecture TS 26.501 (Rel-16)
Rel-16 E_FLUS (Enhancements to Framework for Live Uplink Streaming) completed.
Exception requested for Rel-16 5GMS3 (5G Media Streaming stage 3) to complete TS 26.512. TS 26.511 presented for approval.
New Rel-16 Work Item on removal of H.263 and MPEG-4 Visual from 3GPP Services. Exception requested.
New Rel-17 Work item HInT (Extension for headset interface tests of UE)
New Rel-17 Study Item FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)

## Slide 9: CRs to Rel-15 and earlier
CRs
  [eDASH,TEI15] SP-200390 CRs to Correction on Partial File Handling
    TS 26.247, TS 26.347, TS 26.346
    to permit a partial file handling capable MBMS application to initially request strictly the full file, and upon receiving a signal from the MBMS client that only a partial file is available, may lead to a subsequent file request that contains indication of its acceptance of partial file content.
  EVS_Codec (Rel-12) SP-200585 CRs to Update the test vectors, Corrections of algorithmic description, EVS Fixed-Point Source Code and ch-aw-recv specification [EVS codec]
    TS 26.442, TS 26.443, TS 26.444
    Correct following reported issues e.g.:
      Handling of possible corrupt SID frames in AMR-WB IO/EVS modes
      Wrong arithmetic in MSLVQ encoder module
      Improvements in decoder robustness based on torture testing
      Hardening of code
      Editorial changes (Wrong commandline help)
    Update of the test vectors for the fixed point and floating point conformance testing.

## Slide 10: CRs to completed features in Rel-16 - 1
[EVS_Codec/Alt_FX_EVS] Corrections to EVS Alternative Fixed-Point Source Code
  Same corrections as the ones done to EVS_Codec Rel-12 (see previous slide) but to EVS Alternative Fixed-Point Source Code TS 26.452.
5GMSA (5G Media Streaming Architecture)
  SP-200388 CRs for consolidated changes to 26.501 [5GMSA]
    Corrections to Network Slicing,
    Correction to uplink Network Assistance
    Adding sample percentage to consumption reporting.
    Correction to Network Assistance baseline configuration parameters.
    Various renamings
    Adding multi-MNO collaboration scenarios.
    Corrections to Consumption reporting.
    Corrections to ingest configuration procedures.
    Revised sequence diagrams from consumption reporting to make “consumption reporting” part of Media Session Hander.
    Data Network made white in architecture diagrams (clause 4.2.1 and 4.3.1), indicating that it may or may not be part of the 5G System (trusted or untrusted).
    Correction to domain model diagrams.
TEI16: SP-200397
  TS 26.114 editorial improvements
  TS 26.346 Correction of MBMS Download Profile

## Slide 11: CRs to completed features in Rel-16 - 2
QOED: SP-200392 CRs to QoE Measurement Collection
  TS 26.114, TS 26.247
  In LS S4-200721 SA5 requested SA4 to implement certain QoE measurement functionalities:
    QoE Reference Id
    Recording Session Id
    Recording Session Indication
    Within-area Indication
    Temporary stop of reporting
MC_XMB,TEI16: SP-200393 CRs to Service Announcement API for enTV
  TS 26.347
  In Rel-16 for MCData, the addSA functionality was added, but only for file delivery. It is believed that a generic way for any API should be available to initialize the MBMS client with Service information or to update SA information through the app.
5G_MEDIA_MTSI_EXT:
  TS 26.114
  SP-200394 Correcting "a=3gpp-qos-hint" loss values. Correcting the Figure references.
  S4-200905 Adding Media Feature Tag for IMS Data Channel (SA#88 Tdoc missing at time of writing)

## Slide 12: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity) – completed at SA#86
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming) – complete !
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed at SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) – completed at SA#87
CHEM (Coverage and Handoff Enhancements for Multimedia) – completed at SA#85
MC_XMB (MCData File Distribution support over xMB) – completed at SA#84
5GMSA (5G Media streaming architecture) – completed at SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) – completed at SA#86
VRQoE (VR QoE metrics) – completed at SA#87
5GMS3 (5G Media Streaming stage 3) - exception requested
RTCPVer (RTP/RTCP Verification for Real-Time Services) – completed at SA#87
DAHOE (Support of Hybrid DASH/HLS over eMBMS) – completed at SA#87
ANTeM (Ambient noise test methodology for evaluation of acoustic UE performance) – completed at SA#87
Removal of H.263 and MPEG-4 Visual from 3GPP Services – New and exception requested
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 13: E_FLUS (Enhancements to Framework for Live Uplink Streaming) – completed !
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
Since SA#87 TS 26.238 has been updated and corrected with
  Update, correction and clarification of text
  Correction of References
  Media Codec Profile for E_FLUS
  Clarification on uplink assistance
  Adding Support for Remote Control
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 90% -> 100% | SA#88 | SP-200389 CRs to TS 26.238
Note: Progress since last SA is shown with blue colour.

## Slide 14: 5GMS3 (5G Media Streaming stage 3)
Objective:
  Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Since SA#87, at SA4#108-e, SA4#109-e and during several telcos progress was made on
    TS 26.511 5G Media Streaming (5GMS); Speech and audio profiles was progressed to v1.4.1 and agreed to be presented for approval at SA#88. In particular, a video media presentation capability, namely HD-HDR, has been defined so as to identify the minimum capability under which HEVC decoding support is mandatory on top of AVC.
    TS 26.512 5G Media Streaming (5GMS); Protocols was significantly progressed but is not complete. An exception sheet was agreed to allow for 3 more months to finalize the feature
WID: SP-190464
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 70% -> 85% | SA#88 -> SA#89 | SP-200401 5GMS3 Exception sheet SP-200404 TS 26.511 5G Media Streaming (5GMS); Profiles, Codecs and Formats
Note: Progress since last SA is shown with blue colour.

## Slide 15: Overview of work progress Rel-16 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 90% -> 100% | SA#88 | SP-200389 CRs to TS 26.238
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 70% -> 85% | SA#88 -> SA#89 | SP-200401 5GMS3 Exception sheet SP-200404 TS 26.511 5G Media Streaming (5GMS); Profiles, Codecs and Formats
RM_H263_MP4V (Removal of H.263 and MPEG-4 Visual from 3GPP Services) New WID | CRs to 26.140 CRs to 26.114 CRs to 26.244 CRs to 26.346 CRs to 26.234 | 0 -> 60% | SA#89 | SP-200400 New WID on Removal of H.263 and MPEG-4 Visual from 3GPP Services SP-200402 CRs to Remove H.263 and MPEG-4 Visual from 3GPP Services SP-200406 Exception on Removal of H.263 and MPEG-4 Visual from 3GPP Services

## Slide 16: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
HaNTE (Handsets Featuring Non-Traditional Earpieces)

## Slide 17: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
Since SA#87,
  At SA4#108-e: The EVS SWG Chairman provided information on the on-going off-line discussions to solve the deadlock situation; experts explore the possibility of an initial baseline merge based on pre-defined components, followed by a public collaboration phase to introduce enhancements and to develop a single joint candidate on collaborative way. Contribution discussed on the process focused on discussion on public collaboration. There has been a presentation of Acoustics Research Institute (ARI) of the Austrian Academy of Sciences (OeAW) and its capabilities to perform tests with respect to spatial-audio applications of 3GPP.
  At SA4#109-e: Public collaboration principles co-sourced by 11 source companies were presented (S4-200817)
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is
  to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
Since SA#86, at SA4#108 and SA4#109,
  Agreed updates to the Permanent Document (S4-200840) and a timeplan that scheduled four telcos prior to SA4#110-e.
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 35% -> 45% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 19: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Since SA#87 there has been no progress.
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 20: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. Two main objectives are 1) to update 3GPP TS 26.132 with reference to the appropriate version of ITU-T P.64 that addresses HaNTE devices and 2) review performance of HaNTE devices and update requirements in 3GPP TS 26.131 if necessary, to ensure an adequate user experience.
Since SA#87,
  At SA4#108-e and SA4#109-e : A round Robin test plan was progressed and agreed. The test is ongoing.
WID: SP-191212
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 5 -> 25% | SA#89 | None
Note: Progress since last SA is shown with blue colour.

## Slide 21: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 35% -> 45% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% | SA#90 | None
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 5 -> 25% | SA#89 | None

## Slide 22: List of SA4 Study Items
Ongoing Study Items
FS_TyTraC (Typical Traffic Characteristics of Media Services) – completed at SA#87
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) – completed at SA#87
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) – completed at SA#87
FS_VR_CoGui (VR Streaming Conformance and Guidelines)
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)

## Slide 23: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118
Since SA#87 there has been no progress.
WID: SP-190642
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 24: FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
Objective: The goal of this study item is to identify and evaluate potential enhancements to the 5G Media Streaming Architecture to provide multicast-broadcast media streaming services.
Since SA#87, at SA4#109-e and during Ad Hoc telcos a draft skeleton TR 26.802 was agreed, initial use cases and key issues were discussed and background info from SA2 related study item presented.
WID: SP-200055
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 0% -> 5% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics. Document additional developments in the industry that impact traffic characteristics in future networks. Identify the applicability of existing 5QIs/PQIs for such services and potentially identify requirements for new 5QIs/PQIs or QoS related parameters. Communicate with other 3GPP groups and external organizations on relevant aspects related to the study.
Since SA#87, at SA4#109-e the time plan has been updated, a permanent document created and updated (S4-200895) and a draft CR to 26.925 was agreed as basis for the future CR.
WID: SP-200054
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 0% -> 15% | SA#91 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
Objective: determine the processes for discovering, configuring, running, and managing media processing workflows on the 5G edge and network. Study the mapping of the new processes into the 5GMSA architecture. How to leverage architecture and functions defined by SA2 and SA6 for edge computing and applications. Validate the architecture extensions against the identified key use cases and recommendations from XR5G and E-FLUS (e.g. split rendering, VR stitching). Document architectural extensions for edge media processing to support other 5GMSA features
Since SA#87, at SA4#109-e a Use Case Template and Definitions were agreed. The timeplan was agreed and includes several telcos.
WID: SP-200056
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 0% -> 15% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs
Since SA#87, at SA4#109-e the TR 26.955 was progressed to v0.2.0 including in particular relevant scenarios for evaluation.
WID: SP-200052
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 0% -> 20% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
Objective: to identify the workflow for NBMP (Network Based Media Processing ) media processing with the TS 26.238. Such workflow should start from a request for the establishment of a FLUS session and then include the instantiation, running and monitoring of media processing application requested by FLUS source on a FLUS sink.
Since SA#87, at SA4#109-e a draft permanent document including initial considerations was agreed as basis for further work.
WID: SP-200053
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 0% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 29: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 | None
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 0% -> 5% | SA#90 | None
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 0% -> 15% | SA#91 | None
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 0% -> 15% | SA#90 | None
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 0% -> 20% | SA#90 | None
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 0% -> 10% | SA#90 | None

## Slide 30: Proposed new WIDs/SIDs - 1
SP-200399 FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
  Rel-17 Study
  Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS.
  Output: New TR 26.9xx Support of 5G Glass-type AR/MR Devices
  Target date: SA#92
SP-200398 HInT (Extension for headset interface tests of UE)
  Target release: Rel-17
  Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests.
  Output: CRs to TS 26.131 and TS 26.132
  Target date: SA#93

## Slide 31: Proposed new WIDs/SIDs - 2
SP-200400 RM_H263_MP4V (Removal of H.263 and MPEG-4 Visual from 3GPP Services)
  Target release: Rel-16
  Objective (summary): remove any normative (shall, should, may) statements related to H.263 and related to MPEG-4 Visual from Rel-16 service specifications and related unnecessary or confusing statements. Identify other 3GPP service specifications (under SA4 control and outside SA4) that reference H.263 or MPEG-4 Visual and provide relevant updates, if necessary.
  Output: CRs to TSs 26.140, 26.114, 26.244, 26.346, 26.234
  Target date: SA#89
  See proposal dated 2020-06-04 at https://www.3gpp.org/specifications/proposed-for-withdrawal
  See related Exception sheet in SP-200406

## Slide 32: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-data-channel-sdpneg-28 (2019) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 
draft-ietf-rtcweb-data-channel-13 (2015) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 

## Slide 33: Summary of action items
Action Points from SA#87 to SA4:
  None
Action items from SA4 to SA#88:
  Approve all CRs, new WIDs and new TR/TSs
  Approve 2 Exception Sheets