## Slide 1: SA5 Status Report to SA#88-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella SA5 Vice Chair, Nokia
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2020 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#129e | 24 Feb – 4 Mar 2020 | E-meeting | - | - | 
SA5#130e | 20-28 Apr 2020 | E-meeting | - | - | 
SA5#131e | 25 May – 3 June 2020 | E-meeting | - | - | 
SA5#132e | 17-28 Aug 2020 | E-meeting | - | - | 
SA5#133e | 12-16 Oct 2020 (TBC) | E-meeting | - | - | 
SA5#134e | 16-20 Nov 2020 (TBC) | E-meeting | - | - | 

## Slide 4: E-meeting process
Latest version for SA5#131e described and agreed in S5-203002
Based on experiences from the first two e-meetings
Expected to be ”fine-tuned” for next meeting

## Slide 5: Revised SA5 Terms of Reference
Tdoc | Title
SP-200545 | Revision of SA5 ToR
SA5-agreed; presented to SA for approval (agenda 4.5)
Reasons:
  The current ToR is not up to date and does not clearly describe the scope and responsibility of SA5
  Need to have an up to date ToR clearly describing the scope and responsibility of SA5, valid for current and future work areas, with good examples to make the work more visible and understandable for external audiences.
  Crucial for cross-WG/SDO relation/coordination
  Follow the new ToR template proposed by the TSG leadership

## Slide 6
New or Revised OAM WID/SIDs
Tdoc | Type | Release | Title | Source | Potential related groups
SP-200461 | Revised WID | Rel-16 | Revised WID on Enhancement of 3GPP management system for multiple tenant environment support | Huawei | 
SP-200462 | New WID | Rel-17 | New WID on Enhancements of 5G performance measurements and KPIs | Intel, China Telecom, CMCC, Samsung | SA2(IABARC/5G_AIS/5G_eSBA) RAN1 (NR_feMIMO) RAN2 (LTE_NR_DC_enh2)
SP-200463 | New WID | Rel-17 | New WID on Management of the enhanced tenant concept | Huawei | 
SP-200464 | New WID | Rel-17 | New WID on Autonomous network levels | China Mobile, Huawei, China Telecom, CATT | RAN3(NR_SON_MDT) SA2(eNA)
SP-200465 | New WID | Rel-17 | New WID on Management data collection control and discovery | Nokia, Nokia Shanghai Bell | -
SP-200466 | New WID | Rel-17 | New WID on Enhancement of Handover Optimization | Ericsson | RAN2(NR_Mob_enh-Core/LTE_feMob-Core)

## Slide 7: Overview of OAM ongoing WIs/SIs progress
Rel-17:(14 WI/SI ->21 WI/SI )
10 ongoing WIs (just started; 0% compl.)
4 ongoing SIs -> 6 ongoing SIs
5 new Wis (wait for SA approval)
Rel-16 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
QOED | Management of QoE measurement collection | 760058
EE_5G | Energy Efficiency of 5G | 810023
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 810031
5GMSD | Discovery of management services in 5G | 820035
eNRM | NRM enhancements | 820032
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 820036
COSLA | Closed loop SLS Assurance | 850026
OAM_RTT | Streaming trace reporting | 850027
SON_5G | Self-Organizing Networks (SON) for 5G networks | 850030
MEMTANE | Enhancement of 3GPP management system for multiple tenant environment support | 850031
OAM&P Studies |  | 
FS_OAM_NPN | Study on non-public networks management | 830024
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 830025
FS_ANL | Study on autonomous network levels | 850032
Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 860024
IDMS_MN | Intent driven management service for mobile networks | 810027
EE5GPLUS | Enhancements on EE for 5G networks | 870022
OAM_NPN | Management of non-public networks | 
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 
e_5GMDT | Management of MDT enhancement in 5G | 
adNRM | Additional NRM features | 
eQoE | Enhancement of QoE Measurement Collection | 
eSON_5G | Self-Organizing Networks (SON) for 5G networks | 
eCOSLA | Enhanced Closed loop SLS Assurance | 
OAM&P Studies |  | 
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 850028
FS_NSMEN | Study on network slice management enhancements | 860022
FS_EE5G | Study on new aspects of EE for 5G networks | 870021
FS_eECM | Study on management aspects of edge computing | 
Rel-16: (13 WI/SI)
4 WIs (QOED,eNRM,5GMSD,SON_5G) will ask for Rel-16 exception, 6 WIs are completed.
2 SIs (FS_5GSAT_MO, FS_ANL) will be moved to Rel-17. 1 SI is completed.

## Slide 8
COSLA/MEMTANE
MEMTANE: The following topics are discussed and agreed in the meeting:
clarifications about how to distinguish different tenant
Add use case for performance management supporting multiple tenant
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
COSLA | Closed loop SLS assurance | 55%->65%->100% | TS 28.535/28.536 | SP-190781 | SA#88 (06/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | Enhancement of 3GPP management system for multiple tenant environnent support | 35%->70%->100% | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#88 (06/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
COSLA: The following topics are discussed and agreed in the meeting.
Update Clause 4.2 Management control loops
use case for 5GC service assurance, use case of SLS assurance control
Remove CSI definition
Generic SLS Assurance Procedure
attributes to assurance control loop

## Slide 9
SON_5G：The group discussed and the following topics need more discussion, exception is needed:
  Add attributes of related to HO parameter for 28.541
  Handover related parameters for 28.313
  LS to RAN3 for clarification to ask “which HO and/or reselection parameters RAN3 likes SA5 to provide ranges
  The group decided to ask for exception to resolve the HO parameters and stage3 work.
EE_5G: The group discussed and agreed the following topics:
  Update on D-SON ES solution management service
  Add ES coverage relation in NRCellRelation
FS_EE5G: The group discussed and agreed the following topics:
  Key Issues and Potential Solutions
  Key Issues: EE KPI for 5GC, EE KPI in case of NG-RAN sharing, Network data analysis assisted energy saving
  LS sent to RAN3 to inform the SA5 energy efficiency working progress and also clarify the EE KPI.
SON_5G/EE_5G/FS_EE5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
SON_5G | Self-Organizing Networks (SON) for 5G networks | 40%->70%->75% | TS 28.313/28.544 | SP-190785 | SA#88 (6/2020) | Intel | RAN3, RAN2, SA2 | Tbd
EE_5G | Energy efficiency of 5G | 95%->95%->100% | TS 28.310 | SP-180819 | SA#87 (03/2020) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
FS_EE5G | Study on new aspects of EE for 5G networks | 0%->10% | TR 28.813 | SP-200187 | SA#93 (June 2021) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements

## Slide 10
eNRM：The following topics are agreed:
  5GC update support 5QI monitor
  IOC for 5QI to DSCP mapping
  updating ServiceProfile and SliceProfile attributes
  Transport support of slicing (transport endpoint in NRM, transport information and slice mapping on backhaul endpoints, LS to GSMA and ZSM on mapping with slices of different domains via Cross-domain OAM coordination, LS to IETF for transport support for E2E network slice in 3gpp)
  NRM fragment to support RIM
  PM control NRM fragment
  FM control NRM fragment
  Clarify usage of the VsDataContainer
  subscription and heartbeat NRM control fragments
  Add configuredMaxTxEIRP on NRSectorCarrier
  Update the decription for RRMPolicy_ and resouceType
  Update definition for attribute localAddress in EP_RP IOC
  Add CommModelList NRM
  The group decided to ask for exception to guarantee for the stage2 and stage 3 alignment.
eNRM
Working Progress
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 92%->95%->98% | TS 28.541 | SP-190140 | SA#88 (06/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling

## Slide 11
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 97%->98%->100% | TS 28.552/28.554 | SP-190247 | SA#88 (06/2020) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 50%->90%->100% | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#88 (06/2020) | Nokia | RAN3, RAN2, SA2 | Trace
OAM_RTT | Streaming trace reporting | 25%->90%->100% | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#88 (06/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 75%->80%->95% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#88 (06/2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 80%->90% -> 90% | TS 28.533/28.532/531 | SP-181072 | SA#88 (06/2020) | Huawei |  | Service based discovery
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GMSD (1/3)

## Slide 12
    NR measurements:
    Add UE power headroom Measurement
    Add Power utilization measurements
    Modify UL Cell PDCP SDU Data Volume on Xn Interface
    Add Number of UE and MAC data volume related SSB beam index Measurements
    update the descriptions of PRB related measurements
    Add measurements on DL packet delay between NG-RAN and UE
    Add measurements on UL packet delay between NG-RAN and UE
    5GC measurements：
    Addition of authentication measurements for AMF
    Addition of QoS flow measurements for UPF
    Addition of AM policy association update measurements for PCF
    Add measurements on N9 interface for UPF
    Add Paging Measurement
Working Progress
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GMSD (2/3)
    Slicing related measurements：
    Cleanup network slice instance
    KPI：
    Add KPIs on integrated uplink delay in NG-RAN
    Add KPIs on integrated downlink delay in NG-RAN
    Add KPIs on e2e UL delay for network slice
    Add KPIs on e2e DL delay for network slice
    Add KPIs for UL packet delay in NG-RAN
    Correction of Integrated downlink delay in RAN KPI
5G_SLICE_ePA: The group discussed and agreed on the following measurements :

## Slide 13
QOED: The group discussed and agreed on the following topics:
  Addition of QMC operations and notifications
  Alignment of QMC terminology
  The group decided to ask for exception to complete the stage3 work.
OAM_RTT: The group discussed and agreed on the following topics
  Add streaming data reporting service
  Update Trace Record Schema
5GMSD: The group discussed and the following topics needs more discussion.
  Clarify the MnS producer profile.
  Clarify systemDN usage for MnS producer profile notification
  The group decided to ask for exception to get consensus on the support to discovery feature.
Working Progress
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GMSD (3/3)

## Slide 14
FS_ANL/FS_OAM_NPN/ FS_5GSAT_MO
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
Working Progress
FS_ANL | Study on levels of autonomous network | 50%->75%->85% | TR 28.810 | SP-190928 | SA#88 (06/2020) ->SA#89 (09/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | 
FS_OAM_NPN | Study on non-public networks management | 70%->90%->100% | TR 28.807 | SP-190137 | SA#88 (06/2020) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 60%->60%->65% | TR 28.808 | SP-190138 | SA#86(12/2019) ->SA#90 (12/2020) | Thales | SA2/RAN3 | Satellite
FS_ANL：The following topics are discussed and agreed in the meeting:
Update Clause 6.1.2 Framework approach for classification of autonomous
Add Clause 6.X Relation with existing standardized features
Clean up modification
The group agreed to send this study to SA for information and decided to continue the study until September 2020 (Rel-17).
FS_OAM_NPN: The following topics are discussed and agreed in the meeting
Rapporteur clean up
recommendation for management of PNI-NPN is added
FS_5GSAT_MO: The following topics are discussed and agreed in the meeting
use case for management of NGSO transparent satellite components
Add potential requirements for management of NGSO transparent satellite components
The group agreed to postpone this study to Rel-17.

## Slide 15
FS_eMDAS
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
Working Progress
FS_MDAS | Study on enhancement of Management Data Analytics Service | 30%->30%->50% | TR 28.809 | SP-190930 | SA#89 (09/2020) | Intel, NEC | SA2, RAN3 | 
FS_eMDAS：The following topics are discussed and agreed in the meeting:
MDA process
Add UC on MDA process training
Update fault management use case
Enhancing the Handover optimization use case and solution
Add use case and potential solutions of network slice throughput analysis
Add use case of UE uplink/downlink throughput
Update resource related use case
Modification of the resource utilization analysis use case
UC for Paging Optimization
UC for Performance related issues
addition of network slice load analysis requirements and solution
Add use case and potential solutions of cross-slice resource optimization analysis
Add UC on MDA assisted SON coordination
New use case on Inter-gNB Beam Selection Optimization
Add the use case for NAS level congestion control optimization
Add use case and potential solutions of KPI anomaly analysis
Add use case of jitter analysis

## Slide 16: OAM TSs & TRs
Tdoc | Title | Sent for
SP-200474 | TS 28.307 Telecommunication management; Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Requirements | Approval
SP-200475 | TS 28.308 elecommunication management; Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Information Service (IS) | Approval
SP-200476 | TS 28.405 Telecommunication management; Quality of Experience (QoE) measurement collection; Control and configuration | Approval
SP-200477 | TS 28.406 Telecommunication management; Quality of Experience (QoE) measurement collection; Information definition and transport | Approval
SP-200478 | TS 28.535 Management and orchestration; Management Services for Communication Service Assurance; Requirements | Approval
SP-200479 | TS 28.536 Management and orchestration; Management Services for Communication Service Assurance; Stage 2 and stage 3 | Approval
SP-200480 | TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | Information
SP-200481 | TS 28.201 Network Slice Performance and Analytics Charging in 5G System | Approval

## Slide 17: OAM Exception requests
Tdoc | Title
SP-200468 | Rel-16 Exception request for QOED
SP-200469 | Rel-16 Exception request for eNRM
SP-200470 | Rel-16 Exception request for 5GMSD
SP-200514 | Rel-16 Work Item Exception for SON_5G

## Slide 18: Overview of CH ongoing WIs/SIs progress
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->30% | Postponed to Rel-17
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 30%->60% | SA#87 (03/2020) => Rel-16 E.R (Exception request)
5GS_NSMCH | Network Slice Management Charging in 5G System | 5%->50% | SA#87 (03/2020) => Rel-16 E.R
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 15%-> 70% | SA#87 (03/2020) => Rel-16 E.R
5WWC | Charging Aspect for 5WWC | 35%-> 100% | SA#87 (03/2020) Completed for SA#88
CHFCQM | CHF-controlled quota management | 50%-> 100% | SA#87 (03/2020) Completed for SA#88

## Slide 19
New Charging SIDs/WIDs
Number | Title | Source
SP-200467 | New SID Study on charging aspects of Edge Computing | Intel Corporation (UK) Ltd

## Slide 20
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 30% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#87-> SA#91 (03/2021) | T-Mobile US | - | -
5GSIMSCH (Rel-17)
(Not included in the SA5#130/131 e-meeting Agenda )
Working Progress

## Slide 21
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSPACH | Network Slice Performance and Analytics Charging in 5G System | 30%-> 60% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.201 (New) | SP-190780 | SA#87 (03/2020) | Huawei | - | -
5GS_NSPACH
pCRs were approved for draft TS 28.201 with:
  Finalization of charging requirements and key performance and analytics high level charging information.
  CHF selection via NRF or per configuration.
  Default Triggers definition for Nchf.
  Introduction of 2 set of Message flows separate from PEC Nchf flow to CHF, for :
    "Network Slice data analytics subscription from NWDAF".
    "Network slice performance and analytics subscription using MnS".
  Introduction of Charging Data Request/Response structure which includes the “subscriber identifier”.
  Introduction of Network slice performance and analytics CHF CDR description
  Introduction of preliminary structure for NSPA Charging Information
  Bns Reference point to the Billing system.
Draft TS 28.201 sent for information (SP-200518)
Exception request (SP-200471)
Working Progress

## Slide 22
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GS_NSMCH | Network Slice Management Charging in 5G System | 5%-> 50% (E.R) | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297, TS 28.202 (New) | SP-190788 | SA#87 (03/2020) | Nokia | - | -
5GS_NSMCH
Working Progress
pCRs were approved for draft TS 28.202 with:
  Introduction of 2 options of "Network Slice Management converged charging architecture“: one with embedded CTF and one with a new function (temporary name is CSIF).
  Introduction of charging principles and requirements (Network Slice Instance (NSI) Creation/Modification/Termination).
  CHF selection via NRF or per configuration.
  Introduction of Message flows for PEC Nchf flow to CHF:
    Option with embedded CTF
    Option with CSIF consuming MnS Provisioning.
  Introduction of Network slice Management CHF CDR description and CDRs generation by CHF
  Introduction of Charging Data Request/Response structure which includes the “subscriber identifier”.
  Introduction of preliminary structure for NS Management Charging information
Draft TS 28.202 sent for information (SP-200482)
Exception request (SP-200472)

## Slide 23
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ATSSS | Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | 15%-> 70% (E.R) | TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-191187 | SA#87 (03/2020) | Nokia | - | -
ATSSS
CRs were agreed to TS 32.255 on:
  Introduction of ATSSS architectures (including the Hybrid Access architecture of 5G-RG) reference and charging requirements
  Introduction of ATSSS flows for:
    Roaming Home Routed Network/UE requested (over 3GPP access or non-3GPP access)
    EPS interworking
    Hybrid access NG-RAN and W-5GAN
    Hybrid access EPC and W-5GAN
  CDR generation handling based on ATSSS triggers
  New ATSSS specific charging information in “PDU Session Charging Information”: New MA PDU session information and new specific information related to additional access (ULI and RAT Type)
  Introduction of ATSSS specific charging information in detailed messages
Exception request (SP-200473)
Working Progress

## Slide 24
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5WWC | Charging Aspect for 5WWC | 35%-> 100% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-191188 | SA#87 (03/2020) | Huawei | - | -
5WWC
CRs were agreed to TS 32.255 on:
  Clarify the SUPI and PEI extensions for wireline access (GLI, GCI) are applicable for supporting wireline access scenarios (5G-RG and FN-RG).
  Introduction of Message flows for 5G RG handover of a PDU Session from/to 3GPP access to/from W-5GAN access
  Introduction of Message flows for Trusted Non-3GPP access network: PDU session establishment/modification/release.
Stage 3 CR to TS 32.291 was agreed to extend the Supi with GLI and GCI as supported values for wireline access .
Stage 3 CR to TS 32.298 was agreed to extend the SubscriptionID for supporting 5G BRG and 5G CRG via IMSI type and GLI or GCI via NAI type.
Working Progress

## Slide 25
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHFCQM | CHF-controlled quota management | 50%-> 100% | TS 32.255, TS 32.290, TS 32.291 | SP-191189 | SA#87 (03/2020) | Amdocs | - | -
CHFCQM
CRs agreed to TS 32.290:
  Introduction of CHF-controlled quota management mechanism description for suspend/resume quota management for a given Rating Group
  Introduction of a message flow for Session based charging (SCUR) with switch between quota managed and not quota managed controlled by CHF using appropriate responses to NF consumers
CR agreed to TS 32.255 adding “Supported Features” in Charging Data Request/Response.
Stage 3 CR agreed to TS 32.291 adding CHFCQM as supported feature in ChargingDataRequest/Response.
Working Progress

## Slide 26
Charging TSs & TRs
Number | Title | For
SP-200518 | TS 28.201 Network Slice Performance and Analytics Charging in 5G System | Information
SP-200482 | TS 28.202 Charging management; Network slice management charging in the 5G System (5GS); Stage 2 | Information

## Slide 27
Charging Exception requests
Number | Title
SP-200471 | Rel-16 WI Exception for Network Slice performance and Analytics Charging in 5GS
SP-200472 | Rel-16 WI Exception for Network Slice Management Charging in 5GS
SP-200473 | Rel-16 WI Exception for ATSSS

## Slide 28
TEI CRs (Charging & OAM)
Number | Title
SP-200484 | Rel-16 CRs on TEI batch 1
SP-200485 | Rel-16 CRs on TEI batch 2
SP-200486 | Rel-15 CRs on TEI
SP-200487 | Rel-12 CRs on TEI
SP-200488 | Rel-8 CRs on TEI

## Slide 29: OAM CRs
Tdoc | Title
SP-200483 | Rel-16 CRs on Streaming trace reporting
SP-200489 | Rel-16 CRs on NRM enhancements batch 1
SP-200490 | Rel-16 CRs on NRM enhancements batch 2
SP-200491 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-200492 | Rel-15 CRs on Performance Assurance for 5G networks including network slicing
SP-200493 | Rel-16 CRs on Self-Organizing Networks (SON) for 5G networks
SP-200494 | Rel-16 CRs on Management of QoE measurement collection
SP-200496 | Rel-16 CRs on Energy efficiency of 5G
SP-200497 | Rel-16 CRs on Enhancement of 3GPP management system for multiple tenant environment support
SP-200498 | Rel-15 CRs on Provisioning of network slicing for 5G networks and services
SP-200499 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-200500 | Rel-16 CRs on Integration of ONAP and 3GPP 5G management framework
SP-200501 | Rel-15 CRs on Fault Supervision for 5G networks and network slicing
SP-200502 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing batch 1
SP-200503 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing batch 2
SP-200504 | Rel-15 CRs on REST Solution Sets (normative work)
SP-200512 | Rel-16 CRs on Management of MDT in 5G

## Slide 30
Charging CRs
Number | Title
SP-200495 | Rel-16 CRs on Charging Access of ATSSS
SP-200505 | Rel-16 CRs on Charging Aspect for 5WWC
SP-200506 | Rel-16 CRs on Charging Enhancement of 5GC interworking with EPC
SP-200507 | Rel-16 CRs on Charging aspects of ETSUN
SP-200508 | Rel-16 CRs on CHF-controlled quota management
SP-200509 | Rel-16 CRs on Charging AMF in 5G System Architecture Phase 1
SP-200510 | Rel-15 CRs on Service Based Interface for 5G Charging
SP-200511 | Rel-16 CRs on Network Slice Performance and Analytics Charging in 5G System

## Slide 31
Thank you!