## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#93-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features to completed items in Rel-17
  CRs to features in Rel-16 and earlier
  Rel-17 Work Items
  Rel-18 Work Items
  Study Items
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA) – New! Elected at SA4#115-e
      Many thanks to the outgoing VC, Stefan Bruhn (Dolby Laboratories Inc., ETSI)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairs
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Stéphane Ragot (Orange, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#92-e
SWG conference calls (2 to 3 hours each)
  MBS SWG AH Telcos: 24 June, 8 and 22 July, 5 August
  Video SWG AH Telcos: 22 June, 6 and 20 July, 3 August
  MTSI SWG AH Telcos: 23 and 30 June
  SQ SWH AH Telcos: 30 June
SA4 plenary meeting(s)
Meeting | Dates | Venue and Host
SA4#115-e | 18 – 27 August 2021 | Host: MCC, Electronic meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  MBS SWG AH Telcos: 7, 21 and 28 October
  Video SWG AH Telcos: 28 September, 5, 19 and 26 October
  MTSI SWG AH Telcos: 29 September, 7 October
  SQ SWH AH Telcos: 8, 11 and 29 October
SA4 plenary meetings (2021)
Meetings in 2021 | Dates | Venue and Host
SA4#116-e | 10 – 19 November 2021 | Host: MCC, Electronic meeting

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2022)
Meetings in 2022 | Dates | Venue and Host
SA4#117/-e | F2F: 14-18 February 2022 OR, E-meeting: 14-23 February 2022 | Host: ETSI, Venue: Sophia-Antipolis, France OR Host: MCC, Electronic meeting
SA4#118-e | 6-14 April 2022 | Host: MCC, Electronic meeting
SA4#119/-e | F2F: 16-20 May 2022 OR, E-meeting: 11-20 May 2022 | Host: TBD, Venue: TBD
SA4#120/-e | F2F: 22-26 August 2022 OR, E-meeting: 17-26 August 2022 | Host: TBD, Venue: TBD
SA4#121/-e | F2F: 14-18 November 2022 OR, E-meeting: 9-18 November 2022 | Host: TBD, Venue: TBD

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#122/-e | F2F: 20-24 Feb. OR, E-meeting: 20 Feb.- 1 Mar. 2023 | Host: TBD, Venue: TBD
SA4#123 | F2F: 17-21 April 2023 | Host: TBD, Venue: TBD
SA4#124 | F2F: 22-26 May 2023 | Host: TBD, Venue: TBD
SA4#125/-e | F2F: 21-25 August 2023 OR, E-meeting: 16-25 August 2023 | Host: TBD, Venue: TBD
SA4#126/-e | F2F: 13-17 Nov. 2023 OR, E-meeting: 8-17 Nov. 2023 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
Important bug fixes to EVS Codec floating point and fixed point source code
Several Rel-16 items corrections.
Rel-17 Work is progressing according to plan.
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) is 100% complete. CR to TR 26.939 on Support of Network-Based Media Processing for approval.
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices, version 1.0.0 presented for information.
SA4 Rel-18 workshop held 17th August 2021 to share initial proposals.
A call for listening, processing, or analysis laboratories during the IVAS Codec Selection Phase testing was agreed and published. Working assumption is that there will be one single joint candidate (resulting from public collaboration).

## Slide 10: CRs to features to completed items in Rel-17
8K_VR_5G: SP-210820 CR to TR 26.925 on Typical Traffic Characteristics (Rel-17): adds typical traffic characteristics for 8K VR (e.g. typical VR bitrates)
TEI17: SP-210823 CR to TS 26.131 on Correction of missing figure for WB frequency mask in receiving (Rel-17): missing Figure 10 (to illustrate frequency masks in NB and WB) is introduced and the note indicating that limits are under evaluation is removed. Editorials and harmonizations are also included in this CR.

## Slide 11: CRs to features to completed items in Rel-16 and earlier - 1
QOED: SP-210821 CR to TS 26.114 on QoE configuration release (Rel-16): RAN2/3 and SA5 has supported the functionality of QoE configuration release in relevant specifications, however, the description of the functionality was missing in SA4 specifications. This CR adds this missing functionality.
NR_QoE: SP-210824 CR to TS 26.247 on QoE configuration release (Rel-16): RAN2/3 has supported the functionality of QoE configuration release/de-configuration in relevant specifications, however, the description of the functionality is missing in SA4 specifications. This CR adds this missing functionality.
TEI16: SP-210822 CR to TS 26.116 on Miscellaneous Fixes to TV Video Profile (Rel-16): New reference in ISO/IEC for Codec Independent Code Point; TV services only use video range, not full range video. That may cause interop problems. Typos and editorial fixes

## Slide 12: CRs to features to completed items in Rel-16 and earlier - 2
EVS_Codec, Alt_FX_EVS, EVS_FCNBE: SP-210825 CR Pack to TSs 26.442, 26.443 and 26.444 on EVS Fixed Point and Floating Point source code and update of test vectors (Rel-12/Rel-16): corrects various issues on the different EVS codec source code types (floating point, fixed point, alternative fixed point) and versions. Also includes the necessary corresponding updated test vectors.
5GMS3: SP-210826 CR Pack on essential corrections to TS 26.512 (Rel-16): various corrections.

## Slide 13: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
HaNTE (Handsets Featuring Non-Traditional Earpieces)
HInT (Extension for headset interface tests of UE)
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G) – 100% complete !
8K_TV_5G (8K Television over 5G)
EVEX (5GMS AF Event Exposure)
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture)
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions)

## Slide 14: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-170611
Since SA#92-e, the following progress was achieved:
  The EVS SWG Chairman recalled the deadline for IVAS proponents to reconfirm their interest to submit a candidate in IVAS standardization. The agreement at #114e meeting was as follows: “The re-confirmations and indications should be made no later than the next SA4#115e meeting in August 2021.” Conclusions agreed at SA4#115-e:
    The companies that have reconfirmed their interest to submit an IVAS codec candidate by the deadline are as follows: Dolby, Ericsson, Fraunhofer IIS, Huawei, Nokia, NTT, Orange, Panasonic, Philips, Qualcomm, VoiceAge (total 11).
    Working assumption is that there will be one single joint candidate (resulting from public collaboration).
  3GPP SA4 seeks the attention of organizations potentially interested in acting as listening, processing, or analysis laboratories during the IVAS Codec Selection Phase testing. A call for labs was agreed and published on the SA4 reflector.
  IVAS-8a (selection test plan) was progressed.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% -> 30% | SA#96 | None
Note: Progress since last SA is shown with blue colour.

## Slide 15: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. WID: SP-180985
Since SA#92-e, the following progress was achieved:
  The following were agreed to be included into the mega-draft CR collecting all remaining features and updates for Phase 2 of ITT4RT: Clarification of the syntax for the itt4rt_group SDP attribute for supporting multiple 360 videos; Use of HEVC encoded image/image sequences formats for still image support in media, overlays, and background; Formula for calculating the spherical distance between the center of two viewports; Correcting errors in the ABNF of some SDP attributes to align with normative text; Addition of an SDP attribute to enable exclusion of overlays from other participants in a 360-degree video stream; Addition of SDP parameter sphere-locked and viewport-locked VDP; Addition of an SDP attribute and procedures for supporting presentation content replacement in 360-degree video by the MRF or 360-degree video Tx client.
  TR 26.862 now includes all agreed use cases from the permanent document and encoder recommendations (adaptive RAP frequency, mode, QP) for viewport-dependent processing.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 75% -> 85% | SA#95 | None
Note: Progress since last SA is shown with blue colour.

## Slide 16: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. WID: SP-191212
Since SA#92-e, updated aggregated round-robin results and subjective assessment of DUTs used in the round-robin test were discussed. These reports could potentially be merged to form a formal CR to TR 26.801, a revised HaNTE WID is expected to be presented at SA4#116-e to extend the scope of the WI to updates to TR 26.801.
The HaNTE time plan was updated with completion shifted to Dec. 2021.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 70% -> 80% | SA#93 ->SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: HInT (Extension for headset interface tests of UE)
HInT (Extension for headset interface tests of UE) Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests. WID: SP-200398
Since SA#92-e, the following progress was achieved:
  Initial measurement results validating the current dCRs on HInT have been reviewed.
  The dCR to TS 26.132 introducing test methods for the electrical interface has been updated and agreed.
  There was no update to the dCR to TS 26.131.
  Completion is shifted to Dec. 2021.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 70% -> 75% | SA#93 -> SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: 8K_TV_5G (8K Television over 5G)
WID: SP-210381
The objective of this Work Item is to specify an HEVC-based 8K TV operation point in TS 26.116 as well as the corresponding media decoding capabilities for 5GMS in TS 26.511 in order to enable support for up to 8K video.
Since SA#92-e, the following progress was achieved:
  Progressed the definition of the 8K operation point in the TV video profiles specification.
  Agreed the definition of an 8K TV scenario, meant to be added to the TR 26.955 once the ongoing study on 5G Video codec characterization is completed.
  Draft CR agreed as the basis for further work.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
8K_TV_5G (8K Television over 5G) | CR to TS 26.116 CR to TS 26.511 CR to TR 26.925 CR to TR 26.955 | 0 -> 40% | SA#95 | None
Note: Progress since last SA is shown with blue colour.

## Slide 19: EVEX (5GMS AF Event Exposure)
Objectives (summarized): define the media related data and formats for the media session data to be exposed by the 5GMS AF. Enhance the 5GMS AF data collection to support direct and indirect collection of UE data pertaining to media sessions.
WID: SP-210374
Since SA#92-e, the following progress was achieved: This Work Item was initiated during SA4#115-e and progressed up to 10% completion at this meeting. Two draft specifications were produced:
  TS 26.531 v0.1.0 (Rel-17) Data Collection and Reporting; General Description and Architecture
  TS 26.532 v0.1.0 (Rel-17) Data Collection and Reporting; Protocols and Formats
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
EVEX (5GMS AF Event Exposure) | CR to TS 26.501 CR to TS 26.512 | 0 -> 10% | SA#95 | None
Note: Progress since last SA is shown with blue colour.

## Slide 20: 5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture)
WID: SP-210375
Objectives (summarized):Extend the 5GMS architecture to support edge media processing according to the recommended architecture in TR 26.803 clause 6.2.
Since SA#92-e, the following progress was achieved:
  This Work Item was initiated during SA4#115-e
  A draft CR to 26.501 on Edge Extensions to 5GMS was agreed in S4-211249
  An LS was sent to SA6 on 5GMS EDGE in S4-211231.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture) | CR to TS 26.501 | 0 -> 30% | SA#93 -> SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 21: 5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions)
WID: SP-210376
Objectives (summarized): specify the 5MBS User Service architecture. Define relevant call flows and procedures to support 5GMS over 5MBS; 5GMS hybrid unicast/broadcast services; 5MBS usage independent of 5GMS.
Since SA#92-e, the following progress was achieved:
  This Work Item was initiated during SA4#115-e.
  A draft specification is produced in TS 26.502 v0.1.0 (Rel-17) 5G Multicast-Broadcast User Service Architecture
  A significant number of agreements are provided in a documented generated in offline discussions in S4-211270. The information remains to be ported to TS 26.502.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions) | TS 26.502 CR to TS 26.501 | 0 -> 5% | SA#96 | None
Note: Progress since last SA is shown with blue colour.

## Slide 22: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% -> 30% | SA#96 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 75% -> 85% | SA#95 | None
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 70% -> 80% | SA#93 ->SA#94 | None

## Slide 23: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 70% -> 75% | SA#93 -> SA#94 | None
8K_TV_5G (8K Television over 5G) | CR to TS 26.116 CR to TS 26.511 CR to TR 26.925 CR to TR 26.955 | 0 -> 40% | SA#95 | None
EVEX (5GMS AF Event Exposure) | CR to TS 26.501 CR to TS 26.512 | 0 -> 10% | SA#95 | None
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture) | CR to TS 26.501 | 0 -> 30% | SA#93 -> SA#94 | None
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions) | TS 26.502 CR to TS 26.501 | 0 -> 5% | SA#96 | None

## Slide 24: List of SA4 Work Items for Rel-18
Rel-18 Work Items
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

## Slide 25: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Since SA#92-e, there was no progress achieved:
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 20% | SA#98 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: List of SA4 Study Items
Ongoing Study Items
FS_VR_CoGui (VR Streaming Conformance and Guidelines)
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) – 100% complete !
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) – 100% complete !
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) – 100% complete !
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
FS_5GMS_EXT (5G media streaming extensions)
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN)

## Slide 27: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118. WID: SP-190642
Since SA#92-e there was no progress. The timeplan was extended to allow for the consideration of further inputs. In case of no inputs at SA4#116-e, this Study Item will be closed.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 20% | SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics. WID: SP-210043
Since SA#92-e, the following progress was achieved:
  started the transfer of technical material from the permanent document to TR 26.925
  Focus on the description of the methodology and process for the trace generation and the parameters under consideration.
  The LS from RAN1 was included into the FS_XRTraffic Permanent document.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 65% -> 70% | SA#93 ->SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 29: FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs. WID: SP-210378
Since SA#92-e,
  Progressed the HD Streaming scenario for which the source sequences are downscaled from the ones in the 4KTV scenario, following an agreed conversion process.
  Discussed the characterization aspects and how to present the results
  Some adjustments and corrections provided on the intra refresh period to make it consistent for all video codecs under consideration.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 70% -> 75% | SA#94 | None
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) – 100% complete !
Objective: to identify the workflow for NBMP (Network Based Media Processing ) media processing with the TS 26.238. Such workflow should start from a request for the establishment of a FLUS session and then include the instantiation, running and monitoring of media processing application requested by FLUS source on a FLUS sink. WID: SP-200053
Since SA#92-e, the following progress was achieved:
  The work on this Study Item was completed
  CR to TR 26.939 is ready for approval
  SA4 endorsed a Study Item summary
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 96% -> 100% | SA#93 | SP-210827: CR Pack on Support of Network-Based Media Processing (26.939)
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS. WID: SP-200399
Since SA#92-e, the following progress was achieved:
  Draft TR 26.998 v1.0.0 presented for information: now includes: 5G media delivery in STAR (stand-alone AR devices), some definitions on the device functions, some refinements on the scene manager definition, a preliminary description of content formats and codecs, a description of WLAR (the Wireless Tethered AR device), media decoders management and coordination aspects, introduction.
  Progressed remaining items that are still for further study
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 65% -> 80% | SA#94 | SP-210819: Submission of the TR 26.998 V 1.0.0 for information
Note: Progress since last SA is shown with blue colour.

## Slide 32: FS_5GMS_EXT (5G media streaming extensions)
The objective of this study is in the context of the following potential improvements and extensions to 5G Media streaming: Content Preparation, Traffic Identification, Additional / New transport protocols, Uplink media streaming, Background traffic, Content Aware Streaming, Network Event usage, Per-application-authorization, Support for encrypted and high-value content, Scalable distribution of unicast Live Services.
Since SA#92-e, this Study Item progressed up to 50% completion. It is due to be completed in Dec. 2021. TR 26.804 Study on 5G media streaming extensions (Release 17) progressed to v0.5.0. Several additions were agreed upon: contribution reporting, content preparation, metric reporting for uplink, background data transfer, new transport protocols, ToS based traffic detection, network slicing extensions.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GMS_EXT (5G media streaming extensions) | TR 26.804 5G Media Streaming Extensions | 40% -> 50% | SA#93 -> SA#95 | None
Note: Progress since last SA is shown with blue colour.

## Slide 33: FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN)
The study will identify the relevant media production use cases (professional, semi-professional, production, contribution); develop one or several reference media production architecture(s); identify relevant QoS requirements for media production workflows; identify relevant 5G System features like NPNs, Network Slicing, QoS classes, network event reporting and assistance, etc. that are useful for media production;
Since SA#92-e: This Study Item progressed up to 30% completion at this meeting. It is due to be completed in Mar. 2022. TR 26.805 Study on Media Production over 5G NPN Systems (Release 17) progressed to v0.3.0. The pseudo CRs that were agreed relate to: Clarification of Cloud vs Remote Production; Media Protocol related Key Issues; Remote Camera Configuration Key Issue; bitrate adaptation related Key Issues; Key Issue around configurable audio channels; new NPN usage related Key Issue.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN) | TR 26.805 Study on Media Production over 5G NPN Systems | 15% -> 30% | SA#95 | None
Note: Progress since last SA is shown with blue colour.

## Slide 34: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 20% | SA#94 | None
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 65% -> 70% | SA#93 ->SA#94 | None
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 70% -> 75% | SA#94 | None
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 96% -> 100% | SA#93 | SP-210827: CR Pack on Support of Network-Based Media Processing (26.939)
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 65% -> 80% | SA#94 | SP-210819: Submission of the TR 26.998 V 1.0.0 for information
FS_5GMS_EXT (5G media streaming extensions) | TR 26.804 5G Media Streaming Extensions | 40% -> 50% | SA#93 -> SA#95 | None

## Slide 35: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN) | TR 26.805 Study on Media Production over 5G NPN Systems | 15% -> 30% | SA#95 | None

## Slide 36: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 37: Summary of action items
Action Points from SA#92-e to SA4:
  None
Action items from SA4 to SA#93-e:
  Approve all SA4 agreed CRs.