## Slide 1: SA WG6 status report to TSG SA#93-e
Suresh Chitturi
SA6 Chair
SAMSUNG

## Slide 2: SA6 Officials
Chair:
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Vice-chairs:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS2
  Mr. Jukka Vialen Airbus DS SLC / ETSI3
Secretary:
  Bernt Mattsson (MCC)
1 Re-elected by acclamation in February 2020
2 Re-elected by acclamation in April 2021
3 Re-elected by acclamation in April 2021

## Slide 3
Executive Summary – Q3/2021
Two e-meetings in Q3/2021
  SA6#44-e, 12th – 20th July
  SA6#45-e, 25th Aug – 03rd Sep
Rel-17 activities
  8 Work-items declared 100%, EDGEAPP – 99%
  1 Exception sheet - 5GMARCH (90%), TS 23.554 sent for approval
  Technical vote held to resolve temporary group and user regroup procedures.
    Result: Option A (S6-212024) not in favour (25% - YES), Option B (S6-211761) in favour (77% - YES)
Rel-18 activities (8+3+3+4+1 = 19)
  Steady progress on approved Rel-18 studies (8 items)
  3 new WIDs agreed – MCOver5MBS, MCGWUE, FFAPP
  3 new SIDs agreed – FS_SEALDD, FS_eUASAPP, FS_eV2XAPP2
  4 new proposed – FS_ADAES, FS_GRIDAPP, FS_SFCEDN, eSEAL2
  1 endorsed – FS_DIV (SA6#43-e)
  CAUTION: Potential workload concerns exist, but it is not yet known whether this will result in prioritization.

## Slide 4
SA6#44-e 12-20 July 2021
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#44-e:
  205 Tdocs initially submitted, 362 Tdocs at end of meeting (~650 including DRAFT revisions)
  85 CRs (including revisions)
    32 agreed (2 for Rel-16, 30 for Rel-17), 2 endorsed, 11 postponed
  230 pCRs (including revisions)
    99 approved, 5 merged, 23 postponed
  14 incoming LSs, 2 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17:~100%
Conference calls (pre-SA6#44-e)
  3 informal conference calls (5GMARCH– 1, Future work – 1, MC – 1, MCX – 1)
SA6 meetings -1/2

## Slide 5
SA6#45-e 25 Aug – 03 Sep 2021
  Online e-meeting
  5 formal conference calls, 9 informal conference calls
Statistics at SA6#45-e:
  173 Tdocs initially submitted, 319 Tdocs at end of meeting (~550 including DRAFT revisions)
  83 CRs (including revisions)
    32 agreed (0 for Rel-16, 32 for Rel-17), 12 postponed
  183 pCRs (including revisions)
    75 approved, 7 merged, 19 postponed
  4 incoming LSs, 1 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17: ~100%
Conference calls (pre-SA6#45-e)
  4 informal conference calls (5GMARCH– 1, MCX – 1, Future work– 1, EDGEAPP – 1)
SA6 meetings -2/2

## Slide 6: Number of Tdocs in SA6
Rel-14
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings

## Slide 7
Rel-14
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 8
Future SA6 meetings
Meeting | Date | Location | Remarks
SA6#45-BIS-e | 11 – 19 Oct 2021 | Online | 
SA6#46-e | 15 – 23 Nov 2021 | Online | 
2022 Calendar |  |  | 
SA6#47 | 14 – 18 February 2022 | Europe, TBC | To be converted to e-meeting
SA6#48 | 04 – 08 April 2022 | North America, TBC | To be converted to e-meeting
SA6#49 | 16 – 20 May 2022 | Asia, TBC | 
SA6#49-BIS | 27 June – 01 July 2022 | TBD (Only, if needed) | 
SA6#50 | 22 – 26 August 2022 | Europe, TBC | 
SA6#51 | 10 – 14 October 2022 | Asia, TBC | 
SA6#52 | 14 – 18 November 2022 | North America, TBC | 

## Slide 9: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#92 | SA#93 | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-210963
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-210962
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 98% | 99% | SA#90 (12/2020) | CR PACK - SP-210961

## Slide 10: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#92 | SA#93 | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-210965
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 75% | 90% | SA#92 (06/2021) | TS for approval in SP-210947 Exception sheet in SP-210967
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 100% | 100% | SA#92 (06/2021) | None
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | SA#90 (12/2020) | 80% | 100% | SA#92 (06/2021) | CR PACK - SP-210964
Application layer support for Uncrewed Aerial System (UAS) | UASAPP | SA#90 (12/2020) | 100% | 100% | SA#92 (06/2021) | CR PACK - SP-210966

## Slide 11: Overview: Ongoing Studies – 1/2
Study Item | WI Code | SID Approved | SA#92 | SA#93 | Target Completion | Remarks
Study on application layer support for Factories of the Future in 5G NW | FS_FFAPP | SA#82 (12/2018) | 98% | 100% | SA#93 (09/2021) | TR for approval in SP-210948
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 80% | 87% | SA#93 (09/2021) | Revised SID in SP-210953
Study of Gateway UE function for Mission Critical Communication | FS_MCGWUE | SA#88 (06/2020) | 60% | 100% | SA#93 (09/2021) | TR for approval in SP-210949
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 30% | 60% | SA#93 (09/2021) | Revised SID in SP-210952 TR for information in SP-210950
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 0% | 25% | SA#95 (03/2022) | None

## Slide 12: Overview: Ongoing Studies – 2/2
Study Item | WI Code | SID Approved | SA#92 | SA#93 | Target Completion | Remarks
Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | SA#92 (06/2021) | 0% | 20% | SA#95 (03/2022) | None
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | SA#92 (06/2021) | 0% | 15% | SA#95 (03/2022) | None
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 0% | 10% | SA#95 (03/2022) | Revised SID in SP-210951
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | SA#92 (06/2021) | 0% | 20% | SA#95 (03/2022) | None

## Slide 13: Overview: New Re1-18 Studies
Study Item | WI Code | SID Approved | SA#92 | SA#93 | Target Completion | Remarks
Study on enhanced architecture for UAS Applications | FS_eUASAPP | New SID | - | 0% | SA#96 (06/2022) | New SID in SP-210954
Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | New SID | - | 0% | SA#96 (06/2022) | New SID in SP-210955
Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | New SID | - | 0% | SA#96 (06/2022) | New SID in SP-210956

## Slide 14: Overview: New Re1-18 Work-Items
Study Item | WI Code | WID Approved | SA#92 | SA#93 | Target Completion | Remarks
Application layer support for Factories of the Future (FF) | FFAPP | New WID | - | 0% | SA#98 (12/2022) | New WID in SP-210957
Mission Critical Services over 5MBS | MCOver5MBS | New WID | - | 0% | SA#95 (03/2022) | New WID in SP-210958
Gateway UE function for Mission Critical Communication | MCGWUE | New WID | - | 0% | SA#96 (06/2022) | New WID in SP-210959

## Slide 15: For TSG SA information and action

## Slide 16: For TSG SA information and action (1/3)
Action
  CRs for approval – 7 CR packs
    SP-210960 Rel-16 CRs to TS23280 for enh2MCPTT
    SP-210961 Rel-17 CRs to TS23558 for EDGEAPP
    SP-210962 Rel-17 CRs to TS23282 for eMCData3
    SP-210963 Rel-17 CRs to TS23280, and TS23379 for enh3MCPTT
    SP-210964 Rel-17 CRs to TS23434 for eSEAL
    SP-210965 Rel-17 CRs to TS23286 for eV2XAPP
    SP-210966 Rel-17 CRs to TS23434 for UASAPP

## Slide 17: For TSG SA information and action (2/3)
Information
  Technical Reports/Specifications
    FS_IRail - Presentation of TR 23.700-90 v1.0.0 for information in SP-210950
Action
  Technical Reports/Specifications
    5GMARCH - Presentation of TS 23.554 v2.0.0 for approval in SP-210947
    FS_FFAPP - Presentation of TR 23.745 v2.0.0 for approval in SP-210948
    FS_MCGWUE - Presentation of TR 23.700-79 v2.0.0 for approval in SP-210949

## Slide 18: For TSG SA information and action (3/3)
Action
  New SIDs
    FS_eUASAPP - New SID on enhanced architecture for UAS Applications for approval in SP-210954
    FS_SEALDD - New SID on SEAL data delivery enabler for vertical applications for approval in SP-210955
    FS_eV2XAPP2 - New SID on enhancements to application layer support for V2X services; Phase 2 for approval in SP-210956
  New WIDs
    FFAPP – New WID on Application layer support for Factories of the Future (FF) for approval in SP-210957
    MCOver5MBS - New WID on Mission Critical Services over 5MBS for approval in SP-210958
    MCGWUE – New WID on Gateway UE function for Mission Critical Communication for approval in SP-210959
  WI Exception Sheet
    5GMARCH – for approval in SP-210967

## Slide 19: Thank You!