## Slide 1: CT Status Report to TSG SA#95e
Mr Lionel Morand
CT Chair, Orange

## Slide 2: CT Officials

## Slide 3: TSG CT Officials
Lionel Morand
TSG CT Chairman
ETSI
lionel.morand@orange.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 4: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Breklao
Secretary
MCC
Andrijana.brekalo@etsi.org
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM

## Slide 5: TSG CT WG3 Officials (New)
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org
New MCC support

## Slide 6: TSG CT WG4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ischikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 7: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI ly-thanh.phan@thalesgroup.com
Re-elected in CT6#109
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 8: Meeting statistics

## Slide 9: TSG WG CT Meeting Statistics
Number of handled documents
  403
Approved CRs
  1389
Approved New SID/WID
  4
Approved Revised SID/WID
  19
Approved TS/TR
  22
Attendances:
  366 registered (336 attended)
CRs for conditional approval listed in the Annex

## Slide 10: CT WG Statistics: Approved CRs by WG
CT1 CRs for approval
  541
CT3 CRs for approval
  404
CT4 CRs for approval
  406
CT6 CRs for approval
  38

## Slide 11: Release Status

## Slide 12: Rel-8 – Rel-14 Status (Cat F CRc)
Approved Rel-8 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-10 CRs
  0
Approved Rel-11 CRs
  0
Approved Rel-12 CRs
  0
Approved Rel-13 CRs
  0
Approved Rel-14 CRs
  4 related to MC services

## Slide 13: Release 15 Status
Rel-15 CRs (Category F) are less than in last plenary
  12 (10)
  FASMO related to:
    MC services
    SBI
    Northbound API

## Slide 14: Release 16 Status
Rel-16 CRs are more than in last plenary
  120 (83)
  FASMO Related to:
    SBI
    Northbound API
    MC services
    TC

## Slide 15: Release 17 Status
Rel-17 CRs (Category B/C/F/D) are more than in last plenary
  1275 (1135)

## Slide 16: Release 17 Status
Approved New SID/WID
  0 new SID and 4 new WIDs (see Annex)
Approved New SID/WID
  0 new SID and 4 new WIDs (see Annex)
Approved Rel-17 WI Exceptions
  27
New Specification numbers allocated
  7
New TS/TR presented for information/approval
  1 TSs/TRs sent for information,
  2 TRs sent for approval
  20 TSs sent for approval (see Annex)

## Slide 17: Rel-17 workplan for CT
Stage 3 Freeze: March '22 (TSG#95)
  27 Exception sheets approved at CT#95
OpenAPI/ASN.1 Freeze: June '22 (TSG#96)
  Exceptions and specification stabilization expected till June '22 (TSG#96)
2022
2021
June '22
OpenAPI/ASN.1
Freeze
Rel-17 Stage 3
March '22
Stage 3
Freeze
Rel-17
Exception

## Slide 18: For Information to SA

## Slide 19: Discussion on Anonymous SUCI
CR#0626 (in C4-221172 in CR pack CP-220047) has been approved at CT#95
  Specifying that anonymous SUCI could be calculated with a SUPI without a username portion
This seems not fully aligned with clause 6.12 of TS 33.501 stating that a username portion is required in the SUCI calculation.
See CP-220372 for further details.
SA3 is kindly invited to take into account this information when anonymous SUCI will be further discussed in their upcoming meeting.

## Slide 20: Backward Incompatible Changes
None

## Slide 21: Rel-17 Stage 3 is frozen in CT!
Next plenary cycle dedicated to
  Exceptions, OpenAPI/ASN.1 code freeze, alignment across TSG
Some information about the work achieved for Rel-17
  First Rel-17 WI approved at CT#87
  7 CT and 39 WG e-meetings since CT#89 (real start of Rel-17 work in CT)
  About 4 studies and 161 Work items approved in the CT
    a single CT-wide WI is split into multiple WIs in the work plan
  +4600 CRs approved (excluding mirror CRs)
  47 new specifications
    10 new TRs and 37 new TSs
Many thanks to the CT delegates and CT leadership!

## Slide 22: For Action to SA

## Slide 23: Storage of OpenAPI files in 3GPP Forge
Proposed recommendation in SP-220341:
  SA5 can keep its own forge repository for its daily work.
  Before the SA plenary, SA5 integration branches files will be copied to 5G_APIs repository draft branches for Sanity check.
  SA5 integration branches can be used to fix errors as long as that the revised versions are then uploaded again into the 5G_APIs draft branches after that, at the same time that CRs are submitted to plenary.
  After the plenary, once the TS's are published, the OpenAPI content is extracted automatically form the TS annexes, and force-push'ed to the stable branches (i.e. we don't merge draft branches into stable branches). This ensures with 100% absolute certainty that whatever is approved by plenary (containing only approved CRs) is identical to the content of the stable branches.
Endorsed

## Slide 24: LS on spoofing using national numbers
LS from ITU-T SG2 on their work initiated on call spoofing.
CT1 feedback in SP-220011
  For information on work carried out in CT1 rel-14 WI SPECTRE, rel-15 WI eSPECTRE and WI TEI17_SAPES
In CT, it is not expected feedback from other groups.
SA WGs feedback has been requested
If no other feedback, CT1 will generate the answer to ITU-T SG2 based on the content of SP-220011

## Slide 25: Acknowledgement

## Slide 26: Acknowledgement
Thanks to CT vice chairs, CT WG chairs/vice chairs and rapporteurs for the great coordination before and during the meeting. Special thanks to Kimmo (MCC) for excellent meeting support.
Thanks to the WI/spec rapporteurs, delegates in CT WGs and CT for the amazing work achieved to complete most of the Rel-17 stage 3 for CT#95.
Thanks to Georg (SA) and Wanshi (RAN) for the excellent TSG coordination during the plenary week and in-between.

## Slide 27: Annex

## Slide 28: Rel-17 Exception sheets

## Slide 29: Approved Rel-17 Exceptions 1/6
TDoc # | Title | Source | WI Code
CP-220113 | CT aspects of Support for Minimization of service Interruption | CT4 | MINT
CP-220114 | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | CT4 | eCryptPr
CP-220115 | Rel-17 Work Item Exception for CT4 aspects of 5MBS | CT4 | 5MBS
CP-220116 | Rel-17 Work Item Exception for 5G_ProSe | CT4 | 5G_ProSe
CP-220117 | Rel-17 Work Item Exception for SMS_SBI | CT4 | SMS_SBI
CP-220142 | Rel-17 Work Item Exception for nrUICC_UEConTest | CT6 | nrUICC_UEConTest

## Slide 30: Approved Rel-17 Exceptions 2/5
TDoc # | Title | Source | WI Code
CP-220143 | Rel-17 Work Item Exception for 5G_ProSe | CT6 | 5G_ProSe
CP-220144 | Rel-17 Work Item Exception for eV2XARC_Ph2 | CT6 | eV2XARC_Ph2
CP-220164 | Exception sheet for EDGEAPP WI | CT3 | EDGEAPP
CP-220165 | Exception sheet for 5MBS WI | CT3 | 5MBS
CP-220285 | Rel-17 Work Item Exception for CT1 aspects of AKMA TLS protocol profiles | CT1 | AKMA_TLS
CP-220286 | Rel-17 Work Item Exception for eSEAL | CT1 | eSEAL

## Slide 31: Approved Rel-17 Exceptions 3/5
TDoc # | Title | Source | WI Code
CP-220287 | Rel-17 Work Item Exception for 5GSAT_ARCH-CT | CT1 | 5GSAT_ARCH-CT
CP-220289 | Rel-17 Work Item Exception for 5GMARCH | CT1 | 5GMARCH
CP-220290 | Rel-17 Work Item Exception for 5G_ProSe | CT1 | 5G_ProSe
CP-220291 | Rel-17 Work Item Exception for the CT1 part of 5MBS | CT1 | 5MBS
CP-220292 | Rel-17 Work Item Exception for MCSMI_CT | CT1 | MCSMI_CT
CP-220293 | Rel-17 Work Item Exception for MCOver5GS | CT1 | MCOver5GS

## Slide 32: Approved Rel-17 Exceptions 4/5
TDoc # | Title | Source | WI Code
CP-220294 | Rel-17 Work Item Exception for eMONASTERY2 | CT1 | eMONASTERY2
CP-220295 | Rel-17 Work Item Exception for CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | CT1 | IoT_SAT_ARCH_EPS
CP-220296 | Rel-17 Work Item Exception for MuDTran | CT1 | MuDTran
CP-220297 | Rel-17 Work Item Exception for MINT | CT1 | MINT
CP-220298 | Rel-17 Work Item Exception for eNPN | CT1 | eNPN
CP-220299 | Rel-17 Work Item Exception for the CT1 aspects of eEDGE_5GC | CT1 | eEDGE_5GC

## Slide 33: Approved Rel-17 Exceptions 5/5
TDoc # | Title | Source | WI Code
CP-220300 | Rel-17 Work Item Exception for EDGEAPP | CT1 | EDGEAPP
CP-220349 | Rel-17 Work Item Exception for CT6 on IoT_SAT_ARCH_EPS | CT1 | IoT_SAT_ARCH_EPS
CP-220393 | Rel-17 Work Item Exception for CT1 aspects for modifying PASSporT signing and | CT1 | SPECTRE_Ph3

## Slide 34: New approved Study/Work Items

## Slide 35: New approved Study/Work Items
TDoc # | Title | Source | New Specification number (if needed)
CP-220094 | Repository for the 3GPP Allocated Port Numbers for New 3GPP Interfaces | CT4 | TS 29.641
CP-220095 | Non-Seamless WLAN offload Authentication in 5GS | CT4 | 
CP-220307 | CT aspects of AKMA TLS protocol profiles | CT1 | 
CP-220381 | Modifying PASSporT signing and verification | CT1 | 

## Slide 36: Revised approved Study/Work Items 1/3
TDoc # | Title | Source | New Specification number (if needed)
CP-220058 | Revised WID on Rel-17 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | CT3 | 
CP-220059 | Revised WID on CT aspects on Dynamic management of group-based event monitoring | CT3 | 
CP-220060 | Revised WID on enhancement of 5G PCC related services in Rel-17 | CT3 | 
CP-220061 | Revised WID on CT aspects for enabling Edge Applications | CT3 | 
CP-220096 | Revised WID on Enhancement of Network Slicing Phase 2 | CT4 | 
CP-220097 | Revised WID on enhancement on the GTP-U entity restart | CT4 | 
CP-220098 | Revised WID on Service-based support for SMS in 5GC | CT4 | TS 29.577 TS 29.578 TS 29.579

## Slide 37: Revised approved Study/Work Items 2/3
TDoc # | Title | Source | New Specification number (if needed)
CP-220100 | Revised WID on Restoration of Profiles related to UDR | CT4 | 
CP-220219 | Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | CT1 | 
CP-220301 | Mission Critical system migration and interconnection | CT1 | 
CP-220303 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | CT1 | 
CP-220304 | NR Reduced Capability Devices | CT1 | 
CP-220305 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | CT1 | 

## Slide 38: Revised approved Study/Work Items 3/3
TDoc # | Title | Source | New Specification number (if needed)
CP-220310 | CT aspects of Support for Minimization of service Interruption | CT1 | 
CP-220311 | CT aspects of Enhancement for Proximity based Services in 5GS | CT1 | 
CP-220352 | Multi-device enhancements for device transfers | CT1 | 
CP-220391 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | CT4 | 
CP-220402 | Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services | CT4 | TS 29.580 (CT3) TS 29.851 (CT4) TS 29.575 (CT1)

## Slide 39: TR/TS sent to plenary

## Slide 40: New Rel-17 TR/TS for information 1/1
TDoc # | Title | Source
CP-220316 | TS 24.538 v.1.0.0. on Enabling MSGin5G Service; Protocol specification | CT1

## Slide 41: New Rel-17 TR/TS for Approval 1/4
TDoc # | Title | Source
CP-220101 | 3GPP TS 29.309 v2.0.0 on Bootstrapping Server Function (GBA's BSF) Services | CT4
CP-220102 | 3GPP TS 29.820 v2.0.0 on Study on Best Practices for Packet Forwarding Control Protocol (PFCP) | CT4
CP-220104 | 3GPP TS 29.536 v2.0.0 on 5G System; Network Slice Admission Control Service; Stage 3 | CT4
CP-220105 | 3GPP TS 29.556 v2.0.0 on Edge Application Server Discovery Services; Stage 3 | CT4
CP-220106 | 3GPP TS 29.564 v2.0.0 on 5G System; User Plane Function Services; Stage 3 | CT4
CP-220107 | 3GPP TS 29.532 v2.0.0 on 5G System; 5G Multicast-Broadcast Session Management Services; Stage 3 | CT4

## Slide 42: New Rel-17 TR/TS for Approval 2/4
TDoc # | Title | Source
CP-220108 | 3GPP TS 29.555 v2.0.0 on 5G System; 5G Direct Discovery Name Management Services; Stage 3 | CT4
CP-220109 | 3GPP TS 29.256 v2.0.0 on Uncrewed Aerial Systems Network Function (UAS-NF); Aerial Management Services; Stage 3 | CT4
CP-220154 | 3GPP TR 23.700-11 v1.0.0 on Study on enhanced IP Multimedia Subsystem (IMS) to 5GC integration Phase 2; CT WG3 aspects | CT3
CP-220155 | 3GPP TS 29.534, v2.0.0 on 5G System; Access and Mobility Policy Authorization Service; Stage 3 | CT3
CP-220156 | 3GPP TS 29.255 v2.0.0 on Uncrewed Aerial System Service Supplier (USS) Services; Stage 3 | CT3
CP-220157 | 3GPP TS 29.557 v2.0.0 on 5G System; Application Function ProSe Service; Stage 3 | CT3

## Slide 43: New Rel-17 TR/TS for Approval 3/4
TDoc # | Title | Source
CP-220158 | 3GPP TS 29.552 v1.0.0 on 5G System; Network Data Analytics signalling flows; Stage 3 | CT3
CP-220159 | 3GPP TS 29.574 v1.0.0 on 5G System; Data Collection Coordination Services; Stage 3 | CT3
CP-220160 | 3GPP TS 29.575 v1.0.0 on 5G System; Analytics Data Repository Services; Stage 3 | CT3
CP-220161 | 3GPP TS 29.576 v1.0.0 on 5G System; Messaging Framework Adaptor Services; Stage 3 | CT3
CP-220162 | 3GPP TS 29.257 v2.0.0 on Application layer support for Uncrewed Aerial System (UAS); UAS Application Enabler (UAE) Server Services; Stage 3 | CT3
CP-220163 | 3GPP TS 29.538 v1.0.0 on Enabling MSGin5G Service; Application Programming Interfaces (API) specification; Stage 3 | CT3

## Slide 44: New Rel-17 TR/TS for Approval 4/4
TDoc # | Title | Source
CP-220312 | 3GPP TS 24.555 v2.0.0. on Proximity-services (ProSe) in 5G System (5GS); User Equipment (UE) policies; Stage 3 | CT1
CP-220313 | TS 24.554 v2.0.0 on Proximity-services (ProSe) in 5G System (5GS) protocol aspects; Stage 3 | CT1
CP-220314 | TS 24.257 on Uncrewed Aerial System (UAS) Application Enabler (UAE) layer; Protocol aspects; Stage 3 | CT1
CP-220315 | TS 24.549 on Network slice capability management SEAL service; Protocol Specifications; | CT1
CP-220316 | TS 24.538 v.1.0.0. on Enabling MSGin5G Service; Protocol specification | CT1

## Slide 45: New Specification numbers

## Slide 46: New allocated Specification numbers
3GPP TS 29.641 on 3GPP Registry for Service Names and Port Numbers
3GPP TS 29.577 on 5G System; IP Short Message Gateway and SMS Router For Short Message Service; Stage 3
3GPP TS 29.578 on 5G System; Mobile Number Portability Services; Stage 3
3GPP TS 29.579 on 5G System; Interworking MSC For Short Message Service; Stage 3
3GPP TS 29.580 on 5G System; Multicast/Broadcast Service Function services; Stage 3
3GPP TS 29.581 on 5G System; Multicast/Broadcast Service Transport Function services; Stage 3
3GPP TS 29.575 on 5G System; Multicast/Broadcast UE pre-configuration

## Slide 47: CRs for conditional approval

## Slide 48: CT1: CRs for conditional approval (I)
TDoc # | Title | Spec | CR# | Dependancy
C1-220628 | Spatial validity condition coding in PCO | 24.008 | 3298 | Core: TS/TR 24.501 CR 3895
C1-222059 | PVS information request PCO parameter | 24.008 | 3301 | Core: TS 23.501 CR 3510
C1-221827 | "SRVCC handover cancelled, IMS session re-establishment required" indicator via NG-RAN | 24.237 | 1303 | Core: TS 23.216 CR 0373
C1-221820 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0298 | Core: TS 29.582 CR .0016..
C1-221819 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0299 | Core: TS 29.582 CR .0015..
C1-221973 | UUAA and C2 pairing authorization at attach - UE procedure on receiving side | 24.301 | 3636 | Core: TS 24.501 CR#4010
C1-221974 | UUAA and C2 pairing authorization at attach - UE procedure on sending side | 24.301 | 3637 | Core: TS 24501 CR #4010
C1-221860 | Re-activate N1 mode capability upon re-attach procedure - EPS | 24.301 | 3639 | Core: TS 24.368 CR 0062
C1-221943 | Removing the ENs of E-UTRA capability handling | 24.301 | 3729 | Core: TS 31.102 CR 3729
C1-221861 | Re-activate N1 mode capability upon re-attach procedure - Alt. 4 | 24.368 | 0062 | Core: TS 24.301 CR 3639

## Slide 49: CT1: CRs for conditional approval (II)
TDoc # | Title | Spec | CR# | Dependancy
C1-220628 | Spatial validity condition coding in PCO | 24.008 | 3298 | Core: TS/TR 24.501 CR 3895
C1-222059 | PVS information request PCO parameter | 24.008 | 3301 | Core: TS 23.501 CR 3510
C1-221827 | "SRVCC handover cancelled, IMS session re-establishment required" indicator via NG-RAN | 24.237 | 1303 | Core: TS 23.216 CR 0373
C1-221820 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0298 | Core: TS 29.582 CR .0016..
C1-221819 | Addition of new SDS Disposition Notification type for LMR Interworking | 24.282 | 0299 | Core: TS 29.582 CR .0015..
C1-221973 | UUAA and C2 pairing authorization at attach - UE procedure on receiving side | 24.301 | 3636 | Core: TS 24.501 CR#4010
C1-221974 | UUAA and C2 pairing authorization at attach - UE procedure on sending side | 24.301 | 3637 | Core: TS 24501 CR #4010
C1-221860 | Re-activate N1 mode capability upon re-attach procedure - EPS | 24.301 | 3639 | Core: TS 24.368 CR 0062
C1-221943 | Removing the ENs of E-UTRA capability handling | 24.301 | 3729 | Core: TS 31.102 CR 3729
C1-221861 | Re-activate N1 mode capability upon re-attach procedure - Alt. 4 | 24.368 | 0062 | Core: TS 24.301 CR 3639

## Slide 50: CT3: CRs for conditional approval (III)
TDoc # | Title | Spec | CR# | Dependency
C3-221485 | Resource structure and data model to support EAS Deployment information | 29.522 | 0493 | TS 29.571 CR#0326
C3-221736 | OpenAPI for AF provisioned EAS Deployment information | 29.522 | 0494 | TS 29.571 CR#0326, TS 29.501 CR#0119

## Slide 51: CT4: CRs for conditional approval (I)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-221493 | SRVCC Cause in Forward Relocation Response | 29.274 | 2047 | 23.216-0373 | SA2
C4-221491 | Handover of a PDU session with I-SMF from 3GPP to non-3GPP access | 29.502 | 0525 | 23.502-3336 | SA2
C4-221492 | Handover of a PDU session with I-SMF from 3GPP to non-3GPP access | 29.502 | 0526 | 23.502-3336 | SA2
C4-221294 | Rerouted Registration Request message | 29.518 | 0679 | 23.502-3150 | SA2
C4-221141 | Extensions for Location dependent MBS session | 29.571 | 0336 | 23.247-0078 | SA2
C4-221441 | NSAC during change of Access-type of a PDU-Session | 29.502 | 0521 | 24.501-3881 | CT1
C4-221543 | HPLMN Control in disaster roaming | 29.503 | 0810 | 24.501-4066 | CT1
C4-221596 | UDR feature DCAMP | 29.504 | 0178 | 29.519-0296 | CT3
C4-221564 | Handling of supported features for Edge Computing | 29.504 | 0179 | 29.519-0299 29.519-0302 | CT3 CT3

## Slide 52: Thank You!
Lionel Morand
TSG CT Chair
ETSI
lionel.morand@orange.com