3GPP TSG SA Meeting #SP-96 	SP-220708

7 - 10 June 2022, Budapest, Hungary

# Source:	SA WG5 chair

# Title:	New WID Enhancement of QoE Measurement Collection

# Document for:	Approval

Agenda Item:	6.5

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	Enhancement of QoE Measurement Collection

## Acronym: eQoE

## Unique identifier: 870027

Potential target Release: Rel-18.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know | X | X |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 760058 | Management of QoE measurement collection | Rel-16 WI which is the base. |
| 860061 | Study on NR QoE management and optimizations for diverse services | Input to NR QoE measurement collection. |
| 840000 | VR QoE metrics | New measurement to be included. |

## 3	Justification

This is a work item that has been moved from Rel-17 to Rel-18.

QoE measurements can be used for KPI calculation, advanced fault investigation. They can also be used by assurance and automation functions.

The Rel-16 work item Management of QoE measurement collection included QMC for DASH and MTSI in UMTS and LTE. However, as coordination with other WGs were needed for Signalling Based Activation, that part was not ready in Rel-16.

In the Rel-17 in addition to implementing Signalling Based Activation for UMTS and LTE, Management Based Activation for DASH, MTSI and VR in NR is added. However, Signalling Based Activation and Handling QMC at Handover for NR were not ready in Rel-17.

The support for QMC in NR is to be complemented in Rel-18, e.g. Signalling Based Activation, Handling QMC at Handover, align with RAN for RAN visible QoE and coordination of QMC and MDT.

A new measurement for VR QoE is being specified in Rel-17 by SA4.

## 4	Objective

The objective of the work item is to:

- Complete the leftovers from the Rel-16 work item Management of QoE measurement collection: Signalling Based Activation in UMTS and LTE.

- Complete the leftovers from the Rel-17 work item Management of QoE measurement collection: Signalling Based Activation and Handling QMC at Handover in NR.

- Include VR QoE.

- Specify QoE Measurement Collection in NR including RAN visible QoE Metrics.

- Coordination between QMC and MDT to align with RAN implementations.

## 5	Expected Output and Time scale

| Impacted existing TS |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 28.307 | Introduction of Signalling Based Activation for UMTS and LTE | Dec 2022 (SA#98) |  |
| 28.308 | Introduction of Signalling Based Activation for UMTS and LTE | Dec 2022 (SA#98) |  |
| 28.309 | Introduction of Signalling Based Activation for UMTS and LTE | Dec 2022 (SA#98) |  |
| 28.404 | Introduction of Signalling Based Activation and Handling QMC at Handover for 5G. | Dec 2022 (SA#98) |  |
| 28.405 | Introduction of Signalling Based Activation and Handling QMC at Handover for 5G. | Dec 2022 (SA#98) |  |
| 28.406 | Introduction of Signalling Based Activation and Handling QMC at Handover for 5G. | Dec 2022 (SA#98) |  |
| 28.622 | Introduction of management capabilities for QMC in 5G | Dec 2022 (SA#98) |  |
| 28.623 | Introduction of management capabilities for QMC in 5G | Dec 2022 (SA#98) |  |
| 28.533 | High-level description of QMC for 5G | Dec 2022 (SA#98) |  |

## 6	Work item Rapporteur(s)

Zadeh, Bagher, Ericsson (bagher <dot> zadeh <at>ericsson<dot>com)

## 7	Work item leadership

SA5

Secondary responsible Working Group(s): SA4, CT1, CT4, RAN2 and RAN3.

## 8	Aspects that involve other WGs

CT4 to specify the propagation of the Signalling Based Activation.

Potentially SA4 for specifying reporting container.

Potentially CT1 for specifying propagation of QoE request messages to the applications in the UE (if not done by other WI).

Potentially RAN2 to specify propagation of QoE request messages between the management system and the UE.

Potentially RAN3 to specify propagation of QoE request messages from the management system between the core network and the RAN and inside the RAN.

## 9	Supporting Individual Members

Supporting IM name

Ericsson

Orange

Samsung

Huawei

China Mobile