## Slide 1: SA WG6 status report to TSG SA#96
Alan Soloway
SA6 Chair

## Slide 2
Executive Summary – Q2/2022
Two e-meetings in Q2/2022
  SA6#48-e, 05-14 April, 2022
  SA6#49-e, 16-25 May, 2022
Rel-15/Rel-16 corrections
  A single correction was agreed to align with Stage 3
Rel-17 corrections
  Very limited, only essential CRs to align with Stage 3
Rel-18 activities
  Progress on Rel-18 SID/WIDs (13 SIDs + 8 WIDs), delays on some studies
    Working Methods discussion is planned to avoid additional delays for Rel-18 studies
  Workload and participation continues to increase (another 10% increase in inputs)
  Revised SIDs – FS_eUASAPP, FS_eV2XAPP2, FS_SEALDD
  New WIDs – EDGEAPP_EXT, SNAAPP, NSCALE

## Slide 3: SA6 Officials
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Second Vice-chair election scheduled for SA6#49-Bis-e, June 22 – July 1
    Chair Emeritus – Suresh Chitturi providing valuable help during the transition!
Secretary:
  Bernt Mattsson (MCC)
1 Elected by acclamation in February 2022
2 Re-elected by acclamation in April 2021

## Slide 4
SA6#48-e 05-14 April 2022
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#48-e:
  258 Tdocs initially submitted, 498 Tdocs at end of meeting (~900 including DRAFT revisions)
  113 CRs (including revisions)
    49 agreed (13 for Rel-17, 36 for Rel-18), 4 postponed
  320 pCRs (including revisions)
    84 approved, 5 merged, 64 postponed
  16 incoming LSs, 8 outgoing LSs
  Time allocation: Rel-17:~10%; Rel-18: ~90%
Conference calls (pre-SA6#48-e)
  5 informal conference calls (EDGEAPP– 2, SNAAPP/5GFLS – 1, MC – 1, Others – 1)
SA6#48-e Statistics

## Slide 5
SA6#49-e 16-25 May 2022
  Online e-meeting
  5 formal conference calls, 9 informal conference calls
Statistics at SA6#49-e:
  259 Tdocs initially submitted, 517 Tdocs at end of meeting (~1000 including DRAFT revisions)
  103 CRs (including revisions)
    44 agreed (1 for Rel-15, 1 for Rel-16, 8 for Rel-17, 34 for Rel-18), 6 postponed
  334 pCRs (including revisions)
    110 approved, 2 merged, 48 postponed
  9 incoming LSs, 8 outgoing LSs
  Time allocation: Rel-17:~10%; Rel-18: ~90%
Conference calls (pre-SA6#49-e)
  7 informal conference calls (EDGEAPP– 2, SNAAPP/SEALDD – 1, 5GFLS – 1, MC/5GMARCH – 1,ACE-IoT/ADAES – 1, NSCALE/LS – 1)
SA6#49-e Statistics

## Slide 6: Number of Tdocs in SA6
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings
Rel-18

## Slide 7
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 8
Future SA6 meetings
Meeting | Date | Location
2022 |  | 
SA6#49-BIS-e | 22 June – 01 July 2022 | Online
SA6#50-e | 22 – 31 August 2022 | Online (TBC)
SA6#51-e | 10 – 19 October 2022 | Online
SA6#52 | 14 – 18 November 2022 | North America, Location, TBC
SA6#52-e | 14 – 23 November 2022 | Online (TBC), Note: Placeholder in the event F2F meeting cannot be held.
2023 |  | 
SA6#52-BIS | 16 – 20 January 2023 | Location, TBC
SA6#53 | 27 Feb – 03 Mar 2023 | Europe, Location, TBC
SA6#54 | 17 – 21 April 2023 | North America, Location, TBC
SA6#55 | 22 – 26 May 2023 | Asia, Location, TBC
SA6#56 | 21 – 25 August 2023 | Europe, Location, TBC
SA6#57 | 09 – 13 October 2023 | Asia, Location, TBC
SA6#58 | 13 – 17 November 2023 | North America, Location, TBC
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Location, TBC
SA6#60 | 15 – 19 April 2024 | Location, TBC
SA6#61 | 20 – 24 May 2024 | Location, TBC
SA6#62 | 19 – 23 August 2024 | Location, TBC
SA6#63 | 14 – 18 October 2024 | Location, TBC
SA6#64 | 18 – 22 November 2024 | Location, TBC

## Slide 9: Overview: Ongoing Studies – 1/3
Study Item | WI Code | SID Approved | SA#95-e | SA#96 | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 95% | 100% | SA#96 (06/2022) | TR for approval in SP-220464
Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | SA#94 (12/2021) | 5% | 25% | SA#99 (03/2023) | None
Study on Mission Critical Ad hoc Group Communications Support for Mission Critical Services | FS_MCAHGC | SA#94 (12/2021) | 25% | 75% | SA#97 (09/2022) | TR for information in SP-220461
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 70% | 85% | SA#96 (06/2022) | None

## Slide 10: Overview: Ongoing Studies – 2/3
Study Item | WI Code | SID Approved | SA#95-e | SA#96 | Target Completion | Remarks
Study on application enablement aspects for subscriber-aware NB API access | FS_SNAAPP | SA#92 (06/2021) | 75% | 85% | SA#96 (06/2022) | None
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | SA#92 (06/2021) | 55% | 60% | SA#97 (09/2022) | None
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | SA#92 (06/2021) | 40% | 55% | SA#97 (09/2022) | None
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 55% | 75% | SA#96 (06/2022) | TR for information in SP-220463
Study on enhanced architecture for UAS Applications | FS_eUASAPP | SA#93 (09/2021) | 30% | 50% | SA#97 (09/2022) | Revised SID in SP-220465

## Slide 11: Overview: Ongoing Studies – 3/3
Study Item | WI Code | SID Approved | SA#95-e | SA#96 | Target Completion | Remarks
Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | SA#93 (09/2021) | 45% | 60% | SA#97 (09/2022) | Revised SID in SP-220467
Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | SA#93 (09/2021) | 30% | 65% | SA#97 (09/2022) | TR for information in SP-220461 Revised SID in SP-220466
Study on Application Data Analytics Enablement Service | FS_ADAES | SA#94 (12/2021) | 15% | 55% | SA#97 (09/2022) | None
Study on Application layer support for Personal IoT and Residential Networks | FS_PINAPP | SA#94 (12/2021) | 15% | 40% | SA#97 (09/2022) | None

## Slide 12: Overview: Rel-18 Work-Items – 1/2
Study Item | WI Code | WID Approved | SA#95-e | SA#96 | Target Completion | Remarks
Mission Critical Services over 5MBS | MCOver5MBS | SA#93 (09/2021) | 50% | 85% | SA#95 (03/2022) | None
Mission Critical Services over 5GProSe | MCOver5GProSe | SA#94 (12/2021) | 50% | 87% | SA#99 (03/2023) | None
Gateway UE function for Mission Critical Communication | MCGWUE | SA#93 (09/2021) | 75% | 90% | SA#96 (06/2022) | None
Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | SA#94 (12/2021) | 10% | 30% | SA#99 (03/2023) | None
Interconnection and Migration Aspects for Railways | IRail | SA#95 (03/2022) | 0% | 40% | SA#98 (12/2022) | None
Application layer support for Factories of the Future (FF) | FFAPP | SA#93 (09/2021) | 30% | 50% | SA#98 (12/2022) | None

## Slide 13: Overview: Rel-18 Work-Items – 2/2
Study Item | WI Code | WID Approved | SA#95-e | SA#96 | Target Completion | Remarks
Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | SA#94 (12/2021) | 5% | 20% | SA#98 (12/2022) | None
New WID on support of the MSGin5G Service phase 2 | 5GMARCH_Ph2 | SA#95 (03/2022) | 0% | 30% | SA#99 (03/2023) | None
Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | SA#96 (06/2022) |  | 0% | SA#100 (06/2023) | New WID in SP-220468
Application enablement aspects for subscriber-aware northbound API access | SNAAPP | SA#96 (06/2022) |  | 0% | SA#99 (03/2023) | New WID in SP-220469
Network Slice Capability Exposure for Application Layer Enablement | NSCALE | SA#96 (06/2022) |  | 0% | SA#98 (03/2023) | New WID in SP-220470

## Slide 14: For TSG SA information and action

## Slide 15: For TSG SA information and action (1/3)
Action
  CRs for approval – 10 CR packs
    SP-220471 Rel-15/16/17 CRs to TS23222 for CAPIF
    SP-220472 Rel-17 CRs to TS23558 for EDGEAPP
    SP-220473 Rel-17 CRs to TS23434 for eSEAL
    SP-220474 Rel-17 CRs to TS23286 for eV2XAPP
    SP-220475 Rel-17 CRs to TS23289 for MCOver5GS
    SP-220476 Rel-18 CRs to TS23280/281/282/283/289/379 for enh4MCPTT
    SP-220477 Rel-18 CRs to TS23280/282 for IRail
    SP-220478 Rel-18 CRs to TS23280 for MCGWUE
    SP-220479 Rel-18 CRs to TS23289 for MCOver5GProSe
    SP-220480 Rel-18 CRs to TS23289 for MCOver5GS
    SP-220481 Rel-18 CRs to TS23554 for 5GMARCH_Ph2

## Slide 16: For TSG SA information and action (2/3)
Information
  Technical Reports/Specifications
    FS_eV2XAPP2 – Presentation of TR 23.700-64 v1.0.0 for information in SP-220461
    FS_MCAHGC – Presentation of TR 23.700-76 v1.0.0 for information in SP-220462
    FS_eEDGEAPP – Presentation of TR 23.700-98 v1.0.0 for information in SP-220463
Action
  Technical Reports/Specifications
    FS_MCOver5GS - Presentation of TR 23.783 v2.0.0 for approval in SP-220464

## Slide 17: For TSG SA information and action (3/3)
Action
  Revised SIDs
    FS_eUASAPP – Revised SID for approval in SP-220465
    FS_eV2XAPP2 – Revised SID for approval in SP-220466
    FS_SEALDD – Revised SID for approval in SP-220467
  New WIDs
    EDGEAPP_EXT – New WID for approval in SP-220468
    SNAAPP – New WID for approval in SP-220469
    NSCALE – New WID for approval in SP-220470

## Slide 18: Thank You!