## Slide 1: SA1 Rel-19 Content - Review of Rel-19 process and content and in SA1 including studies agreed -
SP-220524

## Slide 2: Introduction
This presentation provides an outline of the SA1 Rel-19 content definition process and the resulting study items agreed by SA1.
From the 30 Rel-19 initial study proposals submitted to SA1, 12 studies were agreed. One study was re-scheduled from Rel-18 to Rel-19.
  This does not preclude, whenever there will be consensus, to later introduce “exceptional studies” and small “delta” normative work (such as work not needing prior study).
SA1’s provisional target for Rel-19 Stage 1 freeze is September 2023, with 80% normative ready by June 2023.

## Slide 3: Rel-19 content definition exercise
SA1 Content def.
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
SA1 Content def.
SIDs presentation
SIDs agreement
100bis ad-hoc
Rel-18 Stage 1 completion
Kick-off of Rel-19 studies agreed at SA1#97e
Stage 1 80%

## Slide 4: Chairperson’s remarks
It was helpful for companies to have all different ideas “over the table” at the same time.
It was important that the leadership had and idea of the capacity of the group (based on previous experiences) and share it with the group.
  A prioritization meeting was scheduled to filter out some SIDs in case the capacity was exceeded, but this meeting will finally not be needed
The key success factor was the efforts of the proponents companies to compromise, as many SIDs were not accepted.
Points of attention
  Agreed studies have progressed slower during the content definition process, From next SA1 meeting onwards, the “normal” agenda will be followed, i.e. progressing the agreed SIDs. An ad-hoc meeting in January 2023 has been planed.
  Companies made an effort to bring all their ideas at the beginning of the release. Nevertheless, exception for new ideas are possible up to consensus of the group.

## Slide 5: SA1 Rel-19 Studies
Study on Energy Efficiency as service criteria (FS_EnergyServ)
Study on Upper layer traffic steering, switching and split over dual 3GPP access (FS_DualSteer)
Study on AI/ML Model Transfer_Phase2 (FS_AIML_MT_Ph2)
Study on Network Sharing Aspects (FS_NetShare)
Study on Integrated Sensing and Communication (FS_Sensing)
Study on Ambient power-enabled Internet of Things (FS_Ambient IoT)
Study on Localized Mobile Metaverse Services (FS_Metaverse)
Study on roaming value added services (FS_RVAS)
Study on Network of Service Robots with Ambient Intelligence (FS_SOBOT)
Study on satellite access - Phase 3 (FS_5GSAT_Ph3)
Study on UAV Phase 3 (FS_UAV_Ph3)
Study on FRMCS - Phase 5 (FS_FRMCS_Ph5)
Cont. Rel-18:
Study on Supporting of Railway Smart Station Services (FS_RAILSS)
Enhancements
New Features
Verticals + NTN focused

## Slide 6
Study on Integrated Sensing and Communication [FS_Sensing] |  |  | 
Rapporteur: | Vasil Aleksiev (Deutsche Telekom) | Output : | SP-220084 TR 22.387
Summary | The study considers enhancing of the 5G system to provide integrated communication and sensing services addressing different target verticals/applications, e.g. autonomous/assisted driving, V2X, aviation/UAVs, 3D map reconstruction, smart city/factories, public sectors, healthcare, smart home, maritime sector. |  | 
Objectives | Identify potential service requirements on: - collection and reporting of the sensing information; - exposure of the sensing capabilities and information to 3rd party. Identify KPIs related to NR based sensing (e.g. range, motion, velocity) and performance requirements for transferring sensing related data. Consider aspects related to security, privacy, regulatory requirements and charging. |  | 
New Features
Sensing
Communication
Base station
Base station
Core
network
UE
Application
UTM

## Slide 7
Study on Ambient power-enabled Internet of Things [FS_AmbientIoT] |  |  | 
Rapporteur: | Weijie Xu (OPPO) | Output : | SP-220085 TR 22.840
Summary | This study is to support ambient power-enabled Internet of Things. The energy is provided through the harvesting of radio waves, light, motion, heat, or any other power source that could be seen suitable. |  | 
Objectives | Study use cases of ambient power-enabled Internet of Things and identify potential service requirements, including: Security aspects Network selection, access control, connection, mobility and identification management ,Charging, Aspects related to stakeholder models, Positioning ,Aspects on device life cycle management related to 3GPP system. Study traffic scenarios, device constraints (e.g., power consumption) and identify potential performance requirements and KPIs |  | 
New Features

## Slide 8
Study on Mobile Metaverse Services [FS_Metaverse] |  |  | 
Rapporteur: | Erik Guttman (Samsung) | Output : | SP-220353 TR 22.856
Summary | This study considers 5GS support to enable shared interactive user experiences of content and services, accessed locally or remotely, but with particular emphasis on providing services involving XR media for multiple users in the same location. |  | 
Objectives | Support of interactive XR media shared amongst multiple users: KPI, efficiency and scalability aspects. Identification of users and digital representations of entities. Acquisition, use and exposure of local (physical and digital) information, and user/UE information Exposure of locally acquired spatial, environmental and user/UE information to 3rd parties to enable metaverse services. |  | 
New Features
Shared by user A
User A
(onsite participant)
User B
(onsite participant)
Avatar for User C
(remote participants)

## Slide 9
Study on roaming value added services [FS_RVAS] |  |  | 
Rapporteur: | Peter Bleckert (Ericsson) | Output : | SP-220442 TR 22.xxx (new)
Summary | Roaming Value Added Services (RVAS) form part of the roaming services ecosystem. These services can be provided using proprietary methods in 2G/3G/4G networks, but issues have been identified in 5GS deployments preventing external 3rd party providers to offer the same RVAS over 5G. |  | 
Objectives | To study and derive potential service requirements for these three RVAS in 5GS: Welcome SMS Steering of Roaming (SoR) during the registration procedure IMSI based routing to a particular core network (e.g. in a different country) This includes for the HPLMN to provide a northbound API, to enable 3rd parties and operators to provide RVAS. |  | 
New Features

## Slide 10
Study on Energy Efficiency as service criteria [FS_EnergyServ] |  |  | 
Rapporteur: | Xiaonan Shi (China Mobile) | Output : | SP-220446 TR 22.xxx (new)
Summary | This study is aiming at analyzing different scenarios and generate requirements in what’s more to support energy efficiency in various service scenarios besides finding energy efficient solutions as in past. It is worth considering how to deliver services with energy efficiency as service criteria, associated with verticals’ preferences, and how to support the policy of handling energy efficiency as part of a subscription. |  | 
Objectives | Define and support energy efficiency criteria as part of communication service to user and application services. Support information exposure on systematic energy consumption or level of energy efficiency to vertical customers. Gap analysis between the identified potential requirements and existing 5GS requirements or functionalities. |  | 
5G System
Select EE criteria
EE exposure
Enhancements

## Slide 11
Study on Upper layer traffic steering, switching and split over dual 3GPP access [FS_DualSteer] |  |  | 
Rapporteur: | Francesco Pica (Qualcomm) | Output : | SP-220445 TR 22.xxx (new)
Summary | Enhanced 5GS support of upper layer steering, split and switching of UE’s traffic (same data session), across two 3GPP access links |  | 
Objectives | Study use cases and potential new service requirements, for the following scenarios: Single PLMN, PLMN plus (standalone) NPN, two PLMNs assuming a single subscription to a PLMN Same or different 3GPP RATs (NR or NTN, plus NR, NTN or LTE) “NTN” = NR-based satellite access (GEO/MEO/LEO) Other assumptions: UE support of proper dual radio capabilities; No impacts to normal inter-PLMN roaming scenarios. |  | 
UE
3GPP access-2 (PLMN-2/SNPN)
3GPP access-1 (PLMN)
(Anchor) UPF
Data Network
Example use case: Boost capacity in local venue
Enhancements

## Slide 12
Study on AI/ML model transfer – Phase 2 [FS_AIML_MT_Ph2] |  |  | 
Rapporteur: | Yang Xu (OPPO) | Output : | SP-220083 TR 22.xxx (new)
Summary | This study is targeting to let 5GS support Distributed Learning/Inference while leveraging the 5G D2D (direct device connection) on demand. Distributed Learning/Inference can achieve the goal of using local data with privacy protection, energy saving, training efficiency. etc. To realize a efficient AIML model data transmission, the 5G system may need to be enhanced. |  | 
Objectives | Distributed AI training/inference with D2D enhancement, which anticipate the KPI and discovery enhancement of D2D communication for distributed learning/inference among multiple end users and network node(s). |  | 
Enhancements

## Slide 13
Study on Network Sharing Aspects [FS_NetShare] |  |  | 
Rapporteur: | Qun Wei (China Unicom) | Output : | SP-220087 TR 22.851
Summary | FS_Netshare is a follow-up study of 5G network sharing. Its main motivation is introducing other type of network sharing scenarios, where a NG-RAN is shared among multiple operators without necessarily assuming a direct connection between the shared radio access network and the Participating Operator’s core network. |  | 
Objectives | FS_Netshare investigates use cases and potential new requirements related to deployment scenarios, in particular where there is no direct interconnection between the shared NG-RAN and Participating Operators’ core networks. It includes the following aspects: - Mobility and service continuity, when moving from a non-shared 4G/5G network to a shared 5G network and vice versa. - Charging requirements. - User/service experience when accessing the shared network, including scenarios of home-routed traffic or local breakout. - Other aspects, e.g., regulatory requirements, emergency services, PWS support. |  | 
4G network of OP2
5G core network
of OP1
5G core network
of OP2
OP 2
NG-RANs
OP 1 shared
NG-RANs
①
②
SEPPs/IPUPs: vSEPP/hSEPP
NOTE: UE moves as ① and ②
Enhancements

## Slide 14
Study on network of service robots with ambient intelligence [FS_SOBOT] |  |  | 
Rapporteur: | Ki-Dong Lee (LG Electronics) | Output : | SP-220447 TR 22.xxx (new)
Summary | This study is aiming at collecting various existing stage-1 features that are relevant to support a group of service robots and further identifying use cases and aspects related to efficient communications service and cooperative operation for a group of service robots |  | 
Objectives | To collect the existing requirements that are relevant to support particular use cases of service robots that have human-machine and machine-machine interactions. on-demand high priority communications, to help avoid or minimize disruptions of service robot operation time bounded communication to help timely delivery of information/data between multiple service robots, especially for large-scale group operation scenarios, e.g., due to robot’s communication failures or other event triggers |  | 
S1-220151, S1-221028
Verticals + NTN

## Slide 15
Study on satellite access - Phase 3 [FFS_5GSAT_Ph3] |  |  | 
Rapporteur: | Thierry Bérisot / Xu Xia (Novamint) / (China Telecom) | Output : | SP-220443 TR 22.xxx (new)
Summary | This study is aiming at enhancing the 5GS support of satellite access by describing and analysing use cases associated to new satellite access capabilities or needed improvements and identifying potential service requirements/KPIs. |  | 
Objectives | To study new use cases and identify potential service requirements/KPIs for the following contexts: Operation with intermittent/temporary satellite connectivity for delay-tolerant communication service GNSS independent operation Positioning Enhancements Communication between UEs under the same satellite’s coverage |  | 
Verticals + NTN

## Slide 16
Study on UAV Phase 3 [FS_UAV_Ph3] |  |  | 
Rapporteur: | Pengtai Qin (China Mobile) | Output : | SP-220444 TR 22.xxx (new)
Summary: | FS_UAV_Ph3 is aiming to improve 5GS support of UAV applications, drone operations and management and meet the industrial UAV applications needs for further enhancement of the interaction between 5GS and UAV system by identifying additional use cases and potential service requirements. |  | 
Objectives: | Provide additional information to the UAV operator/USS to execute pre-flight preparations and inflight operation (e.g, flight mission application, flight path recommendation, flight monitoring and control); Use 5G system to support enhancing the UAV flight/route management based on network capacity and QoS information along the planned route; Use 5G system to further enhance the safety and security of drone operations, e.g. supporting UTM in UAV detection and DAA(Detect and Avoid); Identify potential new security, charging and regulatory requirements on 5GS, when used for UAS operation. Identify potential new requirements related to redundancy and reliability of command and control (C2) traffic for UAV. |  | 
Core Network
UTM
O&M
UAV flight path
New NF
AMF
A
B
Verticals + NTN

## Slide 17
Study on FRMCS Phase 5 [FS_FRMCS_Ph5] |  |  | 
Rapporteur: | Guillaume Gach (UIC) | Output : | SP-220437 TR 22.989
Summary | UIC FRMCS programme releases stable draft specifications on a regular basis. This study is Rel-19 follow up of previous FRMCS studies to align 3GPP specifications with UIC FRMCS programme. |  | 
Objectives | To refine existing use cases coming from a gap analysis between the FRMCS specifications and latest version of TR 22.989 To identify new use cases coming from a gap analysis between the FRMCS specifications and latest version of TR 22.989 To derive new potential requirements to stage 1 TS (e.g., 5GS, MCX) |  | 
Verticals + NTN

## Slide 18
Study on Supporting Railway Smart Station Services [FS_RAILSS] |  |  | 
Rapporteur: | Andrew Min-gyu Han (Hansung University) | Output : | SP-190838 TR 22.890
Summary | The railway smart station provides various station operation and value add service for passengers including the business communication. It could be a part of the Mission Critical Services, e.g. subway station evacuation guidance, but they have more considering points on distinguishing users (e.g. passengers as customers), various devices (e.g. sensors, actuators, devices for passengers) and different environments (e.g. massive connections, limited power sources, external service interfaces). |  | 
Objectives | • Study use cases related to Railway Smart Station Services and deduce requirements from those. For example: • Use cases of station operation monitoring and control • Use cases of passenger supporting services • Evolution use cases of business and performance applications currently included in TR22.889/989 • Analysis gaps between the requirements identified and the functionality already provided by 3GPP (e.g. 22.261, 22.228, or MCX specifications) |  | 
Examples of Railway Smart Station Use case
Verticals + NTN

## Slide 19: Annex
Rel-19 Stage 1 Initial study proposals

## Slide 20: SA1#97e SIDs – Initial study proposals (I)
Title | Proponent
Study on enhancing 5G system to support additional satellite capabilities | Thales
Study on supporting computing aware network | China Mobile, China Telcom, vivo
Study on Measurement Data Collection and Integrity | ZTE
Study on Multi-hop Multi-path Relay for Extensive Coverage | China Telecom/ZTE
Study on Mobile Relay Service | Xiaomi
Study on Personal IoT Networks phase 2 | vivo
Study on Minimization of Service Interruption Phase 2 | China Telecom
Study on Live Migratable Services in the 5G System | China Telecom
Study on service enhancement for Energy Efficiency | China Mobile
Study on MPS for Text Messages | Peraton Labs
Study on 5G Enabled Open-SON | Reliance Jio
Study on Upper Layer TRAffic Steering, switching and split over dual 3GPP access | Qualcomm
Study on supporting enhanced services configuration in a hosting network | Lenovo

## Slide 21: SA1#97e SIDs – Initial study proposals (II)
Title | Proponent
Study on enhancement of 5GC based on Cloud Native | Alibaba
Study on UAV Phase 3 | China Mobile
Study on 5G System Support for a Network of Service Robots with Ambient Intelligence | LGE
Study on 5GS supporting Mobile User Service | Xiaomi
Study on Integrated Sensing and Communication | China Mobile
Study on Ambient power-enabled Internet of Things | OPPO
Study on Localized Mobile Metaverse Services | Samsung
Study on AI/ML Model Transfer_Phase2 | OPPO
Study on Network Sharing Aspects | China Unicom
Study on FRMCS - Phase 5 | UIC
Study on roaming value added services | Ericsson
Study on Non-Universal Time | NICT
Study on treating (UE) signalling as a user service | ITT Bombay

## Slide 22: SA1#97e SIDs – Initial study proposals (II)
Title | Proponent
Study on 5GS-based enhanced Sensing | Xiaomi
Studyt on enhancing 5G system integrating with satellite | China Mobile/CATT
Study on Passive IoT in non-public network | Alibaba
Study on on Passive Internet of Things for 5G Advanced | KPN