## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#96
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Rel-17 and earlier
  Rel-17 Work Items with exceptions
  Rel-18 Work Items
  Study Items
New Study and Work Items
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#95-e
SWG conference calls (2 to 3 hours each)
  RTC SWG AH Telcos: 16 March (on new Rel-18 WIDs);
  Video SWG AH Telcos: 22 March, 25 and 31 May;
  MBS SWG AH Telcos: 25 March (jointly with SA2 and CT3 on EVEX);
  Audio SWG AH Telcos: 25 and 29 April
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#118-e | E-meeting: 6-14 April 2022 | Host: MCC, Electronic meeting
SA4#119-e | E-meeting: 11-20 May 2022 | Host: MCC, Electronic meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  RTC SWG AH Telcos: 1 June, 13 July, 27 July, 3 August;
  Video SWG AH Telcos: 14 June, 28 June, 12 July;
  MBS SWG AH Telcos: 30 June, 7 July, 28 July, 4 August;
  Audio SWG AH Telcos: 27 June.
SA4 plenary meetings (2022)
Meetings in 2022 | Dates | Venue and Host
SA4#120/-e | F2F: 22-26 August 2022 OR, E-meeting: 17-26 August 2022 | Host: TBD, Venue: Malaga, ES OR, Host: MCC, Electronic meeting
SA4#121/-e | F2F: 14-18 November 2022 OR, E-meeting: 9-18 November 2022 | Host: TBD, Venue: TBD, US OR, Host: MCC, Electronic meeting

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#122/-e | F2F: 20-24 February 2023 OR, E-meeting: 20 February-1 March 2023 | Host: TBD, Venue: TBD
SA4#123/-e | F2F: 17-21 April 2023 OR, E-meeting: 17-21 April 2023 | Host: TBD, Venue: TBD Note: preference for an e-meeting
SA4#124/-e | F2F: 22-26 May 2023 OR, E-meeting: 22-26 May 2023 | Host: TBD, Venue: TBD
SA4#125/-e | F2F: 21-25 August 2023 OR, E-meeting: 16-25 August 2023 | Host: TBD, Venue: TBD
SA4#126/-e | F2F: 13-17 November 2023 OR, E-meeting: 8-17 November 2023 | Host: TBD, Venue: TBD

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2024)
Meetings in 2024 | Dates | Venue and Host
SA4#127/-e | F2F: 29 January - 2 February 2024 OR, E-meeting: 24 January - 2 February 2024 | Host: TBD, Venue: TBD
SA4#127bis/-e | F2F: 8-12 April 2024 OR, E-meeting: 8-12 April 2024 | Host: TBD, Venue: TBD
SA4#128/-e | F2F: 20-24 May 2024 OR, E-meeting: 20-27 May 2024 | Host: TBD, Venue: TBD
SA4#129/-e | [F2F: 22-26 July 2024 OR, E-meeting: 17-26 July 2024] Note: dates TBC due to MPEG | Host: TBD, Venue: TBD
SA4#130/-e | F2F: 18-22 November 2024 OR, E-meeting: 13-22 November 2024 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
A few Release 16 corrections. None on previous Releases.
Corrections to completed items in Rel-17
Release 17 completion of items that had exceptions:
  5GMS AF Event Exposure (EVEX)
  5G Multicast-Broadcast Protocols (5MBP3)
  Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3)
Completed the following Study Items
  Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo)
  Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd)
6 new Rel-18 WID and 3 new SID. Should cover most of expected Rel-18 features.
Received a Tech Emmy at the NATAS ceremony for SA4 work on DASH. The group hopes we can meet F2F soon to celebrate.

## Slide 10: CRs to features to completed items in Rel-16 and earlier
SP-220596: CR to TS 26.247 (3GP-DASH) on Registration of URNs (5GMS3). URNs in DASH had not been collected and registered. Award winning technologies should be correct  as Collision of URNs may happen, if not properly registered.
SP-220601: CRs to 26.512 (5G Media Streaming (5GMS); Protocols) on Correction to QoE metrics reporting client configuration (TEI16, 5GMS3)

## Slide 11: CRs to completed features, TEI17 and non-SA4 items in Rel-17
SP-220594: CR to TS 26.501 (5G Media Streaming (5GMS); General description and architecture) on Improved edge provisioning procedures (5GMS_EDGE),
SP-220621: CRs on Corrections to 5GMS, MBS user service protocols, Additional stage 2 details and various other corrections pertaining to WID: 5MBUSA
SP-220600: CRs to TS 26.247, TS 26.223 and TS 26.114 on addition of DNN/Slice in the QoE report schema and DNN/Slice in the QoE report schema (NR_QoE-Core);
SP-220599: CRs to TS 26.114 (IMS; Multimedia telephony; Media handling and interaction) on ITT4RT Features and Images (ITT4RT)
SP-220602: CRs to TS 26.247 and TS 26.346 on requirement on UE Behavior regarding QoE Measurement and Reporting and content encoding (TEI17)
SP-220632: CR to TS 26.512 for fixing api-version in Open API (5GMS3)

## Slide 12: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
820003 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals (ITT4RT) | - | 100% | 03/22 | Completed at SA#95-e
860012 | Handsets Featuring Non-Traditional Earpieces (HaNTE) | - | 100% | 03/22 | Completed at SA#95-e
880012 | Extension for headset interface tests of UE (HInT) | - | 100% | 03/22 | Completed at SA#94-e
920011 | 8K Television over 5G (8K_TV_5G) | - | 100% | 03/22 | Completed at SA#95-e
920008 | 5GMS AF Event Exposure (EVEX) | 60% | 100% | 06/22 | Completed !
920009 | Edge Extensions to the 5G Media Streaming Architecture (5GMS_EDGE) | - | 100% | 12/21 | Completed at SA#94-e
920010 | 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions (5MBUSA) | - | 100% | 03/22 | Completed at SA#95-e
890009 | Operation Points for 8K VR 360 Video over 5G (8K_VR_5G) | - | 100% | 09/21 | Completed at SA#93-e
940008 | 5G Multicast-Broadcast Protocols (5MBP3) | 40% | 100% | 06/22 | Completed !
940009 | Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) | 60% | 100% | 06/22 | Completed !

## Slide 13: 5GMS AF Event Exposure (EVEX) - Completed !
Purpose
Objectives (summarized): define the media related data and formats for the media session data to be exposed by the 5GMS AF. Enhance the 5GMS AF data collection to support direct and indirect collection of UE data pertaining to media sessions. WID: SP-210374
Progress in the last quarter
Completed TS 26.531 (SP-220603), Version 2.1.0, "Data Collection and Reporting; General Description and Architecture“ for approval. Created at the request of SA2, TS 26.531 provides a stage 2 specification for data collection and reporting as part of the EVEX Work Item. It includes a reference architecture defining a generic Data Collection AF. This generic architecture is intended to be instantiated in other 3GPP technical specifications for the collection, reporting and exposure of UE data pertaining to particular application domains. The first such domain anticipated is 5G Media Streaming.
Completed TS 26.532 (SP-220604), Version 2.0.0,"Data Collection and Reporting; Protocols and Formats;“. The EVEX Work Item identified the creation of TS 26.532 as stage 3 specification for UE data collection and reporting functionality, to complement the stage 2 specification in TS 26.531 on generic data collection and reporting architecture.
Prepared and agreed CRs (SP-220598) to TS 26.501 (5G Media Streaming (5GMS); General description and architecture) on Data collection and reporting for 5G Media Streaming, on expanded downlink provisioning procedures and domain model, and on use cases for newly defined 5GMS event and to TS 26.512 on support for Data Collection and Reporting for 5G Media Streaming.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
920008 | 5GMS AF Event Exposure (EVEX) | 60% | 100% | 06/22 | Completed !

## Slide 14: 5G Multicast-Broadcast Protocols (5MBP3) - Completed !
Purpose
Specify the stage 3 format and protocol for User Service Announcement (between MBSF and MBS Client), MBS distribution methods (between MBSTF and MBS Client) based on existing MBMS delivery methods i.e. Object distribution method and Packet distribution method, associated delivery procedures, and corresponding extensions to TS 26.512, TS 26.346 and TS 26.347 to support 5G Media Streaming via eMBMS. WID: SP-211335
Progress in the last quarter
Prepared and agreed CRs (SP-220597) on User Service, xMB, API and 5GMS protocol extensions for 5GMS via eMBMS [5MBP3]:
    CR to TS 26.346 User Service Extensions for 5GMS via eMBMS
    CR to TS 26.346 Feature reduced FLUTE FDT Schema
    CR to TS 26.348 xMB Extensions for 5GMS via eMBMS
    CR to TS 26.347 API Extensions for 5GMS via eMBMS
    CR to TS 26.512 5GMS Protocol Extensions for 5GMS via eMBMS
Completed TS 26.517 (SP-220605), Version 2.0.0, "5G Multicast–Broadcast User Services; Protocols and Formats“. As part of the 5MBP3 Work Item, TS 26.517 provides a Release 17 stage 3 specification of the protocols and data formats supporting Multicast–Broadcast User Services in the 5G System.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940008 | 5G Multicast-Broadcast Protocols (5MBP3) | 40% | 100% | 06/22 | Completed !

## Slide 15: Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) - Completed !
Purpose
Based on 5GMS extended architecture TS 26.501 that now supports Edge media processing, extend the M1 interface and APIs to support the provisioning of edge resources for media services, enhance the M5 interface and APIs to support the configuration, discovery, QoS support, tracking, and relocation of edge processing resources; define the 5GMS AF and 5GMS AS application context and the corresponding transfer procedures; introduce any other related stage 3 enablers for edge media processing
WID: SP-211336
Progress in the last quarter
Completed the CR 26.512-0020rev2 (SP-220595) on Adding Edge Support (Rel-17) which adds extensions to the procedures in the M1 and M5 interface to add support for edge media processing
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940009 | Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) | 60% | 100% | 06/22 | Completed !

## Slide 16: Overview of work progress Rel-18 Work Items
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 30% | 35% | 12/23 | 
950014 | WID on immersive Real-time Communication for WebRTC (iRTCW) | New | 5% | 12/23 | 
950015 | WID on Media Capabilities for Augmented Reality (MeCAR) | New | 8% | 12/23 | 

## Slide 17: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Progress in the last quarter
There was a general discussion on updating the ATIAS WID to reflect the new Rel-18 WIs and potentially restructuring outputs; it was felt premature to do any update.
At SA4#118-e, a proposed test method for FOA capture has been discussed. At SA4#119-e the updated test methods for ambisonics (FOA) has been discussed. Further work is expected, existing test methods in TS 26.260 may be further clarified, and the proposal might be a complement to characterize cross-talk between ambisonic components.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 

## Slide 18: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-220608 (revision at the present meeting)
Progress in the last quarter
Prepared and agreed the final ToR to be signed when joining the public collaboration. Also, the start of the Public Collaboration with effective date of 30 May was announced.
Updated agreed IVAS Pdocs: IVAS-4 (Design Constraints), IVAS-6 (Selection Deliverables), IVAS-2 (Project Plan), IVAS-7a (Processing Plan). The new version of IVAS-8a contains additional parts and a first table on selection test experiments.
Related to test plan development, detailed test results were presented and elaborated potentially suitable test methods for IVAS selection.
With regards to performance requirements; the approaches proposed and the one based on multi-mono EVS coding of ambisonic input were adopted as basis for further work.
WID revision for approval (SP-220608): it was recognized that the IVAS codec will be relevant for new Rel-18 work items addressing AR/MR. Accordingly, MeCAR, iRTCW and (draft) IBACS WIDs include dependencies with the IVAS codec work item. Thus, the corresponding work item dependencies were added to the IVAS codec WID.
Next steps
Public collaboration started 30th May 2022
Further evaluations and discussions are planned to answer open questions like applicability of DCR or MUSHRA methodologies.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 30% | 35% | 12/23 | 

## Slide 19: WID on immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
WID: SP-220241
Progress in the last quarter
Identified 4 possible collaboration scenarios to be considered
Agreed to develop a Permanent Document including architectural considerations
Prepared a baseline of TS 26.113
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#120-e
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950014 | WID on immersive Real-time Communication for WebRTC (iRTCW) | New | 5% | 12/23 | 

## Slide 20: WID on Media Capabilities for Augmented Reality (MeCAR)
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
WID: SP-220242
Progress in the last quarter
Discussed how to structure the work with initial considerations on the target device to address in priority. A Draft TS skeleton and the initial work plan have been agreed.
Agreed a technical client architecture for “EDGAR-1” which is regular 5G UE with 5G connectivity provided through an embedded 5G modem and 5G system components.
A permanent document has been initiated and in addition to architecture aspects, it includes information on split-rendering and GPU capabilities.
Audio aspects are now included in the work plan and Audio experts are invited to contribute.
Next steps
Video SWG AH Telcos are planned to progress work until SA4#120.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950015 | WID on Media Capabilities for Augmented Reality (MeCAR) | New | 8% | 12/23 | 

## Slide 21: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 80% | 80% | 06/22 -> 09/22 | 
870013 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) | 90% | 100% | 06/22 | Completed !
910001 | Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd) | 80% | 100% | 06/22 | Completed !
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | 20% | 30% | 09/22 | 
950011 | Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media) | 0% | 10% | 12/22 | 
950012 | Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) | 0% | 10% | 06/23 | 
950013 | Feasibility Study on Smartly Tethering AR Glasses (SmarTAR) | 0% | 30% | 03/23 | 

## Slide 22: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
WID: SP-210043
Progress in the last quarter
No time to progress the transfer of material from the permanent document to the TR.
Next steps
TR will be progressed and finalized during Video SWG AH telcos until SA4#120-e.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 80% | 80% | 06/22 -> 09/22 | 

## Slide 23: Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo)
Purpose
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs. WID: SP-210378
Progress in the last quarter
Progress was made at SA4#118-e, SA4#119-e and Video SWG AH telcos
Reviewed and agreed updates on the verification status and some software configuration for automating the process of characterization.
Identified the need to regenerate EVC and AV1 results with the latest reference software. Eventually received AV1 performance results and their verification. EVC, VVC and AVC results were also crosschecked and validated. Results are complete for 3GPP codecs - H.264/AVC and H.265/HEVC - for all scenarios.
Agreed on how to present the characterization results with BD-rates area highlighting the codec performances against the anchor.
Interpretation of the performance results with BD-rates comparisons was discussed and the condition under which those results are considered valid. For this reason, the characterization of the new codecs (EVC, VVC and AV1) compared to AVC is not documented into the TR.
Agreed the conclusions of the technical report and performed major editorial cleanup.
TR 26.955 (SP-220607), Version 2.0.0, "5G Video Codec Characteristics“ presented for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) | 90% | 100% | 06/22 | Completed !

## Slide 24: Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd)
Purpose
The study will identify the relevant media production use cases (professional, semi-professional, production, contribution); develop one or several reference media production architecture(s); identify relevant QoS requirements for media production workflows; identify relevant 5G System features like NPNs, Network Slicing, QoS classes, network event reporting and assistance, etc. that are useful for media production. WID: SP-200241
Progress in the last quarter
The documentation of solutions and key issues have been finalized, conclusions and recommendations are documented
The TR contains a summary of the NMOS based media device and network orchestration solution, which is often used in combination with ST 2110 based production networks.
While the study has not identified an urgent technical area for standardisation at this point in time, a number of practical guidelines for implementers are identified and documented in the TR. Those are intended to support media production device manufactures and media producers to leverage different 3GPP features for their purposes.
TR 26.805 (SP-220606), Version 2.0.0, "Study on Media Production over 5G NPN Systems“ is presented for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
910001 | Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd) | 80% | 100% | 06/22 | Completed !

## Slide 25: Feasibility Study on 5G Media Service Enablers (FS_5G_MSE)
Purpose
In recent studies and specification work, it was identified that 5G Media functions and 5G System functions need to be made attractive for third-party applications that include media delivery. Hence, it is important that these functions are accessible to third-party applications independent of a 3GPP service. The objective of the study item is the definition of 5G Media Service Enablers.
WID: SP-211338
Progress in the last quarter
Draft TR 26.857 was progressed to V0.3.0 including Motivation for Media Service Enablers, initial Properties and Functionalities of MSE, developer feedback, examples taken from 3GPP MBMS and 5GMS MSH clients, and one proposed MSE framework solution.
Next steps
Progress and finalize specification template for Media Service Enablers
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | 20% | 30% | 09/22 | 

## Slide 26: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services. WID: SP-220238
Progress in the last quarter
Initiating the study with a review of the relevant SA1 TR converted into media scenario. Consideration was given on data formats for model transmission.
A permanent document was created to document agreements. It now includes:
  Description of NNEF formats.
  Use cases description
  A basic architecture not yet mapped to the 5GS but that will help first identify the necessary functions/interfaces to be supported.
  Definitions.
A draft TR skeleton and work plan were also agreed.
Next steps
Progress the permanent document during Video SWG AH telcos until SA4#120-e
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950011 | Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media) | 0% | 10% | 12/22 | 

## Slide 27: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID. WID: SP-220239
Progress in the last quarter
A Permanent Document was created which now includes:
  Clarification of existing C-plane requirements and options for eP-SCSF
  Clarification on use of RFC 4566 for WebRTC application internal representation
  Cleaned up the terminology for functional entities and clarified functions performed
  Added more details to possible architectures with 5GC
  A Use Case on P2P Communication
Next steps
Progress the permanent document during RTC SWG AH telcos until SA4#120-e
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950012 | Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) | 0% | 10% | 06/23 | 

## Slide 28: Feasibility Study on Smartly Tethering AR Glasses (SmarTAR)
Purpose
Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities. Study the relationship with PIN (Personal IoT Network). Identify media handling aspects. Identify end-to-end QoS-handling of tethering. Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. WID: SP-220240
Progress in the last quarter
Draft TR 26.806 progressed to v0.2.0 and now includes:
  Tethering architectures and call flows
  Guiding use cases
  Summary of WLAR work in Rel-17, TR 26.998
  QoS control for Relay AR when 5G sidelink used
  PIN (Personal IoT Network) overview
Next steps
Progress on all Work Item objectives
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950013 | Feasibility Study on Smartly Tethering AR Glasses (SmarTAR) | 0% | 30% | 03/23 | 

## Slide 29: Overview of new Work Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | IMS-based AR Conversational Services (IBACS) | - | - | 12/23 | 
TBA | Enhancements to UE Testing (eUET) | - | - | 12/23 | 
TBA | 5G media delivery architecture extensions for real-time and AR/MR experience (5G_AREA) | - | - | 03/23 | Stage 2
TBA | Split Rendering Media Service Enabler (SR_MSE) | - | - | TBD | 
TBA | 5G Real-time Transport Protocols (5G_RTP) | - | - | 06/23 | 
TBA | Advanced 5G Media Streaming Architecture (5GMS_ADVANCED) | - | - | 03/23 | 

## Slide 30: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The new TS will include:
  Terminal architectures for standalone, edge-assisted, and wireless tethered UEs integrated with an MTSI client (as defined in TS 26.114).
  IMS session setup, control, and capability negotiation procedures for traditional and AR media supporting multiple device-types in one IMS communications session.
  Real-time transport of traditional as well as AR media, scene description, and metadata via IMS media path including Data Channel.
  Support of spatial descriptions needed to support spatial computing (as per TR 26.998) for conversational IMS communications
  Specify the integration of the IVAS spatial audio codec in the new planned specification, in coordination with the integration into TS 26.114 to be done in the IVAS work item and IVAS integration into the MeCAR work item.
WID: SP-220609
Supporting companies: Ericsson LM, Huawei, KPN N.V., Nokia Corporation, Samsung Electronics Co., Ltd., Facebook, Tencent, AT&T, InterDigital
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | IMS-based AR Conversational Services (IBACS) | - | - | 12/23 | 

## Slide 31: Enhancements to UE Testing (eUET)
Purpose
Update TS 26.131 and 26.132 requirements and test methods for
  missing SWB frequency masks.
  Jitter buffer management.
Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs, based on a system simulator, for instance using UE electrical interface tests. Additional tools such as direct decoding of RTP payload or RTP payload dissectors may also be specified.
Review receiving performance of UEs at maximum volume control (especially receiving frequency responses) and define, if necessary, requirements and test methods in 3GPP TS 26.131 and TS 26.132 to ensure an adequate user experience.
Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
WID: SP-220610
Supporting companies: Orange, HEAD acoustics GmbH, Fraunhofer IIS, ROHDE & SCHWARZ, Amazon
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Enhancements to UE Testing (eUET) | - | - | 12/23 | 

## Slide 32: 5G media delivery architecture extensions for real-time and AR/MR experience (5G_AREA)
Purpose
Specify a 5G generic architecture for real-time media communication:
  A generic real-time media communication architecture mapped to the 5GS architecture and any SA2 stage 2 architecture additions, with relevant core building blocks, reference point, and interfaces to support modern operator and third-party media services, based on the 5GMS architecture
  Provide all relevant reference points and interfaces to support different collaboration models between 5G System operator and third-party media communication service provider, including but not limited to an AR media communication service provider.
  Call flows and procedures for different real-time communication service types,
  Specify support for AR relevant functionalities such as split-rendering or spatial computing on top of a 5G System based on this architecture
WID: SP-220611
Supporting companies: Samsung Electronics Co., Ltd, Ericsson LM, Facebook, AT&T, Qualcomm Incorporated, Beijing Xiaomi Mobile Software, Nokia Corporation, China Mobile Com. Corporation, InterDigital Communications, MediaTek, Tencent, Huawei Technologies Co., Ltd.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | 5G media delivery architecture extensions for real-time and AR/MR experience (5G_AREA) | - | - | 03/23 | Stage 2

## Slide 33: Split Rendering Media Service Enabler (SR_MSE)
Purpose
reference and specify the necessary profiles for edge, QoS allocation, and network assistance functionality for the split rendering Media Service Enabler (based on 5G_AREA, and iRTCW work items)
reference and specify the necessary RTP configurations for real-time media transport (based on 5G_RTP) on the link between the 5GMS AS/EAS and the UE
specify the control protocols for establishing and managing split rendering sessions between the 5GMS AS/EAS and the UE
select and profile the media formats and the corresponding media transport protocols for split rendering (based on MeCAR) to be exchanged between the Split rendering AS EAS and the UE
define edge requirements, such as the EAS profiles, as well as edge discovery and relocation configurations appropriate for split rendering
develop any necessary APIs to use the split rendering Media Service Enabler control functions (i.e. session setup, Edge discovery, QoS, QoE reporting, …) by the application on the UE
provide guidelines on how to decide on rendering split between split rendering server and UE
WID: SP-220612
Supporting companies: Qualcomm Incorporated, AT&T, Tencent, Huawei, Intel
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Split Rendering Media Service Enabler (SR_MSE) | - | - | TBD | 

## Slide 34: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify configurations functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of configurations functionalities that only include technologies that are either commercially relevant or deployed, or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
WID: SP-220613
Supporting companies: Qualcomm Incorporated, AT&T, Nokia Corporation, InterDigital Communications, Ericsson LM, Samsung Electronics Co., Ltd., Facebook, KPN N.V., Tencent, Intel
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | 5G Real-time Transport Protocols (5G_RTP) | - | - | 06/23 | 

## Slide 35: Advanced 5G Media Streaming Architecture (5GMS_ADVANCED)
Purpose
Add/enhance the following features to 5GMS
  Uplink streaming:
  End-to-end low latency live streaming:
  5GMS over 5MBS:
  5GMS hybrid services (5MBS and 5GMS):
  Hybrid DASH/HLS operation
WID: SP-220614
Supporting companies: Tencent, Qualcomm Incorporated, BBC, Ericsson LM, Orange, Huawei Technologies Co., Ltd, AT&T, Dolby Laboratories Inc.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Advanced 5G Media Streaming Architecture (5GMS_ADVANCED) | - | - | 03/23 | 

## Slide 36: Overview of new Study Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Feasibility Study on Network Slicing Extensions (FS_5GNeSE) | - | - | 03/23 | 
TBA | Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) | - | - | 12/23 | 
TBA | Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) | - | - | 12/22 | 

## Slide 37: Feasibility Study on Network Slicing Extensions (FS_5GNeSE)
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services.
Describe and document provisioning aspects for configuring media services with one or more network slices at M1, including QoS configuration, reporting and dynamic policy provisioning for different network slices.
Identify impact of network slicing on dynamic policy invocation APIs at M5, including selection of appropriate network slices for M5 requests, possible migration of UE application traffic flows between network slices due to dynamic policy procedures, discovery of dynamic policy AF, and routing considerations to reach the discovered AF.
Determine the need and describe methods for AF-to-AF communication to support interoperability if 5GMS AF instances from different vendors are deployed in the same 5GMS System.
Identify methods for deploying, supporting, and resolving slice-specific 5GMS AS instances, including methods such as modification of media entry point documents, use of routing principles such as DNS etc. Provisioning of slice-specific 5GMS AS instances at M1 is also to be studied.
Identify potential areas for normative work as the next phase and communicate/align with SA2 as well as other potential 3GPP WGs on relevant aspects related to the study.
WID: SP-220615
Supporting companies: Samsung Electronics Co., Ltd., BBC, AT&T, Meta Ireland, LG Electronics Inc., TELUS
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Feasibility Study on Network Slicing Extensions (FS_5GNeSE) | - | - | 03/23 | 

## Slide 38: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
The objective of the study is the collection of additional and new information related to XR (e.g. AR/MR) QoE metrics:
  Collect relevant external information on QoE Metrics for AR and XR services
  Conduct subjective tests on XR QoE metrics, if considered relevant.
  Collect a set of relevant XR QoE Metrics and define their impact on the user experience.
  Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics.
  Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc.
  Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
WID: SP-220616
Supporting companies: China Unicom, CATT, China Mobile Com. Corporation, HuaWei Technologies Co., Ltd, Nokia Corporation, OPPO, Qualcomm Incorporated, ZTE Corporation
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) | - | - | 12/23 | 

## Slide 39: Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR)
Purpose
The objective of this study item is to complement TR 26.998 with relevant audio aspects (e.g., audio codec and rendering considerations, audio KPIs). In particular, the following study shall be conducted based on the considerations in clause 8.9 of TR 26.998:
  Define the type of audio capture and playback and the related system integration in device functional architecture
  Study if the functional structures identified for 5G AR device types may be differentiated for immersive media types, e.g., operating immersive audio standalone while immersive video functions are split, involving tethered and/or cloud/edge entities.
  Determine whether the split of codecs and rendering assumed for video is appropriate or not for audio in the 5G system architecture mapping.
WID: SP-220617
Supporting companies: Orange, Fraunhofer IIS, VoiceAge Corporation, Dolby Laboratories Inc., Philips International B.V., Nokia Corporation, Ericsson LM, HuaWei Technologies Co., Ltd, Qualcomm Incorporated, Panasonic Holdings Corporation, Beijing Xiaomi Mobile Software Co., Ltd, Samsung Electronics Co., LTD.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
TBA | Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) | - | - | 12/22 | 

## Slide 40: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 41: Summary of action items
Action Points from SA#95-e to SA4:
  n/a
Action items from SA4 to SA#96:
  Approve all SA4 agreed CRs,
  Approve all SA4 agreed TRs and TSs presented for approval,
  Approve 6 new WIDs and 3 new SIDs.

## Slide 42: Tech Emmy®
The National Academy of Television Arts & Sciences (NATAS) announced the 73rd Annual Technology & Engineering Emmy® Award winners and for the first time 3GPP is a recipient. This prize recognizes the work produced by 3GPP SA4, on Dynamic Adaptive Streaming over HTTP (DASH).
The main statue given during the ceremony, will be presented to SA#96 and handed over to MCC for display at Sophia Antipolis.
Congratulations to Qualcomm, Ericsson and Vodafone who were selected to receive duplicate “Corporate” statues. Congratulations to Thomas Stockhammer, Thomas Stockhammer, Edward Hall, Frédéric Gabin and Gilles Teniou who will receive duplicate “innovator” statues.
The SA4 leadership would like to congratulate the recipients of the duplicates statues and extend its gratitude to all the members in SA4 who contributed over the past 13 years to HTTP Adaptive streaming.
Dr Thomas Stockhammer (DASH Rapporteur) and Mr Gilles Teniou (SA4 Vice-Chair) receiving the 3GPP award at the Ceremony (Las Vegas on April 25, 2022)