## Slide 1: SA5 Status Report to SA#96 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2022 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#141e | 17 - 26 Jan 2022 | E-meeting | - | - | 
SA5#142e | 4 - 12 Apr 2022 | E-meeting | - | - | 
SA5#143e | 9 - 17 May 2022 | E-meeting | - | - | 
SA5#144e | 27Jun – 1 Jul 2022 (shortened to 5 days) | E-meeting | - | - | 
SA5#145e | 15 - 24 Aug 2022 | E-meeting | - | - | 
SA5#146 | 14 - 18 Nov 2022 | TBD | TBD | N. Am. | 

## Slide 4: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146bis | 16-20 Jan 2023 TBC (potential ad-hoc) | TBD | TBD | TBD | 
SA5#147 | 27 Feb – 3 Mar | TBD | TBD | EF3 TBC | 
SA5#148 | 17-21 Apr 2023 | TBD | TBD | N. Am. TBC | 
SA5#149 | 22-26 May 2023 | TBD | TBD | Asia TBC | 
SA5#150 | 21-25 Aug 2023 | TBD | TBD | EF3 TBC | 
SA5#151 | 9-13 Oct 2023 | TBD | TBD | Asia TBC | 
SA5#152 | 13-17 Nov 2023 | TBD | TBD | N. Am. TBC | 

## Slide 5: E-meeting process
Latest version described and agreed in S5-223002
Stable - Based on experiences from over one year of e-meetings – but still some fine-tuning improvements made at each meeting

## Slide 6: Inclusive language review
Final review made after MCC “automatic upgrade” to Rel-17 – resulting in 7 non-inclusive correction CRs in SP-220593 agreed on the following TSs: 32.592, 28.313, 28.658, 28.659, 32.406, 32.452, 32.511.
By approving the above CRs, the Inclusive language review is completed for SA5.

## Slide 7: OpenAPI Task Force
After a series of very constructive calls and email exchanges within SA5 and with the OpenAPI Task Force, at an SA5 call the 8 March it was agreed to accept the latest CT compromise proposal for way forward, with some additional clarification proposals from SA5 and the more detailed process for how to realise it to be defined after SA#95-e.
Main aspects of the proposal:
  After every SA plenary, all OpenAPI files for the stable branches (one per release) shall be copied to the existing 5G_APIs repository.
  SA5 can continue working “as before” in its local Forge repositories.
  Cross-referencing of data types between TSs need to use the current method with relative references described in TS 29.501; i.e., all files are assumed to be residing on a flat directory/URI structure.
The implementation of the agreed proposal has been very successful and we now have a working process in place – thanks to all leaders and experts in CT and SA5 making this possible!

## Slide 8: OAM WIs/SIs

## Slide 9
New/Revised OAM WID/SIDs
Tdoc | Title
SP-220487 | Revised SID Study on enhancement of management of non-public networks
SP-220488 | New SID Study on measurement data collection to support RAN intelligence
SP-220489 | New WID on enhancements of 5G performance measurements and KPIs phase 2
SP-220490 | New SID on Management Aspects of IoT NTN Enhancements
The following Rel-17 WI are agreed to postpone to Rel-18
eQoE: Enhancement of QoE Measurement Collection
MSAC: Access control for management service
eNETSLICE_PRO: Network slice provisioning enhancement

## Slide 10: Overview of Rel-17 SA5 OAM WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | (finished) Additional NRM features | adNRM | 870026
2 | (finished) Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | (finished) Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | (Exception)-> (postpone to Rel-18)Enhancement of QoE Measurement Collection | eQoE | 870027
5 | (finished) Management Aspects of 5G Network Sharing | MANS | 900021
6 | (finished) File Management | FIMA | 910030
7 | (Exception)->(postpone to Rel-18) Access control on management service | MSAC | 930010
8 | (finished) Enhancement of service-based management architecture | NSA_SBMA | 930009
9 | (finished) Autonomous network levels | ANL | 880027
10 | (Exception) -> (finished)Intent driven management service for mobile networks | IDMS_MN | 810027
11 | (Exception) -> (finished)Enhanced Closed loop SLS Assurance | eCOSLA | 870030
12 | (finished) Network policy management for 5G mobile networks | NPM | 860024
13 | (Exception) -> (finished)Enhancements of Management Data Analytics Service | eMDAS | 850028
14 | (finished) Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
15 | (finished) Generic Plug and connect | PACMAN | 910029
16 | (finished) Enhancement of Handover Optimization | E_HOO | 880029
17 | (finished) Enhancements on EE for 5G networks | EE5GPLUS | 870022
18 | (finished) Discovery of management services in 5G | 5GDMS | 820035
19 | (Exception) -> (finished)Management data collection control and discovery | MADCOL | 880028
20 | (finished) Management of non-public networks | OAM_NPN | 870023
21 | (finished) Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
22 | (finished) Management of the enhanced tenant concept | eMEMTANE | 880026
23 | (Exception)->(finished) Edge Computing Management | ECM | 920019
24 | (Exception)->(postpone to Rel-18)Network slice provisioning enhancement | eNETSLICE_PRO | 940033
 | Rel-17 OAM&P Studies |  | 
1 | (finished) Study on autonomous network levels | FS_ANL | 850032
2 | (finished) Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
3 | (finished) Study on enhancement of Management Data Analytics Service (finished) | FS_eMDAS | 850028
4 | (finished) Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
5 | (finished) Study on access control for management service | FS_MNSAC | 890016
6 | (finished) Study on new aspects of EE for 5G networks | FS_EE5G | 870021
7 | (finished) Study on Management Aspects of 5G Network Sharing | FS_MANS | 920018
8 | (finished) Study on network slice management enhancements | FS_NSMEN | 860022
All the Rel-17 WIs/SIs are completed. Altogether 21 finished WIs, 8 finished Sis, 3 WIs are agreed to move to Rel-18.

## Slide 11: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
26 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
Management Architecture and Mechanisms |  |  |  | 
27 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
28 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
29 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
30 | Enhancements of 5G performance measurements and KPIs phase 2 (wait for SA approval) | China Telecom, Intel | ePM_KPI_5G_Ph2 | S5-222578
31 | Enhancement of QoE Measurement Collection (move from Rel-17) | Ericsson | eQoE | SP-200193
32 | Access control on management service(move from Rel-17) | Nokia | MSAC | SP-210859
33 | Network slice provisioning enhancement(move from Rel-17) | Samsung | eNETSLICE_PRO | SP-211434
Support of New Services |  |  |  | 
34 | Enhancements of EE for 5G Phase 2 | Orange | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | Study on measurement data collection to support RAN intelligence (wait for SA approval) | Intel, China Mobile | FS_MEDACO_RAN | S5-222631
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | Study on YANG PUSH | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements (wait for SA approval) | China Unicom | FS_IOT_NTN | S5-222579
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
19 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
20 | Study on new aspects of EE for 5G networks Phase 2 | Orange | FS_EE5G_Ph2 | SP-211440
21 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
22 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
23 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
24 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
25 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Altogether 34 WIs/Sis, including 23 ongoing Sis and 8 ongoing Wis, 2 SIs and 1 WI are waiting for SA approval.

## Slide 12
Rel-17 WI eQOE/MSAC/ECM/eNETSLICE_PRO
ECM: :
All the comments raised by MCC in #142e were addressed.
By this the WI is completed.
eNETSLICE_PRO:
Group agreed on the contribution providing details of NetworkSliceSubnetProvider capabilities. The only objective left is to add asynchronous support to the procedures in 28.531. Completion rate is now 85%. Group agreed to postpone this WID to Rel-18.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eQoE | Enhancement of QoE Measurement Collection | 90%->95% (moved to Re-18) | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#96 (Jun. 2022)-> SA#98 (Dec 2022) (move to Rel-18) | Ericsson | RAN2/RAN3/SA4 | 
MSAC | Access control for management service | 60%->67% (moved to Re-18) | TS28.533/28.622/28.623/28.532 | SP-210859 | SA#96 (Jun. 2022)-> SA#98 (Dec 2022) (move to Rel-18) | Nokia | SA3 | 
ECM | Edge Computing Management | 90%->100% | TS 28.538 | SP-210388 | SA#95 (Mar 2022) (exception) | Samsung | SA2/SA6/NFV | 
eNETSLICE_PRO | Network slice provisioning enhancement | 50%->85% (moved to Re-18) | TS 28.531/28.541 | S5-215497 | SA#96 (Jun. 2022)-> SA#97 (Sep 2022) (move to Rel-18) | Samsung |  | Slicing
eQoE:
CRs on “Alignment of 28404 with 28405” and “28.405 Attribute updates” were agreed.
Completion rate is now 95%. However some topics needs more discussion; therefore it was agreed to postpone this WI to Rel-18.
Note: Rapporteur change to Bagher Zadeh (Ericsson)
MSAC:
Authentication/Authorization Work flow update reviewed and mainly accepted; the AccessRight design is open for further discussion, impacting NRM modeling for both stage 2 and stage 3.
Completion rate is now 67%. The group agreed to postpone the work to Rel-18.
Note: Rapporteur change to Sean Sun (Nokia)

## Slide 13
Rel-17 WI MADCOL/eMDAS/eCOSLA/IDMS_MN
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 45%->100% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#95 (Mar 2022) (exception) | Nokia | SA2/RAN2/RAN3 | 
eMDAS | Enhancements of Management Data Analytics Service | 65%->100% | TS 28.104/ and another new TS (being requested by the revised WID) | SP-210132 -> Revised WID in S5 216348 | SA#95 (Mar 2022) (exception) | Intel,NEC | SA2/RAN3 | Data analytics
eCOSLA | Enhanced Closed loop SLS Assurance | 90%->100% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#95 (Mar 2022) (exception) | Ericsson | ZSM/SA2/RAN3 | Closed loop interaction
IDMS_MN | Intent driven management service for mobile networks | 95%->100% | TR28.812/TS 28.312 | SP-180899 | SA#95 (Mar 2022) (exception) | Huawei | SA2/RAN3/ZSM | Intent
MADCOL:
The work on providing a solution allowing to request management data based on a network abstraction was completed. In addition, the last missing pieces for the solution allowing to discover which kinds of management data Network Functions can produce were added. By this the WI is completed.
eCOSLA: :
The group has been working to resolve last outstanding stage 2 definitions, including stage 3 updates. The work item has been completed.
IDMS_MN:
Following aspects were discussed and agreed:
The remaining Editor’s Notes mentioned in the exception request are addressed and the concrete content for the TS 28.312 is finished.
Clean up on stage 2
Clean up on stage3 yaml file
Stage 2 and stage 3 update on Service Support Expectation.
The work item is completed.
eMDAS:
This Rel-17 WI is completed with the following outcome from SA5#143e, and two new TSs 28.104 and 28.105 are to be sent to SA for approval:
enhancements on use cases, requirements and data definitions for some MDA capabilities,
definition of NRM for MDA report,
generic MDA workflow,
AI/ML support for MDA,
enhancements of AI/ML NRM,
MnS components for MDA reporting,
new UC, requirements and solutions on handling erroneous data & decisions
stage 3 SS for both TS 28.104 and 28.105.
rapporteur clean-up.
The issues that cannot be solved in Rel-17 are proposed to move to Rel-18, including:
analytics data definition for failure prediction,
recommended actions related to non-3GPP domain,
analytics data definition for failure prediction

## Slide 14
Rel-18 SI Intelligence and Automation
FS_eANL: The following aspects were discussed and agreed:
Key issues of enhancement of ANL for network optimization
Key issue of autonomous network level for 5GC NF deployment
Key issue of autonomous network level for RAN energy saving
FS_ANLEVA: The following aspects were discussed and noted:
Key issue of dimensions for autonomous network levels
Key issues of generic methodology for autonomous network levels evaluation
General process of evaluating the autonomous network level
Key Issue of determine evaluated object of autonomous
Key issues of KEI and process of autonomous network levels evaluation for network optimization
Working Progress
FS_AIML_MGMT
The UC on AI/ML model performance management was agreed.
FS_MANWDAF: the following topics are approved.
Add potential solution for KI#3
New KI about performance metrics of NWDAF on data collection aspect
FS_FSEV: The following aspects were discussed and noted:
Concepts and relation
Management framework
3 key issues description and solutions
NOTE: rapporteur change from Chen Wang to Lingli Deng (China Mobile).
WI code | WI/SI information | Rapporteur | TR | Target date | Completion rate | Related groups | Related topic
FS_eANL | Study on enhancement of autonomous network levels (FS_eANL) (SP-211446) | China Mobile, Huawei | 28.910 | SA5#145/SA#97(Sep 2022) | 0->25% | SA2, RAN3 and ETSI ZSM | 
FS_ANLEVA | Study on evaluation of autonomous network levels(FS_ANLEVA) (SP-211445) | China Mobile, Huawei | 28.909 | SA5#147/SA#99(Mar 2023) | 0->10% | SA2, RAN3 and ETSI ZSM | 
FS_eIDMS_MN | Study on enhanced intent driven management services for mobile networks (FS_eIDMS_MN) (SP-211450) | Huawei, Ericsson | 28.912 | SA5#145/SA#97(Sep 2022) | 0->40% | SA2, RAN3, ETSI ZSM, TM Forum | 
FS_NETSLICE_IDMS | Study on intent-driven management for network slicing (FS_NETSLICE_IDMS) (SP-220278) | Huawei, Ericsson | 28.836 | SA5#145/SA#97(Sep 2022) | 0->20% |  | 
FS_AIML_MGMT | Study on AI/ ML management (FS_AIML_MGMT) (SP-211443) | Intel, NEC | 28.908 | SA5#145/SA#97(Sep 2022) | 0->10% | SA1, SA2, RAN3 and RAN2 | 
FS_MANWDAF | Study on Enhancement of the management aspects related to NWDAF (FS_MANWDAF) (SP-211435) | China Telecom | 28.864 | SA5#146/SA#98(Dec 2022) | 0->30% | SA2 | 
FS_FSEV | Study on Fault Supervision Evolution (FS_FSEV) (SP-220153) | China Mobile, Huawei | 28.830 | SA5#147/SA#99(Mar 2023) | 0->10% |  | 
FS_eIDMS_MN: Made good progress for WoP (Work Package) #1 and WoP#3, and following aspects were discussed and agreed:
WoP#1
Issue of intent driven approach for RAN energy saving
Issue of Enhancement of radio network intent expectation
Issue of 5GC related intent expectation
WoP#3: Issue of solution for radio service intent expectation
FS_NETSLICE_IDMS
The group has been discussing and agreed on additional clarification of concepts and overview, and potential use cases and requirements for intent driven management of network slicing.
NOTE: Main rapporteur change to Jan Groenendijk (Ericsson)

## Slide 15
Rel-18 SI Management Architecture and Mechanisms
Working Progress
WI code | WI/SI information | Rapporteur | TR | Target date | Completion rate | Related groups | Related topic
FS_eSBMA | Study on Enhancement of service based management architecture (FS_eSBMA) (SP-211451) | Huawei, Ericsson | 28.925 | SA5#147/SA#99(Mar 2023) | 45->60% |  | 
FS_eSBMAe | Study on Basic SBMA enabler enhancements (FS_eSBMAe) (SP-220145) | Nokia | 28.831 | SA5#146/SA#98(Dec 2022) | 0->10 % |  | 
FS_URLLC_Mgt | Study on Management Aspects of URLLC (FS_URLLC_Mgt) (SP-220146) | ChinaUnicom | 28.832 | SA5#145/SA#97(Sep 2022) | 0->15% |  | 
FS_5GLAN_Mgt | Study on Management Aspects of 5GLAN (FS_5GLAN_Mgt) (SP-220324) | China Mobile | 28.833 | SA5#146/SA#98(Dec 2022) | 0->25% | SA2 | 
FS_MCVNF | Study on Management of Cloud Native Virtualized Network Functions (FS_MCVNF) (SP-220150) | China Mobile | 28.834 | SA5#147/SA#99(Mar 2023) | 0->5% |  | 
FS_MANS_ph2 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 (FS_MANS_ph2) SP-220151) | China Unicom | 28.835 | SA5#145/SA#97(Sep 2022) | 0->30% |  | 
FS_CICDNS | Study on continuous integration continuous delivery support for 3GPP NFs (FS_CICDNS) (SP-211427) | Lenovo | 28.819 | SA5#143e/SA#96(Jun 2022) | 80->100% |  | 
FS_5GMDT_Ph2 | Study on Management of Trace/MDT phase 2 (FS_5GMDT_Ph2) (SP-220152) | Nokia | 28.837 | SA5#146/SA#98(Dec 2022) | 0->15% |  | 
FS_YANG | Study on YANG PUSH(FS_YANG) ( SP-200765) | Ericsson | 28.818 | SA5#146/SA#98(Dec 2022) | 10->10% |  | 
FS_eSBMA: the following topics are approved.
Analysis on IRP specifications needs to support SBMA is approved.
Issue on illustration of using MnS in management reference model in TS 32.101 and issue requirements of management service discovery
FS_eSBMAe:
The schema used for “notifyMOIChanges” was agreed as one key issue . The description of the shortcomings of the currently specified notification subscription mechanism was improved. For targeted notification subscriptions some contributions related to describing the current situation were agreed.
FS_URLLC_Mgt: the following topics are approved.
Add candidates for study of feature management
FS_5GLAN_Mgt: This SI studies the use cases, requirements, and enhancement of the management system (e.g. performance measurement and related new KPIs in VN group level ) to support 5G-LAN capabilities defined by TS 23.501. Proposed to change the rapporteur from Xiaowen Sun to Yushuang Hu (China Mobile).
FS_MCVNF：Several contributions have been approved, e.g.:
pCR 28.834 Add TR structure and scope
FS_YANG: Work on Data change notifications YANG-in-Rest format, however no agreement made.
FS_MANS_ph2
Several contributions have been approved:
1. pCR TR 28.835 Add concepts and overview
2. pCR TR 28.835 Add key issue management requirement between MOP-NM and MOP-SR-DM
3. pCR TR 28.835 Add key issue service-based management architecture for MOCN
FS_CICDNS
pCR 28.819 Add process for multiple vendor case
pCR 28.819 Add description of deployment options
pCR 28.819 Update text for editorial issues
pCR 28.819 Update text for vendor feedback use case
Hereby the study is completed
FS_5GMDT_Ph2: The following aspects have been approved.
Description and Problem Statement of Key Issue ‘Name Containment in case of Handover for Signalling Based Trace Activation’
Description and Problem Statement of Key Issue ‘Gaps in Signalling Trace Activation’

## Slide 16
Rel-18 SI Support of New Services
Working Progress
WI code | WI/SI information | Rapporteur | TR | Target date | Completion rate | Related groups | Related topic
FS_OAM_eNPN | Study on enhancement of management of non-public networks (FS_OAM_eNPN) (SP-211436) | Huawei | 28.907 | SA5#146/SA#98(Dec 2022) | 0->40% |  | 
FS_EE5G_Ph2 | Study on new aspects of EE for 5G networks Phase 2 (FS_EE5G_Ph2) (SP-211440) | Orange | 28.913 | SA5#149/ SA#100(June 2023) | 0->10% | RAN WGs | 
FS_NSOEU | Study on Network and Service Operations for Energy Utilities ( FS_NSOEU) (SP-211622) | Samsung | 28.829 | SA5#146/SA#98(Dec 2022) | 0->25% |  | SEI
FS_KQI_5G | New Study on Key Quality Indicators (KQIs) for 5G service experience (FS_KQI_5G) ( SP-211433) | Huawei | 28.863 | SA5#146/SA#98(Dec 2022) | 0->10% | SA4,RAN2,RAN3 | 
FS_DCSA | Study on Deterministic Communication Service Assurance (FS_DCSA) (SP-211442) | Huawei | 28.865 | SA5#146/SA#98(Dec 2022) | 0->30% | SA2, SA6, RAN2, SA4 | 
FS_NSCE | Study on Network Slice Management Capability Exposure (FS_NSCE ) (SP-220142) | Alibaba | 28.824 | SA5#147/SA#99(Mar 2023) | 70->80% | SA3, SA, RAN | 
FS_MEC_ECM | Study on alignment with ETSI MEC for Edge computing management (FS_MEC_ECM) (SP-220147) | Huawei | 28.903 | SA5#145/SA#97(Sep 2022) | 0->15% | SA6, ETSI MEC | 
FS_OAM_eNPN: The group agreed:
Key Issue on SLA monitoring and evaluation
Potential solution for fault management capabilities
Potential solution for management of the related information for NPN service customer
FS_EE5G_Ph2
TR 28.913 skeleton was approved.
Three key issues have been introduced in TR 28.913.
FS_NSOEU
The skeleton, structure, scope, overview and an informative annex was agreed. Further agreed pCRs:
Business use case - Energy outage coordination
Business use case - Utility provides performance and failure info
Business use case - MNO provides performance info
FS_KQI_5G: The following aspects were approved
Initial skeleton, TR structure, Scope and 5G KQI scenarios
The background of definition of KQI.
FS_DCSA: The following aspects were approved:
Initial skeleton, TR structure, Scope, Overview
Management framework of FS_DCSA;
Issue description for provisioning of network functions related to DCSA
Issue description for service assurance of Video monitoring and PLC control;
Solution for service assurance of Video monitoring and PLC control;
FS_NSCE: Several contributions have been approved:
  Make Description in issues and gaps more uniform
  Update position and add solution for direct MnS exposure
  Add note on possible charging impact
  Solution for Network slice management capability exposure
  Add procedure for consumption of exposed MnS after service order is completed
  Update to solution regarding CAPIF based management capability
FS_MEC_ECM
Only the background information for ETSI MEC was approved during SA5#143e meeting,
There were some discussions on EAS application management and EAS LCM management with alignment with ETSI MEC , but not consensus.

## Slide 17
RANSC:
The following aspects were discussed and approved:
  Initial skeleton, Structure, Scope
The following aspects were discussed and not agreed:
  Concept and background
  Usecase and requirement for ARCF data handling
Working Progress
WI code | WI/SI information | Rapporteur | TS | Target date | Completion rate | Related groups | Related topic
RANSC | Self-Configuration of RAN NEs (RANSC) (SP-211431) | China Mobile, Huawei | 28.317 28.313 | SA5#149/ SA#100 (June 2023) | 0->5% |  | 
Rel-18 WI Intelligence and Automation

## Slide 18
Working Progress
WI code | WI/SI information | Rapporteur | TS | Target date | Completion rate | Related groups | Related topic
NSRULE | Network slicing provisioning rules (NSRULE) (SP-211449) | Ericsson | 28.531, 28.541 | SA5#145/SA#97(Sep 2022) | 0->35% |  | 
AdNRM_ph2 | Additional NRM features Phase 2 (AdNRM_ph2) (SP-220351) | Nokia, Nokia Shanghai Bell | 28.540, 28.541, 28.622, 28.623 | SA5#147/SA#99(Mar 2023) | 0->7% |  | 
eECM | Enhanced Edge Computing Management (eECM) (SP-220154) | Samsung, Intel | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | SA5#147/SA#99(Mar 2023) ->SA5#149/SA#100 (Jun 2023) | 0%->10% |  | 
NSRULE
The group discussed network slice provisioning rules requirements to support provisioning rules for network slicing and impacts on network slicing resource model. Parts of the proposals were agreed, more work is needed to come to a complete solution.
AdNRM_ph2
A CR on Access specific slice configuration agreed;
DP on enhanced QoS model endorsed
DP to add BWP Set configuration support in NRM endorsed
eECM
Additional procedure for query and update got agreed.
Changes to EESFunction IOC was conditionally approved.
The contribution augmenting EESFunction and EASFunction IOC was agreed.
Group discussed contribution on adding asynchronous support to the procedures in 28.538. The discussion did not conclude and will continue in next meeting.
Rel-18 WI Management Architecture and Mechanisms

## Slide 19
Working Progress
WI code | WI/SI information | Rapporteur | TS | Target date | Completion rate | Related groups | Related topic
EE5GPLUS_Ph2 | Enhancements of EE for 5G Phase 2 ( EE5GPLUS_Ph2) (SP-211441) | Orange | 28.310, 28.541, 28.552, 28.554 | SA5#149/June 2023(SA#100) | 0->0% |  | 
EE5GPLUS_Ph2
No contributions submitted so far.
Rel-18 SI Support of New Services

## Slide 20: OAM TRs / TSs to SA#96
Tdoc | Title | Sent for
SP-220491 | TS 28.312 Management and orchestration; Intent driven management services for mobile networks | Approval
SP-220492 | TS 28.105 Management and orchestration; Artificial Intelligence/ Machine Learning (AI/ML) management | Approval
SP-220493 | TR 28.819 Study on continuous integration continuous delivery support for 3GPP NFs | Information & Approval
SP-220494 | TS 28.104 Management and orchestration; Management Data Analytics | Approval

## Slide 21: Charging (CH) WIs/SIs

## Slide 22
New / Revised Charging SIDs/WIDs
Number | Title
SP-220486 | New WID on MMS Charging in 5G System Architecture

## Slide 23: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
EDGE_CH | Charging aspects of Edge Computing | 70% -> 100% | SA#96 (06/2022)
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 35% -> 100% | SA#96 (06/2022)
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 40% -> 100% | SA#96 (06/2022)
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 35% -> 100% | SA#96 (06/2022)
5G_CIoT_CH | Charging Enhancements for 5G CIoT | 60% -> 100% | SA#96 (06/2022)
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 5% -> 100% | SA#96 (06/2022)
5GMMS_CH | MMS Charging in 5G System Architecture (prel. work before SA approval) | 0 % -> 0% | SA#98 (12/2022)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 70% -> 75% | SA#99 (03/2023)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 40% -> 60% | SA#99 (03/2023)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 50% -> 75% | SA#99 (03/2023)
FS_eNPN_CH | Study on Charging Aspects for Enhanced support of Non-Public Networks | 0 % -> 25 % | SA#99 (03/2023)
All Rel-17 Work items are completed

## Slide 24
Charging Exception requests
Number | Title
- | 

## Slide 25
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 70% -> 100% | TS 32.240, TS 32.255, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#96 (06/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
pCRs agreed to TS 32.257 on :
  Add charging information definition for edge enabling services charging
  Correction on the charging information description
  Clarification on the EAS Deployment Charging
  Clarification on the Edge Enabling Infrastructure Resource
  Add charging information definition for EES exposed 5GC NF services
CRs were agreed to
  TS 32.240 to enhance charging architecture for Edge Computing
  TS 32.291 to Update Nchf_ConvergedCharging service API for Edge Computing
  TS 32.298 to Add Edge Computing related CHF CDR(s) definition and ASN.1 format
  TS 32.297 to Add CDR file format for Edge Computing charging
TS 32.257 sent to SA#96 for approval (SP-220495)
  Work item is completed

## Slide 26
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 35% -> 100% | TS 32.255, TS 32.256, TS 32.274, TS 32.291, TS 32.298 | SP-211428 | SA#96 (06/2022) | China Mobile Com. Corporation | - | -
ARCH _NR_REDCAP
Working Progress
CRs were agreed to TS 32.256 and TS 32.274 for introduction of:
  Adding charging requirement for AMF and SMSF to support NR RedCap
CR was agreed to TS 32.298 adding NR RedCap as a RAT Type in CHF-CDR
  Work item is completed

## Slide 27
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 40% -> 100% | TS 32.240, TS 32.277, TS 32.290, TS 32.291, TS 32.298 | SP-211429 | SA#96 (06/2022) | CATT | - | -
5G_ProSe_CH
Working Progress
CRs were agreed to TS 32.277 for introduction of
  Message flows for 5G ProSe Direct Communication converged charging
  Message content and CDR generation and handling for 5G ProSe converged charging
  Charging information, detailed message format, formal description and bindings for 5G ProSe charging
CRs were agreed to TS 32.291 for introduction of
  Data Type for 5G ProSe charging, Binding for 5G Prose charging and OpenAPI extension for 5G ProSe charging
CRs were agreed to TS 32.298 for introduction of
  5G ProSe charging information to CHF CDRs
  5G ProSe Common charging data to CHF CDRs
  Work item is completed

## Slide 28
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 35% -> 100% | TS 32.240, TS 32.254, TS 32.255, TS 32.291, TS 32.298 | SP-211430 | SA#96 (06/2022) | Huawei | - | -
5GLAN_CH
Working Progress
CR was agreed to TS 32.240 for introduction of :
  High-level description for the 5G VN group communication and management charging architecture and reference.
CRs agreed to TS 32.254 (Exposure function Northbound API Charging) for introduction of:
  New Annex about CEF based charging for 5G VN group management, including the converged charging architecture, charging principle, triggers, message flow and the charging information
CR was agreed to TS 32.298 (ASN.1) for introduction of:
  Parameters for 5G VN group communication charging from SMF.
  Work item is completed

## Slide 29
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_CIoT_CH | Charging enhancements for 5G CIoT | 60% -> 100% | TS 32.255, TS 32.291, TS 32.298 | SP-211448 | SA#96 (06/2022) | Huawei | - | -
5G CIoT
Working Progress
CR agreed to TS 32.298 (ASN.1) for introduction of:
  charging information of 5GS CIoT
  Work item is completed

## Slide 30
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 5% -> 100% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-220156 | SA#96 (06/2022) | Ericsson | - | -
CHROAM
Working Progress
CR was agreed to TS 32.240 with correction on the new N47 reference point
CRs to TS 32.255 for introduction of :
  Requirements, architecture and flows for roaming using local breakout with V-SMF interacting to both H-CHF and V-CHF
  Selection of CHF and use of roaming charging profile
  Clarification of on QBC triggers for local breakout (LBO)
  Allowing FBC and QBC in both HPLMN and VPLMN
  Support MVNO with CHF (only covering non-roaming, and not including MVNO CHF selection)
  Work item is completed

## Slide 31
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GMMS_CH | MMS Charging in 5G System Architecture | 0% -> 0% | TS 32.240, TS 32.270, TS 32.290, TS 32.291, TS 32.298 | tbd | SA#98 (12/2022) | Ericsson LM | - | -
5GMMS_CH (prel. work before SA approval)
Working Progress
No preliminary work started before SA#96.

## Slide 32
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 70% -> 75 % | TR 32.847 | SP-201082 | SA#99 (03/2023) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCR agreed to TR 32.847 for introduction of :
  Add evaluation for Key issue #7
  New solution for Key issue#8
  Evaluation and conclusion for Key issue#8
  NSACF based NS charging new solution for Key issue#6
  NWDAF based NS charging new solution for Key issue#6
  Clarification for the Evaluation for the key issue #7
Draft TR 32.847-120

## Slide 33
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 40% -> 60% | TR 28.826 | SP-210390 | SA#99 (03/2023) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  New solutions for handling of non-blocking mode
  Background for documentation improvements was added
  New solutions for operator defined triggers (reusing management intervention trigger and a new trigger)
  New solutions for rating input enhancements using service id
Draft TR 28.826-050

## Slide 34
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 50%-> 75% | TR 28.827 | SP-210391 | SA#99 (03/2023) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for updates and corrections on:
  #2.1 (V-CHF communicating with H-CHF for retail charging of 5G data connectivity) to cover the cases for AMF and SMSF.
  #5.1 (CHF communication) to cover the cases for AMF and SMSF
  Solution for roaming charging profile update
pCRs agreed to TR 28.827 for introduction of new use cases and solutions:
  home MNO charging for 5G connection and mobility provided to home MNO’s subscribers in roaming scenario
  MNO does wholesale charging for 5G connection and mobility and 5G SMS towards additional actors
  convey charging information from visited MNO to home MNO were visited AMF (CTF) communicating with both H-CHF and V-CHF, from an MNO to an additional actor were H-CHF communicating with A-CHF for retail charging of 5G and from visited MNO to home MNO, and home MNO to an additional actor with SMF to multiple CHF communication
  service to use between CHFs (reusing Nchf_ConvergedCharging service API between CHFs and new Nchf service API between CHFs.)
  Draft TR 28.827-120

## Slide 35
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eNPN_CH | SID on Charging Aspects for Enhanced support of Non-Public Networks | 0% -> 25% | TR 28.828 | SP-211447 | SA#99 (03/2023) | China Mobile Com. Corporation | - | -
FS_eNPN_CH
Working Progress
Initial skeleton for TR 28.828 presented
pCRs agreed to TR 28.828 for introduction of :
  Skeleton update, scope, reference and general background
  Non-public networks functionality and architecture
  Charging modes
  Charging scenarios and key issues for PNI-NPN on converged charging for access connection
  Charging scenarios and key issues for SNPN on converged charging for access connection
  Use case for SNPN trigger
Draft TR 28.828-020

## Slide 36
Charging TSs & TRs to SA#96
Number | Title | For
SP-220495 | TS 32.257 Telecommunication management; Charging management; Edge Computing domain charging; stage 2 | Approval

## Slide 37
TEI CRs (Charging & OAM)
Number | Title
SP-220496 | Rel-17 CRs on TEI
SP-220497 | Rel-16 CRs on TEI Batch 1
SP-220498 | Rel-16 CRs on TEI Batch 2
SP-220562 | Rel-15 CRs on TEI
SP-220563 | Rel-16 CRs on TEI Batch 3
SP-220564 | Rel-17 CRs on TEI batch 2
SP-220565 | Rel-16 CRs on TEI Batch 4
SP-220593 | Rel-17 CRs on TEI batch 3 (non-inclusive language corrections)

## Slide 38
Charging CRs
Number | Title
SP-220517 | Rel-17 CRs on 5G Charging for Local breakout roaming of data connectivity
SP-220518 | Rel-17 CRs on Charging Aspects of 5G LAN VN Group
SP-220519 | Rel-17 CRs on Charging aspects of Edge Computing
SP-220520 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-220521 | Rel-17 CRs on Charging aspects of Architecture Enhancement for NR Reduced Capability Devices
SP-220522 | Rel-17 CRs on Charging aspects of Proximity-based Services in 5GS
SP-220523 | Rel-17 CRs on Charging enhancements for 5G CIoT

## Slide 39: OAM CRs (1)
Number | Title
SP-220499 | Rel-17 CRs on Network slice provisioning enhancement
SP-220500 | Rel-17 CRs on Enhancement of QoE Measurement Collection
SP-220501 | Rel-17 CRs on File Management
SP-220502 | Rel-17 CRs on Intent driven management service for mobile network
SP-220503 | Rel-17 CRs on Enhanced Closed loop SLS Assurance
SP-220504 | Rel-16 CRs on Closed loop SLS Assurance
SP-220505 | Rel-17 CRs on Management data collection control and discovery
SP-220506 | Rel--17 CRs on Edge Computing Management
SP-220507 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement
SP-220508 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-220509 | Rel-17 CRs on Additional NRM features
SP-220510 | Rel-16 CRs on NRM enhancements
SP-220511 | Rel-18 CRs on Additional NRM features phase 2

## Slide 40: OAM CRs (2)
Number | Title
SP-220512 | Rel-17 CRs on Enhancement of Handover Optimization
SP-220513 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-220514 | Rel-17 CRs on Enhancements of Management Data Analytics Service
SP-220515 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-220516 | Rel-16 CRs on Management of MDT in 5G

## Slide 41: Thank you!