## Slide 1: SA5 Status Report to SA#97-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2022 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#141e | 17 - 26 Jan 2022 | E-meeting | - | - | 
SA5#142e | 4 - 12 Apr 2022 | E-meeting | - | - | 
SA5#143e | 9 - 17 May 2022 | E-meeting | - | - | 
SA5#144e | 27Jun – 1 Jul 2022 | E-meeting | - | - | 
SA5#145e | 15 - 24 Aug 2022 | E-meeting | - | - | 
SA5#146 | 14 - 18 Nov 2022 | Toulouse | France | EF3 | Mega meeting

## Slide 4: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146-bis-e | 16-19 Jan 2023 (ad-hoc) | E-meeting | E-meeting | E-meeting | 
SA5#147 | 27 Feb – 3 Mar | TBD | TBD | EF3 TBC | 
SA5#148-e | 17-21 Apr 2023 (extension TBD) | E-meeting | E-meeting | E-meeting | 
SA5#149 | 22-26 May 2023 | TBD | TBD | TBD | 
SA5#150 | 21-25 Aug 2023 | TBD | TBD | TBD | 
SA5#151-e | 9-13 Oct 2023 (extension TBD) | E-meeting | E-meeting | E-meeting | 
SA5#152 | 13-17 Nov 2023 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version described and agreed in S5-225002
Stable - Based on experiences from over one year of e-meetings – but still some fine-tuning improvements made at each meeting

## Slide 6: OpenAPI Task Force
New proposal under discussion with CT and SA3-LI.
Objective: Make Forge the primary source of code
SA5 agreed to have a pilot test of using Forge as main source of code within SA5, to evaluate how it can work, before SA#98-e
SA5-Endorsed proposals in S5-225594 and S5-225595
Target to be proposed to SA#98-e

## Slide 7: Charging (CH) WIs/SIs

## Slide 8
New or Revised Charging SIDs/WIDs
Number | Title
SP-220895 | New SID on Time Sensitive Networking Charging

## Slide 9: SA5 progress – Summary
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 Work | ------ | ------ | ----- | ----- | ------ |  | 
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 0% | 25% | 
 | Rel-18 Studies | ------ | ------ | ----- | ----- | ------ |  | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 75% | 85% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 60% | 70% | TR for Information
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 75% | 85% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 25% | 60% | TR for Information
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 10: Rel-18 Work (MMS_CH_SBI)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 0 % | 25% | 
Progress since SA#96:
  The architecture for MMS charging was added (TS 32.240)
  Charging architecture, scenarios and information was added (TS 32.270)
  Addition of MMS node as consumer of the Converged charging service (TS 32.290)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more stage 3 specification details

## Slide 11: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 75% | 85 % | 
Progress since SA#96:
  12 pCRs at SA5#145e for TR 32.847 were approved covering
    Clarify Potential requirements in Key issues#1 and #2
    New NSACF (CTF) - NS quota management solution for Key issue#2
    Solve Editors Notes on solutions#1.1, solutions#1.3 and solutions#6.2, clause 4.1 and Key Issue #5
    Evaluation and conclusion for Key issue#1 and #2
    Remove Key issue#4
    Convert the Key issue#9 into background
    Draft TR 32.847-140 (S5‑225715)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more evaluation and conclusion of the study

## Slide 12: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 60% | 70% | 
Progress since SA#96:
  10 pCRs (2 pCRs at SA5#145e) for TR 28.826 were approved covering
    New issue for non-blocking mode
    New solutions for enhancement of reservations, non-blocking mode, and handling of failed events
    Solution for non-blocking mode and locating cancel failed events
  Draft TR 28.826-070 (S5‑225716)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations of the study

## Slide 13: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 75% | 85% | 
Progress since SA#96:
  24 pCRs (9 pCRs at SA5#145e) for TR 28.827 were approved covering
    Corrections of message flows
    Mapping of requirements and solutions
    New issues for QoS flow level trigger settings and negotiation of triggers for FBC and QBC
    New solutions for roaming charging profile use in home routed and local break out scenarios, visited MNO doing wholesale charging of home MNO, and CHF to CHF communication.
    Mapping of requirements and correction of terms used for NFs
    New use case where the additional actor is a wholesaler
    Update of business roles
    Solutions of V-SMF using single or double connect to V-CHF
    Solutions where either V-SMF or V-CHF controls the reporting to the H-CHF
  Draft TR 28.827-140 (S5‑225717)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more evaluation and conclusion of the study

## Slide 14: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 25% | 60% | 
Progress since SA#96:
  14 pCRs (10 pCRs at SA5#145e) for TR 28.828 were approved for introduction of:
    New topic about access to PLMN services via SNPN
    Solution for end user charging for PNI-NPN network access and usage
    Charging scenarios and key issues for PNI-NPN in topic 1
    Solution for converged charging for number of UEs
    End user charging solution to SNPN network access and usage
    Use case and solution on number of PDU sessions for PNI-NPN and for SNPN
    Converged charging using separate CCS
    Solution for SNPN access the PLMN services
    Correction on use case description in topic 1 and topic 3
  Draft TR 28.828-040 (S5‑225718)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and start with evaluations of the study

## Slide 15
Charging TSs & TRs to SA#97-e
Number | Title | For
SP-220844 | TR 28.828 Study on charging aspects for enhanced support of non-public networks | Information
SP-220845 | TR 28.826 Study on Nchf charging services phase 2 improvements and optimizations | Information

## Slide 16: OAM WIs/SIs

## Slide 17
New Rel-18 Work Items / Study Items
Tdoc | Title
SP-220842 | New Study on Data management phase 2
SP-220843 | New WID on Methodology for deprecation
SP-220894 | New WID on Enhancement of Management Data Analytics phase 2

## Slide 18: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
26 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
Management Architecture and Mechanisms |  |  |  | 
27 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
28 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
29 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
30 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
31 | Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
32 | Access control on management service | Nokia | MSAC | SP-210859
33 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
new | New WID on methodology for deprecation (wait for SA approval) | Ericsson | OAM_MetDep | S5-225616
Support of New Services |  |  |  | 
34 | Enhancements of EE for 5G Phase 2 | Orange | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
new | Enhancement of Management Data Analytics phase 2 (wait for SA approval) | Intel, NEC | eMDAS_Ph2 | S5-224384
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
new | Study on Data management phase 2 (wait for SA approval) | Nokia | FS_MADCOL_ph2 | S5-225617
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
19 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
20 | Study on new aspects of EE for 5G networks Phase 2 | Orange | FS_EE5G_Ph2 | SP-211440
21 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
22 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
23 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
24 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
25 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Altogether 37 WIs/Sis, including 23 ongoing Sis and 9 ongoing Wis, 1 WI/2 SIs are waiting for SA approval, 2 studies are finished.

## Slide 19: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 5% | 
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#98(Dec 2022) -> SA#100 (Jun 2023) | 35% | 45% | 
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99 (Mar 2023) | 7% | 30% | 
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | - | 35% | 
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 95% | 70% | Moved from Rel-17; extended scope in Rel-18
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022) | 67% | 67% | Moved from Rel-17
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% | 
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 0% | 10% | 
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#97 (Sept. 2022) ->SA#98 (Dec. 2022) | 85% | 85% | Moved from Rel-17

## Slide 20: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA#96:
  The following aspects were discussed and approved:
    Initial skeleton, Structure, Scope
  The following aspects were discussed:
  Concept and background
  Updated Use case and requirement for ARCF data handling
  Use case and requirement for Self-configuration Management
  The above pCRs are noted due to objections. More offline discussions or rapporteur call may be needed for reaching some agreement.
RAN impacts and dependencies:
  None identified
Next steps:
  discussed the concept and use case for ARCF data handling and self-configuration management
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 5% | 

## Slide 21: Rel-18 WI - Management Architecture and Mechanisms (1/2)
eECM：
Progress since SA#96:
  Additional procedure for query and update got agreed
  Changes to EESFunction IOC was conditionally approved
  Contribution augmenting EESFunction and EASFunction IOC was agreed
  The latest DraftCR was converted into CR and got agreed
  Group agreed the contribution on EASProfile
  Discussion around the concepts (Availability, Cloudlet etc.) defined in GSMA OPG and there mapping with the concepts defined in TS 28.538
  Rapp mentioned that in future, eECM will follow draft CR process and asked the group to consider that as appropriate.
RAN impacts and dependencies:
  None
Next steps:
  Recommend group to start looking at GSMA requirements
AdNRM_ph2：
Progress since SA#96:
  A CR on Access specific slice configuration agreed;
  5GC NRM enhancement for NF profile and UPFFunction, UDRFunction, UDMFunction, PCFFunction, NSSFFunction, NWDAFFunction discussed and accepted.
  Add BWP set support to NRM, input to draftCR regarding Add Scheduler IOC stage 2/3 and Introduce Condition Monitor and enhance PerfMetricJob discussed and accepted.
  Enhancing PerfMetricJob by service execution condition stage2/3, Add Enhanced QoS support in NRM stage2/3, Introduction of Stage 2 Common Data Type Definitions, discussed but not agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  WOP2 & WOP3 contents: 5GC NRM Enhancement for NSSF/NEF/NWDAF and other Core NF.
  Enhance NRM to support features, including architecture enhancements for the support of 5G core System Enhancement, and enhancement for NR
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#98 (Dec 2022) -> SA#100 (Jun 2023) | 35% | 45% | 
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99 (Mar 2023) | 7% | 30% | 
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 35% | 
NSRULE：
Progress since SA#96:
  The group discussed network slice provisioning rules requirements to support provisioning rules for network slicing and impacts on network slicing resource model. Parts of the proposals where agreed, more work is needed to come to complete solution for solving the use case.
RAN impacts and dependencies:
  None identified
Next steps:
  Discussion on rules, constraints and possible solutions

## Slide 22: Rel-18 WI - Management Architecture and Mechanisms (2/2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 95% | 70% | 
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022) | 67% | 67% | 
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% | 
eQoE：
Progress since SA#96:
  The following CRs were approved:
  CRs on “Alignment of 28404 with 28405” and “28.405 Attribute updates”
  Signalling Base Activation for NR
  Handling QMC at Handover for NR
  Adding QMCJob in 28.622 and 28.623 (stage 2 and stage3)
  Align Requirements of handling QMC during RAN overload to RAN specifications in 28.404 and 28.405
RAN impacts and dependencies:
  RAN2, RAN3
Next steps:
  In the next steps the main focus will be on WOP#2: Alignment with RAN groups
MSAC：
Progress since SA#96:
  Authentication/Authorization Work flow update reviewed and mainly accepted
  Enhancing on the access control framework and stage 3 with no NRM modelling concerning identity and access right, not agreed as common Stage 2 is requested
RAN impacts and dependencies:
  None identified
Next steps:
  To finalize the specification of access control framework and identity & access right Information modeling
  To evaluate a standalone TS for Management Service Access Control specification
PM_KPI_5G_Ph3：
Progress since SA#96:
  3 CRs which were the converted draftCRs from last meeting were agreed in SA5#145e meeting.
  2 contributions about adding new measurement are discussed. One was agreed, another was not pursued and moved to offline discussion.
  A DP and a CR about GPB were discussed and endorsed/agreed.
RAN impacts and dependencies:
  measurements for RAN depends on the progress in RAN WGs
Next steps:
  Continue the work per the WoP

## Slide 23: Rel-18 WI - Support of New Services
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 0% | 10% | 
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#97 (Sept. 2022) ->SA#98 (Dec. 2022) | 85% | 85% | update the Target date to Dec 2022
EE5GPLUS_Ph2:
Progress since SA#96:
  Though no CR has been agreed, the group discussed and progressed towards a consensus on how to introduce vDisk usage measurements in the equation for estimating the energy consumption of NF/VNF/VNFCs
RAN impacts and dependencies:
  None
Next steps:
  A Rel-18 CR to TS 28.554 to introduce a new EE KPI variant based on vDisk usage is expected at SA5#146e
eNETSLICE_PRO:
Progress since SA#96:
  Group agreed on the contribution providing details of NetworkSliceSubnetProvider capabilities
  Group did not agree on Asynchronous operation support. However, offline discussions suggest that there might be a compromise solution submitted for next meeting.
RAN impacts and dependencies:
  None
Next steps:
  Target to agree on Asynch. topic in next meeting and closing the WID.

## Slide 24: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98 (Dec. 2022) | 25% | 30% | 
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 10% | update TR title to align with SA5 official title
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98 (Dec. 2022) | 40% | 80% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98 (Dec. 2022) | 20% | 40% | 
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | SA#97 (Sep 2022) -> Mar 2023 (SA#99) | 10% | 55% | 
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98 (Dec 2022) | 30% | 65% | 
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 20% | Rapporteur change to Deng LingLi (China Mobile)
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98 (Dec. 2022) | - | 10% | 

## Slide 25: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA#96:
  The following aspects were discussed and agreed:
  Key issues of enhancement of ANL for network optimization
  Key issue of autonomous network level for 5GC NF deployment
  Key issue of autonomous network level for RAN energy saving
  Add introduction on relevant SI/WI in 3GPP. Update TR title to align with SA5 official title.
RAN impacts and dependencies:
  RAN3
Next steps:
  Discuss and try to get agreement on way forward of this study based on previous comments.
FS_ANLEVA：
Progress since SA#96:
  The main comment is that generic methodology for ANL evaluation should not be standardized.
RAN impacts and dependencies:
  None identified
Next steps:
  Discuss and try to get agreement on wayforward of this study based on previous comments.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98 (Dec. 2022) | 25% | 30% | 
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 10% | update TR title to align with SA5 official title

## Slide 26: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA#96:
  Introduce 7 new issues and corresponding solutions related to new capabilities for intent driven management, including Intent Report, Intent-driven Closed Loop control, Monitoring intent fulfilment information, Enablers for Intent Fulfilment, Intent fulfilment feasibility check, Intent handling capability obtaining and Enhancement of generic Information model definition;
  Introduce 2 new issues related to collaboration/alignment with other SDOs, including Mapping the 3GPP and the TM Forum intent management operations, Comparing the 3GPP Intent procedures and the TM Forum Intent functionality.
  The group agreed to send TR 28.912 to SA for information.
RAN impacts and dependencies:
  not identified yet
Next steps:
  The solutions for the issues which don’t have solution; 2.The comparsion of multiple potential intent reports solution and detemine the final solution
FS_NETSLICE_IDMS：
Progress since SA#96:
  The group has discussed and agreed additional clarification of concepts and overview, and potential use cases and requirements for intent driven management of network slicing
  The group has discussed various proposals for network slice use cases and intent driven management solutions including discussion paper on gaps, progress has been made in the discussion however no new content for the report has been agreed.
RAN impacts and dependencies:
  None identified so far
Next steps:
  Discussion on gaps between slicing and intent and potential mapping(s)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98 (Dec. 2022) | 40% | 80% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98 (Dec. 2022) | 0% | 35% | 

## Slide 27: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA#96:
  The UC on AI/ML model performance management was agreed
  Group agreed the AI/ML work flow, UCs and solutions on AI/ML validation, testing, update, context monitoring and reporting, AI/ML capability discovery and mapping, and inference history tracking, and UCs on enhancement of ML training, AI/ML configuration, AI/ML deployment, AI/ML performance management, coordination of AI/ML capabilities between 5GC and management system, and orchestrating AI/ML inference.
RAN impacts and dependencies:
  RAN3, RAN2
  Complementary to, and support RAN intelligence
Next steps:
  Continue the study per the plan, with focus on the solutions, additional UCs, deployment scenarios, conclusion and recommendations.
FS_MANWDAF：
Progress since SA#96:
  The following pCR were discussed and approved. Some new KIs and new requirements are identified.
  Update KI#3, potential solution#1 and #2 for KI#3
  Update use case and add potential requirements for KI#4
  Add new key issue for the performance measurement of the NWDAF related to the analytics result generation and new potential solution.
  Add the potential requirements and potential solution for KI#3
  Add potential solutions for KI#4
  Add new key issue on NWDAF Analytics-related Timing
  Add potential solution on service usage of NWDAF for KI#3
RAN impacts and dependencies:
  Not identified
Next steps:
  start the evaluation/conclusion of the 2 KIs related to WoP1.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | SA#97 (Sep 2022) -> Mar 2023 (SA#99) | 10% | 55% | 
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98 (Dec 2022) | 30% | 65% | 

## Slide 28: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA#96:
  Review and anlaysis on basic concepts
  Clarifications on concepts.
RAN impacts and dependencies:
  None
Next steps:
  Start functional requirements study after concept analysis.
FS_MEDACO_RAN：
Progress since SA#96:
  predictions alignment, network energy saving, mobility optimization, load balancing and data correlation analytics related topics were discussed but not approved in the meeting.
RAN impacts and dependencies:
  RAN3 related
Next steps:
  Continue to specify use cases, requirements, potential solutions and conclusion for measurement data collection for AI/ML enabled RAN.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 20% | Rapporteur change to Deng LingLi(China Mobile)
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98 (Dec. 2022) | 0% | 10% | 

## Slide 29: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#97 (Sep 2022) -> SA#99 (Mar. 2023) | 60% | 75% | 
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98 (Dec 2022) | 10% | 25% | 
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99 (Mar 2023) | 15% | 40% | 
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#98 (Dec 2022) -> SA#99 (Mar. 2023) | 25% | 65% | 
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99 (Mar 2023) | 5% | 30% | 
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99 (Mar. 2023) | 30% | 75% | 
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#98 (Dec 2022) -> SA#99 (Mar. 2023) | 15% | 25% | Rapporteur change to “Sivaramaskrishnan Swaminathan (sivaramakrishnan.swaminathan@nokia.com)”
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98 (Dec 2022) | - | 30% | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 30: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#97 (Sep 2022)-> SA#99 (Mar 2023) | 60% | 75% | 
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98 (Dec 2022) | 10% | 25% | 
FS_eSBMA：
Progress since SA#96:
  The following topics are approved:
  Analysis on IRP specifications needs to support SBMA
  Issue on illustration of using MnS in management reference model in TS 32.101 and issue requirements of management service discovery
  Some solutions for Generic NRM, Generic RAN NRM, supporting management of 5G SA and NSA scenarios.
  Description on MnFs to be managed.
RAN impacts and dependencies:
  Not identified
Next steps:
  Continue work on managing Management Functions.
FS_eSBMAe：
Progress since SA#96:
  The schema used for “notifyMOIChanges” was agreed as one key issue.
  The work on targeted notification subscriptions progressed very well. The analysis of XPath as a potential solution was added to the TR, as well as draft possible basic XPath profiles. In addition, clarifications for the definition of “createMOI” were agreed.
RAN impacts and dependencies:
  None
Next steps:
  Continue to work on node selection methods, enhancements of the ProvMnS, and methods allowing the MnS producer to advertise supported capabilities.

## Slide 31: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99 (Mar. 2023) | 15% | 40% | 
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#98 (Dec 2022) -> SA#99 (Mar. 2023) | 25% | 65% | 
FS_URLLC_Mgt：
Progress since SA#96:
  The following contributions have been approved:
  Add candidates for study of feature management
  pCR TR 28.832 Add Issue on support for performance management related on URLLC resource load
  pCR TR 28.832 Add Issue on URLLC Performance management on reliability
  RAN impacts and dependencies:
  None identified
Next steps:
  The SI mainly focuses on the performance measurement and configuration management related to URLLC in RAN.
FS_5GLAN_Mgt：
Progress since SA#96:
  The following aspects were discussed:
  Key Issues, solution, evaluation and conclusion.
  Six pCRs agreed
  Four pCRs are noted due to Ericsson's objections. More offline and further discussions may be needed for reaching agreement
RAN impacts and dependencies:
  None identified
Next steps:
  Discussion on possible solutions and evaluations are needed.

## Slide 32: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99 (Mar 2023) | 5% | 30% | 
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99 (Mar. 2023) | 30% | 75% | 
FS_MCVNF：
Progress since SA#96:
  pCR 28.834 Add TR structure and scope is approved
  At present, it is mainly to promote the progress in use case (6 use cases have been approved), and the progress of the solution has not been started yet, and the overall progress is about 30%
RAN impacts and dependencies:
  None identified
Next steps:
  Continue to promote the improvement of usecase and conduct research on related solutions
FS_MANS_ph2：
Progress since SA#96:
  The following pCRs have been approved for TR 28.835 :
  Add concepts and overview; Add key issue service-based management architecture for MOCN
  Add key issue management requirement between MOP-NM and MOP-SR-DM; Add potential solutions for performance measurements without PLMN ID at NRcellCU
  Add potential solution for PLMN-related attribute requirement for operator specific IOC; Add key issue PLMN-related attribute requirement for operator specific IOC
  Update potential solution for management requirement between MOP-NM and MOP-SR-DM
RAN impacts and dependencies:
  None identified
Next steps:
  The SI mainly focuses on performance measurements for 5G MOCN network sharing.

## Slide 33: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#98 (Dec 2022) -> SA#99 (Mar 2023) | 15% | 25% | Rapporteur change to “Sivaramaskrishnan Swaminathan (sivaramakrishnan.swaminathan@nokia.com)”
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98 (Dec 2022) | 0% | 30% | 
FS_5GMDT_Ph2：
Progress since SA#96:
  The following aspects have been approved:
  Description and Problem Statement of Key Issue ‘Name Containment in case of Handover for Signalling Based Trace Activation’ and Key Issue ‘Gaps in Signalling Trace Activation’
  Description and Problem Statement of Key Issue ‘Alignment of “Report Amount” parameter for Immediate MDT measurements’
  Solution to Key Issue ‘Gaps in Signalling Trace Activation’
  Problem statement of Key Issue ‘Reporting of Collected Management Data’
RAN impacts and dependencies:
  RAN2, RAN3
Next steps:
  Propose solutions and conclusions for the identified Key Issue
FS_IoT_NTN：
Progress since SA#96:
  Concepts and background as well as part of scenarios have been discussed and several pCRs have been agreed since last SA meeting.
RAN impacts and dependencies:
  None
Next steps:
  Next step is to add potential requirements and solutions of IoT_NTN.

## Slide 34: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98 (Dec 2022) | 40% | 80% | ready for SA Information approval
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 10% | 25% | 
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98 (Dec 2022)-> SA#99 (Mar 2023) | 15% | 45% | 
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98 (Dec 2022) | 10% | 20% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98 (Dec 2022) | 30% | 32% | 
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98 (Dec 2022) | 80% | 83% | 
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#97 (Sep 2022)-> SA#99 (Mar 2023) | 15% | 50% | 

## Slide 35: Rel-18 SI - Support of New Services (1/4)
FS_NSOEU：
Progress since SA#96:
  Skeleton, structure, scope, overview, informative annex agreed
  Business use cases agreed: Energy outage coordination, Utility provides performance and failure info, MNO provides performance info
  The first and second objective have progressed well.
  A solution was added for the first objective.
  Use cases with clear requirements were added for the second objective.
RAN impacts and dependencies:
  Some monitoring requirements at the eNB level were identified, but this is only exposure. There is very likely to be no impact to the NRM or PM standard.
Next steps:
  Next meeting (SA5 146, after SA #97) will be crucial, to add more solutions and advance the third objective.
  Offline work with the EUTC has identified a promising strategy for the third objective, which will be submitted at SA5 146.
  There are comments outstanding from SA5#145e to address at SA5#146.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98 (Dec 2022) | 40% | 80% | ready for SA Information approval
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98 (Dec 2022)-> SA#99 (Mar 2023) | 25% | 45% | 
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98 (Dec 2022) | 80% | 83% | 
FS_OAM_eNPN：
Progress since SA#96:
  Key Issue on SLA monitoring and evaluation; Potential solution for fault management capabilities
  Potential solution for management of the related information for NPN service customer; Update performance data collection procedure
  Add potential solution for SLA monitoring and evaluation; Add key issue for network capability exposure
  Add potential solution for satisfying resource isolation demand for Smart Grid Utilities
RAN impacts and dependencies:
  RAN3/2
Next steps:
  continue discussion on solution part and to finalize the conclusion part for key issues.
FS_NSCE：
Progress since SA#96:
  Several contributions have been approved:
  Make Description in issues and gaps more uniform; Update position and add solution for direct MnS exposure
  Add note on possible charging impact
  Solution for Network slice management capability exposure Removal of unused interfaces in alternative 3
  Add procedure for consumption of exposed MnS after service order is completed
  Update to solution regarding CAPIF based management capability
  Cleanup of exposure without going through BSS; Rephrase or replace eMnS with exposed MnS; Update of solution 7.9
RAN impacts and dependencies:
  None
Next steps:
  Continue working on the definition related to exposure (i.e. exposure governance, filtering, abstraction, etc)
  Start WID for NSCE.

## Slide 36: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100(June 2023) | 10% | 25% | 
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#97 (Sep 2022)-> SA#99(Mar 2023) | 15% | 50% | 
FS_EE5G_Ph2：
Progress since SA#96:
  TR 28.913 skeleton was approved
  Three key issues have been introduced in TR 28.913
  3 pCRs have been approved: two new key issues (Energy Efficiency of a URLLC network slice based on reliability, Roles involved in EE KPI building) and potential solutions to key issue #1
  The relevance to study digital sobriety in SA5 has been questioned by one company (a related pCR has been objected).
RAN impacts and dependencies:
  RAN WGs
Next steps:
  Contributions on potential solutions to already existing key issues in TR 28.913 are expected at SA5#146e
FS_MEC_ECM：
Progress since SA#96:
  Update the mapping GSMA OPG and ECSP management system
  Comment discussed about how interface produced by MEO/MEAO can be used for application deployment.
  Comment discussed about resource reservation requirements in GSMA OPG.
  Group agreed the contribution on solution related to application LCM and EES and MEP collocation
  Discussed how interface produced by MEO/MEAO can be used for application deployment.
  Discussed resource reservation requirements in GSMA OPG.
RAN impacts and dependencies:
  None identified
Next steps:
  Working on the solutions related to interaction with ETSI MEC for edge application management
  Working on the solution related to resource reservation

## Slide 37: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98 (Dec 2022) | 10% | 20% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98 (Dec 2022) | 30% | 32% | 
FS_KQI_5G：
Progress since SA#96:
  The following aspects were approved:
    Initial skeleton, TR structure, Scope and 5G KQI scenarios
    The background of definition of KQI
    Two CRs about the background description of ITU-T and ETSI;
  LSs from SA4(S4-221120) and ITU-T SG12(S5-224335) were received to provide the TR/TS related to KQI
RAN impacts and dependencies:
  Not identified
Next steps:
  further study the definition of KQI in SA5 and the KQIs for the typical services..
FS_DCSA：
Progress since SA#96:
  The following aspects were approved:
  Initial skeleton, TR structure, Scope, Overview, Management framework of FS_DCSA, Issue description for provisioning of network functions related to DCSA, Issue description for service assurance of Video monitoring and PLC control, Solution for service assurance of Video monitoring and PLC control.
  The following aspects were discussed and noted at SA5#145e:
    Add solution of service deployment (S5-225480 ), service requirement modeling (S5-225481), network preparation (S5-225482) and service and network analysis (S5-225483);
    Update solution of service assurance for video monitoring (S5-225484) and PLC control (S5-225485);
RAN impacts and dependencies:
  None
Next steps:
  Add requirements, measurements and analysis related solutions for deterministic communication service assurance.

## Slide 38: OAM TRs / TSs to SA#97-e
Tdoc | Title | Source | Sent for
SP-220951 | Draft TR 28.907 "Study on enhancement of management of non-public networks" | Huawei | Information
SP-220952 | Draft TR 28.912 "Study on enhanced intent driven management services for mobile networks" | Huawei | Information

## Slide 39
TEI CRs (Charging & OAM)
Number | Title
SP-220849 | Rel-17 CRs on TEI batch 1
SP-220850 | Rel-17 CRs on TEI batch 2
SP-220853 | Rel-16 CRs on TEI

## Slide 40
Charging CRs
Number | Title
SP-220866 | Rel-18 CRs on Multimedia Messaging Service Charging using service-based interface
SP-220867 | Rel-17 CRs on Charging Aspects of 5G LAN VN Group
SP-220868 | Rel-17 CRs on Charging aspects of Edge Computing
SP-220869 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-220870 | Rel-17 CRs on Charging aspects of Proximity-based Services in 5GS

## Slide 41: OAM CRs (1)
Number | Title
SP-220846 | Rel-18 CRs on Enhanced Edge Computing Management
SP-220847 | Rel-18 CRs on Additional NRM features phase 2
SP-220848 | Rel-17 CRs on Autonomous network levels
SP-220851 | Rel-17 CRs on Enhancements of Management Data Analytics Service
SP-220852 | Rel-17 CRs on Intent driven management service for mobile network
SP-220854 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-220855 | Rel-18 Crs on Enhancement of QoE Measurement Collection
SP-220856 | Rel-18 Crs on Network slice provisioning enhancement
SP-220857 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-220858 | Rel-16 CRs on Closed loop SLS Assurance
SP-220859 | Rel-17 CRs on Additional NRM features
SP-220860 | Rel-17 CRs on Enhanced Closed loop SLS Assurance
SP-220861 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement

## Slide 42: OAM CRs (2)
Number | Title
SP-220862 | Rel-18 CRs on 5G performance measurements and KPIs phase 3
SP-220863 | Rel-17 CRs on Management data collection control and discovery
SP-220864 | Rel-16 CRs on Management of MDT in 5G
SP-220865 | Rel-17 CRs on File Management
SP-220871 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-220872 | Rel-16 CRs on Trace Management in the context of Services Based Management Architecture

## Slide 43: Thank you!