3GPP TSG|SA Meeting #97-e 	SP-220950

Electronic meeting, 13 - 19 September 2022

# Source:	Huawei, Hisilicon

# Title:	Rel-19 planning

# Document for:	Discussion

Agenda Item:   7.4

1	Introduction

SA#96 has endorsed a list of high-level objectives of Rel-19 content definitions, as well as a list of key issues for Rel-19 planning exercises in SP-220709r8.

This paper provides several proposals on Rel-19 planning to address the key issues and high-level objectives in the above document.

2         Proposals

The following figure depicts our main proposal on how the Rel-19 planning exercise should proceed.

Figure 1: Rel-19 planning proposal

The detail information how our proposals addressing the endorsed key issues is explained as bellowed.

1) To address Scope related issues:

Proposal 1:

  - Themes can be considered for the sake of SA view on release content grouping.

    - The themes can be only be a subset of the items worked on in a release, they indicate the major subjects of a release.

    - Themes are not used to cut out / filter items.

    - The Rel-19 timeline should be decided in December 2022. Themes should then be discussed 3 month later, when first S/WI proposals have been made in the WGs.

    - Initially the themes could be very simple key words or short sentence.

  - For the items spanning multiple releases, it is based on consensus per release. The leftovers from early release don’t automatically get approved in the next release.

2) To address timeline/Timing related issues

Proposal 2:

2.1 Rel-19 timeline should be decided in December 2022 thus the Rel-19 content discussion (i.e. SID discussion) has better reference (i.e. length, TUs etc.)

  - SA start initial Rel-19 planning discussion including timeline decision in Dec/2022.

  - SA WGs should have sufficient time to discuss and refine the Rel-19 SIDs/WIDs. SA WGs should open Rel-19 SIDs/WIDs discussion in Q1/2023, SA plenary can give guidance for it.

  - To avoid technical work on new release is blocked at the beginning of the release, granting of exceptions for old release items need to be discussed on a case-by-case basis.

  - SID/WIDs should be allowed to be agreed in WG level and sent to SA plenary as usual for approval.

  - Keep 9 months gap between stage 2 and stage 3 freeze time to make sure stage 2 items are well implemented in stage 3.

2.2 3 months after R18 freeze time SA decides whether any potential prioritization/down scoping on SA driven topics is needed. When RAN finishes their Rel-19 prioritization for RAN driven topics, SA (if necessary) will adjust Rel-19 content in coordination with RAN.

3) To address WG Capacity-related issues

Proposal 3:

  - Once the R19 Timeline is decided, WG leadership should provide the budget of the TUs for the whole release.

  - WG leadership should give maximum SI/WI number for the release (e.g. SA2 would allow for 12 to 15 S/WIs in R19 due to the physical constrain of meeting organization (i.e. parallel sessions management).

3 Mapping of proposals to issues observed from previous release planning exercises

| Key issues | Solutions |
| --- | --- |
| 1. Scope-related |  |
| 1/a. Lack of (coherent) SA view on release content definition | Proposal 1.1 |
| 1/b All proposed SI/WI treated 'equally' without any categorisation of the functionality introduced, e.g. new services, service enhancements | Proposal 1.1 |
| 1/c Time spent in WG on detailed elaboration of​ items that end up deprioritized or work tasks that get down-scoped | Proposal1, Proposal 2.2 |
| 1/d SA Release planning does not include Stage 3 considerations | Proposal 2.1e Proposal 3 |
| 1/e Items spanning multiple releases | Proposal 1.2 |
| 1/f Missing check-points between WGs, e.g. whether Stage 1 content is specified in Stage 2, whether Stage 2 content is specified in Stage 3 |  |
| 2. Timeline / timing-related |  |
| 2/a Issues with cross-TSG co-ordination | Proposal 2.2 |
| 2/b Insufficient time for inter-WG co-ordination | Proposal 2.1 |
| 2/c Delays (e.g. due to exceptions) in completion of old-Release subsequently delays start of technical work for new-Release | Proposal 2.1 |
| 2/d Unclear handling at the end of old-Release and at the start of new-Release | Proposal 2.1 |
| 2/e Timing of decisions on release content vs release timeline | Proposal 2.1 |
| 3. WG Capacity-related |  |
| 3/a large number of SI/WI not possible to be handled in practice | Proposal 3 |
| 3/b constraints of TU budgeting | Proposal 3 |
| 3/c limit number of TEI items | Proposal 3 |
| 4. Other aspects |  |
| 4/a Differences between F2F and e-meeting | TU schedule in e-meeting is based on F2F setting. |
| 4/b Rapporteurship aspects such as time spent in WG on discussing rapporteurship, fairness of rapporteurship allocation | Not related to prioritization |
| 4/c Identify WGs that are overloaded | Either SA or SA WG could identify overload |