TSG SA Meeting #SP-97E	SP-220965r3

13 - 19 September 2022, Electronic meeting

Source:	Moderator

Title:	Basic Principles for Release 19 Content Planning

Document for:	Discussion

Contact:	Mona Mustapha

1. Introduction

This document provides an initial set of basic principles for the Rel-19 content definition and completion for SA for discussion, with more details to be developed by SA#98e in December.

The objective of this exercise is to focus on internal SA planning for Rel-19.

2. Basic principles for SA internal Rel-19 content planning

- Provide a coherent view of the release content

1.	Start identifying SA-driven release Themes for the new release, before the Stage 2 freeze of the previous release

a.	The aim of themes is to be used as a tool to communicate e.g. to WGs / TSGs, and optionally to provide guidance / direction to SA WGs when defining new SI/WI

b.	Themes are major areas of technical work in a release defined by SA. Discussion and decision on themes done only at SA level

Examples of themes – Public Safety, Industrial IoT, architectural enhancements

c.	Individual themes can be related to work in a single WG or multiple WGs

d.	SI/WI not covered by themes are allowed

e.	The input for defining themes are contribution-driven, and can be based on 3GPP member company and MRP contributions and work already done in SA1 and other SA WGs

f.	Themes can be initially presented and discussed in a workshop linked to an SA plenary meeting

g.	Themes can be further developed between the workshop and the following SA plenary meeting by moderated email discussions, if needed

- Provide tools for WGs to manage workload

2.	Define capacity per SA WG per release

a.	SA WG capacity can be a combination of TU budget (when used in a WG) and maximum number of SI/WI for a WG. Individual SA WGs to decide the criteria to use to define their WG capacity, which can be different for different WGs.

b.	SA WG capacity provided by SA WG leadership once release timeline is decided. SA WG capacity shared with SA so that SA has the full picture of all the SA WGs.

c.	TU budget for e-meeting based on typical F2F setup

3.	Consider CT WGs capacity

a.	Keep minimum 9 months between Stage 2 freeze and Stage 3 freeze

4.	Maintain flexibility for studies and related normative work to be in the same or in different releases

8.	Before the Stage 2 freeze of the previous release, decide new release timeline. Once release time is decided, define release content.

- Improve inter-WG alignment

5.	Move CT meeting to later in the week to have more overlap with SA, this is for CT plenary to consider.

6.	Plan regular cross-TSG checkpoints between RAN, SA and CT during release content planning phase

8.	Decide release timeline at the start of the release (before Stage 2 work starts) before release content is defined. See diagram in clause 3.

Existing / business as usual process (consider documenting items below elsewhere)

3.	Consider CT WGs capacity (Note: may get feedback from CT WGs in November)

a.	Keep minimum 9 months between Stage 2 freeze and Stage 3 freeze

4.	Maintain flexibility for studies and related normative work to be in the same or in different releases

6.	Maintain regular cross-TSG checkpoints between RAN, SA and CT

7.	Treat leftover work from one release on equal footing with other new proposed work in the next release

3. Remaining open items

On 'themes':

- would a theme-based process for Rel-19 with minimal impact on the current ways of working, with an evaluation once the Rel-19 content definition process is completed, be an acceptable way forward?

- should additional examples of themes be considered, instead of a definition of themes?

On WG capacity:

- should WGs (if applicable) indicate two 'categories' of capacity:

1) WG capacity for 'internal' work

2) WG capacity for work triggered by other WGs (e.g. SA3 capacity to accept SA2-triggered work)

4. Proposed next steps

Hold drafting session(s) between SA#97e and SA#98e to further develop the process as needed.

At SA#98e, make a decision on the Rel-19 SA content definition process.