## Slide 1: RAN Planning
Source: RAN Chair, RAN1 Chair, RAN2 Chair, RAN3 Chair, RAN4 Chair, RAN5 Chair
RP-222730
3GPP TSG RAN#98-e
12th – 16th, December 2022
Agenda: 5

## Slide 2: Background: Endorsed RAN meeting planning (2023)
TSG
WG
WG
E-meeting
April
2023
May
2023
10-14
17-21
24-28
01-05
08-12
15-19
June
2023
22-26
29-02
05-09
19-23
12-16
03-07
July
2023
August
2023
Sept.
2023
Oct.
2023
Nov.
2023
Dec.
2023
26-30
03-07
10-14
17-21
24-28
31-04
07-11
14-18
21-25
29-01
04-08
11-15
18-22
25-29
02-06
09-13
16-20
23-27
30-03
06-10
13-17
20-24
27-01
04-08
11-15
18-22
25-29
F2F
TSG
TSG
WG
WG
WG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
March
2023
Feb.
2023
Jan.
2023
02-06
09-13
16-20
23-27
30-03
06-10
13-17
20-24
27-03
06-10
13-17
20-24
27-31
WG
TSG
T
S
G
#
1
0
0
E
RAN1-E
(5+3)
RAN4-E
(5+3)
RAN3-E
(5+3)
RAN2-E
(5+3)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1-E
(5+3)
RAN4-E
(5+3)
RAN3-E
(5+3)
RAN2-E
(5+3)
RAN
1
RAN4
RAN3
RAN2
RAN5
T
S
G
#
9
9
RAN
1
RAN4
RAN3
RAN2
RAN5
F2F
E-meeting
RAN
1
RAN4
RAN3
RAN2
RAN5
RAN
1
RAN4
RAN3
RAN2
RAN5
F2F
E-meeting
F2F
T
S
G
#
1
0
1
T
S
G
#
1
0
2
TBD
White Font: F2F meetings
Yellow Font: e-meetings
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN F2F will be 4 days
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN F2F will be 4 days
I
N
A
C
T
I
V
E
P
E
R
I
O
D

## Slide 3: RAN Rel-18 Timeline
Proposal:
  No change to the original RAN Rel-18 timeline, i.e.:
    Target Sept’2023 for RAN1 functional freeze
    Target Dec’2023 for RAN2/3/4 functional freeze
    Target Mar’2024 for ASN.1 freeze
  For better Rel-18 RAN specification stability,
    RAN1: 4Q’2023 is fully dedicated to Rel-18 maintenance
    RAN2/3/4: 1Q’2024 is fully dedicated to Rel-18 maintenance
  Target RAN R19 RAN1/2/3 package approval in Dec’23 (RAN#102) and RAN4 package approval in Mar’24 (RAN#103)

## Slide 4: Preparation for RAN Rel-19
Rel-19 timeline is to be discussed in RAN#99 (March’2023)
Steps towards RAN Rel-19 package approval
  RAN Rel-19 workshop (May or June’2023): propose to be a 2-day F2F
    Detailed dates TBD (depending on MHPG discussion, piggybacked either with RAN WG meetings in May, e.g., on May 29th – 30th, or with June plenary meetings (if decided to be F2F), e.g., RAN#100 on June 12th – 14th while RAN Rel-19 workshop on June 15th – 16th)
  RAN#100 (June’2023): no Rel-19 discussion
  RAN#101 (September’2023) to consolidate RAN1/2/3-led proposals
    No email discussion on Rel-19 before RAN#101
    Contributions on RAN4-led proposals are allowed, but will not be discussed
  TBD whether it’s necessary to have email discussions in October’2023 to start deriving RAN1/2/3 WIs and SIs from the consolidated proposals
  RAN#102 (December’2023) to approve RAN1/2/3 package for Rel-19, and to consolidate RAN4-led proposals
    Ensure that RAN4 impacts of RAN1/2/3-led items are included in the approved WIDs/SIDs, including TU impact
    Some RAN4 capacity needs to be reserved for RAN4-led items!
  TBD whether it’s necessary to have email discussions in February’2024 to start deriving RAN4 WIs and SIs from the consolidated proposals
  RAN#103 (March’2024) to approve RAN4 package for Rel-19

## Slide 5: Illustration of Rel-18 Timeline and Rel-19 Preparation
We are here
R18 RAN1
R18 RAN2/3/4
R18 RAN1 Func. Freeze
(NO CHANGE)
R18 RAN2/3/4 Func. Freeze
(NO CHANGE)
R18 ASN.1 Freeze
(NO CHANGE)
R18 Maint
R18 Maint
R19
Workshop
R19 Pkg
(RAN1/2/3)
R19 Pkg
(RAN4)
R19 RAN1 Starts
Till when? TBD
R19 RAN2/3/4 Starts
Till when? TBD
2022
Q1
Q2
Q3
Q4
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4

## Slide 6: Proposal
It is proposed to endorse the RAN timeline and meeting planning on slides 3 to 5.