## Slide 1
SA1 Report to TSG SA#101 SP-231012
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-231012 3GPP TSG#101, 11 – 15 September 2023, Bengaluru, India
© 3GPP 2023

## Slide 2: Short Summary

## Slide 3: Summary – overall for Rel-19
SA1 ’s goal to have Rel-19 work 80% normative ready by August 202 has been achieved
  In time for Stage-2 content definition
  Exceptions are: FRMCS (normative 50%) and FS_ISN (study phase 60%, nnormative not started).
Two points of attention:
  AmbientIoT: Study: TR sent for approval now. Normative: WID sent for approval and TS for information.
  DualSteer: a Working Agreement is declared to complete both the study and the normative work: S1-232633 (pCR), S1-232595 (new version of the TR), S1-232289 (WID for normative) and S1-232371 (CR for normative).

## Slide 4: Summary – overall for Rel-20
SA1 agreed to divide the Rel-20 content definition in two parts:
  Part 1: Only studies with normative work aiming for Rel-20
    Part 1 to take ≈50% of SA1’s time (around max. 6 SIDs)
  Part 2 : Priority given to studies with normative work aiming for beyond Rel-20.
    Part 2 to take ≈50% of SA1’s time (from 1 big SID to max. 6 SIDs)
Initial discussions on SA1 Work Plan for Rel-20
  See next slide
  For more info, see S1-232663

## Slide 5
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
80%(TBC)
Part 1 timeline endorsed by SA1
No consensus yet in SA1 on Part 2 timeline
No decision yet from
TSG on timeline

## Slide 6: General Information and statistics

## Slide 7: SA1 Officials
Chairman:
  Jose Almodovar (KPN) 1
Vice Chairmen:
  Xu Xia (China Telecom)2
  Yusuke Nakano (KDDI)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2021
3 Elected November 2021

## Slide 8: Statistics
 | Q1 22 | Q2 22 | Q3 22 | Q4 22 | Q1 23 | Q2 23 | Q3 23
Attended delegates | e-meeting | e-meeting | e-meeting | 334_F2F + 69_remote | 184_F2F + 88_remote | 276_F2F + 69_remote | 178_F2F + 61_remote
Docs at meeting end | 213+236r | 293+437r | 397+711r | 720 | 811 | 786 | 629
Docs at meeting start | 170 | 197 | 295 | 278 | 320 | 326 | 292
Incoming LS | 23 | 22 | 29 | 26 | 21 | 32 | 15
Outgoing LS | 6 | 8 | 2 | 7 | 5 | 10 | 2
Agreed CRs | 14 | 17 | 10 | 12 | 8 | 26 | 51
Agreed alignment CRs | 0 | 3 | 0 | 0 | 0 | 4 | 0
New Study Items | 6 | 6 | 0 | 0 | 1 | 0 | 1
New Work Items | 0 | 1 | 4 | 1 | 4 | 10 | 4
Revised WID/SID | 0 | 2 | 1 | 0 | 1 | 0 | 0
TR/TS for Information | 0 | 0 | 1 | 2 | 6 | 0 | 3
TR/TS for Approval | 0 | 0 | 0 | 1 | 0 | 7 | 1

## Slide 9: Meeting Calendar
Meeting | Date | Location
SA1#104 | 13-17 Nov 2023 | Chicago - (mega meeting)
SA1#105 | 26 Feb - 1 Mar 2024 | Europe
SA1#106 | 27- 31 May 2024 | Korea
SA1#107 | 19-23 Aug 2024 | Europe
SA1#108 | 18-22 Nov 2024 | US – (mega meeting)

## Slide 10: Previous SA1 reports
TSG Meeting & location | Tdoc number | SA1 meeting(s) covered & location
SA#89e | SP-200778 | SA1#91e, e-meeting
SA#90e | SP-201022 | SA1#92e, e-meeting
SA#91e | SP-210195 | SA1#93e, e-meeting
SA#92e | SP-210500 | SA1#94e, e-meeting; SA1#94bis-e, e-meeting
SA#93e | SP-211029 | SA1#95e, e-meeting
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin

## Slide 11: Work Summary: pre Rel-19 Work & Maintenance

## Slide 12
Pre Rel-19 Work & Maintenance
eCAV,TEI19 - Agenda item 19.1 Rel-15 CRs: |  |  |  |  |  | 
SP-231040 | S1-231684 | Smaller 5GS time sync budget | eCAV, TEI19 | 22.104 | 00097r1 | Rel-19
eCAV
TEI19 - Agenda item 15 Rel-19.1 CRs: |  |  |  |  |  | 
SP-231041 | S1-232012 | Quality improvements for TS22.011 Release 19 | TEI19 | 22.011 | 0352r- | Rel-19
Quality improvements

## Slide 13: Work Summary: Rel-19 Work

## Slide 14
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950003 | Study on Integrated Sensing and Communication | FS_Sensing | 06/06/2023 | 90% | SP-220717 | 100% | TR 22.837 approved at SA#100
1000026 | Integrated Sensing and Communication | Sensing | 12/12/2023 | - | SP-230507 | 80% | TS 22.137 for information
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 03/03/2023 | 90% | SP-220085 | 95% | TR for approval
1010024 | Ambient power-enabled Internet of Things | AmbientIoT | 12/12/2023 | 0% | SP-231016 | 80% | New. TS 22.xxx for information
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | 03/03/2023 | 75% | SP-220353 | 90% | TR 22.856 approved at SA#100
1000028 | Localized Mobile Metaverse Services | Metaverse | 12/12/2023 | 0% | SP-230509 | 80% | TS 22.156 for info
950006 | Study on Network Sharing Aspects | FS_NetShare | 03/03/2023 | 35% | SP-220087 | 100% | TR 22.851 approved at SA#100
1000029 | Network Sharing Aspects | NetShare | 12/12/2023 | 0% | SP-230511 | 100% | 
950007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 09/09/2023 | 80% | SP-220437 | 90% | 
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | 12/12/2023 | 0% | SP-230512 | 50% | 
950008 | Study on AI/ML Model Transfer Phase2 | FS_AIML_MT_Ph2 | 06/06/2023 | 95% | SP-220439 | 100% | TR 22.876 approved at SA#100
1000030 | AI/ML Model Transfer Phase2 | AIML_MT_Ph2 | 12/12/2023 | 0% | SP-230514 | 80% | 
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 90% | SP-220679 | 100% | TR 22.865 approved at SA#100
1000024 | Satellite access - Phase 3 | 5GSAT_Ph3 | 12/12/2023 | 0% | SP-230516 | 95% | 
960017 | Study on UAV Phase 3 | FS_UAV_Ph3 | 06/06/2023 | 95% | SP-220954 | 100% | TR 22.843 approved at SA#100
1000032 | UAV Phase 3 | UAV_Ph3 | 12/12/2023 | 0% | SP-230518 | 95% | 
SA1 Work Plan Rel-19 (1/3)

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
960018 | Study on Upper layer traffic steering, switching and split over dual 3GPP access | FS_DualSteer | 06/06/2023 | 90% | SP-220445 | 95% | TR sent for approval under working agreement
1010023 | Upper layer traffic steering, switching and split over dual 3GPP access | DualSteer | 12/12/2023 | - | SP-231032 | 80% | NEW
960019 | Study on Energy Efficiency as service criteria | FS_EnergyServ | 06/06/2023 | 90% | SP-230235 | 95% | TR 22.882 approved at SA#100
1000033 | Energy Efficiency as service criteria | EnergyServ | 12/12/2023 | 0% | SP-230520 | 75% | 
960020 | Study on Network of Service Robots with Ambient Intelligence | FS_SOBOT | 09/09/2023 | 80% | SP-220447 | 90% | 
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 30% | SP-230236 | 60% | Study ongoing
990052 | Supporting UE Mobility for XR Services | XRMobility | 06/06/2023 | 50% | SP-230233 | 100% | 
1010025 | Local traffic routing for multi-access UE | LTR_MA | 09/09/2023 | - | SP-231035 | 100% | New miniWID
1010022 | Edge Computing Considering the Operational Needs of Service Hosting Environment | EdgeOpNeeds | 09/09/2023 |  | SP-231037 | 100% | New miniWID
SA1 Work Plan Rel-19 (2/3)

## Slide 16
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990049 | PS Data Off for IMS Data Channel Service | IMSDCDataOff | 03/03/2023 | 100% | SP-230227 |  | 
1000025 | UE-to-UE Multi Hop Relay | UEMHopRelay | 06/06/2023 | 100% | SP-230521 |  | 
1000027 | Preventing Excessive Data Exposure within an NPN | SecNPN | 06/06/2023 | 100% | SP-230523 |  | 
960015 | Study on roaming value added services | FS_RVAS | 12/12/2022 | 100% | SP-220442 |  | 
990051 | Roaming Value-Added Services | RVAS | 03/03/2023 | 100% | SP-230231 |  | 
850044 | Study on Supporting of Railway Smart Station Services | FS_RAILSS | 08/09/2022 | 100% | SP-190838 | - | 
990050 | Edge Computing for Industrial Scenarios | EDGINDUS | 03/03/2023 | 100% | SP-230229 | - | 
970044 | Multi-path relay | MultiRelay | 19/09/2022 | 100% | SP-220943 | - | 
970043 | Interworking of Non-3GPP Digital Terrestrial Broadcast Networks with 5GS Multicast Broadcast Services | DTT4MBS | 19/09/2022 | 100% | SP-220941 | - | 
SA1 Work Plan Rel-19 (3/3) –
already completed mini WIDs
For more information, see the full Work Plan at: https://ftp.3gpp.org/information/Work_Plan

## Slide 17: Rel-19 Study Items and corresponding Normative Items

## Slide 18: Sensing
TS 22.137 for information (S1-232587 CP + S1-232588 TS) in SP-231014 (A.I. 6.7.1)
Progress since previous SA meeting
  FS_Sensing [CR package to TR 22.837 - SP-231013]
  Finalization of CPRs and consolidated KPIs
  Updates in definitions section
  Remaining editor’s notes solved
  Sensing
  Introducing normative requirements based on CPRs from the study
  Overview and descriptions for 5G wireless sensing service added
  2 editor’s notes added
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Normative to 100%
  Remarks: Finalizing functional and performance requirements, resolving editor’s notes. Send for approval.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950003 | Study on Integrated Sensing and Communication | FS_Sensing | 06/06/2023 | 90% | SP-220717 | 100% | TR 22.837 approved at SA#100
1000026 | Integrated Sensing and Communication | Sensing | 12/12/2023 | 0% | SP-230750 | 80 % | TS 22.137 for information now

## Slide 19: AmbientIoT
Study: TR 22.840 for approval (S1-232589 CP, S1-232590 TR) in SP-231015 (A.I. 6.8.1)
Normative: New WID on SP-231016. Exceptionally, at the same time, corresponding TS 22.XXX for information (S1-232665 CP + S1-232592 TS) in SP-231049 (AI 6.7.1)
Note: this TS is submitted as “type=other” on the 3GPP Portal since the WID is presented at the same time as the TS (to be accepted as “type=TS” by the 3GPP Portal, the corresponding WID has to be preliminary approved)
Progress since previous SA meeting
  FS_AmbientIoT
  20+ pCR to update the use cases have been agreed, focusing on update of KPI values, removal of the brackets/FFS/EN and further polish of the potential requirement.
  7 pCR on CPR consolidation and KPI consolidation have been agreed. Conclusion added.
  AmbientIoT
  Skeleton, scope and overview agreed.
  Normative requirements and KPIs added.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#104 (11/2023): Study to 100%. Normative to 100%
  Remarks: Finalize CPR and KPI consolidation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 06/06/2023 | 80% | SP-220085 | 95% | TR for approval
1010024 | Ambient power-enabled Internet of Things | AmbientIoT | 12/12/2023 | - | SP-231016 | 80% | New. TS for information

## Slide 20: Metaverse
TS 22.156 for information (S1-232593 CP + S1-232594 TS) in SP-231018 (A.I. 6.7.1)
Progress since previous SA meeting
  FS_Metaverse [CR package to TR 22.856 - SP-231017]
  Clean up
  Additional consolidation
  Addition of a note that the TR will not be further aligned as normative specification proceeds.
  Metaverse
  Agreement of the TS components in pCRs – containing 80% of the expected content.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1# 104 (11/2023): Normative to 100%
  Remarks: conclude the normative work, clean up and align the TS.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | 03/03/2023 | 75% | SP-220353 | 90% | TR 22.856 approved at SA#100
1000028 | Localized Mobile Metaverse Services | Metaverse | 12/12/2023 | 0% | SP-230509 | 80% | TS 22.156 for info

## Slide 21: NetShare
Progress since previous SA meeting
  FS_NetShare [CR package to TR 22.851 - SP-231019]
  Editorial changes and correction of TR 22.851.
  2 CRs agreed.
  NetShare [CR package to TS 22.261 - SP-231020]
  Add the requirements to newly defined network sharing scenario to TS 22.261
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#104 (Nov 2023): -
  Remarks: Only final cleanups.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950006 | Study on Network Sharing Aspects | FS_NetShare | 09/09/2023 | 95% | SP-220087 | 100% | TR 22.851 approved at SA#100
- | Indirect Network Sharing | NetShare | 12/12/2023 | 30% | SP-230511 | 100% | 

## Slide 22: FRMCS
Progress since previous SA meeting
  FS_FRMCS [CR package to TR 22.898 - SP-231021]
  Update of gap analysis with reference to Ad hoc Group Emergency Alert in TS22.280 for initiation, new entry, changing railway emergency alert, using the relevant additional requirements of the agreed CRs of TS22.280
  Update of gap analysis of Multiuser talker control use cases, using the additional requirements of the agreed CRs of TS22.179
  Update of gap analysis for arbitration use cases, using the relevant additional requirements of the agreed CRs of TS22.280
  FRMCS [CR package to TS 22.179 and TS 22.280. - SP-231022]
  Agreed CR on TS22.179 for enhancement of Multi-talker control functionality, on queuing mechanism for requesting permission to transmit
  Agreed CR on TS22.280 for allow/forbid of multiple Ad hoc Group Emergency Alerts based on functional alias , possibility of changing the default MCX UE by the MCX Service Administrator, modification of the criterion for definition of the Ad hoc Group by an authorized user, during the Ad hoc Group Emergency Alert
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Study to 100%. Normative to 100%
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
95007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 12/12/2023 | 80% | SP-220437 | 90% | 
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | 12/12/2023 | 0% | SP-230512 | 50% | 

## Slide 23: AIML_MT_Ph2
Progress since previous SA meeting
  FS_AIML_MT_Ph2 [CR package to TR 22.876 - SP-231023]
  2 pCR to update the Consolidated Requirements and KPIs have been agreed
  AIML_MT_Ph2v [CR package to TS 22.261 - SP-231024]
  2 CRs, functional and KPI requirements respectively, have been agreed
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Normative to 100%
  Remarks: More CRs if needed for next meeting
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950004 | Study on AI/ML Model Transfer-Phase 2 | FS_AIML_MT_Ph2 | 12/12/2023 | 95% | SP-220439 | 100% | TR 22.876 approved at SA#100
1000030 | AIML Model Transfer-Phase 2 | AIML_MT_Ph2 | 12/12/2023 | 0% | SP-230514 | 80% | 

## Slide 24: 5GSAT_Ph3
Progress since previous SA meeting
  FS_5GSAT_Ph3 [CR package to TR 22.865 - SP-231025]
  Updates of scope, terms and overview
  Updates of use cases and new potential requirements
  Update of consolidation for TR 22.865
  5GSAT_Ph3 [CR package to TS 22.261 - SP-231026]
  Created new clause dedicated to satellite access in TS 22.261 to regroup the existing satellite access related requirements in one clause
  Introduced normative service requirements in TS 22.261 based on CPR from TR 22.865
  Added one informative Annex on Store & Froward Satellite operation in TS 22.261
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Normative to 100%
  To add new requirements in TS 22.261. Final review
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 90% | SP-220679 | 100% | TR 22.865 approved at SA#100
1000024 | Satellite access - Phase 3 | 5GSAT_Ph3 | 06/12/2023 | 0% | SP-230516 | 95% | 

## Slide 25: UAV_Ph3
Progress since previous SA meeting
  FS_UAV_Ph3 [CR package to TR 22.843 - SP-231027]
  1 CRs on editorial clean-up and quality improvements
  1 CR on section Conclusions and Recommendations
  3 CRs on updating existing use cases: network-assisted UAV DAA, 5GS to UTM exposure of location, Geofencing for Visual Line-of-Sight UAV missions
  UAV_Ph3 [CR package to TS 22.125 - SP-231028]
  1 CR on normative requirements agreement which merged 4 CRs during this meeting: requirements for network support, requirements for network exposure, requirements for Remote Identification of UAS and requirements for UAV Safety
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): 100%
  Finalize normative requirements.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 95% | SP-220954 | 100% | TR 22.843 approved at SA#100
1000024 | Satellite access - Phase 3 | 5GSAT_Ph3 | 06/12/2023 | 0% | SP-230518 | 95% | 

## Slide 26: DualSteer
SA1 Chair declared in SA1#103 a Working Agreement for the following documents: S1-232633 (pCR), S1-232595 (new version of the TR), S1-232289 (WID) and S1-232371 (CR).
Consequently, the documents submitted by SA1 to SA for approval are:
Study: TR 22.841 v.2.0.0 (S1-232662 Cover Page + S1-232595 TR) in SP-231028 (this version includes the pCRs in S1-232633),
Normative: New WID in SP-231032. Corresponding CR package (to TS 22.261) in SP-231031.
Progress since previous SA meeting
  FS_DualSteer
  Agreed last use case updates
  Agreed consolidation
  DualSteer [CR package to TS 22.261 - SP-231031]
  Agreed normative requirements
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Study to 100%. Normative to 100%.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960018 | Study on Upper layer traffic steering, switching and split over dual 3GPP access | FS_DualSteer | 09/09/2023 | 90% | SP-220445 | 95% | TR sent for approval under working agreement
1010023 | Upper layer traffic steering, switching and split over dual 3GPP access | DualSteer | 12/12/2023 | - | SP-231032 | 80% | NEW

## Slide 27: EnergyServ
Progress since previous SA meeting
  FS_EnergyServ [CR package to TR 22.882 - SP-231029]
  Consolidation is updated
  Editor’s notes have been removed
  Conclusion is added
  clean-up
  EnergyServ [CR package to TS 22.261 - SP-231030]
  Description and part of requirements are introduced
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#[104] (11/23): Study to 100%. Normative to 100%
  Remarks: other part of requirement added and clean-up
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960019 | Study on Energy Efficiency as Service Criteria | FS_EnergyServ | 06/06/2023 | 90% | SP-230235 | 95% | TR 22.882 approved at SA#100
1000033 | Energy Efficiency as Service Criteria | EnergyServ | 12/2023 | 0% | SP-230520 | 75% | 

## Slide 28: FS_SOBOT
Progress since previous SA meeting
  Editorial clean-up
  update on 5.1 Online cooperative high-resolution 3D map building
  update on 5.3 Smart Communication Support for Data Collection and Fusion
  update on 5.5 Smart community with service robots
  update on 5.7 MEC for Efficient Management of Geo-surface Sensing Data Using a Group of Aerial Robots
  New UC on Communication support for a group of Mining robots
  Section 6: R18 TACMM summary and a new challenge point for consideration
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#104 (11/23): 100%
  Remarks: completion of incorporating some outcomes from other Studies (Sensing, Metaverse, etc. if applicable) that are relevant for SOBOT; clean-up
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960020 | Study on Network of Service Robots with Ambient Intelligence | FS_SOBOT | 09/09/2023 | 80% | SP-220447 | 90% | 

## Slide 29: FS_ISN
Progress since previous SA meeting
  Updated use cases and potential requirements
  Additional use cases and potential requirements
  Overview and clean up
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#104 (11/23): 100%
  Remarks: Update use cases and potential requirements, Additional use cases and potential requirements, Remarks: Sending TR for approval
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 30% | SP-230236 | 60% | 

## Slide 30: Rel-19 Mini WIDs

## Slide 31: XRMobility
Progress since previous SA meeting
  One CR agreed – CR package in SP-231039
  WID complete
Impacts and dependencies on other WGs: none identified
Next steps
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990052 | Supporting UE Mobility for XR Services | XRMobility | 08/2023 | 50% | SP-230233 | 100% | 

## Slide 32: LTR_MA
New WID for approval at this plenary in SP-231035 (from S1-232656) (A.I. 6.5.1) and CR package in SP-231036.
Progress since previous SA meeting
  Associated change request against TS22.261 was agreed to update the requirement to support local traffic routing for UEs with multiple accesses to 5G – CR package in SP-231036
  WID completed
Impacts and dependencies on other WGs: none identified
Next steps
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010025 | Local traffic routing for multi-access UE | LTR_MA | 09/09/2023 | - | SP-231035 | 100% | New miniWID

## Slide 33: EdgeOpNeeds
New WID for approval at this plenary in SP-231037 (from S1-232282) (A.I. 6.5.1) and CR package in SP-231038
Progress since previous SA meeting
  Associated change request against TS22.261 was agreed to add new requirement on offloading data traffic to the most suitable Service Hosting Environment based on usage information – CR package in SP-231038
  WID completed
Impacts and dependencies on other WGs: none identified
Next steps
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010022 | Edge Computing Considering the Operational Needs of Service Hosting Environment | EdgeOpNeeds | 09/09/2023 | 0% | SP-231037 | 100% | New miniWID

## Slide 34
Thank you