## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#101
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
  New Work Item(s)
IETF Dependencies
Rel-19 updates
Summary of action items
Note: rev1 has small corrections on slide 5, 19, 20 and 24

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA), re-elected at SA4#125
  Secretary: Andrijana Brekalo (MCC Support)
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#100
SWG AH conference calls (2 to 3 hours each)
  MBS SWG (all A.I.s): 29 June, 13 July, 27 July (including a joint session with 5G-MAG), 10 August
  Audio SWG:
    FS_DaCED: 31 July
    IVAS: 12 June, 21 June, 8 August
  RTC SWG (all A.I.s): 12 July, 9 August
  Video SWG (all A.I.s): 20 June, 27 June, 25 June, 1 August
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#125 | F2F: 21-25 August 2023 | Host: E3MAG, Venue: Gothenburg, Sweden

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG (all A.I.s): 12 October, 26 October, 2 November
  Audio SWG: 15 September (IVAS_Codec), 18 September (ISAR), 13 October (FS_DaCED, eUET), 20 October (IVAS_Codec, ISAR), 23 October (FS_DaCED, eUET, ATIAS), 27 October (IVAS_Codec, ISAR)
  RTC SWG (all A.I.s): 11 and 25 October
  Video SWG (all A.I.s): 10, 24 and 31 October
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2024): 3 F2F and 2 e-meetings
Meetings in 2024 | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TBD, Venue: Korea
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: TBD, Venue: North-America

## Slide 7: SA4 meeting statistics
Note that as for all collocated “mega-meetings”, the number of registered F2F participants at SA4#125 is not representative of a regular standalone SA4 F2F meeting.
SA4#125 had the all-time highest number of Tdocs in an ordinary SA4 meeting (479)

## Slide 8: SA4 progress highlights
No CRs prior to Rel-16.
Rel-16 corrections on 5G Media streaming Architecture and Stage 3.
Rel-17 corrections on 5GMS Architecture/Stage 3/Edge and MBS Stage 2/3.
Progress on all Rel-18 items (highlights):
  EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) candidate selection test completed and selection agreed and brought for approval to SA; listening lab reports and the GAL report are ready for SA approval. New TS 26.258 Codec for Immersive Voice and Audio Services - C code (floating point) – v.2.0.0, for approval;
  Corrections to completed Rel-18 Work Item 5GMS_Ph2 and EVEX;
  TEI18 upgrades to Video codecs in MTSI TS 26.114 to support HD Video;
  Completed FS_XRTraffic - Feasibility Study on Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems. TR 26.926 is ready for SA approval. Also agreed CR to 26.926-0003r4 on XR Traffic Characteristics (Rel-18);
  Agreed way forward to restructure 5GMS and RTC (iRTCW) specifications to perform alignment of stage 3: iRTCW and 5GMS_Pro_Phase 2 Work Item revised.
  TR 26.941-100 - Network Slicing Extensions for 5G media services brought to SA for information.
No new SID/WID
One ongoing SID targeting Rel-19
  Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Keeping focus on Rel-18. Rel-19 planning to be discussed starting from December 2023

## Slide 9: CRs to features in Release 17 and earlier
SP-230914 : CRs on 5GMSA: corrections to Rel-16
  S4-231515& S4-231568 : CR 26.501-0076& CR 26.501-0075 [5GMSA] Clarifications to Network Assistance feature (Rel-16&Rel-17).
SP-230912 : CRs on 5GMS3: corrections to Rel-16
  S4-231425: CR 26.512-0043 [5GMS3] Essential maintenance (Rel-16): corrections derived from collaboration with 5G-MAG.
    Note: Company update proposed in SP-231082
  S4-231516& S4-231517: CR 26.247-0181r3&0182r3 [5GMS3] Removal of HTTPList from 3GPP Metrics (Rel-16&Rel-17)
SP-230913 : CRs on 5GMS3: corrections to Rel-17
  S4-231424: CR 26.512-0037 [5GMS3, TEI17] Essential maintenance (Rel-17): corrections derived from collaboration with 5G-MAG.
    Note: Company update proposed in SP-231053
  S4-231569: CR 26.512-0053r1 [5GMS3, TEI17] Content hosting essential correction (Rel-17).
SP-230918 : CRs on 5GMS_EDGE_3: corrections
  S4-231575: CR 26.512-0039r5 [5GMS_EDGE_3] Correction of EAS Discovery (Rel-17).
SP-230915 : CRs on 5MBUSA: corrections
  S4-231159: CR 26.502-0024r1 [5MBUSA] Essential clarifications and corrections (Rel-17).
  S4-231422: CR 26.502-0025r2 [5MBUSA] Correction of Service Area mapping (Rel-17).
SP-230916 : CRs on 5MBP3: corrections
  S4-231594: CR 26.517-0010r3 [5MBP3] API for unicast retrieval of MBS User Service Announcement (Rel-17)

## Slide 10: Overview of work progress Rel-18 Work Items 1/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 -> 3/3/2024 | 50% | SP-221032 | 50% | Revised WID in: SP-230977 Progress reduced to extended scope.
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 -> 3/3/2024 | 60% | SP-220242 | 65% | 
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 -> 3/3/2024 | 30% | SP-230165 | 35% | Note: target date to be corrected in Work Plan
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 70% | SP-220672 | 100% | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 40% | SP-220685 | 50% | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 35% | SP-230541 | 45% | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 -> 3/3/2024 | 40% | SP-190040 | 50% | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 03/03/2024 | 65% | SP-220608 | 75% | 
960043 | UE Testing Phase 2 | eUET | 12/12/2023 -> 3/3/2024 | 30% | SP-220610 | 35% | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 50% | SP-230164 | 100% | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 30% | SP-221346 | 50% | 

## Slide 11: Overview of work progress Rel-18 Work Items 2/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/2024 | 10% | SP-230167 | 15% | 
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 0% | SP-230542 | 15% | 
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 0% | SP-230543 | 25% | Revised WID in: SP-230976

## Slide 12: CRs to completed Rel-18 items and TEI18
SP-230921 : Rel-18 CR on TEI18
  S4-231570: CR 26.114-0557r6 [TEI18] on Supporting HD video calls (Rel-18). Upgrade the video capabilities of MTSI to recommend support for HD resolution for AVC and HEVC.
SP-230917 : CRs on 5GMS_Ph2
  S4-231151: CR 26.501-0070r2 [5GMS_Ph2] Additional baseline parameter for 3GPP Service URL (Rel-18).
  S4-231152: CR 26.501-0071r1 [5GMS_Ph2] Update to 5GMS+MBS architecture (Rel-18).
  S4-231577: CR 26.501-0069r4 [5GMS_Ph2] Event exposure (Rel-18).
SP-230919 : CRs on 5GMSA, TEI18
  S4-231578: CR 26.501-0066r5 [5GMSA, TEI18] Clarifications to Network Assistance feature (Rel-18). An “almost mirror” of Rel-16 and 17 corrections.
SP-230920 : CRs on TEI18, ADAE, EVEX
  S4-231492: CR 26.531-0007r1 [TEI18, ADAE, EVEX, Stage 2] UE Application instructing DDCC for immediate data report delivery. Following coordination with SA6.
  S4-231493: CR 26.532-0005r1 [TEI18, ADAE, EVEX, Stage 3] UE Application instructing DDCC for immediate data report delivery. Following coordination with SA6.

## Slide 13: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
Restructured TS 26.113 to accommodate stage-3 work for all reference points and functions defined in TS 26.506
Revised WID to add stage-3 objective and impacted spec to TS 26.51x in coordination with 5GMS_Pro_Ph2. New rapporteur.
  Revised WID for approval in: SP-230977
Completion date change: 12/23 → 03/24
Next steps
Progress TS 26.113 to v1.0.0 and present it to SA for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 -> 3/3/2024 | 50% | SP-221032 | 50% | Revised WID in: SP-230977 Progress reduced to extended scope.

## Slide 14: Media Capabilities for Augmented Reality (MeCAR)
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
Progress in the last quarter
Clarified the scope of the Work Item and its relationship with other work items such as IBACS (device capabilities vs service media requirements)
Progressed the QoE metrics observation points in the reference device architecture
Available visualization space signaling has been refined
Progressed the multiple decoder instances capabilities
Consideration of alternate 3D formats and runtime such as USD and WebXR, but no change on the initial scope.
Lengthy discussion on MIV as a candidate solution for the delivery of volumetric video and still seeking clarifications on the representation format that would justify its need.
TS 26.119 progressed to v0.3.0 including agreed pCRs on QoE Metrics (S4-231457), visualization space (S4-231454), clarifications (S4-231548), XR system capabilities (S4-231540), Device types (S4-231542)
Next steps
Draft TS 26.119 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 -> 3/3/2024 | 60% | SP-220242 | 65% | 

## Slide 15: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
Updates to the Permanent Document to include:
  AR data transport analysis for IBACS
  Updates for supporting Audio-Driven Avatar AR Calls
  Call flows and architecture updates
Updates to TS 26.264:
  New Structure
  Generic Text
  Scene Description
Next steps
Progress the permanent document. Progress TS 26.264 to 1.0.0 to be presented for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 -> 3/3/2024 | 30% | SP-230165 | 35% | Note: target date to be corrected in Work Plan

## Slide 16: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
TS 26.565 Split Rendering Media Service Enabler progressed to v0.6.0
  Transport protocols
  Rendering optimization
  Updates to Media Capabilities
  Split rendering Metrics
  Editorial corrections on SR MSE architectures
Next steps
Finalize references to dependencies in TS 26.113, TS 26.119, and TS 26.522.
Finalize definition of Split Rendering profiles.
Progress all pending aspects on SRC and SRS functionality.
Send TS 26.565 to SA for Information.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 40% | SP-220685 | 50% | 

## Slide 17: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
Progress in the last quarter
For TS 26.522 text on Guidelines for
  a) PDU Set identification without PDU Set RTP HE
  b) PDU Set size
  c) PDU Set importance
For Permanent document text on Transmission of timing information data for QoE measurements.
Two LSs to SA2 regarding RTP Header Extensions for PDU Sets
  On the end of data burst (EDB) signalling
  RTP PDU Sizes and IPv4/v6 NAT interworking
Next steps
Progress TS 26.522 to v1.0.0 and present it to SA for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 35% | SP-230541 | 45% | 

## Slide 18: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Inputs on receiver tests and updates of sender tests (see S4-231247, S4-231376, S4-S41377) were reviewed and included in the ATIAS-1 Pdoc reflecting comments. The discussion on stereo/binaural audio performance was noted.
Next steps
Progress Performance Requirements (TS 26.261) and Test Methods (CR to TS 26.260) and send them to SA for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 -> 3/3/2024 | 40% | SP-190040 | 50% | 

## Slide 19: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) - 1/2
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918.
Progress in the last quarter
IVAS codec selection
  The proponents of the single joint candidate provided all deliverables as required in IVAS-5, rule-1 and in IVAS-6, including high-level description, compliance to design constraints, fulfilment of WID objectives, TS 26.250 and TS 26.258 draft specifications, IPR declaration information, and optional information.
  The proponents of the single joint candidate demonstrated compliance of design constraints of the candidate solution with the design constraints in IVAS-4, as required in IVAS-5, rule-2.
  All listening lab reports and the GAL report were all analyzed and agreed.
  The selection test results, and analysis contained in the GAL report demonstrate that the candidate solution fulfills the objectives of the project (IVAS-5, rule-3).
  Hence agreement was declared on the selection of the single joint IVAS candidate as the IVAS standard.
  SA4 requests SA to :
    Approve the listening lab reports and the GAL report (SP-230978)
    Approve the selection of the single joint IVAS candidate as the IVAS standard.
    Note TS 26.250 Overview specification – v.1.0.0, for information (SP-230981)
    Approve TS 26.258 Floating-point C code specification – v.2.0.0, for approval (SP-230980)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 03/03/2024 | 65% | SP-220608 | 75% | 

## Slide 20: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) - 2/2
Organization of IVAS Codec Characterization phase and fixed point conversion approved by SA4
  MCC support is requested
Way forward agreed on Split Rendering (SR)
  SR requirements are set in ISAR WI.
  Next, SR proposals are invited and evaluated against ISAR SR requirements.
  If these solutions meet the ISAR SR requirements and found suitable for IVAS, there should be the possibility to include the solutions into the IVAS set of specifications.
Next steps
Make IVAS TSs 26.252, 26.253, 26.254, 26.255, 26.256 , 26.257 available for information
Potential CRs to TS 26.258
Progress on IVAS characterization permanent documents, including:
  IVAS-7b Processing Plan for Characterization Phase
  IVAS-8b Test Plan for Characterization Phase

## Slide 21: Enhancements to UE Testing (eUET)
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
Progress in the last quarter
A custom format to handle packet duplications in delay profiles was agreed.
The status update of JBM performance tests was reviewed and noted.
Next steps
Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 12/12/2023 -> 3/3/2024 | 30% | SP-220610 | 35% | 

## Slide 22: Enhanced Multiparty RTT (MP_RTT)
Purpose
This WI will specify suitable solutions for multiparty RTT media in IMS, for both RTP and IMS data channel transport, focusing on the transport format and procedures in IETF RFC 9071
Progress in the last quarter
Updates to the PD for the following
  IMS data channel solution and the call flow over RTP
  Comparison between RTP and IMS Data Channel Solutions
  Interworking between RTP and DC based solutions
  Security considerations
Next steps
Prepare CRs to 26.114 for approval at next SA plenary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 30% | SP-221346 | 50% | 

## Slide 23: Immersive Audio for Split Rendering Scenarios (ISAR)
Purpose
The overall objective of this work item is to develop solutions for immersive binaural audio on head-tracked devices that are compatible with the envisaged split architectures (MeCAR, 26.998). The solutions should consider low-complex and lightweight devices and demonstrate operational benefits over solutions with full decoding and rendering in the end device.
Progress in the last quarter
Input contributions on the TR were discussed and the expectation is to implement them for one of the subsequent interim calls. Another contribution on requirements was discussed in detail. Further work will be needed at interim calls.
Next steps
Progress work on solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
Progress work on performance characterization of solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
Agree on TR on ISAR requirements v.1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/2024 | 10% | SP-230167 | 15% | 

## Slide 24: 5G-Advanced media PROfiles for MessagIng SErvices (PROMISE)
Purpose
The purpose of this Work Item is to specify SMS/MMS/RCS/Messaging formats and codecs that GSMA and other organizations or application vendors can then reference and/or profile to improve messaging service quality and interoperability.
Progress in the last quarter
The ongoing CR to 26.140 (MMS) was progressed with
  Support for 3d scenes and assets
  Considerations on other media types according to the WID objectives and a discussion paper
Draft TS 26.143 (Messaging Media profiles) was updated in alignment to the CR to 26.140
An LS to GSMA for information on work status was prepared and approved
An LS to MPEG on Messaging Application Format was prepared and approved
Next steps
Agree 3D scenes and assets format; Agree upgrades to video profiles
Conclude review of existing TS 26.140 and TS 26.141 formats for potential removal
Progress and endorse CRs to TS 26.140 and TS 26.141 CRs
Agree draft TS 26.143 Messaging Media profiles v0.2.0 for presentation for information to SA
Send LS reply to potential LS response from GSMA UPG as update on 5G-Advanced formats and codecs for messaging services and LS reply to potential LS response from MPEG
Update Work Plan
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 0% | SP-230542 | 15% | Revised WID in: S4-231558

## Slide 25: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Purpose
The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities: uplink streaming, end-to-end low latency live streaming, 5GMS over MBS and 5GMS hybrid services , support for multiple media service entry points, traffic identification, Addition of HTTP/3 to the 5GMS protocols, Background Data Transfer, usage of Oauth 2.0, 3GPP Service Handler and URL, enhancements based on feedback from 5G-MAG Reference tool developments, Specification of data types for data reporting of ANBR-based Network Assistance invocations
Progress in the last quarter
CRs to 26.512 were endorsed on: Service URL, Event Exposure APIs, Network Assistance, Background data transfer, Low latency streaming, 5GMS over MBS, Multiple media service entries, Uplink streaming, HTTP/3, Traffic identification
Revised WID in: SP-230976 to include a new specification for Generalized media delivery to document interactions and APIs for provisioning and media session handling consolidating the stage-3 specification for reference points M1/RTC-1, M5/RTC-5 and M6/RTC-6 and port general functionalities from TS 26.512 to this new specification.
Next steps
Progress and endorse, possibly agree CRs to 26.512 5G Media Streaming Protocols Phase 2
Progress and endorse, possibly agree CRs to 26.247 DASH extensions for 5G Media Streaming Phase 2
Progress and endorse, possibly agree CR to 26.517 Extensions to MBS User Services to support 5GMS
Progress and endorse, possibly agree CR to 26.532 Extensions to Event Exposure to support Network Assistance
Agree TS 26.51x on interactions and APIs for provisioning and media session handling v1.0.0 and send to SA plenary for information
Progress the permanent document on handling commonalities and inconsistencies across stage-2 specifications of TS26.501 and TS26.506.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 0% | SP-230543 | 25% | Revised WID in: SP-230976

## Slide 26: Overview of work progress Study Items
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 95% | SP-210043 | 100% | Complete !
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 35% | SP-220328 | 40% | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 40% | SP-220675 | 65% | 
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 45% | SP-220239 | 55% | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 6/6/2023 | 100% | SP-220240 |  | Complete
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 ->3/3/2024 | 27% | SP-220616 | 50% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 30% | SP-221330 | 35% | Rel-19
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/2022 | 100% | SP-220617 |  | Complete
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/2022 | 100% | SP-211338 |  | Complete
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 | 0% | SP-230539 | 10% | 
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 0% | SP-230540 | 30% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 0% | SP-230544 | 5% | 

## Slide 27: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
Progress in the last quarter
Completed the transfer of material from the Permanent Document to he draft TR thanks to tremendous efforts from the editor
TR 26.926 is ready for SA approval (SP-230979)
Also agreed CR to 26.926-0003r4 on XR Traffic Characteristics (Rel-18) (SP-230922)
Study is complete !
Next steps
Maintenance
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 95% | SP-210043 | 100% | Complete !

## Slide 28: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
Good progress on the Evaluation part of the study with the consideration of scenarios such as: object detection, split inferencing for hand gesture and super resolution.
Updated the call flows on Federated learning and started to list the potential metadata needed for split inferencing
Also started to discuss the pace of the 2 different tracks in the study: The performance evaluation vs the functional enablers of the SA1 requirements.
Next steps
Progress/complete work on AI/ML evaluation
Complete work on Traffic characteristics of the data components
Complete work on KPIs for data components
Initiate work on:
  Potential related normative work and conclusions in TR 26.927 v1.0.0 and AI/ML Evaluation in TR 26.847 v1.0.0
Agree on TR 26.927 v1.0.0 and TR 26.847 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 35% | SP-220328 | 40% | 

## Slide 29: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services. Describe and document provisioning aspects for configuring media services with one or more network slices at M1. Identify impact of network slicing on dynamic policy invocation APIs at M5. Identify potential areas for normative work as the next phase.
Progress in the last quarter
TR 26.941 was progressed with agreement on 2 pCRs:
  Key Issue on Bootstrapping
  Collaboration Options
TR 26.941 presented to SA for information (SP-230982)
Next steps
Progress work on:
  Description of key issues and candidate solutions
  Identification of possible new key issues in scope of TR 26.941 for inclusion in TR
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 40% | SP-220675 | 65% | 

## Slide 30: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID.
Progress in the last quarter
Update to Permanent Document to include:
  Updates of Key issue#1 and Solution#1 for Architecture
  Updates of Key issue#2 and Solution#2 for C-Plane requirements
  Updates of Key issue#3 and Solution#3 for U-Plane requirements
  Updates of Key issue#5 and Solution#5 for Tethered case
Next steps
Progress TR 26.930
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 45% | SP-220239 | 55% | 

## Slide 31: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
Progress in the last quarter
We have listed a few metrics for further study into the draft TR: trackable pose prediction, anchor creation delay, anchor detection, pose prediction error…
Still unclear if those metrics can be measured and what their purpose will be. It is expected to assess their relevance in the study.
Next steps
Complete work on:
  XR QoE metrics identification and impacts to user experience analysis
  Define the measurement and derivation of relevant XR QoE metrics
  Support XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc.
Agree on Draft TR 26.812 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 ->3/3/2024 | 27% | SP-220616 | 50% | 

## Slide 32: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
Updates on stereo and binaural audio capture were agreed.
TR 26.933 was progressed to v0.2.0 and agreed as basis for further work.
Next steps
Continue to work on:
  Signal processing Including necessary relevant processing for audio format, enhancement solution for immersive, speech enhancement, etc;
  Characterization of the audio capture performance
Start work on:
  Example audio capture processing solutions;
Complete work on:
  Components used in audio capture;
  Acoustic design including acoustic structure, microphone array design, etc;
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 30% | SP-221330 | 35% | Rel-19

## Slide 33: Feasibility Study on Film Grain synthesis (FS_FGS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 | 0% | SP-230539 | 10% | 
Purpose
This study aims to evaluate use of Film Grain Synthesis (FGS) in 5G video services.
Progress in the last quarter
Progressed ongoing CR to TR 26.955
Discussed the scenarios of relevance for FGS.
Agreement to set up a scenario template
Started to discuss the impacts on the UE requirements and agreed to further study it.
In the context of evaluating FGS, we also agreed to liaise with JVET as they are running a similar activity together with AG5 in MPEG.
These points are documented into a permanent document.
Next steps
Progress work on identifying if any new normative work would be justified and if so, provide relevant conclusions
Complete all remaining open issues raised for completion of CR to TR 26.955
Document the agreements into the draft CR to TR26.955
Communicate with other 3GPP working groups and external organizations, if necessary
Agree on CR to TR 26.955 to be sent to SA plenary for approval

## Slide 34: Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles)
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 0% | SP-230540 | 30% | 
Purpose
This study aims to Identify and evaluate the opportunities for improving HEVC-based services.
Progress in the last quarter
We have reviewed inputs on multiview scenarios and documented into the Draft TR
On 4:4:4 profiles, we are now considering the still image formats HEIF in different sampling configurations
Also on scalability we have discussed how to evaluate SHVC against single layer coding taking into account the work that had been done in the past in SA4.
Next steps
pCRs for the solutions, evaluations for scenarios.
Start documentation of conclusions, prioritize for scenario#1 and scenario#2.

## Slide 35: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 0% | SP-230544 | 5% | 
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Most of the discussion, including in offline session was the consideration of SA1 use cases from which a limited number of scenarios has been extracted: conversational, multiparty collaboration, online gaming and digital assets sharing.
A template has been created to collect a consistent level of information and this is documented in the draft TR
Next steps
Collect and document Avatar animation and representation approaches.
Document the requirements for an interoperable base Avatar format:
  Prioritize deployed representations.
Document formats for the animation data.
Discuss with relevant 3GPP groups on architecture and security aspects.

## Slide 36: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | n/a |  |  |  |  |  | 

## Slide 37: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 38: SA4 Rel-19 capacity
SA4 capacity
  Max TUs: 152
    Additional buffer TUs: 32 (for Rel-19 alignment with other WGs, …)
  Max number of SIs/WIs: 16 - 25
    Note: one feature might result in up to 3 WI/SI: study, stage 2, stage 3, and counted separately. SA4 finds reasonable to handle 4 features per SWG at any one time. That would result in 16 features.
  Max TUs per Feature: not defined
Assumptions
  Start: March 2024, End: Sept 2025 (18 months)
  Number of ordinary meetings: 8
    Note: 2025 calendar TBD
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 27
  Total TUs (for all releases): 216
  TUs for maintenance of past releases: 32

## Slide 39: SA4 agreements for Rel-19
SA/SA2/RAN2 to let SA4 do stage-3 on media related topics. Early indication of potential impact to SA4 is nice-to-have.
SA4 is currently focused on Rel-18 Work and Rel-17 maintenance
SA4 hasn’t started Rel-19 planning. Several topics mentioned but no detailed discussions and conclusions.
  Example of potential larger work topics for SA4: New Video Codecs, Avatars, XR Extensions, 5G Media Streaming and MBS Extensions, AI/ML for Media
SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
SA4#124 agreed that TU mechanisms are not needed at this stage. Would consider in case of overload and regular handling is not sufficient to resolve.

## Slide 40: Summary of action items
Action Points from SA#100 to SA4:
  AP to SA4 : update Rel-19 WG capacity: See slide 38
Action items from SA4 to SA#101:
  Approve all SA4 agreed CRs
  Approve 2 revised WIDs
  For IVAS_Codec (Codec for Immersive Voice and Audio Services)
    Approve the listening lab reports and the GAL report (SP-230978)
    Approve the selection of the single joint IVAS candidate as the IVAS standard.
    Note new TS 26.250 Codec for Immersive Voice and Audio Services - General overview – v.1.0.0, for information (SP-230981)
    Approve new TS 26.258 Codec for Immersive Voice and Audio Services - C code (floating point) – v.2.0.0, for approval (SP-230980)
  Approve new TR 26.926-200 - Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems (SP-230979)
  Note new TR 26.941-100 - Network Slicing Extensions for 5G media services (SP-230982)

## Slide 41: SA4#125 VC election and 3GPP Excellence Award
Congratulations to Jaeyeon Song, re-elected yesterday for her second term as 3GPP SA4 Vice-Chair! Thanks to her continuous support and contributions to the progress of 5G Mobile multimedia standards. And congratulations to Richard Bradbury for his 2022 3GPP Excellence award! The 3GPP Excellence Award recognizes an individuals’ contribution to a 3GPP Working Group during the year. Richard adds his name to a nice list of SA4 delegates who received this award in the past: Gilles TENIOU in 2018, Thomas Stockhammer in 2017 and Kari Jarvinen in 2016.