## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#89-e
Frédéric Gabin
SA4 Chairman (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to completed features in Rel-16
  Rel-16 Work Items (with exception)
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairmen:
    Gilles Teniou (Tencent, CCSA)
    Stefan Bruhn (Dolby Laboratories Inc., ETSI)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Stéphane Ragot (Orange, ETSI) NEW! | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#88-e
SWG conference calls
  3GPP SA4 AH telco on FS_5GMS_Multicast: 30 July;
  3GPP SA4 AH telco on FS_EMSA: 16 July, 11 August and 10 September;
  3GPP SA4 AH telco on 5GMS3: 9 and 23 July, 6 August.
  3GPP SA4 AH telco on ITT4RT: 8 and 22 July, 5 August, 9 September;
  3GPP SA4 AH telco on FS_5G_Video: 7 and 21 July, 4 August, 8 September;
  3GPP SA4 AH telco on FS_FLUS_NBMP: 15 and 29 July;
  3GPP SA4 AH telco on FS_XRTraffic: 7 and 21 July, 4 August;
  3GPP SA4 AH telco on IVAS: 30 June;
  3GPP SA4 AH telco on HiNT: 14 September;
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#110-e | 19 - 28 August 2020 | E-Meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  3GPP SA4 AH telco on FS_5GMS_Multicast: 17 September and 29 October;
  3GPP SA4 AH telco on FS_EMSA: 15 October;
  3GPP SA4 AH telco on 5GMS3 (maintenance): 1 October;
  3GPP SA4 AH telco on ITT4RT: 16 September, 7 and 21 October;
  3GPP SA4 AH telco on FS_FLUS_NBMP: 23 September and 28 October;
  3GPP SA4 AH telco on FS_5GSTAR: 15 and 29 September, 20 and 27 October.
  3GPP SA4 AH telco on new SID SID on Media Negotiation Extensions for Super Resolution: 30 September.
  3GPP SA4 AH telco on FS_5G_Video: 29 September, 6 and 27 October;
  3GPP SA4 AH telco on FS_XRTraffic: 22 and 29 September, 27 October;
  3GPP SA4 AH telco on HiNT, HaNTE and ATIAS: 19 October.
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#111-e | 11-20 November 2020 | E-Meeting

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2021)
*Note that the e-meeting may be converted back to Face-to-face meeting if COVID-19 situation allows and a host is identified.
Meeting | Dates | Venue and Host
SA4#112-e | [27 January TBD] 1 – 5 or [3-12 TBD] February 2021 | Host: MCC, Electronic meeting* Dolby, Venue: San Francisco, CA, USA
SA4#113-e | [7 TBD] 12 – 16 April 2021 | Host: MCC, Electronic meeting* [EF3], Venue: [Fully electronic?]
SA4#114-e | [19 TBD] 24 – 28 May 2021 | Host: MCC, Electronic meeting* Samsung, Venue: TBD
SA4#115 | 23 – 27 August 2021 | Host: Samsung, Venue: TBD
SA4#116 | 15 – 19 November 2021 | Host: EF3, Venue: Marbella, Spain

## Slide 7: SA4 meeting statistics

## Slide 8: SA4 progress highlights
E-meetings have slowed the WG’s progress. Prioritized Rel-16 completion over Rel-17.
Important corrections to 5G Media Streaming Architecture TS 26.501 (Rel-16)
Rel-16 5GMS3 (5G Media Streaming stage 3) is now complete with TS 26.512 presented for approval and several CRs to TS 26.116, TS 26.247 and TS 26.511.
Rel-16 Work Item on removal of H.263 and MPEG-4 Visual from 3GPP Services complete with postponed CRs and one new CR for approval.
New Rel-17 WID on Operation Points for 8K VR 360 Video over 5G (8K_VR_5G; UID - 890009)

## Slide 9: CRs to completed features in Rel-16
5GMSA (5G Media Streaming Architecture)
  SP-200663 CRs to TS 26.501 (5GMSA) on
  Corrections and Clarifications on Network Assistance
  Corrections on QoE metrics configuration, collection and reporting functionality
TEI16
  SP-200660 CR to TS 26.223 on updates to references
  SP-200665 CR to TS 26.114 on editorial improvements
  SP-200665 CR to TS 26.114 on updates to references
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI)
  SP-200665 CR to TS 26.114 Correction to RAN Delay Budget Reporting for Coverage Enhancements in NR
E_FLUS (Enhancements to Framework for Live Uplink Streaming)
  SP-200662 CR to TS 26.238 on Correction of FLUS F-C Stage 3

## Slide 10: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity) – completed at SA#86
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming) – completed at SA#88-e
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed at SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) – completed at SA#87
CHEM (Coverage and Handoff Enhancements for Multimedia) – completed at SA#85
MC_XMB (MCData File Distribution support over xMB) – completed at SA#84
5GMSA (5G Media streaming architecture) – completed at SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) – completed at SA#86
VRQoE (VR QoE metrics) – completed at SA#87
5GMS3 (5G Media Streaming stage 3) – complete !
RTCPVer (RTP/RTCP Verification for Real-Time Services) – completed at SA#87
DAHOE (Support of Hybrid DASH/HLS over eMBMS) – completed at SA#87
ANTeM (Ambient noise test methodology for evaluation of acoustic UE performance) – completed at SA#87
Removal of H.263 and MPEG-4 Visual from 3GPP Services – complete !
TEI16 (Technical Enhancements and Improvements Rel-16)

## Slide 11: 5GMS3 (5G Media Streaming stage 3) - complete !
Objective:
  Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Since SA#88-e,
    A CR to TS 26.511 was agreed to clarify how TS 26.511 connects to 5G Media Streaming. A CR to TS 26.116 was agreed to include 5GMS in its scope for TV Video profiles. A CR to TS 26.247 was agreed to define a profile for CMAF and for 5GMS.
    TS 26.512 5G Media Streaming (5GMS); Protocol. The outstanding issues from first presentation are resolved and incorporated into the specification., specifically some details of the provisioning session API, the details of the Policy Template Configuration API, the Consumption Reporting Configuration API, basic procedures for Media Session Handler and Media Player interaction, alignment of URL paths and resource handling across APIs. Creation of the yaml schemas is pending.
WID: SP-190464
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 85% -> 100% | SA#89-e | SP-200666: Draft TS 26.512: 5G Media Streaming (5GMS); Protocols SP-200668 CR to TS 26.247 SP-200664 CRs to TS 26.511 SP-200659 CRs to TS 26.116
Note: Progress since last SA is shown with blue colour.

## Slide 12: RM_H263_MP4V (Removal of H.263 and MPEG-4 Visual from 3GPP Services) - complete !
Objective:
  Remove any normative (shall, should, may) statements related to H.263 and related to MPEG-4 Visual from Rel-16 service specifications and related unnecessary or confusing statements. Identify other 3GPP service specifications (under SA4 control and outside SA4) that reference H.263 or MPEG-4 Visual and provide relevant updates, if necessary.
Since SA#88-e,
  Several CRs were postponed at SA#88-e to leave more time for checking. No issues were raised since.
  SA4 agreed another CR to TS 26.234 Removing H.263 and MPEG-4 Visual from PSS as this specification will remain part of the Rel-16 specification set.
  See proposal dated 2020-06-04 at https://www.3gpp.org/specifications/proposed-for-withdrawal
  See related Exception sheet in SP-200406
WID: SP-200400
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
RM_H263_MP4V (Removal of H.263 and MPEG-4 Visual from 3GPP Services) | CRs to 26.140 CRs to 26.114 CRs to 26.244 CRs to 26.346 CRs to 26.234 | 60 -> 100% | SA#89-e | SP-200661 CRs to TS 26.234 SP-200804 CRs to RM_H263_MP4V (postponed from SA#88-e)
Note: Progress since last SA is shown with blue colour.

## Slide 13: Overview of work progress Rel-16 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 85% -> 100% | SA#89-e | SP-200666: Draft TS 26.512: 5G Media Streaming (5GMS); Protocols SP-200668 CR to 26.247 SP-200664 CRs to TS 26.511 SP-200659 CRs to TS 26.116
RM_H263_MP4V (Removal of H.263 and MPEG-4 Visual from 3GPP Services) | CRs to 26.140 CRs to 26.114 CRs to 26.244 CRs to 26.346 CRs to 26.234 | 60 -> 100% | SA#89-e | SP-200661 CRs to TS 26.234

## Slide 14: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
HaNTE (Handsets Featuring Non-Traditional Earpieces)
HInT (Extension for headset interface tests of UE)

## Slide 15: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
Since SA#88-e,
  At SA4#110-e: the first draft of the Terms of Reference (ToR) of the planned Public Collaboration (PC) from 11 source companies was agreed in the sense that it serves as the basis for producing the next version of ToR for the next meeting SA4#111e. The next version is expected to provide missing parts and improve formulation at some points.
  The ToR represents the next step agreed at EVS SWG Call#66 for the 11 source companies to work out the ToR of PC.
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 16: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is
  to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions.
Since SA#88-e,
  Agreed to a 2-phase approach to completing the feature in Rel-17, where Phase 1 prioritizes specifying basic real-time 360-degree video functionality. This phasing also includes agreements on providing EVS-based solution(s) in Rel-17 and using IVAS when the specification becomes available.
  Agreed to include in the permanent document the following aspects: Updated Semantics for Signaling of Camera Calibration Parameters; Support of 360 fisheye video and associated SDP signaling; Further details on viewport-dependent delivery; Consistent vs. high-quality viewport with margins; On Metrics for ITT4RT; Potential Solutions for multiple overlays .
Scheduled four telcos before SA4#111-e
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 40% -> 50% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Since SA#88-e :
  One input document proposing reference test scenarios for immersive conferencing use cases was discussed and noted. A revision is expected. One adhoc conference call was agreed on Oct 19, 2020 (shared telco with other WIs).
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. WID: SP-191212
Since SA#88-e,
  The round-robin test report from Lab 1 was reviewed in detail. A revision of this report will be produced in a future SQ SWG meeting after checking some results / fixing some errors. The time plan included in the HaNTE round-robin test plan was revised and agreed; in particular, the next test report (from Lab 2) is expected to be presented in the SQ SWG adhoc conference call scheduled on Oct. 19, 2020 (shared telco with other WIs).
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 25 -> 35% | SA#89-e -> SA#90-e | None
Note: Progress since last SA is shown with blue colour.

## Slide 19: HInT (Extension for headset interface tests of UE)
HInT (Extension for headset interface tests of UE)
  Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests.
Since SA#88-e,
  Initial discussions took place based on 2 input documents. Draft CRs to 26.131/132 were invited for the next SQ SWG meeting. An initial time plan for HInT was agreed including two adhoc conference calls (Sep. 14, Oct. 19).
WID: SP-200398
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 0 -> 10% | SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 20: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 40% -> 50% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% | SA#90 | None

## Slide 21: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 25 -> 35% | SA#89-e -> SA#90-e | None
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 0 -> 10% | SA#93 | None

## Slide 22: List of SA4 Study Items
Ongoing Study Items
FS_VR_CoGui (VR Streaming Conformance and Guidelines)
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)

## Slide 23: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118
Since SA#88-e there has been no progress.
WID: SP-190642
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 24: FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
Objective: The goal of this study item is to identify and evaluate potential enhancements to the 5G Media Streaming Architecture to provide multicast-broadcast media streaming services.
Since SA#88, a new draft TR 26.802 version was produced integrating text proposals agreed during Ad hoc telcos prior to the meeting and text proposals agreed during the meeting. In particular it now includes a description of DVB MABR Phase 1. A proposal on MBMS Service Layer for 5G Multicast and 5GMS was discussed at length with no agreement.
Two SA4 MBS SWG AH Telcos on FS_5GMS_Multicast were planned
WID: SP-200055
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 5% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
Since SA#88, System design and traffic modelling were agreed with preliminary results as well as first consideration of 3DoF streaming traffic modelling
The MTSI-based XR configuration was mostly discussed by email but needs some refinements first on the service description
Agreements are documented into the permanent document
WID: SP-200054
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 15% -> 25% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
Objective: determine the processes for discovering, configuring, running, and managing media processing workflows on the 5G edge and network. Study the mapping of the new processes into the 5GMSA architecture. How to leverage architecture and functions defined by SA2 and SA6 for edge computing and applications.
Since SA#88, a new draft TR 26.803 version was produced integrating text proposals agreed during Ad hoc telcos prior to the meeting and text proposals agreed during the meeting. In particular it now includes: Caching downlink streaming content use case; Split rendering use case; SA6 Edge Architecture overview; SA2 Edge Support overview; SA5 Edge Management overview; Augmented video streaming use case; Generalized Split and Cloud Rendering and Processing use case; Photo-realistic AR Rendering in Network use case; Media Services in the Edge use case; Partial delivery of 3D content (point cloud and mesh) for AR/MR device use case;
Two SA4 MBS SWG AH Telcos on FS_EMSA were planned:
WID: SP-200056
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 15% -> 25% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs
Since SA#88, the Online gaming scenario was revisited and agreed on it as well as some candidate source sequences. We agreed to move forward on the screen-content source sequence generation based on screen shots of 3GPP template slides. Agreements are integrated into the Draft TR. We agreed timeplan with regular telcos, some of them will be joint with other topics.
WID: SP-200052
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 20% -> 30% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
Objective: to identify the workflow for NBMP (Network Based Media Processing ) media processing with the TS 26.238. Such workflow should start from a request for the establishment of a FLUS session and then include the instantiation, running and monitoring of media processing application requested by FLUS source on a FLUS sink.
Since SA#88, we agreed to include in the Permanent Document call flows for the different deployment scenarios. We agreed to discuss extensions to SA6 Edge architecture in a joint telco with FS_EMSA experts.
Scheduled two telcos before SA4#111-e
WID: SP-200053
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 10% -> 20% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 29: FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS.
Since SA#88-e, we discussed and agreed the intro and scope of TR 26.998. The permanent document structure was prepared with placeholders following study item objectives. A few use cases were reviewed, they need to be refined so as to refer to the ones already identified in the FS_5GXR TR 26.92. As a general procedure we agreed to first consider use cases for inclusion into the permanent document and once the full associated analysis is provided the transfer to the TR will be considered. There will be 2 dedicated telcos until next SA4 meeting + the 2 joint telcos with the 3 studies in scope.
WID: SP-200399
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#89-e
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 0% -> 20% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 30: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#88
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 | None
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 0% -> 5% | SA#90 | None
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 0% -> 15% | SA#91 | None
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 0% -> 15% | SA#90 | None
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 0% -> 20% | SA#90 | None
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 0% -> 10% | SA#90 | None

## Slide 31: Proposed new WID
SP-200667 8K_VR_5G Operation Points for 8K VR 360 Video over 5G (UID - 890009)
Objective: The objective of this Work Item is to specify operation points in VR streaming specification TS 26.118 as well as new media decoding capabilities for 5GMS in TS 26.511 in order to enable support for up to 8K video.
Output:
CR to TS 26.118 on Operation Points for 8K VR 360 Video over 5G (Rel-17)
CR to TS 26.511 on Decoding Capabilities and Operation Points for 8K VR 360 Video over 5G (Rel-17)
CR to TR 26.925 on Typical traffic characteristics for for 8K VR 360 Video over 5G 5G (Rel-17)
Target date: SA#91

## Slide 32: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-data-channel-sdpneg-28 (2019) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 
draft-ietf-rtcweb-data-channel-13 (2015) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 

## Slide 33: Summary of action items
Action Points from SA#88 to SA4:
  None
Action items from SA4 to SA#89:
  Approve all CRs, one new WID and one new TS