## Slide 1
Puneet Jain
SA2 Chairman, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#89-e

## Slide 2: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#88-e
  SA2#140E: 19 Aug – 01 Sep 2020
    Electronic meeting in place of SA2#140 focusing on Rel-17 study items, Rel-17 5G5GSAT_ARCH work item and essential LS/CRs.
    No Rel-15/Rel-16 5GS_Ph1 maintenance.
Future SA2 meetings
  SA2#141E: 12 Oct – 23 Oct 2020
  SA2#142E: 16 Nov – 20 Nov 2020

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chairman: Puneet Jain (Intel)
  Vice Chairmen: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #140-e:
341 delegates ‘attended’ (registered) for SA WG2 #140-e
  ~8650 e-mails were sent to the list during the e-meeting
  1579 documents (including revisions), 1548 documents handled including:
    312 CRs (including revisions)
    64 Incoming LSs, of which 19 were postponed
    31 Outgoing LSs Approved
  94 documents postponed
Total CRs agreed: 128
828 people registered on the SA WG2 e-mail reflector on 07 September 2020

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141 | (Expected Rel-17 FREEZE): 142
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | (Expected Rel-17 FREEZE): 142
#approved/endorsed/merged (total) | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516 | 483 | 434 | 364 | 423 | 427 | 503 | 407 | 432 | 417 | 561 | 446 | 508 | 480 | 406 | 237 | 318 | 529 | 730
#not handled, postponed | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154 | 186 | 189 | 170 | 185 | 188 | 160 | 133 | 193 | 274 | 154 | 265 | 473 | 351 | 249 | 71 | 33 | 43 | 94
#noted | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137 | 132 | 183 | 113 | 90 | 132 | 158 | 124 | 138 | 216 | 198 | 181 | 177 | 187 | 169 | 202 | 196 | 202 | 255

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141 | (Expected Rel-17 FREEZE): 142
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407

## Slide 11: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections (Category A CRs are not counted)
  R15: 5 CRs agreed in relation to urgent LS and items retuned by SA#88-e.

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#88-e:
  Not on the agenda for SA2#140E
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#88-e:
  1 CR to TS 23.401 was agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#88-e:
  Maintenance work ongoing, 7 CRs (3 CRs to TS 23.316, 4 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  Maintenance

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#88-e:
  Maintenance on going - 1 CRs to TS 23.501 approved.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#88-e:
  Maintenance work ongoing, 14 CRs (1 CRs to TS 23.285, 9 CRs to TS 23.287, 2 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  Maintenance and aligning with the work from other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#88-e:
  Maintenance work ongoing, 13 CRs (8 CRs to 23.288, 3 CRs to TS 23.502, 2 CR to TS 23.503) were agreed.
RAN impacts or dependences:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#88-e:
  Maintenance work ongoing, 13 CRs (6 CRs to TS 23.501, 6 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#88-e:
  Maintenance work ongoing, 2 CRs (2CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#88-e:
  Maintenance work ongoing, 11 CRs (10 CRs to 23.273, 1 CR to TS 23.502) were agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#88-e:
  Maintenance work ongoing, 3 CRs (1 CR to TS 23.401, 1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
RAN impacts or dependencies:
  None Identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#88-e:
  Maintenance work ongoing, 35 CRs (23 CRs to TS 23.501, 7 CRs to TS 23.502, 5 CRs to TS 23.503) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#88-e:
  Maintenance work ongoing, 1 CR (1 CR to TS 23.501) was agreed.
RAN impacts and dependencies:
  None Identified.
Next steps:
  Maintenance

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#88-e:
  Maintenance work ongoing, 8 CRs (4 CRs to TS 23.501, 4 CRs to TS 23.502) were agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#88-e:
  Maintenance work ongoing, 3 CRs (3 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#88-e:
  Maintenance work ongoing, 1 CR (1 CR to TS 23.501) was agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#88-e:
  Maintenance work ongoing, 1 CR (1 CR to TS 23.502) was agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#88-e:
  Maintenance work ongoing, 3 CRs (2 CRs to TS 23.228, 1 CR to TS 23.501) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#88-e:
  1 CR to TS 23.501 was agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance based on inputs from other working groups.

## Slide 34: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/12)
Progress since SA#88-e:
  Normative work started.
  3 draft-CRs agreed.
RAN impacts or dependencies:
  Discussions and Implementation of Sol#1 and Sol#13 will be able to progress more after reception of RANs response to SA2 LS.
Next steps:
  Normative phase continue.
  Complete functional descriptions, procedures, policy frameworks of solutions selected in study TR in specifications TS23.501, TS 23.502, TS 23.503.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 0% -> 10% | Dec, 20-> Mar, 21 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 60% -> 70% | Sep, 20 -> Dec, 20 | SP-200093
Progress since SA#88-e:
  6 new Solutions have been agreed to address various KIs.
  37 existing solutions have been updated to address Editor’s Notes.
  KI#1 (Discovery of EAS) has been partially concluded.
  2 LSs were sent to SA3 and SA6 respectively for coordination.
  The TR 23.748 is sent to SA plenary for information.
RAN impacts and dependencies:
  None identified
Next steps:
  Complete evaluation and conclusion of all KIs.
  Submit a WID to SA plenary for normative work.
2.4) Rel-17 Study/Work (2/12)

## Slide 37: 2.4) Rel-17 Study/Work (3/12)
Progress since SA#88-e:
  7 New solutions agreed. 10 solutions were updated.
  Some conclusions agreed for KI#1, KI#2, KI#3B, KI#5.
RAN impacts or dependencies:
  Coordination with RAN is needed on “survival time”.
  Coordination needed on other KIs depend on solutions concluded
Next steps:
  Aim to resolve the remaining opens for all Key issues, harmonize solutions.
  Target towards updating & stabilizing conclusions for all KIs
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 55% -> 75% | Sep, 20 -> Dec, 20 | SP-200298

## Slide 38: 2.4) Rel-17 Study/Work (4/12)
Progress since SA#88-e:
  13 new solutions added, and 33 solutions update agreed for inclusion in TR 23.752, there are now 51 solutions in TR 23.752 on all the 7 prioritized key issues.
  Interim conclusions agreed for KI#1 (Direct Discovery), #2 (Direct Communication), #5 (Path Selection) and #8 (Service Authorization).
  LS out are sent to SA3 and RAN WGs to request feedback and inform SA2 progress.
RAN impacts or dependencies:
  Solutions for KI#1, #2, #5, #7 and #8 has minimal RAN impact.
  Solutions for KI#3 (UE-to-Network Relay) and #4 (UE-to-UE Relay) have dependencies on RAN and SA3. Cooperation with RAN SI “NR sidelink relay” is needed.
  Solutions for KI#7 (PC5 charging) have dependencies on SA5.
Next steps:
  Continue solution evaluation and conclusion. Communicate with RAN WGs/SA3/SA5 to make final conclusions.
  New WID proposal based on agreed conclusion(s).
  Target Completion: KI#3 and KI#4 may not conclude by Dec, 20 due to RAN dependency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 65% -> 70% | Sep, 20 -> Dec, 20 | SP-190443

## Slide 39: 2.4) Rel-17 Study/Work (5/12)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 60% -> 80% | Sep, 20 -> Dec, 20 | SP-200091
Progress since SA#88-e:
  5 new solutions agreed for inclusion in TR 23.761
  Initial evaluations on all three key issues was agreed
  Interim conclusions agreed for KI#3.
  RAN impacts and dependencies:
  LS OUT sent to RAN2, RAN3 and SA3 with request for feedback on the principles of some solutions
Next steps:
  Final evaluation and conclusion of what to progress towards a normative phase in Q4

## Slide 40: 2.4) Rel-17 Study/Work (6/12)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 50% -> 65% | Sep, 20 -> Dec, 20 | SP-200092
Progress since SA#88-e:
  12 new solutions added, and 29 contributions agreed to update current solutions.
  Conclude KI#5 and KI#8 and have an interim requirement for conclusion on KI#1.
  1 LS sent to SA, RAN, RAN2 and RAN3 informing the interim agreement and list identified RAN dependencies.
  RAN impacts and dependencies:
  Most of the key issues may lead to RAN impact.
  Timely RAN feedback is needed for SA2 proceeding to normative stages.
Next steps:
  Organize a conference call to discuss Way Forward proposals to finalize the conclusions.
  Draw final evaluations and conclusions in Q4.
  Target Completion: Due to RAN dependencies, conclusion on some KI may not be possible by Dec 20.

## Slide 41: 2.4) Rel-17 Study/Work (7/12)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 55% -> 75% | Sep, 20 -> Dec, 20 | SP-190628
Progress since SA#88-e:
  7 KIs are in total.
  13 new solutions have been added. Total 44 solutions in TR to address various KIs.
  New issues were brought up (i.e. operator-controlled UE behavior on slicing access, and interworking support for PDU session quota management, and N3GPP support) to be determined if they are within the scope of FS_eNS_Ph2 Rel-17 study
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN.
  LS sent to RAN2, RAN3 and CT1 to seek some clarifications on existing capabilities in RAN and CT regarding Network slice support within TA cell.
Next steps:
  Resolve disagreement on the interpretation of Network slice support within TA cell.
  Complete solution, evaluation and conclusion(s) for each Key Issue.

## Slide 42: 2.4) Rel-17 Study/Work (8/12)
Progress since SA#88-e:
  21 new solutions added, and 41 contributions agreed to update current solutions.
  Started evaluation for KI#4, KI#15 and KI#16.
RAN impacts or dependencies:
  None
Next steps:
  Complete solution, evaluation and conclusion(s) for each Key Issue.
  Target Completion: SID has 18 KI and 77 solutions in the TR. There is risk that several Key Issues will not conclude by Dec, 20. Original TU estimates were severely under-estimated.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 55% -> 70% | Sep, 20 -> Dec, 20 | SP-200098

## Slide 43: 2.4) Rel-17 Study/Work (9/12)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 55% -> 75% | Sep, 20 -> Dec, 20 | SP-200094
Progress since SA#88-e:
  35 P-CRs agreed updating solutions and 13 new solutions added.
  LS, related to KI#1, sent to SA1 asking for possibility of extending PLMN selection to include SNPN selection for UEs with a PLMN subscription
  LS, related to KI#3, sent to SA1, requesting feedback on Use Cases for providing IMS services to SNPN
  LS, related to KI#4, sent to SA3, requesting feedback on interim conclusions and related ENs
  Interim conclusions agreed for KI#2, KI#3 and KI#4.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the KIs (e.g. KI#1, KI#2, KI#3, and KI#4).
Next steps:
  Potentially add any new solutions based on feedback from SA3 or RAN WGs
  Evaluation and agree on final conclusions

## Slide 44: 2.4) Rel-17 Study/Work (10/12)
Progress since SA#88-e:
  Minor update to architectural assumptions, several solutions merged, most solutions have detailed added to make evaluation more feasible. Five new solutions added, one being a merger of four existing ones.
  Initial set of conclusions on principles for solutions, covering KI#1 and KI#2, plus additional conclusions.
  RAN impacts and dependencies:
  One solution (#8) proposes porting to NR the LTE aerial features.
Next steps:
  Complete solutions and solve pending open questions.
  Focus on evaluation and conclusions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 50% -> 70% | Sep, 20 -> Dec, 20 | SP-200097

## Slide 45: 2.4) Rel-17 Study/Work (11/12)
Progress since SA#88-e:
  Architectural Assumptions and Architectural Requirements agreed.
  KI#1 “Support of QoS aware NR PC5 power efficiency for pedestrian UEs“ updated.
  For KI#1, 6 new solutions agreed, so total 7 solutions are in TR 23.776.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Evaluation and conclusion.
  Send LS to RAN2 on PC5 DRX operation to request feedback for evaluation and conclusion for the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 25% -> 70% | Sep, 20 -> Dec, 20 | SP-190631

## Slide 46: 2.4) Rel-17 Study/Work (12/12)
Progress since SA#88-e:
  3 KIs have been defined.
  6 new solutions have been proposed on top of existing 8 solutions to address various KIs.
  Strong dependency on IETF progress on QUIC/MP-QUIC development for to support KI#2. An LSout was sent to IETF QUIC working group to ask for clarifications QUIC/MP-QUIC IETF drafts’ availability and the optionality to support data encryption.
RAN impacts or dependencies:
    None identified.
Next steps:
  Solution Clean-up, prepare and moderate the discussions on the evaluation and conclusion(s) for each Key Issue.
  Target Completion: There is risk that study item will not conclude by Dec, 20 due to IETF dependency dependencies.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 35% -> 70% | Sep, 20 -> Dec, 20 | SP-200095

## Slide 47: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 2.5) IETF and External SDO Normative Reference Update (1/1)
TS 23.501 updated with reference to IETF RFC 8830: "0-RTT TCP Convert Protocol“ (please see SP-200677).

## Slide 49: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 3) SA2 Work Planning
Despite the COVID-19 challenges, SA2 continue to make good progress, thanks to the meticulous work planning and outstanding effort of the Rapporteurs and meeting participants.
At SA2#140E, several LSs related to Rel-17 topics were sent to RAN WGs. Timely response to these LSs would be essential for finalizing the conclusions to the Rel-17 study items in SA2 November meeting.
As highlighted at SA#88-e, Rel-17 stage-2 freeze date of Dec 2020 is not feasible. Mar 2021 stage-2 freeze dates seems more realistic, but there is risk that some Rel-17 study items may not conclude at Dec 2020 due to RAN/Other dependencies, and/or due to under-estimation of required effort.
Action to SA#89-e:
  TSG SA to request RAN WGs (especially RAN2/3) to allocate time during their Q4, 2020 e-meetings to respond to LSs from SA2 on Rel-17 topics.
  SA2 request TSG SA to determine the Rel-17 stage-2 freeze dates.

## Slide 51: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 52: 4) Documents for Information and Approval (1/2)
Rel-17 TR coversheets for Information
SA-TD | Title | Specification | WI Code
SP-200691 | Presentation of TR 23.748 for information to TSG SA (FS_enh_EC) | 23.748 | FS_enh_EC
SP-200692 | Presentation of TR 23.700-20 for information to TSG SA. (FS_IIoT) | 23.700-20 | FS_IIoT
SP-200693 | Cover page of TR 23.761 for information to TSG SA (FS_MUSIM) | 23.761 | FS_MUSIM
SP-200694 | Cover Sheet for TR 23.700-91 for Information to TSG SA (FS_eNA_Ph2) | 23.700-91 | FS_eNA_Ph2
SP-200695 | Cover sheet for presentation of TR 23.700-07 for information to TSG SA (FS_eNPN) | 23.700-07 | FS_eNPN
SP-200696 | Cover page of TR 23.757 for information to TSG SA. (FS_5MBS) | 23.757 | FS_5MBS
SP-200697 | Cover page of TR 23.754 for information to TSG SA (FS_ID_UAS_SA2) | 23.754 | FS_ID_UAS_SA2
SP-200698 | Cover page for presentation of TR 23.700-40 to TSG SA for information (FS_eNS_Ph2) | 23.700-40 | FS_eNS_Ph2
SP-200699 | Cover page for presentation of TR 23.700-93 to TSG SA for information (FS_ATSSS_Ph2) | 23.700-93 | FS_ATSSS_Ph2
SP-200700 | Cover page of TR 23.754 for information to TSG SA (FS_ID_UAS_SA2) | 23.754 | FS_ID_UAS_SA2

## Slide 53: 4) Documents for Information and Approval (2/2)
Rel-17 SID(s)/WID(s) for Approval
SA-TD | Type | WI Code | Title
SP-200690 | SID REVISED | FS_5MBS | Revised SID: Architectural enhancements for 5G multicast-broadcast services.

## Slide 54: Contents
1) General aspects (events since SA#88-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 55: 5) Collected Items requiring action from SA
1) Approval of revised SID(s) (Please see slide# 53)
2) TSG SA to request RAN WGs (especially RAN2/3) to allocate time during their Q4, 2020 e-meetings to respond to LSs from SA2 on Rel-17 topics. (Please see slide# 50)
3) SA2 request TSG SA to determine the Rel-17 stage-2 freeze dates. (Please see slide# 50)

## Slide 56
Thank You!