## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#90-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Rel-16 and earlier
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Stefan Bruhn (Dolby Laboratories Inc., ETSI)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairs
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Stéphane Ragot (Orange, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#89-e
SWG conference calls
  3GPP SA4 AH telco on FS_5GMS_Multicast: 17 Sep., 29 Oct. and 3 Dec.;
  3GPP SA4 AH telco on FS_EMSA: 15 Oct. 5 Nov. and 3 Dec.;
  3GPP SA4 AH telco on 5GMS3 (maintenance): 1 Oct.;
  3GPP SA4 AH telco on ITT4RT: 16 Sep., 7 Oct., 21 Oct. and 2 Dec.;
  3GPP SA4 AH telco on FS_FLUS_NBMP: 23 Sep. and 28 Oct.;
  3GPP SA4 AH telco on FS_5GSTAR: 15 Sep. 29 Sep. , 20 Oct., 27 Oct. and 1 Dec.
  3GPP SA4 AH telco on new SID on Media Negotiation Extensions for Super Resolution: 30 Sep..
  3GPP SA4 AH telco on FS_5G_Video: 29 Sep., 6 Oct., 27 Oct. and 1 Dec.;
  3GPP SA4 AH telco on FS_XRTraffic: 22 Sep., 29 Sep., 27 Oct. and 24 Nov.;
  3GPP SA4 AH telco on HiNT, HaNTE and ATIAS: 19 Oct., 7 Dec (HiNT).
SA4 plenary meeting(s)
Meeting | Dates | Venue and Host
SA4#111-e | 11-20 November 2020 | E-Meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  FS_5GSTAR 8 Dec., 15 Dec., 9 Jan.
  FS_XRTraffic 14 Dec., 22 Dec.
  8K_VR_5G -
  FS_5GVideo 8 Dec., 15 Dec., 19 Jan.
  FS_EMSA 10 Dec., 17 Dec., 21 Jan.
  FS_5GMS_Multicast 10 Dec., 17 Dec., 21 Jan.
  HInT 7 Dec., 18 Jan.
  ATIAS 18 Jan.
  HaNTE 18 Jan.
  IVAS_Codec -
  FS_VR_CoGui -
  ITT4RT 16 Dec., 20 Jan.
  FS_FLUS_NBMP 9 Dec.

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2021)
*Note that the e-meeting may be converted back to Face-to-face meeting if COVID-19 situation allows and a host is identified.
Meetings in 2021 | Dates | Venue and Host
SA4#112-e | 1-10 February 2021 | Host: MCC, Electronic meeting*
SA4#113-e | 6 – 14 April 2021 | Host: MCC, Electronic meeting*
SA4#114-e | 19 – 28 May 2021 | Host: MCC, Electronic meeting*
SA4#115 | 23 – 27 August 2021 | Host: Samsung, Venue: TBD
SA4#116 | 15 – 19 November 2021 | Host: EF3, Venue: Marbella, Spain

## Slide 7: SA4 meeting statistics

## Slide 8: SA4 progress highlights
Important corrections to Rel-16 on 5G Media Streaming Architecture TS 26.501 and Protocols TS 26.512;
New Rel-17 SID on 5G media streaming extensions (FS_5GMS-EXT; UID - 900029);
Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo Study) now includes framework for bitstream generation and quality metrics calculation;
Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) timeplan agreed with focus on coordination with and inputs to RAN1;
The IVAS codec (EVS Codec Extension for Immersive Voice and Audio Services) selection is scheduled for August 2022. The ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) time plan has been postponed accordingly;
ITT4RT Rel-17 work item agreed on a draft CR to TS 26.114 with many of the essential enablers for 360-degree video support over MTSI;
Agreed updated SA4 Terms of Reference (ToR).

## Slide 9: CRs to features in Rel-16 and earlier - 1
5GMSA (5G Media Streaming Architecture): SP-200930 CRs to TS 26.501 on Corrections and Clarifications to:
  Network Assistance
  Metrics, Metrics Configuration and Reporting via 5G control plane
  Alignment to TS 26.512 v16.0.0
  Consumption Reporting
  Dynamic Policy Procedure
5GMS3 (5G Media Streaming stage 3): SP-200935 CR to TS 26.512 on Corrections and Clarifications to
  Various 5GMS3 APIs and editorials
  M1 API on Metrics Reporting Configuration
  Procedures for Uplink Streaming
  Missing SdfMethod type definition
  Missing CRUD operation notation
  MediaPlayerEntry and ClientMetricsReportingConfiguration cardinality in the Service Access Information resource
  Service Access Information subresource (URL)
  Annex for OpenAPI Implementation
  Consumption reporting
  Metrics Reporting Functionality
  AF-based Network Assistance
  AT Commands for RAN-based Assistance

## Slide 10: CRs to features in Rel-16 and earlier - 2
MBMS User Service: SP-200934 CRs to TS 26.346 CRs on :
  Feature Request – from ETSI - for 5G Broadcast
  Correction on Subcarrier Spacing in USD for ROM Service Delivery
PSS: SP-200933 CR to TS 26.234 on correction of reference to UAProf
MTSI: SP-200931 CR on 26.114 for editorial improvements
VRstream: SP-200932 CR to 26.118 on Corrections to Video Operation Points
FS_5GXR: SP-200936 CR to TR 26.928 on Use Case Update for AR/MR Device Type

## Slide 11: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
HaNTE (Handsets Featuring Non-Traditional Earpieces)
HInT (Extension for headset interface tests of UE)
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G)

## Slide 12: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-170611
Since SA#89-e, the following progress was achieved:
  The timeplan was updated: IVAS codec selection is scheduled for August 2022. Completion in December 2022.
  Detailed description of how to handle LoIs for funding of testing and other related aspects was provided (S4-201417). The group discussed and wishes to get into discussion with ETSI MCC to be prepared in time for collecting funding for testing.
  Current Terms of Reference of Public Collaboration were presented for information. It was suggested to clarify that IVAS codec Public Collaboration does not imply any change in the 3GPP-agreed standardization procedures and no change of the IVAS codec WID.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 -> SA#98 | None
Note: Progress since last SA is shown with blue colour.

## Slide 13: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. WID: SP-180985
Since SA#89-e, the following progress was achieved:
  Agreed on a draft CR to TS 26.114 in S4-201538.zip introducing the ITT4RT functionality over MTSI, defining general functional description, end-to-end architecture and interfaces, projected and fisheye 360-degree video support, session negotiation procedures, video codec and bitstream requirements, SEI message usage, and viewport information signaling.
  Agreed on an updated version of the permanent document in S4-201554.zip, with further potential solutions addressing conditional overlays and frame-packed stereoscopic 360-degree video.
  Updated the time plan in S4-201631.zip to schedule 3 telcos to progress the work prior to SA4#112-e.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 50% -> 55% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 14: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Since SA#89-e, the following progress was achieved:
  Draft CR to TS 26.260 agreed at SA4#111-e, containing proposals on test interfaces, scenarios, metrics and methods. Time plan extended until end 2022 to align with IVAS updates.
  Ad Hoc Telcos scheduled.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% -> 20% | SA#90 -> SA#98 | None
Note: Progress since last SA is shown with blue colour.

## Slide 15: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. WID: SP-191212
Since SA#89-e, measurement data for one additional laboratory in the round robin effort has been collected and presented
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 35% -> 40% | SA#90 -> SA#91 | None
Note: Progress since last SA is shown with blue colour.

## Slide 16: HInT (Extension for headset interface tests of UE)
HInT (Extension for headset interface tests of UE) Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests. WID: SP-200398
Since SA#89-e, the following progress was achieved:
  Initial draft CRs on TS 26.131 and TS 26.132 were agreed at SA4#111-e. They include a draft definition of the electrical interface and a skeleton for test cases extended to the electrical interface including initial draft measurement methods on selected test cases.
  Ad Hoc Telcos scheduled.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 10% -> 25% | SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: 8K_VR_5G (Operation Points for 8K VR 360 Video over 5G)
The objective of this Work Item is to specify operation points in VR streaming specification TS 26.118 as well as new media decoding capabilities for 5GMS in TS 26.511 in order to enable support for up to 8K video. WID: SP-200667
Since SA#89-e, the following progress was achieved:
  Agreed on a draft CR to TS 26.118 in S4-201501.zip defining a new operation point for 8K VR 360 Video based on H.265/HEVC Main-10 Profile Main Tier Profile Level 6.1.
  Approved a liaison statement to the VR Industry Forum (VRIF) in S4-201502.zip to obtain feedback on the 8K operation point, specifically around (i) limitations of resolution/frame rate/bit rate to match already deployed device capabilities, and (ii) necessary tools to be supported of the distribution of 8K VR 360 video, particularly around region-wise packing and tile-based streaming.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G) | CR to TS 26.118 CR to TS 26.511 CR to TR 26.925 | 0% -> 25% | SA#91 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#92 -> SA#98 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 50% -> 55% | SA#90 -> SA#92 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 15% -> 20% | SA#90 -> SA#98 | None

## Slide 19: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 35% -> 40% | SA#90 -> SA#91 | None
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 10% -> 25% | SA#93 | None
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G) | CRs to TS 26.118 CRs to TS 26.511 CRs to TR 26.925 | 0% -> 25% | SA#91 | None

## Slide 20: List of SA4 Study Items
Ongoing Study Items
FS_VR_CoGui (VR Streaming Conformance and Guidelines)
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)

## Slide 21: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118. WID: SP-190642
Since SA#89-e there was no progress since other Rel-16 and Rel-17 work was given a higher priority.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 22: FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
Objective: The goal of this study item is to identify and evaluate potential enhancements to the 5G Media Streaming Architecture to provide multicast-broadcast media streaming services. WID: SP-200055
Since SA#89-e, the following progress was achieved:
  Documented existing multicast and broadcast specifications and ongoing multicast and broadcast works in 3GPP and standardization efforts outside 3GPP, relevant to this study item, in S4-201626 as a basis for further work
  Aligned on study of key issues on re-use of existing relevant MBMS service layer functionalities, and documented in S4-201384
  Progressed on mapping new 5G Multicast/Broadcast architecture and function split with 5G Media Streaming architecture, and documented in S4-201585
  Initiated discussion of key issues on multicast distribution in local and/or private network, multicast ABR, and important collaboration/deployment scenarios for 5G Multicast Media Streaming
  Scheduled four conference calls to progress work prior to SA4#112-e in S4-201625
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 10% -> 25% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 23: FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics. WID: SP-200054
Since SA#89-e, the following progress was achieved:
  Improved and completed the design assumptions for XR Split Rendering
  Developed and added the system design assumptions for Viewport Dependent 6DoF Streaming
  Initiated the system design assumptions for AR1 : “XR Distributed Computing” and AR2: “XR Conversational”
  Progressed the simulation model for XR Split Rendering traffic model
  Identified and documented all the dependencies of XR RAN study on SA4 work
  Updates are document in Permanent Document S4-201505
  Scheduled three conference calls to provide input to RAN1 based on time plan in S4-201633
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 25% -> 40% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 24: FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
Objective: determine the processes for discovering, configuring, running, and managing media processing workflows on the 5G edge and network. Study the mapping of the new processes into the 5GMSA architecture. How to leverage architecture and functions defined by SA2 and SA6 for edge computing and applications. WID: SP-200056
Since SA#89-e, the following progress was achieved:
  Agreed TR 26.803 text proposals related to:
  Update on Caching Downlink Streaming Content use case,
  Addition of User-generated live streaming use case,
  Overview of concluded edge application server discovery solutions in SA2,
  Update and Correction on Overview of Relevant Architectures
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 25% -> 30% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs. WID: SP-200052
Since SA#89-e, the following progress was achieved:
  Finalized all five relevant scenarios FullHD, 4K TV, Messaging, Screen Content, and Online Gaming
  Characterization framework, Metrics, Data Management, and Software packages agreed in principle
  Sequences for each of the scenarios progressed by selecting appropriate ones.
  Information on Essential Video Coding (EVC) added.
  All updates are documented in a revised TR 26.955 in S4-201515.
  Telco scheduled (S4-201513) to progress work to produce anchors by SA4#112-e
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 30% -> 45% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
Objective: to identify the workflow for NBMP (Network Based Media Processing ) media processing with the TS 26.238. Such workflow should start from a request for the establishment of a FLUS session and then include the instantiation, running and monitoring of media processing application requested by FLUS source on a FLUS sink. WID: SP-200053
Since SA#89-e, the following progress was achieved:
  Agreed on updates to the Permanent Document to incorporate, potential solutions, updates on NBMP-FLUS mappings, addition and clarification of deployment scenarios, procedure description for NBMP-enabled FLUS.
  Agreed on a draft CR to TR 26.939 to describe the use of NBMP for FLUS
  Agreed to schedule one telco
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 20% -> 30% | SA#90 -> SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS. WID: SP-200399
Since SA#89-e, the following progress was achieved:
  Agreed a list of use cases and scenarios for AR/MR services
  Identified device functional structures and basic interfaces in principle
  Documented all updates in a revised TR 26.998 (S4-201496) and a Permanent Document (S4-201510)
  Scheduled four conference calls to progress work prior to SA4#112-e in S4-201509
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 5% -> 10% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 10% | SA#90 -> SA#92 | None
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 10% -> 25% | SA#90 -> SA#92 | None
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 25% -> 40% | SA#92 | None
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 25% -> 30% | SA#90 -> SA#92 | None
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 30% -> 45% | SA#90 -> SA#92 | None
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 20% -> 30% | SA#90 -> SA#93 | None
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 5% -> 10% | SA#92 | None

## Slide 29: Proposed new SID
SP-200937: 5G media streaming extensions (FS_5GMS-EXT)
  The objective of this study is in the context of the following potential improvements and extensions to 5G Media streaming: Content Preparation, Traffic Identification, Additional / New transport protocols, Uplink media streaming, Background traffic, Content Aware Streaming, Network Event usage, Per-application-authorization, Support for encrypted and high-value content, Scalable distribution of unicast Live Services.
  Output: New TR 26.8xx 5G Media Streaming Extensions
  UID - 900029
  Target date: SA#93
  Target Release: Rel-17

## Slide 30: Updated ToR
Updated SA4 Terms of Reference (ToR) - SP-200929
  Current SA WG4 ToR were last updated at SA4#86 in October 2015;
  3GPP SA#86 tasked SA WGs to update their ToR with a new template;
  SA4 agreed updates to its ToR according to the new template. It better reflects actual activities and scope.

## Slide 31: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-data-channel-sdpneg-28 (2019) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 
draft-ietf-rtcweb-data-channel-13 (2015) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | 

## Slide 32: Summary of action items
Action Points from SA#89-e to SA4:
  None
Action items from SA4 to SA#90-e:
  Approve all CRs, one new SID and the updated SA4 ToR.