## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chair, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chair, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
News!
  Colin Blanchard (BT) retired!
    Colin has been attending SA3 since meeting number #1 until meeting #100
    Some quotes by fellow delegates
      “…living museum for mobile…”
      “…most longstanding members of SA3…”
Completed Items
  MCXSec R16 security
Updates
  CVD process updates for information in SP-201086
  SA3 ToR updates for approval in SP-201085

## Slide 3: Summary
Specifications/Reports for approval (None)

## Slide 4: Summary
Specifications/Reports for information (None)

## Slide 5: Summary
WIDs/SIDs/Revisions for approval
  New WID on Adapting BEST for use in 5G networks for approval in SP-201020
  WID revised: Authentication and key management for applications based on 3GPP credential in 5G for approval in SP-201017
  New WID on Removal of AKMA from Rel-16 for approval in SP-201019
  New SID on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) for approval in SP-201018
  SID revised: Study on Security for NR Integrated Access and Backhaul for approval in SP-201016
  SID revised: Study on security for enhanced support of Industrial IoT for approval in SP-201015
  New SID for Study on enhanced Security Aspects of the 5G Service Based Architecture for approval in SP-201021
    One sustained objection

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 92.5% | 97.5% | Sep 20 |  |  |  | 16
MCXSec R16 security | Tim Woodward (Motorola) | MCXSec | 80% | 100% | Jun 20 |  | SP-180439 | CRs to TS 33.180 | 16
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 10% | 60% | Mar 21 |  | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Wei Lu (Nokia) | SCAS_5G_SECOP | 20% |  | Mar 21 |  | SP-200148 | TS 33.522 CRs to TR 33.926 | 17
Study on security aspects of Unmanned Aerial Systems | Adrian Escott (Qualcomm) | FS_UAS_SEC | 15% | 30% | Mar 21 |  | SP-200352 | TR 33.854 | 17
Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | FS_eEDGE_SEC | 15% | 50% | Mar 21 |  | SP-200347 | TR 33.839 | 17
Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | Wei Zhou (CATT) | FS_5G_ProSe_Sec | 15% | 45% | Dec 20 | Jun 21 | SP-200350 | TR 33.847 | 17
Study on security for enhanced support of Industrial IoT | Anja Jerichow (Nokia) | FS_IIoT_SEC | 15% | 60% | Dec 20 | Mar 21 | SP-201015 | TR 33.851 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Aspects of eV2XARC | Dongjoo Kim (LG Electronics) | eV2XARC | 98% | 99% | Jun 20 |  | SP-191125 | TS 33.536 CRs to TS 33.220 | 16
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 40% | 60% | Dec 20 | Mar 21 | SP-191128 | TS 33.226 CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 83% | 85% | Dec 20 | Jun 21 | SP-180690 | TR 33.809 | 17
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 60% | 70% | Dec 20 | Jun 21 | SP-180696 | TR 33.818 | 17
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 97% |  | Jun 20 |  | SP-190712 | CRs to TS 33.501 | 16
Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | Feng Gao (China Unicom) | SCAS_5G_N3IWF | 10% |  | Mar 21 |  | SP-200146 | TS 33.520 CRs to TR 33.926 | 17
Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | Longhua Guo (Huawei) | FS_5MBS_SEC | 15% | 30% | Mar 21 |  | SP-200351 | TR 33.850 | 17
Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | Xiaoting Huang (China Mobile) | FS_eNA_SEC | 0% | 10% | Jun 21 |  | SP-200722 | TR 33.866 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 85% | 95% | Dec 20 | Mar 21 | SP-181035 | TR 33.853 | 17
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 45% |  | Dec 20 | Jun 21 | SP‑181236 | TR 33.848 | 17
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 60% | 70% | Dec 20 | Mar 21 | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 75% |  | Dec 20 | Jun 21 | SP-201016 | TR 33.824 | 16  17
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 50% | 55% | Dec 20 | Mar 21 | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17
Security Assurance Specification Enhancements for 5G | Rong Wu (Huawei) | eSCAS_5G | 10% | 25% | Mar 21 |  | SP-200149 | CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519 | 17
Study on enhanced security support for Non-Public Networks | Henrik Normann (Ericsson) | FS_eNPN-SEC | 10% | 35% | Dec 20 | Mar 21 | SP-200353 | TR 33.857 | 17
Study on User Consent for 3GPP services | Rong Wu (Huawei) | FS_UC3S | 0% | 5% | Mar 21 |  | SP-200885 | TR 33.867 | 17

## Slide 9: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 75% | 90% | Dec 20 | Mar 21 | SP-190708 | TR 33.845 | 17
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 96% | 97% | Jun 20 |  | SP-190711 | TS 33.535 | 16  17
Study on security aspects of the Disaggregated gNB Architecture | Sen Xu (China Telecom) | FS_disagg_gNB_Sec | 5% | 15% | Dec 20 | Jun 21 | SP-200349 | TR 33.840 | 17
Security Assurance Specification for Inter PLMN UP Security | Jin Peng (ZTE) | SCAS_5G_IPUPS | 20% |  | Jun 21 |  | SP-200348 | CRs to TR 33.926 TS 33.513 | 17
Mission critical security enhancements phase 2 | Tim Woodward (Motorola Solutions) | MCXSec2 | 10% | 10% | Jun 21 |  | SP-200718 | CRs to TS 33.180 | 17
Study on security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | FS_SEC_5GMSG | 0% | 10% | Jun 21 |  | SP-200878 | TR 33.862 | 17
Study on the security of AMF re-allocation | Vlasios Tsiatsis (Ericsson) | FS_AMFREAL_SEC | 0% | %30 | Mar 21 |  | SP-200721 | TR 33.864 | 17
Study on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) | Abhijeet Kolekar (Intel Corporation) | FS_MUSIM_SEC | 0% | 10% | Mar 21 |  | SP-201018 | TR 33.TBD | 17

## Slide 10: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for Network Slice-Specific Authentication and Authorization Function | Rong Wu (Huawei) | SCAS_5G_NSSAAF | 0% | 5% | Jun 21 |  | SP-200720 | TS 33.326 CRs to TR 33.926 | 17
Enhancements to UPIP Support in 5GS | Anand Palanigounder (Qualcomm) | eUPIP_SEC | 0% | 80% | Dec 20 | Mar 21 | SP-200719 | CRs to TS 33.501, TS 33.401 | 17

## Slide 11: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 12: Meetings since previous SA
SA3
  SA3#100bis-e: 12th – 16th October 2020, Online.
  SA3#101-e: 9th – 20th November 2020, Online.
SA3-LI
  SA3#78-LI-e-e: 6th – 7th October 2020, Online.
  SA3#79-LI-e-a: 19th – 23rd October 2020, Online.
  SA3#79-LI-e-b: 10th – 12th November 2020, Online.

## Slide 13: Next SA3 and SA3-LI meetings
SA3
  SA3#102-e: 18th – 25th January 2021, Online.
  SA3#102bis-e: 1st – 5th March 2021, Online.
SA3-LI
  SA3#80-LI-e-a: 25th – 29th January 2021, Online.
  SA3#80-LI-e-b: 04th – 05th March 2021, Online.

## Slide 14: SA3 statistics
SA3#100bis-e: 12th – 16th October 2020, Online
  Registered 114 delegates
  494 temporary documents
  28 incoming LS
  8 outgoing LS
SA3#101-e: 9th – 20th November 2020, Online
  Registered 119 delegates
  753 temporary documents
  43 incoming LS
  17 outgoing LS
  55 agreed CRs

## Slide 15: Document statistics
Meetings
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683 | 550 | 772 | 481 | 235 | 580 | 747 | 493 | 753
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54 | 0 | 67 | 44 | 0 | 67 | 98 | 0 | 55

## Slide 16: Delegate statistics
Number of delegates
Meetings
For electronic meetings only registrations are tracked
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97 | 57 | 175 | 78 | 35 | 92 | 117 | 114 | 119

## Slide 17: Status Report on SA3-LI

## Slide 18: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 in progress.
Stage 2 - TS 33.127 & 33.107.
  R16
    100% complete at SA#90.
Stage 3 – TS 33.128 & 33.108.
  R16
    95% Complete Dec 2020.

## Slide 19: Lawful Interception (LI) Documents
Packs of agreed CRs submitted to SA#90-e:
  SP-200939 Rel-15
  SP-200940 Rel-16
TR 33.929 v0.0.6, available on portal
  Lawful Interception (LI) implementation guidance
  Expected for R17 Approval.

## Slide 20: SA3-LI Processes Update
New CR process based on ETSI / 3GPP Forge still under discussion.
Formal recommendations delayed, expected by SA#91.
Ideally Forge will be used within SA3-LI to handle all ASN.1 and XML code applicable to TS 33.128.
SA3-LI Forge repository already being used in parallel with normal CR processes.
SA3-LI Forge includes automated ASN.1 quality checks.
Joint discussions with other SA / CT group have not progressed.

## Slide 21: Status Report on SA3 Work Items

## Slide 22: 5G System Security (5GS_Ph1-SEC)
8 CR to TS 33.501 submitted for approval in SP-201012
  5 related SBA security
  1 related to Secondary Authentication
  1 related to key derivation
  1 related to SEAF

## Slide 23: Mission Critical (MCXSec)
Completion rate:
  80%  100%
Target:
  Jun 20
Documents:
  Rel-16 CR to TS 33.180 for approval in SP-201005
    Terminology fixes

## Slide 24: Security aspects of Enhancement of Network Slicing (eNS_SEC)
Completion rate:
  97%
Target:
  Jun 20
Documents:
  Rel-16 CR to TS 33.501 for approval in SP-201013
    Clean-ups of the related services

## Slide 25: Security Aspects of 3GPP support for Advanced V2X Services (eV2XARC)
Completion rate:
  98%  99%
Target:
  Jun 20
Documents:
  Rel-16 CRs to TS 33.536 for approval in SP-201014
    Clarifications mainly related to security policy handling

## Slide 26: Authentication and key management for applications based on 3GPP credential in 5G (AKMA)
Completion rate:
  96%  97%
Target:
  Jun 20
Documents:
  Rel-16 CRs to TS 33.535 for approval in SP-201006
    Editorials and clarifications.
Feature transfer to Rel-17:
  Rel-16 CRs to TS 33.501 and TS 33.220 on Removal of AKMA from Rel-16 for approval in SP-201007
  New WID on Removal of AKMA from Rel-16 for approval in SP-201019
  WID revised: Authentication and key management for applications based on 3GPP credential in 5G for approval in SP-201017

## Slide 27: Other CRs for approval
3GPP profiles for cryptographic algorithms and security protocols
  Rel-16 CRs to TS 33.222 for approval in SP-201010
    Aligning TLS profiles
Security Assurance Specification for 5G (5G_SCAS)
  Rel-16 CRs to TS 33.51[2-6] and TS 33.519 for approval in SP-201004
    SBA-related clarifications
Rel-16 maintenance (TEI16)
  Rel-16 CRs to TS 33.501 for approval in SP-201009
    SBA-related, security parameter storage and DTLS usage corrections
  Rel-16 CR to TS 33.310 for approval in SP-201009
    Editorial corrections
Security Aspects of the 5G Service Based Architecture (eSBA)
  Rel-16 CRs to TS 33.501 for approval in SP-201011
    SCP-related corrections

## Slide 28: Rel-17 Integration of GBA into 5GC (GBA_5G)
Completion rate:
  50%  55%
Target:
  Dec 20  Mar 21
Documents:
  Progress recorded in living documents: draft CRs to TS 33.223 and TS 33.220

## Slide 29: Rel-17 Security Assurance Specification for IMS (SCAS_IMS)
Completion rate:
  40%  60%
Target:
  Dec 20  Mar 21
Documents:
  Draft TS 33.226 Security assurance for IP Multimedia Subsystem (IMS)

## Slide 30: Rel-17 Security Assurance Specification Enhancements for 5G (eSCAS_5G)
Completion rate:
  10%  25%
Target:
  Mar 21
Documents:
  Progress recorded in living documents: draft CRs to TR 33.926, TS 33.117, TS 33.511 and TS 33.512

## Slide 31: Rel-17 Security Assurance Specification for N3IWF (SCAS_5G_N3IWF)
Completion rate:
  10%
Target:
  Mar 21
Documents:
  Draft TS 33.520 Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)

## Slide 32: Security Assurance Specification for Inter PLMN UP Security (SCAS_5G_IPUPS)
Completion rate:
  0%  20%
Target:
  Mar 21
Documents:
  Progress recorded in a living document: draft CR to TR 33.926

## Slide 33: Rel-17 Security Assurance Specification for 5G NWDAF (SCAS_5G_NWDAF)
Completion rate:
  10%  60%
Target:
  Mar 21
Documents:
  Draft TS 33.521 Security Assurance Specification (SCAS) for the Network Data Analytics Function (NWDAF) network product class

## Slide 34: Rel-17 Security Assurance Specification for Service Communication Proxy (SCAS_5G_SECOP)
Completion rate:
  20%
Target:
  Mar 21
Documents:
  Draft TS 33.522 5G Security Assurance Specification (SCAS) Service Communication Proxy (SCP)

## Slide 35: eSCAS_5G for Network Slice-Specific Authentication and Authorization Function (SCAS_5G_NSSAAF)
Completion rate:
  0%  5%
Target:
  Jun 21
Documents:
  Draft TS 33.326 Security Assurance Specification (SCAS) for the Network Slice-Specific Authentication and Authorization Function (NSSAAF)

## Slide 36: Mission Critical (MCXSec2)
Completion rate:
  0%  10%
Target:
  Jun 21
Documents:
  Rel-17 CRs to TS 33.180 for approval in SP-200772
    MCData message store security mechanisms
  New WID on mission critical security enhancements for release 17 for approval in SP-200718

## Slide 37: Other CRs for approval
Rel-17 maintenance (TEI17)
  Rel-17 CRs to TS 33.220 for approval in SP-201008
    Deprecation of SHA-1 in the GBA feature

## Slide 38: New/Revised WIDs
New/Revised WIDs for approval:
  New WID on Adapting BEST for use in 5G networks for approval in SP-201020
  WID revised: Authentication and key management for applications based on 3GPP credential in 5G for approval in SP-201017
  New WID on Removal of AKMA from Rel-16 for approval in SP-201019

## Slide 39: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 40: Study on User Plane Integrity Protection
SI code:
  FS_UP_IP_Sec
Completion rate:
  85%  95%
Target:
  Dec 20  Mar 21
Documents:
  TR 33.853: Key issues and potential solutions for integrity protection of the user plane
TR 33.853:
  8 Key issues
  16  24 Solutions
  1 Conclusion

## Slide 41: Study on 5G security enhancements against false base stations
WI code:
  FS_5GFBS
Completion rate:
  83%  85%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  23  24 Solutions
  2 Conclusions

## Slide 42: Study on authentication enhancements in 5GS
WI code:
  FS_AUTH_ENH
Completion rate:
  60%  70%
Target:
  Dec 20  Mar 21
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  5 Key issues
  10 Solutions
  0  1 Conclusions

## Slide 43: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  45%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  21 Key issues
  2 Solutions
  0 Conclusions

## Slide 44: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  60%  70%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  39  44 Editor’s Notes

## Slide 45: Study on storage and transport of 5GC security parameters for ARPF authentication
WI code:
  FS_5GC_SEC_ARPF
Completion rate:
  75%  90%
Target:
  Dec 20  Mar 21
Documents:
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
TR 33.845:
  9 Key issues
  5  11 Solutions
  0 Conclusions

## Slide 46: Study on Security for NR Integrated Access and Backhaul (FS_NR_IAB_Sec)
Completion rate:
  75%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
TR 33.824:
  5 Key issues
  4 Solutions
  3 Conclusions
Other documents
  SID revision for approval in SP-201016

## Slide 47: Study on security aspects of Unmanned Aerial Systems
WI code:
  FS_UAS_SEC
Completion rate:
  15%  30%
Target:
  Mar 21
Documents:
  TR 33.854 Study on security aspects of Unmanned Aerial Systems
TR 33.854:
  7 Key issues
  1  11 Solutions
  0 Conclusions

## Slide 48: Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
WI code:
  FS_eEDGE_SEC
Completion rate:
  15%  30%
Target:
  Mar 21
Documents:
  TR 33.839 Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
TR 33.839:
  10 Key issues
  3  22 Solutions
  0 Conclusions

## Slide 49: Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
WI code:
  FS_5G_ProSe_Sec
Completion rate:
  15%  45%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.847 Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
TR 33.847:
  10  16 Key issues
  2  21 Solutions
  0 Conclusions

## Slide 50: Study on security for enhanced support of Industrial IoT
WI code:
  FS_IIoT_SEC
Completion rate:
  15%  60%
Target:
  Dec 20  Mar 21
Documents:
  TR 33.851 Study on security for enhanced support of Industrial Internet of Things (IIoT)
TR 33.851:
  3  4 Key issues
  0  3 Solutions
  0 Conclusions

## Slide 51: Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
WI code:
  FS_5MBS_SEC
Completion rate:
  15%  30%
Target:
  Mar 21
Documents:
  TR 33.850 Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
TR 33.850:
  3  4 Key issues
  0  7 Solutions
  0 Conclusions

## Slide 52: Study on enhanced security support for Non-Public Networks
WI code:
  FS_eNPN_SEC
Completion rate:
  10%  35%
Target:
  Dec 20  Mar 21
Documents:
  TR 33.857 Study on enhanced security support for Non-Public Networks
TR 33.857:
  3  4 Key issues
  0  11 Solutions
  0 Conclusions

## Slide 53: Study on security aspects of the Disaggregated gNB Architecture
WI code:
  FS_disagg_gNB_Sec
Completion rate:
  5%  15%
Target:
  Dec 20  Jun 21
Documents:
  TR 33.840 Study on security aspects of the Disaggregated gNB Architecture
TR 33.840:
  0 Key issues
  0 Solutions
  0 Conclusions

## Slide 54: Study on the security of the system enablers for devices having multiple USIMs
WI code:
  FS_MUSIM_SEC
Completion rate:
  0%  10%
Target:
  Mar 21
Documents:
  TR 33.840 Study on the security of the system enablers for devices having Multiple USIMs
TR 33.TBD:
  0  2 Key issues
  0 Solutions
  0 Conclusions

## Slide 55: New/Revised SIDs
New/Revised SIDs for approval:
  New SID on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) for approval in SP-201018
  SID revised: Study on Security for NR Integrated Access and Backhaul for approval in SP-201016
  SID revised: Study on security for enhanced support of Industrial IoT for approval in SP-201015
  New SID for Study on enhanced Security Aspects of the 5G Service Based Architecture for approval in SP-201021
    One sustained objection

## Slide 56: Thank You!
Noamen Ben Henda
3GPP SA3 Chair
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574