## Slide 1: SA5 Status Report to SA#90-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella, SA5 Vice Chair, Nokia
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2020 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#129e | 24 Feb – 4 Mar 2020 | E-meeting | - | - | 
SA5#130e | 20-28 Apr 2020 | E-meeting | - | - | 
SA5#131e | 25 May – 3 June 2020 | E-meeting | - | - | 
SA5#132e | 17-28 Aug 2020 | E-meeting | - | - | 
SA5#133e | 12-21 Oct 2020 | E-meeting | - | - | 
SA5#134e | 16-25 Nov 2020 | E-meeting | - | - | 

## Slide 4: 2021 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#135e | 25 Jan – 23 Feb 2021 | E-meeting | - | - | 
SA5#136e | 1-10 Mar. 2021 | E-meeting | - | - | 
SA5#137e | 10-19 May 2021 | E-meeting | - | - | 
SA5#138 | 23-27 Aug. 2021 | Sophia Antipolis | France | EF3 | 
SA5#139 | 11-15 Oct. 2021 | TBD | TBD | TBD | 
SA5#140 | 15-19 Nov. 2021 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version for SA5#134e described and agreed in S5-206002
Based on experiences from the first five e-meetings
Expected to be ”fine-tuned” for next meeting

## Slide 6: Revised SA5 Terms of Reference
Tdoc | Title
SP-201084 | Proposed revision of SA WG5 ToR
SA5-agreed; presented to SA for approval (agenda 4.5)
Reasons:
  The latest ToR in SP-200545 approved at SA#88-e has been updated to follow the new ToR template proposed by the TSG leadership.

## Slide 7: 3GPP Forge repository
SA5 has created a 3GPP Forge repository, thanks to excellent support from the ETSI/MCC Forge experts and SA5 stage 3 code experts: https://forge.3gpp.org/rep/sa5
All SA5 OAM stage 3 specification code has been successfully validated and published there and is constantly kept up to date with all agreed pCRs and CRs.
Discussion started for considering relocation of Charging OpenAPIs from current CT Forge repository to the SA5 Forge repository.

## Slide 8
New or Revised OAM Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
SP-201080 | New WID | Rel-17 | New WID for Management Aspects of 5G Network Sharing | China Unicom | RAN3

## Slide 9: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management data collection control and discovery | MADCOL | 880028
 | New WID for Management Aspects of 5G Network Sharing |  | 
6 | Autonomous network levels | ANL | 880027
7 | Intent driven management service for mobile networks | IDMS_MN | 810027
8 | Network policy management for 5G mobile networks | NPM | 860024
9 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
10 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
11 | Enhancement of Handover Optimization | E_HOO | 880029
12 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
13 | Discovery of management services in 5G | 5GDMS | 820035
14 | Management of non-public networks | OAM_NPN | 870023
15 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
16 | Management of the enhanced tenant concept | eMEMTANE | 880026
 | Rel-17 OAM&P Studies |  | 
1 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
2 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 850028
3 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
4 | Study on network slice management enhancements | FS_NSMEN | 860022
5 | Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
6 | Study on YANG PUSH | FS_YANG | 890017
7 | Study on access control for management service | FS_MNSAC | 890016
8 | Study on autonomous network levels (finished) | FS_ANL | 850032
Rel-17: 23 ongoing WIs/SIs, 1 finished SI, 1 WI for SA approval
16 ongoing WIs, 1 WI wait for SA approval
7 ongoing SIs, 1 finished SI

## Slide 10
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 0%->5%->15% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 0%->5%->40% | TS28.531/28.541 | SP-200190 | SA#91 (Mar. 2021) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 0%->0%->5% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
Add use case of NPN provisioning by network slice of PLMN
Add generic requirements for management of NPN
Add generic management aspects
Add use case on SNPN provisioning
eMEMTANE:The following topics are discussed and agreed
refine tenant information concept
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: The following topics are discussed and agreed, the living document is updated.
concept of service level specification
NRM modelling of SliceProfile
Add positioning support in ServiceProfile
Add synchronicity support in ServiceProfile
GST Configuration

## Slide 11
Rel-17 WI adNRM/ePM_KPI_5G/e_5GMDT/eQoE/MADCOL
ePM_KPI_5G: The following topics are discussed and agreed.
Add measurements on NIDD
Add Intra and Inter-frequency Handover related measurements
Add handover triggering measurements
New measurement “Mean interruption time interval for 5QI 1 QoS Flow released due to double NG (double UE context)”
Add measurements on AF traffic influence
Add measurements on external parameter provisioning
MADCOL: The following topics are discussed and need more discussion.
TD Issues in data collection and discovery
Add PerfMetricStore
Add profiles for Trace/MDT control
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 0%->0%->5% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) | Nokia | SA2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 0%->10%->20% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 0%->20%->50% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#90 (Dec. 2020) -> SA#92 (Jun. 2021) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 0%->0%->5% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL | Management data collection control and discovery | 0%->0%->5% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
adNRM: The following topics are discussed and endorsed
Discuss on NR NRM update to support MOCN network sharing scenario
e_5GMDT: The following topics are discussed and agreed
Add additional information for MDT specific parameters in NR aligning with RAN TSs
Add new MDT specific parameter collection period
Add new MDT requirements for E-UTRAN
eQoE: The following topics are discussed and agreed
Adding Signalling Based Activation.

## Slide 12
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 65%->70%->90% | TR 28.808 | SP-190138 | SA#90 (Dec.2020) -> SA#91 (Mar. 2021) | TNO | SA2/RAN3 | NPN
FS_eEDGE_Mgt | Study on management aspects of edge computing | 0%->15%->25% | TR 28.814 | SP-200195 | SA#90 (Dec.2020) -> SA#92 (Jun. 2021) | Intel | SA6 | edge
FS_5GSAT_MO: The following topics are discussed and agreed
multi-RAT load-balancing
Add a solution to create and manage a network slice associated with satellite components
Add a solution to manage transparent and regenerative satellite components
Add conclusions and recommendations
TR 28.808 is sent to SA for information
Rel-17 SI FS_5GSAT_MO/FS_eEDGE_Mgt
FS_eEDGE_Mgt: The following topics are discussed and agreed.
Edge Performance Assurance
edge computing deployment and LCM

## Slide 13
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 10%->25%->45% | TR 28.813 | SP-200188 | SA#93 (Sep. 2021) | Orange | SA2/EE | Energy saving
FS_EE5G: The following topics are discussed and agreed in this meeting:
EE KPI for 5GC – Further analysis of N3 based potential solution
EE KPI for 5GC – Further analysis of the N6 based potential solution
energySaving state information exposure
Key Issue EE KPI for network slice types - Potential solution #3 enhancement
EE KPI in case of RAN sharing – Potential solution No. 2
New Key Issue: Network Slice Energy Consumption
Rel-17 SI FS_EE5G

## Slide 14
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 0%->5%->30% | TS 28.100 | SP-200464 | SA#92 (Jun. 2021) | CMCC | SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 0%->55%->65% | TR28.812/TS 28.312 | SP-180899 | SA#93 (Sep. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 0%->55%->60% | TS 28.555/28.556 | SP-191211 | SA#92 (Jun. 2021) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 0%->5%->10% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#90 (Dec. 2020) ->SA#93 (Sep. 2021) | Ericsson | ZSM/SA2/RAN3 | Close loop interaction
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA
NPM: The following topics are discussed and agreed in the meeting.
28.555 add specification level use cases
28.556 Add skeleton and scope
eCOSLA: The following CR topics are discussed and agreed.
Add concept of closed control loop governing and monitoring
Add use case of network resource usage and performance prediction assisted SLS communication service Assurance
Add use case for limiting actions of an assurance loop
Add use case of network resource usage and performance prediction assisted SLS communication service Assurance
Add use case for limiting actions of an assurance loop
Add use case for triggering assurance loop state change
The following topics are agreed as input to draftCR.
28.535 Coordination between control loops (6326 email approval)
Add use case and req for CL execution supervision(6366 email approval)
ANL: The following topics for normative phase are discussed and agreed in the meeting.
Add concept of autonomous network and autonomous network level
Add use case and requirements for coverage optimization
Add Introduction
Add definition for network and service management scenario types
Add dimensions for evaluating autonomous network levels
Add framework approach for evaluating autonomous network levels
Update skeleton for clause 5
IDMS_MN: The following topics for normative work are discussed and agreed in the meeting.
Update Clause 4.1.3 Intent categorizes based on management scenario types
Update Clause 4.1.1 Introduction
Add relation of intent driven management and policy driven management.
Add use case and requirements for coverage optimization, RAN UE throughut optimization, radio network deployment

## Slide 15
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 0%->2%->5% | TS28.313/28.552/28.541/28.545 | SP-200194 | SA#92 (Jun. 2021) | Intel | RAN3 | SON
E_HOO | Enhancement of Handover Optimization | 0%->0%->5% | TS28.552/28.313/28.541 | SP-200466 | SA#92 (Jun. 2021) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 0%->0%->10% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#93 (Sep. 2021) | Orange | SA2/RAN2/RAN3/ETSI/EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 90% (R16) -> 50% (R17) ->50% | TS 28.533/28.532/531 | SP-181072 | SA#93 (Sep-2021) | Huawei |  | Service based discovery
eSON_5G: The following topics are discussed but need further discussion
Add LBO use cases, requirements, and related information
Add Load Balancing Optimization Requirements and Use Case
EE5GPLUS: The following topics are discussed and agreed in this meeting
Add EE KPI definitions for network slices
LS to ETSI EE EEPS and ITU-T Q6/5 on Network Slice EE KPIs
LS to GSMA 5GJA on Network Slice EE KPIs
The following topics are endorsed:
Discussion Paper on providing cell energySaving Status information to NWDAF
Rel-17 WI eSON_5G/E_HOO/EE5GPLUS/5GDMS
E_HOO: Discussion paper on Management of Conditional Handover was endorsed.
5GDMS: The following topics are agreed as Rel-16 CR
Correct inconsistent terminology
The following topics are agreed as input to draftCR
Clarify Management Service data
The completion rate changed to 50% when moving to Rel-17 due to changed scope.

## Slide 16
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 50%->70%->90% | TR 28.809 | SP-190930 | SA#91 (Mar.2021) | Intel | SA2/RAN3 | Data analytics
Rel-17 SI FS_eMDAS
FS_eMDAS: The following topics are discussed and agreed.
Add solution on MDA assisted energy saving analysis
Add conclusion for resource utilization analytics use case
Add conclusion for coverage issue analysis
Add the conclusion on KPI anomaly analysis
HO Optimization based on UE Load, Gap Analysis for Handover Optimization based on UE trajectory
Load Balancing Optimization Solutions based on Resource Consumption and Service Specifics
Update solutions on subscription and reporting
Update solutions on request of Management Data Analytics Reports
conclusion for Alarm incident analysis
conclusion for NAS congestion control
Add solution on MDA ML model training
Update the solution of Jitter analysis
Add the conclusion on Network slice load analysis
Add conclusion on E2E latency analysis
Add the conclusion on service experience analysis
Add the conclusion on throughput analysis
New use case on slice coverage and throughput optimization
Gap analysis for inter-gNB beam selection Optimization
Alarm Malfunction Analytics
Gap Analysis for Security Risk Assessment
Add conclusion for fault predication analysis
Gap Analysis for MDA assisted SON coordination
Gap Analysis for Mobility performance Analysis
MDAS detection of outlying MEs

## Slide 17
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 0%->5%->20% | TR 28.811 | SP-191192 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | SLA
FS_YANG | Study on YANG PUSH | 0%->5% | TR 28.818 | SP-200765 | SA#91 (Mar.2021) | Ericsson | ONAP | YANG
FS_MNSAC | Study on access control for management service | 0%->5% | TR 28.817 | SP-200853 | SA#91 (Mar.2021) | Nokia | SA3 | security
FS_NSMEN: The following topics are discussed and agreed
Update scope to include security aspects
Add cross-operator concept
Add end to end concept
deploy two network slices by same customer
Add cross-operator network slicing scenarios
Rel-17 SI FS_NSMEN/FS_YANG/FS_MNSAC
FS_YANG: The following topics are discussed and agreed
TR 28.818 Skeleton
FS_MNSAC: The following topics are discussed and agreed.
TR 28.817 Skeleton

## Slide 18: OAM TRs/TSs to be sent to SA#90e
Tdoc | Title | Source | Sent for
SP-201077 | TR 28.807 Study on management aspects of non-public networks | Huawei | Approval
SP-201078 | TR 28.808 Study on management and orchestration aspects of integrated satellite components in a 5G network | TNO | Information

## Slide 19: Charging (CH) WIs/SIs

## Slide 20
New or Revised Charging SIDs/WIDs
Number | Title | Source
SP-201079 | Revised SID on charging aspects of Proximity-based Services in 5GC | CATT
SP-201081 | New SID on Charging Aspect of 5G LAN-type Services | Huawei
SP-201082 | SID on charging aspects for enhancements of Network Slicing Phase 2 | Matrixx

## Slide 21: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->40% | SA#91 (03/2021)
5G_URLLC | Charging enhancement for URLLC | 0%-> 20% | SA#92 (06/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 0%-> 5% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 30% | SA#91 (03/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 0%-> 15% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 0%-> 15% | SA#91 (03/2021)

## Slide 22
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 40% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#91 (03/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 for introduction of :
  IMS converged charging architecture also applicable in offline charging to MRFC, IMS-GWF and SIP AS
  Default triggers applicable for offline charging
  CHF CDRs generation for IMS charging
CRs were agreed to TS 32.275 (MMTel):
  Introduction of MMTEL converged charging architecture also applicable in offline charging
  Adding converged charging for applicability to supplementary services
CR was agreed to TS 32.290 adding IMS Nodes as Nchf_ConvergedCharging service consumers
Working Progress

## Slide 23
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 0%-> 20% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#92 (06/2021) | Huawei | - | -
5G_URLLC
CRs were agreed to TS 32.255 for introduction of:
  URLLC Charging Requirement and some charging principles for the 3 scenarios:
    - Dual Connectivity based end to end Redundant User Plane Paths;
    - Redundant transmission on N3/N9 interfaces;
    - Redundant transmission at transport layer.
  URLLC trigger and one message flow PDU session with URLLC specific steps description
  Preliminary description for usage reporting (still in discussion on how to report for Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer)
Working Progress

## Slide 24
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 0%-> 5% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
CR was agreed to TS 32.240 on introduction of PGW in service-based charging architecture applicable per Operator’s Policy
CR was agreed to TS 32.290 to add PGW as a consumer of ConvergedCharging service per Operator’s Policy
Conclusion to have the description in the new TS 32.255 (Interworking Annex) instead of the legacy TS 32.251.
Working Progress

## Slide 25
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 40% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 for introduction of:
  Business roles description (ASP, ECSP, MNO)
  SA6 and SA2 architectures baseline references
  Principles: ASP and/or ECSP charging for 5GS capabilities provided for edge computing, end-user charging for using the 5G capabilities supporting edge computing,
  charging scenarios and key issues on charging for edge enabling resources and services
  key issue on charging of 5GS capabilities supporting EC based on monitored QoS
  potential requirements and key issues on inter-provider charging for 5GS capabilities supporting EC
  possible solutions for end-user charging of 5GS capabilities supporting edge computing
Proposals to cover the area of Billing domain were not considered (not part of our ToR)
Working Progress

## Slide 26
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 0%-> 15% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of background related to:
  data connectivity charging
  control plane data transfer charging
  monitoring event charging
  CP optimization for data connectivity charging
Working Progress

## Slide 27
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 0%-> 15% | TR 32.846 | SP-200767 | SA#91 (03/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  architecture considerations for ProSe charging in 5GS
  for ProSe Direct Discovery & ProSe Direct Communication scenarios:
    general description and assumptions
    Potential charging requirements
    key issues description for Converged charging

## Slide 28
TEI CRs (Charging & OAM)
Number | Title
SP-201048 | Rel-11 CRs on TEI
SP-201049 | Rel-15 CRs on TEI
SP-201050 | Rel-16 CRs on TEI Batch 1
SP-201051 | Rel-16 CRs on TEI Batch 2
SP-201052 | Rel-17 CRs on TEI
SP-201088 | Rel-16 CRs on TEI Batch 3

## Slide 29: OAM CRs (1)
Number | Title
SP-201045 | Rel-16 CRs on Self-Organizing Networks (SON) for 5G networks
SP-201046 | Rel-17 CRs on Management of the enhanced tenant concept
SP-201047 | Rel-16 CRs on Energy efficiency of 5G
SP-201053 | Rel-16 CRs on Management Aspects of 5G Service-Level Agreement
SP-201054 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-201055 | Rel-16 CRs on Integration of ONAP and 3GPP 5G management framework
SP-201056 | Rel-16 CRs on Closed loop SLS Assurance
SP-201057 | Rel-16 CRs on NRM enhancements
SP-201058 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-201059 | Rel-15 CRs on Performance Assurance for 5G networks including network slicing
SP-201060 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs

## Slide 30: OAM CRs (2)
Number | Title
SP-201061 | Rel-16 CRs on KPI reporting
SP-201062 | Rel-17 CRs on Enhancements on EE for 5G networks
SP-201063 | Rel-16 CRs on Management of MDT in 5G
SP-201064 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-201065 | Rel-17 CRs on Intent driven management service for mobile network
SP-201066 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-201074 | Rel-16 CRs on Streaming trace reporting
SP-201075 | Rel-17 CRs on Closed loop SLS Assurance

## Slide 31
Charging CRs
Number | Title
SP-201043 | Rel-16 CRs on Network Slice Performance and Analytics Charging in 5G System
SP-201044 | Rel-16 CRs on Network Slice Management Charging in 5G System
SP-201067 | Rel-17 CRs on Charging enhancement for URLLC
SP-201068 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-201069 | Rel-16 CRs on CHF-controlled quota management
SP-201070 | Rel-17 CRs on N40 Interface Enhancements to Support GERAN and UTRAN
SP-201071 | Rel-15 CRs on Service Based Interface for 5G Charging
SP-201072 | Rel-15 CRs on SMS Charging in 5G System Architecture Phase 1
SP-201073 | Rel-16 CRs on Charging Aspect for 5WWC
SP-201076 | Rel-16 CRs on Charging aspects of ETSUN

## Slide 32
Thank you!