## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#90-e

## Slide 2: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#89-e
  SA2#141E: 12 Oct – 23 Oct 2020
    Electronic meeting in place of SA2#141 with full agenda.
  SA2#142E: 16 Nov – 20 Nov 2020
    Electronic meeting in place of SA2#142 focusing on Rel-17 study/work items and essential LS/CRs. No Rel-15/Rel-16 5GS_Ph1 maintenance.
Future SA2 meetings
  SA2#143E: 24 Feb – 09 Mar 2021
  SA2#144E: 12 April – 16 April 2021

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #141-e:
327 delegates ‘attended’ (registered) for SA WG2 #141-e
  ~8650 e-mails were sent to the list during the e-meeting
  1390 documents (including revisions), 1385 documents handled including:
    216 CRs (including revisions)
    53 Incoming LSs, of which 14 were postponed
    30 Outgoing LSs Approved
  80 documents postponed
Total CRs agreed: 85
Statistics at SA WG2 #142-e:
312 delegates ‘attended’ (registered) for SA WG2 #142-e
  ~6040 e-mails were sent to the list during the e-meeting
  1057 documents (including revisions), 1052 documents handled including:
    31 CRs (including revisions)
    75 Incoming LSs, of which 30 were postponed
    23 Outgoing LSs Approved
  65 documents postponed
Total CRs agreed: 9
867 people registered on the SA WG2 e-mail reflector on 30 November 2020

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141 | 142
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276

## Slide 11: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections (Category A CRs are not counted)
  R15: None.

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#89-e:
  Rel 15: 5 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed
  Rel-16: 19 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed.
  Rel-16: 3 CRs on general clean-up for TS 23.501, TS 23.502 and TS 23.503 agreed.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#89-e:
  No change.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#89-e:
  Maintenance work ongoing, 8 CRs (5 CRs to TS 23.316, 1 CR to TS 23.501, 1 CR1 to TS 23.502, 1 CR1 to TS 23.503) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  Maintenance

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#89-e:
  Maintenance on going - 1 CRs to TS 23.503 approved.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#89-e:
  Maintenance work ongoing, 4 CRs (2 CRs to TS 23.287, 1 CR to TS 23.501, 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#89-e:
  Maintenance work ongoing, 2 CRs (1 CR to 23.288, 1 CR to TS 23.502) were agreed.
RAN impacts or dependences:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#89-e:
  Maintenance work ongoing, 7 CRs (3 CRs to TS 23.501, 4 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#89-e:
  No change.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#89-e:
  Maintenance work ongoing, 2 CRs (2 CRs to 23.273) were agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#89-e:
  No change.
RAN impacts or dependencies:
  None Identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#89-e:
  Maintenance work ongoing, 16 CRs (12 CRs to TS 23.501, 3 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#89-e:
  Maintenance work ongoing, 5 CR (2 CRs to TS 23.501, 2 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
RAN impacts and dependencies:
  None Identified.
Next steps:
  Maintenance

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#89-e:
  Maintenance work ongoing, 2 CRs (2 CRs to TS 23.501) were agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#89-e:
  Maintenance work ongoing, 3 CRs (1 CR to TS 23.501, 2 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#89-e:
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#89-e:
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#89-e:
  Maintenance work ongoing, 1 CR1 (1 CR to TS 23.228) was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#89-e:
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 34: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/15)
Progress since SA#89-e:
  SA2#141-e: 5 draft CRs approved, 2 LS out to RAN.
  SA2#142-e: 3 draft CRs approved, 2 LS response from RAN, 1 LS out to RAN, 1 LS out to CT1.
RAN impacts or dependencies:
  Implementation of Sol#1 and Sol#13 almost completed (need CT1 LS response to be able to close).
  No more work on RAN regarding SAT backhauling: need SA2 status and decision for Rel-17.
  5G QoS: 1 LS out to RAN1, RAN2, RAN3.
Next steps:
  Continue normative work.
  Complete functional descriptions, procedures, policy frameworks of solutions selected in study TR in specifications TS23.501, TS 23.502, TS 23.503.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 10% -> 50% | Jun, 21 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 70% -> 100% | Dec, 20 | SP-200093
Progress since SA#89-e:
  40 approved P-CRs on solution update, evaluation/conclusion of key issues.
  All Key issues prioritized in Rel-17 have been concluded, including:
    Key Issue #1: Discovery of Edge Application Server
    Key Issue #2: Edge relocation
    Key Issue #3: Network Information Provisioning to Local Applications with low latency
    Key Issue #5: Activating the traffic routing towards Local Data Network per AF request
  2 LS replies from SA3 and SA6 were handled.
  Submitted TR 23.748 for approval to SA#90-e.
  Normative WID agreed at SA2#142E. Whether a separate TS is needed for the normative work is TBD.
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work as per agreed WID.
2.4) Rel-17 Study/Work (2/15)

## Slide 37: 2.4) Rel-17 Study/Work (3/15)
Progress since SA#89-e:
  24 approved P-CRs.
  Updated solutions, resolved open items related to conclusion and stabilized conclusions for KI#1, KI#2, KI#3A, KI#3B, KI#5.
  3 Editor Notes requiring resolution remain. Two are expected to be resolved as part of normative phase, one in the TR.
  Submitted TR 23.700-20 for information to SA#90-e.
  Normative WID agreed at SA2#142E.
RAN impacts or dependencies:
  Whether signalling Survival Time to NG-RAN is sufficient to address the Communication service availability targets defined by SA1 in TS 22.104 [4] Table 5.2-1 depends on the feedback from RAN WG
Next steps:
  Start normative work as per agreed WID.
  Conclude the remaining items that have RAN2/SA1 dependencies.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 75% -> 95% | Dec, 20 -> Mar, 21 | SP-200298

## Slide 38: 2.4) Rel-17 Study/Work (4/15)
Progress since SA#89-e:
  Conclusions are made/updated for KI#1 (Direct Discovery), #2 (Direct Communication), #5 (Path Selection), #7 (PC5 Charging) and #8 (Service Authorization).
  Interim conclusions are made for KI#3 (UE-to-Network Relay) and #4 (UE-to-UE Relay)
  LS out are sent to RAN WGs and SA5 to request feedback and inform on SA2 progress.
  TR 23.752 sent for Information to SA#90-e.
  Normative WID agreed at SA2#142e.
RAN impacts or dependencies:
  Conclusions for KI#3 (UE-to-Network Relay) and #4 (UE-to-UE Relay) have dependencies on RAN2 and SA3. Feedback from RAN2 and SA3 will be taken into account.
  Conclusion for KI#7 UE usage reporting aspect has dependency on SA5. Feedback from SA5 will be taken into account.
Next steps:
  Start normative work as per agreed WID.
  Conclude the key issues that have other WGs dependencies, based on feedback from other WGs feedback.
  Target Completion: KI#3 and KI#4 are not concluded by Dec, 20 due to RAN2/SA3 dependency, KI#7 on UE usage reporting aspect is not concluded by Dec, 20 due to SA5 dependency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 70% -> 90% | Dec, 20 -> Mar, 21 | SP-190443

## Slide 39: 2.4) Rel-17 Study/Work (5/15)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 80% -> 90% | Dec, 20 -> Mar, 21 | SP-200091
Progress since SA#89-e:
  Conclusions agreed on - Paging Cause with the meaning of “voice” for both 5GS and EPS; NAS Busy Indication for both EPS and 5GS; Enabling paging reception for EPS; NAS-level leaving procedure for EPS.
  TR 23.761 submitted for information to SA#90-e.
  Normative WID agreed at SA2#142E.
  RAN impacts and dependencies:
  Several potential MUSIM enablers depend on progress in RAN WGs, e.g. RRC-based Busy Indication, enabling paging reception for 5GS, leaving procedure for 5GS
Next steps:
  Finalize the conclusions for the KIs with open issues.
  Start normative work as per agreed WID.
  Coordinate with RAN WGs on items with RAN dependencies.
  Alignment with SA3 based on their feedback.
Finalize the conclusions for the KIs with open issues.

## Slide 40: 2.4) Rel-17 Study/Work (6/15)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 65% -> 90% | Dec, 20 -> Mar, 21 | SP-200092
Progress since SA#89-e:
  TR includes 46 candidate solutions.
  Conclusions agreed for KI#2, #3 and #6, and interim conclusion agreed for KI#1, #4, #7 and #9.
  SMF/MB-SMF centric solutions are agreed as the baseline work.
  LS exchanges with RAN2, RAN3 and SA4.
  TR 23.757 sent for information to SA#90-e.
  Normative WID agreed at SA2#142E with completion date TBD.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation, UE silent leave, and security for MBS traffic related to KI#1, enabling shared MBS delivery, lossless handover with data forwarding and assistance information related to KI#7.
Next steps:
  Finalize the conclusions for the KIs with open issues.
  Start normative work as per agreed WID.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 41: 2.4) Rel-17 Study/Work (7/15)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 75% -> 90% | Dec, 20 -> Mar, 21 | SP-190628
Progress since SA#89-e:
  8 KIs are in total. Total 46 solutions in TR to address various KIs.
  Evaluation and interim conclusions are agreed for each key issue
  LS out was sent to SA5 to request further coordination on KI#1 and KI#2.
  TR 23.700-40 sent for information to SA#90-e.
  Normative WID agreed at SA2#142E.
  RAN impacts and dependencies:
  Further RAN2 feedback on solution#22 for KI#3 and feedback on homogeneous support for slice within the Registration area for KI#7 are expected.
  SA2 is asked to examine the candidate solutions on RAN3 study FS_NR_Slice and provide the assessment on CN impact/System level impact, if any is foreseen.
Next steps:
  Finalize the conclusions for the KIs with open issues.
  Start normative work as per agreed WID.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 42: 2.4) Rel-17 Study/Work (8/15)
Progress since SA#89-e:
  18 KIs in total (21 KIs in total captured in TR with 3 KIs not to be progressed in R17). Evaluation agreed for 18 KIs. Conclusion agreed for 17 KIs. It was agreed that KI#14 will not be progressed further in Rel-17.
  TR 23.700-91 submitted for approval to SA#90-e. Study is 97% complete and the remaining 3% are to take into account feedback from the other WGs.
  Normative WID agreed at SA2#142E with completion date as TBD.
RAN impacts or dependencies:
  None
Next steps:
  Start normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 70% -> 97% | Dec, 20 | SP-200098

## Slide 43: 2.4) Rel-17 Study/Work (9/15)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 75% -> 90% | Dec, 20 -> Mar, 21 | SP-200094
Progress since SA#89-e:
  Evaluations and conclusions agreed for KI#1, KI#2, KI#3 and KI#4. LS exchanged with SA1, SA3 and RAN WGs.
  Principles for how/whether to support NPN for new features (e.g. 5MBS) could not be agreed, but assumed not to be part of eNPN work; Onboarding indications by the UE (in AS and NAS) resolved by Show of Hands and approved with two objections
  TR 23.700-07 submitted for information to SA#90-e. More study time required for some aspects of KI#1, KI#2, KI#3 and KI#4.
  Normative WID agreed at SA2#142E.
  RAN impacts and dependencies:
  RAN impacts identified by TR conclusions as follows: Impacts are SIB related for solutions related to Key issues 1, 3 and 4; New RRC indications during RRC establishment for solutions related to Key issues 4; Additional NGAP impacts for solutions related to Key issue 4; Key issue 2 impact may be related to (RAN4) UE performance requirements when UE 2Rx/2Tx capable.
Next steps:
  Finalize the conclusions for the KIs with open issues.
  Start normative work as per agreed WID.
  Consider feedback from RAN WGs and SA3 to resolve the aspects with RAN and SA3 dependencies.

## Slide 44: 2.4) Rel-17 Study/Work (10/15)
Progress since SA#89-e:
  Evaluation and interim conclusions are agreed for each key issue
  TR 23.754 sent for approval to SA#90-e.
  Normative WID agreed at SA2#142E.
  RAN impacts and dependencies:
  One solution (#8) proposes porting to NR the LTE aerial features.
Next steps:
  Start normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 70% -> 100% | Dec, 20 | SP-200097

## Slide 45: 2.4) Rel-17 Study/Work (11/15)
Progress since SA#89-e:
  For KI#1 "Support of QoS aware NR PC5 power efficiency for pedestrian UEs", the existing solutions updated (Total 7 solutions in TR 23.776).
  For KI#1, "Evaluation for the level of Provisioned PC5 DRX schedules" and "Interim conclusion regarding NR PC5 DRX operations" agreed.
  LS sent to RAN2 (Cc: RAN1) on PC5 DRX operation to request feedback for evaluation and conclusion for the study.
  TR 23.776 sent for Information to SA#90-e.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Finalize evaluation and conclusion based on the feedback from RAN2 (Reply LS expected at 2021Q1).
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 70% -> 86% | Dec, 20 -> Mar, 21 | SP-190631

## Slide 46: 2.4) Rel-17 Study/Work (12/15)
Progress since SA#89-e:
  Solutions update and conclusion are agreed for KI#1 and KI#3.
  Key Issue #2 have been evaluated and concluded with use of MP-QUIC based solutions for non-TCP traffic but is not covered by the WID due to pending IETF work on MP-QUIC.
  TR 23.700-93 sent for information to SA#90-e.
  Normative WID agreed at SA2#142E.
RAN impacts or dependencies:
    None identified.
Next steps:
  Start normative work as per agreed WID.
  Decide whether key issue 2 can be pursued in Rel-17 normative work after receiving feedback from IETF on whether WG draft for multipath QUIC extensions can be adopted by the end of March 2021.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 70% -> 95% | Dec, 20 | SP-200095

## Slide 47: 2.4) Rel-17 Study/Work (13/15)
Progress since SA#89-e:
  SA2#142E was the first meeting to have 5G-AIS on agenda.
  Discussion on several draft CRs but none was agreed.
  LS sent to RAN1 and SA4 on New Standardized 5QIs for 5G-AIS .
RAN impacts or dependencies:
    Feedback from RAN1 if the proposed new standardized 5QIs can be supported by NG-RAN.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 0% -> 10% | Jun, 21 | SP-190564

## Slide 48: 2.4) Rel-17 Study/Work (14/15)
Progress since SA#89-e:
  SA2#142E was the first meeting to have 5G_eLCS_Ph2 on agenda.
  3 draft CRs were endorsed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 0% -> 20% | Jun, 21 | SP-200082

## Slide 49: 2.4) Rel-17 Study/Work (15/15)
Progress since SA#89-e:
  SA2#142E was the first meeting to have MPS2 on agenda.
  4 draft CRs were endorsed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 0% -> 20% | Jun, 21 | SP-200519

## Slide 50: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 51: 2.5) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 52: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 53: 3) SA2 Work Planning
Despite the COVID-19 challenges, SA2 continue to make good progress, thanks to the meticulous work planning and outstanding effort of the Rapporteurs and meeting participants.
Rel-17 study items are 90% – 100% complete. There are still some open issues (due to RAN/other dependencies + internal SA2 issues) that would require further study in Q1, 2021. Please see slide#36 - #46 and the corresponding TR coversheet (slide #55) for more details.
At SA2#141E and SA2#142E, several LSs related to Rel-17 topics were sent to RAN WGs and SA3. Timely response to these LSs would be essential for finalizing the conclusions to remaining Rel-17 open issues in SA2#143E (24 Feb – 09 Mar 2021).
All Rel-17 normative WIDs (except 5MBS and eNA-Ph2) have target completion of June 2021. 5MBS and eNA_Ph2 target completion date are TBD as there were concerns from some companies that normative work may not complete by June 2021.
Action to SA#90-e:
  TSG SA to confirm whether it is OK to continue Rel-17 study phase until March 2021 to conclude on the remaining Rel-17 open issues.
  TSG SA to request RAN WGs (especially RAN2/3) and SA3 to allocate time during their Q1, 2021 e-meetings to respond to LSs from SA2 on Rel-17 topics.
  SA2 request TSG SA to determine the Rel-17 stage-2 freeze dates.

## Slide 54: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 55: 4) Documents for Information and Approval (1/3)
Rel-17 TR coversheets for Information
SA-TD | Title | TR | WI Code
SP-200961 | Cover page of TR 23.776 for information to TSG SA | 23.776 | FS_eV2XARC_Ph2
SP-200962 | Cover page for TR 23.752 for Information to TSG SA | 23.752 | FS_5G_ProSe
SP-200963 | FS_IIoT TR cover sheet for Information to TSG SA | 23.700-20 | FS_IIoT
SP-200964 | Cover Sheet for TR 23.757 for Information to TSG SA | 23.757 | FS_5MBS
SP-200965 | Cover sheet for presentation of TR 23.700-40 to TSG SA#90E for information | 23.700-40 | FS_eNS_Ph2
SP-200966 | Cover sheet for presentation of TR 23.700-93 to TSG SA#90E | 23.700-93 | FS_ATSSS_Ph2
SP-200967 | Presentation of Report to TSG: TR 23.700-07 for information | 23.700-07 | FS_eNPN
SP-200968 | Presentation of TR 23.761 for information to TSG | 23.761 | FS_MUSIM

## Slide 56: 4) Documents for Information and Approval (2/3)
Rel-17 TR coversheets for Approval
SA-TD | Title | TR | WI Code
SP-200969 | FS_ID_UAS TR 23.754 cover sheet | 23.754 | FS_ID_UAS
SP-200970 | Cover page of TR 23.748 for approval | 23.748 | FS_enh_EC
SP-200971 | TR coversheet for eNA_ph2 | 23.700-91 | FS_eNA_Ph2

## Slide 57: 4) Documents for Information and Approval (3/3)
Rel-17 SID(s)/WID(s) for Approval
SA-TD | Type | WI Code | Title
SP-200972 | WID NEW | 5G_ProSe | New WID on System enhancement for Proximity based Services in 5GS.
SP-200973 | WID NEW | IIoT | New WID on Enhanced support of Industrial IoT.
SP-200974 | WID NEW | 5MBS | New WID on Architectural enhancements for 5G multicast-broadcast services.
SP-200975 | WID NEW | eNA_Ph2 | Proposed New WID on Enablers for Network Automation for 5G - phase 2.
SP-200976 | WID NEW | eNS_Ph2 | New WID on Enhancement of Network Slicing Phase 2.
SP-200977 | WID NEW | ATSSS_Ph2 | New WID on Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2.
SP-200978 | WID NEW | MUSIM | New WID on system enablers for Multi-USIM devices.
SP-200979 | WID NEW | ID_UAS | New WID on Support of Aerial Systems Connectivity, Identification, and Tracking.
SP-200980 | WID NEW | eNPN | New WID on enhanced support of Non-Public Networks.
SP-200981 | WID NEW | eEDGE_5GC | New WID on enhancement of support for Edge Computing in 5G Core network.
SP-201030 | SID REVISED | FS_eNS_Ph2 | Revised SID: Feasibility Study on Enhancement of Network Slicing Phase 2.
SP-201031 | SID REVISED | FS_ATSSS_Ph2 | Revised SID: Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2.
SP-201032 | WID REVISED | TEI17_DCAMP | Revised WID: TEI17_DCAMP - Dynamically Changing AM Policies in the 5GC .
NOTE 1: 5MBS and eNA_Ph2 completion dates are TBD.
NOTE 2: 5G_ProSe and eNA_Ph2 Rapporteur‘s name are TBD.
NOTE 3: whether a separate TS is needed for the eEDGE_5GC normative work is TBD.

## Slide 58: Contents
1) General aspects (events since SA#89-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 59: 5) Collected Items requiring action from SA
1) Approval of Rel-17 TR(s) (Please see slide# 56)
2) Approval of new WID(s) (Please see slide# 57)
3) TSG SA to confirm whether it is OK to continue Rel-17 study phase until March 2021 to conclude on the remaining Rel-17 open issues.
4) TSG SA to request RAN WGs (especially RAN2/3) and SA3 to allocate time during their Q1, 2021 e-meetings to respond to LSs from SA2 on Rel-17 topics. (Please see slide# 53)
5) SA2 request TSG SA to determine the Rel-17 stage-2 freeze dates. (Please see slide# 53)

## Slide 60
Thank You!