## Slide 1: Chairman’s views on Rel-18
Number of SIDs in Rel-18
Rel-18 Stage 1 freeze date
SP-201024

## Slide 2: Number of SIDs in Rel-18
  Status:
    2 new Rel-18 SIDs have been agreed at SA1#92e (presented to SA#90e), making a total of 16 SIDs for Rel-18
    This is more than ever before
    SA1 has reached its max. capacity for Rel-18
  SA1 chairman’s Proposal:
    New SIDs agreed from SA1#93e onwards are for Rel-19
      If possible, companies should wait until SA1#95e for new SID proposals.

## Slide 3: Rel-18 Stage 1 freeze date
SA1 needs NOW a TSG decision on the Stage-1 Rel-18 timeline
SA1 understands that the shifts in the Rel-17 calendar has an impact on Rel-18 Stage 1.
A relationship between the Rel-17 shift and SA1’s Rel-18 Stage 1 is proposed in the 3 next slides:
  1st scenario: Rel-17 Stage-2 is given a 3 months extension*
  2nd scenario: Rel-17 Stage-2 is given a 6 months extension*
  3rd scenario: Rel-17 Stage-2 is given a 9 months extension*
  * compared to the completion dates assumed up to TSG#89
Note that, in the following slides:
  In blue: dates previously agreed - same for the 3 scenarios.
  In green: the different scenarios and their related proposed SA1 dates.
  Note that the dates are for completion of the NORMATIVE work
    Count about 3-6 months earlier for the studies/TR
TSG#90e is asked to decide on one scenario and tell if the related SA1 assumption on Rel-18 Stage 1 is correct

## Slide 4: 1st Scenario: Rel-17 + 3
2021
2022
100%
83
84
85
86
87
88
89
90
Release 16
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Release 17
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
Release 18
RAN4
95
Rel-17 Stage 3
Rel-17 Stage 2
100%
Rel-18 Stage 1 80%
St 2 extension
St 3 extension

## Slide 5: 2nd Scenario: Rel-17 + 6
2021
2022
100%
83
84
85
86
87
88
89
90
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
RAN4
95
Rel-17 Stage 3
Rel-17 Stage 2
100%
Rel-18 Stage 1 80%
St 2 extension
Release 16
Release 17
Release 18
St 3 extension

## Slide 6: 3rd Scenario: Rel-17 + 9
Release 16
Release 17
Release 18
St 2 extension
St 3 extension
2021
2022
100%
83
84
85
86
87
88
89
90
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
RAN4
95
100%
Rel-18 Stage 1 80%
Rel-17 Stage 3
Rel-17 Stage 2

## Slide 7: Background slides

## Slide 8: Number of SIDs in Rel-18
Let’s take a look at the past
  Total Rel-17: 11 studies
  Total Rel-16: 15 studies
  Total Rel-15: 2 studies (SMARTER study item)
  Total Rel-14: 12 studies
  Total Rel-13: 7 studies
  Total Rel-12: 11 studies
Where are we now?
  We already approved 16 SIDs for Rel-18.
Impact of Covid-19
  Meetings are less efficient: no physical interactions make discussions challenging and affects the ability to get consensus.
  Other groups are also affected and may need more time and/or lighter workload. This will impact the quantity of SA1 work that they can absorb.