## Slide 1: SA5 Status Report to SA#92-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella, SA5 Vice Chair, Nokia
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2021 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#135e | 25 Jan – 3 Feb 2021 | E-meeting | - | - | 
SA5#136e | 1-9 Mar 2021 | E-meeting | - | - | 
SA5#137e | 10-19 May 2021 | E-meeting | - | - | 
SA5#138e | 23-31 Aug 2021 | E-meeting | - | - | 
SA5#139 | 11-20 Oct 2021 | E-meeting | - | - | 
SA5#140 | 15-24 Nov 2021 | E-meeting | - | - | 

## Slide 4: 2022 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#141 | 24-28 Jan 2022 | Sophia Antipolis TBC | France TBC | ETSI TBC | 
SA5#142 | 4-8 Apr 2022 | TBD | TBD | TBD | 
SA5#143 | 9-13 May 2022 | TBD | TBD | TBD | SA1
SA5#144 | 27Jun – 1Jul 2022 | TBD | TBD | TBD | 
SA5#145 | 15-19 Aug 2022 | TBD | TBD | TBD | 
SA5#146 | 14-18 Nov 2022 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version for SA5#137e described and agreed in S5-213002
Stable - Based on experiences from over one year of e-meetings

## Slide 6: Inclusive language review
One Rel-17 CR was submitted to SA#91-e and approved:
  SP-210149 / S5-212097 Rel-17 CR 32.240
3 Non-inclusive term replacement CRs are submitted to SA#92-e for approval:
  SP-210467 / S5-213470 Rel-17 CR TS 28.541
  SP-210467 / S5-213481 Rel-17 CR TS 32.421
  SP-210467 / S5-213529 Rel-17 CR TS 28.313
The above 4 CRs are all aligned regarding the new replacement terms chosen, and if the 3 CRs to SA#92-e are approved, this task is 100% completed for all affected SA5 Rel-17 TSs.
An LS has also been sent to RAN2/RAN3 (S5-213683) asking them to use the same replacement terms as SA5 (“allowlist” and “blocklist”) for the SON ANR (Automatic Neighbour Relation) related definitions.

## Slide 7: OAM WIs/SIs

## Slide 8
New or Revised WID / SIDs
Tdoc | Type | Release | Title | Source | Potential related groups
SP-210387 | New SID | Rel-17 | New SID on Management Aspects of 5G Network Sharing | China Unicom | RAN3
SP-210388 | New WID | Rel-17 | New WID on Edge Computing Management | Samsung, Intel | SA2, SA6, and ETSI NFV ISG

## Slide 9: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management data collection control and discovery | MADCOL | 880028
6 | Management Aspects of 5G Network Sharing | MANS | 900021
7 | File Management | FIMA | 910030
8 | Autonomous network levels | ANL | 880027
9 | Intent driven management service for mobile networks | IDMS_MN | 810027
10 | Network policy management for 5G mobile networks | NPM | 860024
11 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
12 | Enhancements of Management Data Analytics Service | eMDAS | 850028
13 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
14 | Generic Plug and connect | PACMAN | 910029
15 | Enhancement of Handover Optimization | E_HOO | 880029
16 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
17 | Discovery of management services in 5G | 5GDMS | 820035
18 | Management of non-public networks | OAM_NPN | 870023
19 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
20 | Management of the enhanced tenant concept | eMEMTANE | 880026
new | Edge Computing Management | ECM | Wait for SA approval
 | Rel-17 OAM&P Studies |  | 
1 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
2 | Study on YANG PUSH | FS_YANG | 890017
3 | Study on continuous integration continuous delivery support for 3GPP NFs | FS_CICDNS | 910028
4 | Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
5 | Study on network slice management enhancements | FS_NSMEN | 860022
6 | Study on enhancement of service based management architecture | FS_eSBMA | 910031
7 | Study on access control for management service | FS_MNSAC | 890016
8 | Study on management aspects of network slice management capability exposure | FS_NSCE | 910026
new | Study on Management Aspects of 5G Network Sharing | FS_MANS | Wait for SA approval
9 | Study on autonomous network levels (finished) | FS_ANL | 850032
10 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
11 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 850028
Rel-17: 28 ongoing WIs/SIs, 3 finished SI, 1 WI and 1 SI for SA approval
20 ongoing WIs, 1 WI wait for SA approval
8 ongoing SIs, 3 finished SI, 1 SI wait for SA approval

## Slide 10
Rel-17 WI MADCOL/ePM_KPI_5G/e_5GMDT/eQoE
ePM_KPI_5G: Group discussed and agreed the
New performance measurements related to data record creation, data record deletion, data record update and data modification notification subscription for UDR, normally released calls (QCI1 E-RAB) initiated by MME in RLF detected conditions, attempted and successfully resumed DRBs, and inter-gNB successful and failed handover execution per beam pair;
New KPI on total DRB Accessibility for UE services, and updated KPI on the accessibility to cover RRC Resume.
Group also discussed the addition of Exception Reporting Support to PM XML File Schema, but could not reach consensus at this meeting.
e_5GMDT: Several CRs have been agreed
MDT measurement pollution indicator
Enhancement for GPB trace record format
Correction and clean up for trace/MDT related parameters
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 10%->25%->30% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 30%->40%->50% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 60%->70%->75% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#94 (Dec. 2021) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 10%->15%->20% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021)-> SA#95 (Mar. 2022) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL: The following topics are discussed but need more discussion.
Rel-17 Input to DraftCR 28.537 Add requirements for managing external management data
Rel-17 Input to DraftCR 28.622 Add solution for managing external management data
Rel-17 Input to DraftCR 28.622 Add data collection job to allow consumers without detailed knowledge of the network to request for data
Rel-17 Input to DraftCR 28.537 Add requirements for producing and reporting management data
Rel-17 Input to DraftCR 28.622 Add solution for storing management data
Rel-17 Input to DraftCR 28.622 Add solution for discovering management data
eQoE: The following topics are discussed and agreed
Signalling based QMC for UMTS and LTE are almost finished. The result are captured in a Draft CR.
For UMTS and LTE, there are some Rel-16 functionality that needs to be removed in SA5 TSs, due to that other WGs has not implemented them.

## Slide 11
Rel-17 WI adNRM/MANS/FIMA
adNRM: Several TDs/CRs for 5GC NRM enhancement were discussed and some of them were agreed, proposals for restructure of NRM specifications were discussed but haven’t made consensus so far.
FIMA: Rel-17 Input to DraftCR 28.537 Add requirements for file upload is approved.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 10%->15%->30% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) -> SA#94 (Dec. 2021) | Nokia | SA2/RAN3 | 
MANS | Management Aspects of 5G Network Sharing | 15%->20%->25% | TS 28.541/28.552/32.130 | SP-201080 | Sep 2021 (SA#93) | China Unicom | RAN2/RAN3 | 
FIMA | New WID on File Management | 0%->25% | TS 28.537/28.622/28.623/28.532 | SP-210135 | SA#94 (Dec 2021) | Nokia |  | 
MANS: Currently we have done the objectives of specifying some information and parameters in configuration management with different authorities in TS 28.552, and updated the scope, background and some requirements of MOCN network sharing scenarios.

## Slide 12
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 40%->50%->70% | TS 28.100 | SP-200464 | SA#92 (Jun. 2021) -> SA#94 (Dec. 2021) | CMCC | TMF/SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 65%->70%->70% | TR28.812/TS 28.312 | SP-180899 | SA#93 (Sep. 2021) -> SA#94 (Dec. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 60%->65%->75% | TS 28.555/28.556 | SP-191211 | SA#95 (Mar. 2022) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 20%->30%->50% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#93 (Sep. 2021) | Ericsson | ZSM/SA2/RAN3 | Closed loop interaction
eMDAS | Enhancements of Management Data Analytics Service | 0%->0% | TS 28.104 | SP-210132 | SA#94 (Dec. 2021) | Intel,NEC | SA2/RAN3 | Data analytics
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA/eMDAS
IDMS_MN: Several pCRs regarding intent concept, Intent model and intent workflow are discussed.
Following pCR is approved:
pCR TS 28.312 Update Clause 4.2 and Clause 4.4
Following pCRs are discussed and need further discussion:
Update intent information model
IntentExpectation Datatype definition
Add concrete IntentExpectation for network optimization
Add concrete IntentExpectation for radio network deployment and radio service deployment
Add state and procedure for intent management
Add procedure of subsequence after the intent MOI created
eCOSLA: The group has been working on new use cases and requirements, including enhancement of the Rel-16 descriptions. Main topics under discussion are new use case for loop co-ordination, loop supervision, location, incident resolution, reporting and policy in TS 28.535. Furthermore the group is discussing how these use cases could be solved by stage 2/3 solutions in TS 28.536.
ANL: Several pCRs regarding ANL concepts, framework approach, use case, generic requirements are approved
28.100 Update workflow for evaluating autonomous network levels
28.100 Update description and corresponding figures
28.100 Update or add generic requirements
28.100 Move contents from clause 6 to Annex A
NPM: The following CR topics are discussed and agreed.
28.555 add editorial improvements of Background
28.556 add introduction
28.556 add policy management procedure
28.556 add management operation for Policy
eMDAS: The following topics are discussed.
Comprehensive discussions were made on TS structure (related to how to define MDA data and services), ML support for MDA, common information elements of MDA reports, MDA capability for coverage issue analysis, TS scope, MDA functionality and service framework, MDA role in management loop, alarm incident analysis and MDA assisted Energy Saving.
However, due to different views on the TS structure could not be converged, all pCRs were not agreed in this meeting.

## Slide 13
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 15%->15%->35% | TS 28.313/28.552/28.541/28.545 | SP-200194 | SA#92 (Jun. 2021) ->SA#94 (Dec. 2021) | Intel | RAN3 | SON
PACMAN | Generic Plug and connect | 0%->10% | TS 28.313/28.314/28.315/28.316 | SP-210260 | SA#96 (June 2022) | Ericsson |  | 
E_HOO | Enhancement of Handover Optimization | 10%->10%->30% | TS28.552/28.313/28.541 | SP-200466 | SA#95 (Mar. 2022) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 20%->30%->55% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#93 (Sep. 2021) -> SA#94 (Dec. 2021) | Orange | SA2/RAN2/RAN3/ETSI EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 60%->70%->80% | TS 28.533/28.537/28.622/28.623 | SP-181072 | SA#93 (Sep-2021) | Huawei |  | Service based discovery
eSON_5G: The group agreed a CR to add use case, requirements, and potential solution for a C-SON function to optimize the RRM resources for each network slice instance, and a CR to fix the inclusive languages in TS 28.313 (pending on email approval).
EE5GPLUS: The following topics are discussed and agreed in this meeting
Rel-17 CR 28.310 Update on energy efficiency of URLLC network slice
Rel-17 CR 28.554 Update on energy efficiency of URLLC network slice
Discussion on LS from GSMA on Network Slice EE KPI
Rel-17 CR TS 28.541 Add Energy efficiency attribute
Rel-17 CR 28.541 Add energy efficiency to serviceprofile and sliceprofile
Rel-17 CR TS 28.554 Add Energy Consumption KPI pour 5G NF and 5G CN
Rel-17 CR TS 28.554 Add EE KPI for eMBB network slice based on RAN meas
Rel-17 CR TS28.310 Update of the EE KPIs Overview
Rel-17 WI eSON_5G/PACMAN/E_HOO/EE5GPLUS/5GDMS
PACMAN: The following topics are agreed.
PnC Concepts and Requirements
PnC Procedure flows
PnC Data formats
E_HOO: The following topic is agreed.
Rel-17 CR 28.552 CHO Measurements
5GDMS: The following topics are agreed.
Agreed a preliminary outline of Network Resource Model for registration of management services.
Improved the description of management service discovery in TS 28.533.
Added requirements to TS 28.537.

## Slide 14
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 25%->35%->50% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) -> SA#94 (Dec. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 50%->60%->65% | TS28.531/28.541 | SP-200190 | SA#92 (Jun. 2021) ->SA#94 (Dec. 2021) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 5%->5%->15% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
NG-RAN related management aspects
Exposure of management capabilities related to NPN
Requirements to support management of CAG
Enhancement of management modes of NPN and deployment considerations on NPN management modes
eMEMTANE: DP tenant representation in 3GPP management system is endorsed.
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: several CRs has been agreed and approved
Update the existed NRM to support SLA management
OpenAPI changes of the related update stage 2 work
Corrections of existed use case and requirements to support SLA management.

## Slide 15
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 50%->70%->75% | TR 28.813 | SP-200188 | SA#93 (Sep. 2021) -> SA#94 (Dec. 2021) | Orange | SA2/EE | Energy saving
FS_YANG | Study on YANG PUSH | 5%->5%->10% | TR 28.818 | SP-200765 | SA#93 (Sep. 2021) | Ericsson | ONAP | YANG
FS_CICDNS | continuous integration continuous delivery support for 3GPP NFs | 0%->15% | TR 28.819 | SP-210133 | SA#93 (Sep. 2021) | Lenovo, China Mobile | ETSI NFV | 
FS_eEDGE_Mgt | Study on management aspects of edge computing | 50%->75%->90% | TR 28.814 | SP-200195 | SA#90 (Dec. 2020) ->SA#93 (Sep. 2021) | Intel | SA6 | edge
Rel-17 SI FS_EE5G/FS_YANG/FS_CICDNS/FS_eEDGE_Mgt
FS_YANG: The following topics are discussed.
Functionality of YANG-Push
Using YANG-Push
YANG-Push Impact on Specifications
Comments on S5-213417rev1 pCR 28.818 Functionality of YANG-Push
FS_CICDNS: The following topics are discussed and agreed:
Initial Skeleton,scope,NGMN Background,Explanation for related work in ETSI
Roles relevant to the study,Scenario on Supplier NF delivery,Usecase and requirements for CI-CD,Explanation for Single and Multiple NF Suppliers CI-CD
FS_EE5G: The following topics are discussed and agreed in this meeting:
Discussion Paper on KPI of energy efficiency of URLLC type of network slice
pCR 28.813 on KPI of energy efficiency of URLLC type of network slice
pCR 28.813 New KI on Useful Output
Discussion Paper on Useful Output Measurement Solutions
pCR T 28.813 Reorganisation of Key Issue #2
pCR 28.813 Potential solution for Key Issue #6
pCR 28.813 Potential solution for Key Issue #7
pCR 28.813 New KI on EE KPI for 5GC on 5GC Resource Consumption Estimation
pCR TR 28.813 Conclusion for Key Issue No. 1
pCR TR 28.813 Conclusion to DV based EE KPI for 5GC key issue
The group agreed to send TR 28.813 for information.
FS_eEDGE_Mgt: The group agreed a solution evaluation pCR with a way forward to extend the provisioning MnS to support the asynchronous mode operations. The group also concluded TR 28.814 with recommendation to start the normative work of ECM where the WID has been approved. TR 28.814 is still open for contributions to support of SA2’s Rel. 17 WI eEDGE_5GC works.

## Slide 16
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 30%->40%->80% | TR 28.811 | SP-191192 | SA#92 (Jun. 2021) ->SA#93 (Sep. 2021) | Huawei, Nokia | SA2/RAN3 | SLA
FS_eSBMA | Enhancement of service based management architecture | 0%->10% | TR 28.925 | SP-210136 | SA#94 (Dec. 2021) | Huawei, Ericsson | ETSI ZSM | architecture
FS_MNSAC | Study on access control for management service | 30%->35%->80% | TR 28.817 | SP-200853 | SA#91 (Mar.2021) -> SA#93 (Sep. 2021) | Nokia | SA3 | security
FS_NSCE | Study on network slice management capability exposure | 0%->5% | TR 28.824 | SP-210131 | SA#94 (Dec. 2021) | Alibaba | SA3, SA, RAN | exposure
FS_NSMEN: The following topics are discussed and agreed
Added use case for network slice protection on N6 interface to TR 28.811.
Added use case for network slice specific authentication to TR 28.811.
Added use case for isolation in network slice subnet to TR 28.811.
Added possible solutions for multi-operator scenario to TR 28.811.
Added requirements to TR 28.811.
Added conclusions and recommendations to TR 28.811.
FS_eSBMA: The following topics are discussed and agreed.
Add key issue SBMA supporting management of 5G SA and NSA scenarios
Add key issue SBMA supporting management architectures and frameworks in other SDOs
pCR R17 28.925 TS investigation
Rel-17 SI FS_NSMEN/FS_eSBMA/FS_MNSAC/FS_NSCE
FS_MNSAC:
two more use cases for access control were agreed, including proposal for fine-grained access control polices definition based on MnS component type A, B and C. Send LS to SA3 to update them with the progress in SA5.
FS_NSCE: Several pCRs regarding TR skeleton, concepts, and use case are approved:
28.824 skeleton
28.824 External exposure via BSS
28.824 Exposure of MnS for monitoring QoS of video application
Several pCRs regarding concepts, and use case are under email approval:
28.824 Add Description of Concept and Roles to TR 28.824
28.824 Use case - network slice management capability exposure

## Slide 17: OAM TRs / TSs to be sent to SA#91e
Tdoc | Title | Source | Sent for
SP-210468 | TS 28.555 "Management and orchestration; Network policy management for 5G mobile networks; Stage 1" | China Mobile Com. Corporation | Approval
SP-210393 | TR 28.813 "Study on new aspects of Energy Efficiency (EE) for 5G" | Orange | Information
SP-210392 | TR 28.814 "Study on enhancements of edge computing management" | Intel Corporation (UK) Ltd | Information

## Slide 18: Charging (CH) WIs/SIs

## Slide 19
New or Revised WID / SIDs
Number | Title | Source
SP-210389 | Revised WID on N40 Interface Enhancements to Support GERAN and UTRAN | China Mobile Com. Corporation
SP-210390 | New SID on Nchf charging services phase 2 | Ericsson LM
SP-210391 | New SID on 5G roaming charging architecture for wholesale and retail scenarios | Ericsson LM

## Slide 20: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 60% -> 75% | SA#93 (09/2021)
5G_URLLC | Charging enhancement for URLLC | 30% -> 60% | SA#93 (09/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 10% -> 50% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 60% -> 80% | SA#93 (09/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 30% -> 55% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 40% -> 60% | SA#93 (09/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 10% -> 40% | SA#93 (09/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 15% -> 30% | SA#93 (09/2021)

## Slide 21
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 60%-> 75% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#93 (09/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 for introduction of :
  CHF CDRs handling in IMS offline charging using Nchf
  Use of NRF for CHF selection
  Introduction of N45 Reference Point for IMS in converged charging architecture
CR agreed to TS 32.290 to introduce IMS-Node as new potential consumer Nchf_OfflineOnlyCharging service
CRs agreed to TS 32.275 (MMTel) for introduction of:
  CHF CDRs handling in IMS offline charging using Nchf
  MMTel Supp services converged charging flows referencing to Diameter-based charging ones with differences
  Full charging data description for MMTel converged charging
Working Progress

## Slide 22
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 30%-> 60% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#93 (09/2021) | Huawei | - | -
5G_URLLC
Working Progress
CRs were agreed to TS 32.255 for introduction of:
  Flows for PDU session Establishment/Modification/Release for Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer with "redundant transmission information"
  CHF quota granting principle for Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer
  "RSN (Redundancy Sequence Number) Information" in PDU Session Charging Information.
DraftCRs were approved to stage 3 TS 32.298 (CHF CDR ASN.1) and TS 32.291 (OpenAPI) to introduce URLLC charging information

## Slide 23
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 10%-> 50% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
CR to TS 32.240 removing PGW from Nchf charging architecture replaced by a statement on SMF+PGW-C enhanced to support GERAN/UTRAN
CR to TS 32.290 removing PGW as Consumer of Nchf_ConvergedCharging service replaced by a statement on SMF+PGW-C enhanced to support GERAN/UTRAN
CR to TS 32.255 introducing a new normative Annex "Support of GERAN/UTRAN access" specified with differences from Nchf used by SMF/ SMF+PGW-C for interworking.
Working Progress

## Slide 24
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 60%-> 80% | TR 28.815 | SP-200467 | SA#93 (09/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on :
  New charging (by EES) solutions for edge enabling services usage:
    Use case split between "indirect 3GPP Core network capabilities usage" and "edge enabling services" (EAS discovery/registration, EAS application context).
    In both IEC and PEC scenarios (Notification in PEC only): "one-time UE location request" and "UE location subscription/notification", "Application Client (AC) information subscription/notification", "ACR (Application Context Relocation) management event subscription" by EAS .
  Evaluation of solutions for subscriber based charging for 5GS usage supporting EC, with solution based “Application Identifier”, “flowDescription” or “ethFlowDescription” preferred for potential conclusion.
  Preliminary steps for EAS deployment Charging: MnS consumption by CEF, and MnS Producer (CTF) config.
Draft TR 28.815 (email approval S5-213603)
Working Progress

## Slide 25
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 30%-> 55% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of :
  New key issues: 5GS CIoT charging in 5G data connectivity domain charging, 5GS CIoT charging in control plane data transfer domain charging, Monitoring event domain charging
  New solution for control plane data transfer charging (NIDD) based on north bound API NEF charging
    the NEF initiated or AF triggered NIDD configuration messages
    Nnef_SMContext_Create Request received by NEF from SMF with 5GS CIoT optimization related information ( NIDD information…)
  Control Plane CIoT 5GS Optimisation use case updated to reflect data plane connection cost reduction by 5GS CIoT optimization use of SRB1bis for NB-IoT rather using dedicated bearer.
Draft TR 28.816 (email approval S5-213652)
Working Progress

## Slide 26
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 40%-> 60% | TR 32.846 | SP-200767 | SA#93 (09/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  Updates on Direct Discovery charging:
    latest TS 23.304 for Direct Discovery charging over PC5 reference point (e.g Group Member Discovery and UE-to-Network Relay Discovery), and additional CEF based flow.
    Categorization between:
      Discovery Request with command (Announce request, Monitor request..) with 5G DDNMF (CTF) or CEF based
      Discovery Reporting re-using TS 32.277 flows based on 5G DDNMF with "ProSe Function" role.
  New charging solutions for ProSe Direct Communication in PEC and SCUR scenario:
    ProSe Broadcast mode based on CTF split UE (AMC) - 5G DDNMF (ADF)
    ProSe Groupcast mode based on TS 32.277 flows with "ProSe Function" replaced by ProSe Service with PC3ch to UE.
    Add ProSe converged charging architectures: ProSe Service (CTF-ADF) and CEF based
Draft TR 32.846 (email approval S5-213612)

## Slide 27
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 10%-> 40% | TR 28.822 | SP-201081 | SA#93 (09/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  New UDM based solution for 5G VN Group:
    CEF based architecture
    Relying on existing UDM services for VN Group identification and membership information collection (subscription/notification)
  New topic "5G VN group Communication" with related use case, potential requirements and Key issue (includes unicast, broadcast and multicast communication)
  New SMF based charging solution for traffic forwarding between UEs in the 5G VN group, using different methods (Local switch, N19 based or N6 based).
Draft TR 28.822 (email approval S5-213616)

## Slide 28
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 15%-> 30% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  New solutions for KI#3 (Volume based Converged Charging per NS) with their evaluation
    Based on a distributed charging architecture
    based on volume KPIs collection
  New Solution for KI#1 (Converged Charging for max. number of UEs per NS) based on new CHF NetworkSliceConvergedCharging service for quota management of UEs registration to Network Slice Admission Control Function (NSACF)
  New Key issue on "Individual UE charging based on NS" and potential requirement with a solution based on the distributed charging architecture
  New Key issue on "actual duration per NS" and potential requirement
  Preliminary description for new solutions (event and session based) for KI#5 (Converged charging for number of simultaneous UEs per NS): charging information, triggers
Draft TR 32.847 (email approval S5-213624)

## Slide 29
Charging TSs & TRs
Number | Title | For
SP-210394 | TR 32.846 Study on charging aspects of Proximity-based Services (ProSe) in 5GS | Information
SP-210395 | TR 28.815 Study on charging aspects of edge computing | Information

## Slide 30
TEI CRs (Charging & OAM)
Number | Title
SP-210407 | Rel-17 CRs on TEI
SP-210406 | Rel-16 CRs on TEI batch1
SP-210418 | Rel-16 CRs on TEI batch2
SP-210467 | Rel-17 CRs on Inclusive language

## Slide 31
Charging CRs
Number | Title
SP-210396 | Rel-17 CRs on Charging enhancement for URLLC
SP-210398 | Rel-16 CRs on Charging AMF in 5G System Architecture Phase 1
SP-210399 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-210400 | Rel-16 CRs on Charging Aspect for 5WWC
SP-210413 | Rel-16 CRs on Charging aspects of ETSUN
SP-210466 | Rel-17 CRs on N40 Interface Enhancements to Support GERAN and UTRAN

## Slide 32: OAM CRs (1)
Number | Title
SP-210397 | Rel-16 CRs on Management of MDT in 5G
SP-210401 | Rel-17 CRs on Additional NRM features
SP-210402 | Rel-16 CRs on Closed loop SLS Assurance
SP-210403 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-210404 | Rel-17 CRs on Enhancement of Handover Optimization
SP-210405 | Rel-17 CRs on Closed loop SLS Assurance
SP-210408 | Rel-16 CRs on Energy efficiency of 5G
SP-210409 | Rel-17 CRs on Enhancements on EE for 5G networks
SP-210410 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement

## Slide 33: OAM CRs (2)
Number | Title
SP-210411 | Rel-16 CRs on NRM enhancements
SP-210412 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-210414 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-210415 | Rel-17 CRs on Management Aspects of 5G Network Sharing
SP-210416 | Rel-16 CRs on Methodology for 5G management specifications
SP-210417 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing

## Slide 34: Thank you!