## Slide 1: SA3 Status Report
Suresh Nair, SA3 Chair, Nokia
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chair, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
News!
  SA3 Elections
    New SA3 Chair: Suresh Nair (Nokia)
Completed Items
  TR 33.853 Study on User Plane Integrity protection
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
  TR 33.873 Study on Security aspects of Multi USIM devices
  TS 33.521 5G Security Assurance Specification (SCAS); Network Data Analytics Function
  TS 33.226 Security assurance for IP Multimedia Subsystem (IMS)
  TR 33.818 Study on Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
Updates
  SA3#103-Bis-e in JUL has been cancelled

## Slide 3: Summary
Specifications/Reports for approval
TS 33.521 5G Security Assurance Specification (SCAS); Network Data Analytics Function (NWDAF) in SP-210427
TR 33.873 "Study on the security of the system enablers for devices having Multiple Universal Subscriber Identity Modules (MUSIM)“ in SP-210428
TR 33.853 "Study on Key issues and potential solutions for integrity protection of the User Plane (UP)“ in SP-210429
TR 33.845 "Study on storage and transport of 5G Core (5GC) security parameters for Authentication Credential Repository and Processing Function (ARPF) authentication in SP-210430
TS 33.226 "Security assurance for IP Multimedia Subsystem (IMS) in SP-210431
TR 33.818 " Study on Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products in SP-210432

## Slide 4: Summary
WIDs/SIDs/Revisions for approval
  New SID: Standardising Automated TLS Certificate Management in SBA (Rel-18)​ in SP-210419
  New WID on Security enhancements for 5G multicast-broadcast services (5MBS) in SP-210420
  New WID on security for enhanced support of Industrial IoT in SP-210421
  New WID on Security Aspects of eNPN in SP-210422
  New WID on Security Aspects of Enhancement of Support for Edge Computing in 5GC in SP-210423
  New WID on TLS protocols profiles for AKMA in SP-210424
  New WID on Security aspects of Uncrewed Aerial Systems in SP-210425

## Slide 5: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 100% |  | Mar 21 | Jun 21 |  |  | 16
Normative work on Lawful Interception Rel-17 | Alex Leadbeater (BT) | LI17 | 10% | 20% | Mar 22 |  |  |  | 17
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 70% | 85% | Mar 21 | Dec 21 | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Anja Jerichow (Nokia) | SCAS_5G_SECOP | 20% | 70% | Mar 21 | Dec 21 | SP-200148 | TS 33.522 CRs to TR 33.926 | 17
Study on security aspects of Unmanned Aerial Systems | Adrian Escott (Qualcomm) | FS_UAS_SEC | 65% | 90% | Mar 21 | Dec 21 | SP-200352 | TR 33.854 | 17
Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | FS_eEDGE_SEC | 60% | 75% | Mar 21 | Dec 21 | SP-200347 | TR 33.839 | 17
Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | Wei Zhou (CATT) | FS_5G_ProSe_Sec | 65% | 75% | Jun 21 | Dec 21 | SP-200350 | TR 33.847 | 17
Study on security for enhanced support of Industrial IoT | Anja Jerichow (Nokia) | FS_IIoT_SEC | 90% | 100% | Jun 21 | Dec 21 | SP-201015 | TR 33.851 | 17
Adapting BEST for use in 5G networks | Iko Keesmaat (KPN) | BEST_5G | 40% | 70% | Jun 21 | Dec 21 | SP-201135 | CRs to tS 33.163 | 17

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 80% | 90% | Mar 21 | Jun 21 | SP-191128 | TS 33.226 CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 87% |  | Jun 21 |  | SP-180690 | TR 33.809 | 17
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 75% | 90% | Jun 21 | Dec 21 | SP-180696 | TR 33.818 | 17
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 97% | 100% | Jun 20 | Jun 21 | SP-190712 | CRs to TS 33.501 | 16
Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | Feng Gao (China Unicom) | SCAS_5G_N3IWF | 20% |  | Mar 21 | Dec 21 | SP-200146 | TS 33.520 CRs to TR 33.926 | 17
Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | Longhua Guo (Huawei) | FS_5MBS_SEC | 60% | 75% | Mar 21 | Dec 21 | SP-200351 | TR 33.850 | 17
Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | Xiaoting Huang (China Mobile) | FS_eNA_SEC | 40% | 50% | Jun 21 | Dec 21 | SP-200722 | TR 33.866 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 99% | 100% | Mar 21 |  | SP-181035 | TR 33.853 | 17
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 50% | 55% | Jun 21 | Dec 21 | SP‑181236 | TR 33.848 | 17
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 80% | 85% | Mar 21 | Dec 21 | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 75% | 78% | Jun 21 | Dec 21 | SP-201016 | TR 33.824 | 17
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 55% | 55% | Mar 21 | Dec 21 | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17
Security Assurance Specification Enhancements for 5G | Rong Wu (Huawei) | eSCAS_5G | 65% | 65% | Mar 21 | Dec 21 | SP-200149 | CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519 | 17
Study on enhanced security support for Non-Public Networks | Christine Jost (Ericsson) | FS_eNPN_SEC | 65% | 75% | Mar 21 | Dec 21 | SP-200620 | TR 33.857 | 17
Study on User Consent for 3GPP services | Rong Wu (Huawei) | FS_UC3S | 40% | 50% | Mar 21 | Dec 21 | SP-200885 | TR 33.867 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 98% | 100% | Mar 21 |  | SP-190708 | TR 33.845 | 17
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 98% | 98% | Jun 20 |  | SP-190711 | TS 33.535 | 17
Security Assurance Specification for Inter PLMN UP Security | Jin Peng (ZTE) | SCAS_5G_IPUPS | 70% | 90% | Jun 21 | Dec 21 | SP-200348 | CRs to TR 33.926 TS 33.513 | 17
Mission critical security enhancements phase 2 | Tim Woodward (Motorola Solutions) | MCXSec2 | 25% | 80% | Jun 21 | Dec 21 | SP-200718 | CRs to TS 33.180 | 17
Study on security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | FS_SEC_5GMSG | 40% | 45% | Jun 21 | Dec 21 | SP-200878 | TR 33.862 | 17
Study on the security of AMF re-allocation | Vlasios Tsiatsis (Ericsson) | FS_AMFREAL_SEC | 50% | 70% | Mar 21 | Dec 21 | SP-200721 | TR 33.864 | 17
Study on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) | Abhijeet Kolekar (Intel Corporation) | FS_MUSIM_SEC | 35% | 96% | Mar 21 | Dec 21 | SP-201018 | TR 33.873 | 17
Study on non-seamless WLAN Offload in 5GS using 3GPP credentials | Mavureddi Dhanasekaran, Ranganathan (Nokia) | FS_NSWO_5G | 0% | 25% | Dec 21 | Dec 21 | SP-210262 | TR 33.881 | 17

## Slide 9: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for Network Slice-Specific Authentication and Authorization Function | Rong Wu (Huawei) | SCAS_5G_NSSAAF | 40% | 45% | Jun 21 | Dec 21 | SP-200720 | TS 33.326 CRs to TR 33.926 | 17
Study on enhanced Security Aspects of the 5G Service Based Architecture | Anja Jerichow (Nokia) | FS_eSBA_SEC | 45% | 70% | Sep 21 | Dec 21 | SP-201129 | TR 33.875 | 17
Study on enhanced security for network slicing Phase 2 | Zander Lei (Huawei) | FS_eNS2_SEC | 10% | 15% | Sep 21 | Dec 21 | SP-210106 | TR 33.874 | 17
User Plane Integrity Protection for LTE | Tim Evans (Vodafone) | UPIP_SEC_LTE | 0% | 85% | Jun 21 | Dec 21 | SP-210105 | CRs to TS 33.501, TS 33.401 | 17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Pinar Comak (Ericsson) | eCryptPr | 0% | 35% | Sep 21 | Dec 21 | SP-210107 | CRs to TS 33.141, TS 33.203, TS 33.210, TS 33.220, TS 33.222, TS 33.310, TS 33.328, TS 33.501 | 17

## Slide 10: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Suresh Nair(Nokia)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 11: Meetings since previous SA
SA3
  SA3#103-e: 17th – 28th May 2021, Online.
SA3-LI
  SA3#81-LI-e-a: 12th – 16th April 2021, Online.
  SA3#81-LI-e-b: 19th – 21st May 2021, Online.

## Slide 12: Next SA3 and SA3-LI meetings
SA3
  SA3#103-Bis-e in JUL has been cancelled
  SA3#104-e: 16th – 27th August 2021 (Q3), Online.
  SA3#104-Bis-e Exploring possibility in early Oct
  SA3#105-e: 08th – 12th November 2021
SA3-LI
  SA3#82-LI-e-a: 12th – 16th July 2021, Online.
  SA3#83-LI-e-b: 01st - 03rd Sep 2021, Online
  SA3#84-LI-e: 01st – 05th Nov 2021, Online

## Slide 13: SA3 statistics
SA3#103-e: 17th – 28th May 2021, Online
  Registered 261 delegates
  988 temporary documents
  68 incoming LS
  22 outgoing LS (one pending/email approval)
  72 agreed CRs

## Slide 14: Document statistics
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e | SA3#102-e | SA3#102bis-e
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683 | 550 | 772 | 481 | 235 | 580 | 747 | 493 | 753 | 789 | 532
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54 | 0 | 67 | 44 | 0 | 67 | 98 | 0 | 55 | 61 | 0
Meetings
SA3#103-e:
988 Tdocs
72 CRs

## Slide 15: Delegate statistics
Number of delegates
Meetings
For electronic meetings only registrations are tracked
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e | SA3#102-e | SA3#102bis-e
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97 | 57 | 175 | 78 | 35 | 92 | 117 | 114 | 119 | 135 | 121
SA3#103-e:
261 delegates

## Slide 16: Status Report on SA3-LI

## Slide 17: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 in progress
    85% Complete.
Stage 2 - TS 33.127 & 33.107.
  R16
    100% complete at SA#92e.
  R17
    20% complete at SA#92e
Stage 3 – TS 33.128 & 33.108.
  R16
    100% complete at SA#92e.
  R17
    Started

## Slide 18: Lawful Interception (LI) Documents
Packs of agreed CRs submitted to SA#91-e:
  SP-210301 Rel-15
  SP-210302 Rel-16
  SP-210303 Rel-17
LI R17 WID SP-210300
TR 33.929 v0.0.8, available on portal
  Lawful Interception (LI) implementation guidance
  Expected for R17 Approval.

## Slide 19: SA3-LI Processes Update @SA#92-e
New CR process based on ETSI / 3GPP Forge developed.
  “Optional” but strongly recommended Forge parallel use from 29th March 2021.
Formal recommendations further delayed, now expected by SA#93.
  Awaiting outcome of wider 3GPP forge discussions.
Ideally Forge will be used within SA3-LI to exclusively handle all ASN.1 and XML code applicable to TS 33.128.
  Parallel use of 3GPP has reduced ASN.1 CR error to zero.
SA3-LI Forge includes automated ASN.1 quality checks.

## Slide 20: Status Report on SA3 Work Items

## Slide 21: 5G System Security (5GS_Ph1-SEC)
CRs to TS 33.501 submitted for approval in SP-210434 for Rel-15/16/17.
  Clarify the usage of TLS and PRINS between SEPPs
  Downlink NAS COUNT handling after creating NAS container in EPS to 5GS
  Removal of ENs for draft-ietf-emu-rfc5448bis

## Slide 22: Security for Vertical_LAN
CRs to TS 33.501 submitted for approval in SP-210451 ( for Rel-16/17)
  Clarifying the support for authentication methods in an SNPN
  Editor's note of the security of 5GLAN services removal

## Slide 23: SoR Transparent container Clarification
CRs to TS 33.501 submitted for approval in SP-210450 (TEI 17), SP-210449 (TEI 16).
  Clarifying the support for authentication methods in an SNPN
  Editor's note of the security of 5GLAN services removal

## Slide 24: Removal of GEA1 and GEA2
CRs to TS 43.020 submitted for approval in SP-210448 (TEI 11) .
  CR to TS 43.020 - R16 - Removal of support for GEA2
  CR to TS 43.020 - R11 - Removal of GEA1 and GEA2 due to security concerns
  CR to TS 43.020 - R12 - Depreciation of GEA2 due to security concerns
  CR to TS 43.020 - R13 - Removal of GEA1 and GEA2 due to security concerns
  CR to TS 43.020 - R14 - Removal of GEA1 and GEA2 due to security concerns
  CR to TS 43.020 - R15 - Removal of GEA1 and GEA2 due to security concerns

## Slide 25: Mapped security, Kausf handling
CRs submitted for approval in SP-210449 (TEI16, TEI17) .
  CR to 33.216 Address ENs in TS 33.216
  CR to 33.501 Clarifications on mapped security
  CR to 33.501 Rel16-Handling of Kausf upon successful primary authentication
  CR to 33.501Rel17-Handling of Kausf upon successful primary authentication
  CR to 33.501 Clarifications on mapped security

## Slide 26: Security Assurance Specification for IMS(SCAS_IMS) for Rel17
CR to TS 33.926 in SP-210447
  IMS SCAS: Adding the assets and threats
Target:
  Jun 20

## Slide 27: Security Assurance Specification for 5G(SCAS_5G)
Rel-16 CRs on Security Assurance Specification for 5G in SP-210446
  CR to 33.117 Clarification on external file system mount restrictions
  CR to 33.511 Editorial correction in clause 4.2.2.1.5 R16
  CR to 33.511 Update testcases in gNB SCAS
  CR to 33.517 Resolving EN on the error handling

## Slide 28: Security Assurance Specification for 5G NWDAF (SCAS_5G_NWDAF)
Rel-17 CRs on eSCAS_5G for 5G NWDAF in SP-210445
  Adding asset, description and threats to TR 33.926 for NWDAF SCAS

## Slide 29: Mission critical security enhancements phase 2(MCXSec2)
Mission critical security enhancements phase 2 for Rel-17 in SP-210444
  CR to 33.180 on signalling Algorithm Selection

## Slide 30: Security of the Mission Critical Service (MCSec)
CRs to 33.180 in SP-210443
  33.180 R14 UID encoding
  33.180 R15 UID encoding
  33.180 R16 UID encoding
  33.180 R17 UID encoding

## Slide 31: Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC)
  CR to 33.536 Clarification on a figure and the key activation SP-210442

## Slide 32: Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC)
  CR to 33.536 Clarification on a figure and the key activation SP-210442

## Slide 33: Security aspects of Enhancement of Network Slicing (eNS_SEC)
Rel-16/17 CRs to TS 33.501 in SP-210441
33.501 Slice privacy protection in NSSAA related procedures
33.501 Change the procedure of network slice re-authentication and revocation by AAA-S
33.501 Addressing impersonate attack from AAA-S
33.501 Mirror- Addressing impersonate attack from AAA-S
33.501 Slice privacy protection in NSSAA related procedures(Rel-17)

## Slide 34: Security Assurance Specification for 5G (eSCAS_5G)
Rel-17 CRs on Security Assurance Specification for 5G (eSCAS_5G) in SP-210440
33.117 CR to include new test cases and fix editorial
33.511 CR to include R-16 feature of gNB to 33.511
33.512 CR to include R-16 feature of AMF to 33.512
33.514 CR to include R-16 feature of UDM to 33.514
33.517 CR to include R-16 feature of SEPP to 33.517
33.926 CR to add threat related to R-16 features of network products

## Slide 35: Security Aspects of 3GPP support for Advanced V2X Services (eV2XARC)
Completion rate:
  99%  100%
Target:
  Jun 20
Documents:
  Rel-16 CRs to TS 33.536 for approval in SP-210442
    Cleanups and clarifications related to key derivation

## Slide 36: Security for enhanced support of Industrial IoT
CRs to 33.501 in SP-210439
  33.501 PTP aspects
  33.501 NEF-AF aspects
  Corresponding WID for IIoT in SP-210421.

## Slide 37: TLS protocols profiles for AKMA
CRs to 33.535 in SP-210438
  Profiling the GBA TLS protocols for use with AKMA

## Slide 38: Enhancements of 3GPP profiles for cryptographic algorithms and security protocols (eCryptPr)
CRs in SP-210437
  33.220 Security updates for algorithms and protocols
  33.222 Security updates for algorithms and protocols
  33.223 Security updates for algorithms and protocols

## Slide 39: Authentication and key management for applications based on 3GPP credential in 5G (AKMA)
CRs in SP-210436
  33.535 UDM notifies AAnF AKMA context removal
  33.535 Add an abbreviation to AKMA
  33.535 Clarification on AAnF Selection
  33.535 Editoral change in clause 6.1
  33.535 AKMA Anchor Function selection clause
  3.535 AKMA UE aspects

## Slide 40: Security of the Wireless and Wireline Convergence for the 5G system architecture (5WWC)
CRs in SP-210436
  33.220 FC Value Change because of KTIPSec and KTNAP Derivation in R16
  33.220 FC Value Change because of KTIPSec and KTNAP Derivation in R17
  33.501 Assign FC Value for KTIPSec and KTNAP Derivation in R16
  33.501 Assign FC Value for KTIPSec and KTNAP Derivation in R17

## Slide 41: Security of the Wireless and Wireline Convergence for the 5G system architecture (5WWC)
CRs in SP-210435
  33.220 FC Value Change because of KTIPSec and KTNAP Derivation in R16
  33.220 FC Value Change because of KTIPSec and KTNAP Derivation in R17
  33.501 Assign FC Value for KTIPSec and KTNAP Derivation in R16
  33.501 Assign FC Value for KTIPSec and KTNAP Derivation in R17

## Slide 42: Enhancements to the Service-Based 5G System Architecture(5G_eSBA)
CRs in SP-210433
  33.310 Correction to NF Certificate profile: Format of the apiRoot
  33.501 R16 - Clarification on the number of PLMN IDuse by SEPP over N32
  33.501 R17 - Clarification on the number of PLMN IDuse by SEPP over N32
  33.501 Correction to JOSE profile Reference
  33.501 Correction to JOSE profile Reference
  33.501 N32-c and N32-f clarification R16
  33.501 N32-c and N32-f clarification R17
  33.501 Deployment models R16
  33.501 Deployment models R17

## Slide 43: Rel-17 Integration of GBA into 5GC (GBA_5G)
Completion rate:
  55%
Target:
  Mar 21  Sep 21
Documents:
  Progress recorded in living documents: draft CRs to TS 33.223 and TS 33.220

## Slide 44: Rel-17 Security Assurance Specification for IMS (SCAS_IMS)
Completion rate:
  100%
Target:
  Mar 21  Jun 21
Documents:
  TS 33.226 Security assurance for IP Multimedia Subsystem (IMS) presented for approval

## Slide 45: Rel-17 Security Assurance Specification Enhancements for 5G (eSCAS_5G)
Completion rate:
  25%  65%
Target:
  Mar 21  Jun 21
Documents:
  Progress recorded in living documents: draft CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.514 and TS 33.517

## Slide 46: Rel-17 Security Assurance Specification for N3IWF (SCAS_5G_N3IWF)
Completion rate:
  10%  20%
Target:
  Mar 21  Jun 21
Documents:
  Draft TS 33.520 Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)
  Rel-17 CR to TR 33.926 for approval in SP-210120
    Threats relate to N3IWF network product class

## Slide 47: Security Assurance Specification for Inter PLMN UP Security (SCAS_5G_IPUPS)
Completion rate:
  20%  70%
Target:
  Mar 21  Jun 21
Documents:
  Progress recorded in a living document: draft CRs to TR 33.926 and TS 33.513

## Slide 48: Rel-17 Security Assurance Specification for 5G NWDAF (SCAS_5G_NWDAF)
Completion rate:
  70%  85%%
Target:
  Mar 21  Jun 21
Documents:
  Draft TS 33.521 Security Assurance Specification (SCAS) for the Network Data Analytics Function (NWDAF) network product class

## Slide 49: Rel-17 Security Assurance Specification for Service Communication Proxy (SCAS_5G_SECOP)
Completion rate:
  20%
Target:
  Mar 21  Jun %
Documents:
  Draft TS 33.522 5G Security Assurance Specification (SCAS) Service Communication Proxy (SCP)

## Slide 50: eSCAS_5G for Network Slice-Specific Authentication and Authorization Function (SCAS_5G_NSSAAF)
Completion rate:
  5%  40%
Target:
  Jun 21
Documents:
  Draft TS 33.326 Security Assurance Specification (SCAS) for the Network Slice-Specific Authentication and Authorization Function (NSSAAF)

## Slide 51: Adapting BEST for use in 5G networks (BEST_5G)
Completion rate:
  0%  40%
Target:
  Jun 21
Documents:
  Progress recorded in a living document: draft CRs to TS 33.163

## Slide 52: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 53: Study on 5G security enhancements against false base stations
WI code:
  FS_5GFBS
Completion rate:
  87%  90%
Target:
  Dec 21
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  26 Solutions
  2 Conclusions
    RRC capapbility information message
    Radio jamming

## Slide 54: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  75%  90%
Target:
  Dec 21
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  44  24 Editor’s Notes

## Slide 55: Study on User Plane Integrity Protection
WI code:
  FS_UP_IP_Sec
Completion rate:
  99%
Target:
  Mar 21
Documents:
  TR 33.853: Key issues and potential solutions for integrity protection of the user plane
TR 33.853:
  8 Key issues
  30 Solutions
  2 3 Conclusion:
    UE connected to 5GC via E-UTRA
    UE connected to EPC via E-UTRA
    Ensuring UP IP is enforced at interworking
TR for approval in SP-210429

## Slide 56: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  50%  55%
Target:
  Jun 21  Sep 21
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  28  30 Key issues
  3 Solutions
  0 Conclusions

## Slide 57: Study on authentication enhancements in 5GS
WI code:
  FS_AUTH_ENH
Completion rate:
  80%  85%
Target:
  Mar 21  Sep 21
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  5 Key issues
  21 Solutions
  1 Conclusions
    Expired authentication result

## Slide 58: Study on storage and transport of 5GC security parameters for ARPF authentication
WI code:
  FS_5GC_SEC_ARPF
Completion rate:
  90%  100%
Target:
  Mar 21
Documents:
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
TR 33.845:
  9  11 Key issues
  11  15 Solutions
  0  8 Conclusions
    Deployment models
    Isolation of authentication data
    Protection of authentication data during storage and transfer
    Decryption key protection (used for storage)
TR 33.845 for approval in SP-210430

## Slide 59: Study on security aspects of Uncrewed Aerial Systems
WI code:
  FS_UAS_SEC
Completion rate:
  65%  75%
Target:
  Dec 21
Documents:
  TR 33.854 Study on security aspects of Unmanned Aerial Systems
TR 33.854:
  7 Key issues
  16 Solutions
  0  4 Conclusions

## Slide 60: Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
WI code:
  FS_eEDGE_SEC
Completion rate:
  60%  75%
Target:
  Dec 21
Documents:
  TR 33.839 Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
TR 33.839:
  10 Key issues
  25  29 Solutions
  2  6 Conclusions on:
    Security aspects of DNS
    Reuse of CAPIF security
    authentication between ECS and the EES
    Edge DN authentication
    protection of user identifiers and credentials.
    Transport security for different i/f.

## Slide 61: Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
WI code:
  FS_5G_ProSe_Sec
Completion rate:
  65%  75%
Target:
  Dec 21
Documents:
  TR 33.847 Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
TR 33.847:
  17 Key issues
  35  36 Solutions
  1 Conclusions

## Slide 62: Study on security for enhanced support of Industrial IoT
WI code:
  FS_IIoT_SEC
Completion rate:
  90%  100%
Target:
  Jun 21
Documents:
  TR 33.851 Study on security for enhanced support of Industrial Internet of Things (IIoT)
TR 33.851:
  4 Key issues
  3  4 Solutions
  3  4 Conclusions
    Security of TSN traffic
    Multiple TSN domains
    AF-NEF interface protection
    UE-UE TSC communication

## Slide 63: Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
WI code:
  FS_5MBS_SEC
Completion rate:
  60%  75%
Target:
  Dec 21
Documents:
  TR 33.850 Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
TR 33.850:
  4 Key issues
  13  14 Solutions
  1 Conclusions
    AF-NEF interface protection

## Slide 64: Study on enhanced security support for Non-Public Networks
WI code:
  FS_eNPN_SEC
Completion rate:
  65%  75%
Target:
  Dec 21
Documents:
  TR 33.857 Study on enhanced security support for Non-Public Networks
TR 33.857:
  5 Key issues
  19 Solutions
  1  2 Conclusions
    Credentials owned by external entity
    Roaming-related security mechanisms for SNPNs

## Slide 65: Study on User Consent for 3GPP services
WI code:
  FS_UC3S
Completion rate:
  40%  50%
Target:
  Dec 21
Documents:
  TR 33.867 Study on User Consent for 3GPP services
TR 33.867:
  4 Key issues
  2  3 Solutions
  1 Conclusions
    Consent to be provided by end-user. Authorization aspects between user and subscriber for user-consent provisionning purposes are out of scope.

## Slide 66: Study on security aspects of the MSGin5G Service
WI code:
  FS_SEC_5GMSG
Completion rate:
  40%  50%
Target:
  Dec 21
Documents:
  TR 33.862 Study on security aspects of the Message Service for MIoT over the 5G System (MSGin5G)
TR 33.862:
  4 Key issues
  7 8 Solutions
  0 Conclusions

## Slide 67: Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
WI code:
  FS_eNA_SEC
Completion rate:
  40%  50%
Target:
  Dec 21
Documents:
  TR 33.866 Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
TR 33.866:
  10 Key issues
  8  14 Solutions
  1 Conclusion
  integrity protection of data transferred between AF and NWDAF.

## Slide 68: Study on the security of AMF re-allocation
WI code:
  FS_AMFREAL_SEC
Completion rate:
  50%  70%
Target:
  Sep 21
Documents:
  TR 33.864 Study on the security of Access and Mobility Management Function (AMF) re-allocation
TR 33.864:
  1 Key issues
  9  11 Solutions
  0 Conclusions

## Slide 69: Study on Security for NR Integrated Access and Backhaul
WI code:
  FS_NR_IAB_Sec
Completion rate:
  78%
Target:
  Dec 21
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
TR 33.824:
  6 Key issues
  4 Solutions
  3 Conclusions

## Slide 70: Study on the security of the system enablers for devices having multiple USIMs
WI code:
  FS_MUSIM_SEC
Completion rate:
  35%  96%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.873 Study on the security of the system enablers for devices having Multiple USIMs
TR 33.873:
  2 Key issues
  1 Solutions
  2 Conclusions
TR 33.873 for approval in SP-210428

## Slide 71: Study on enhanced Security Aspects of the 5G Service Based Architecture
WI code:
  FS_eSBA_SEC
Completion rate:
  45%  55%
Target:
  Sep 21
Documents:
  TR 33.875 Study on enhanced security aspects of the 5G Service Based Architecture (SBA)
TR 33.875:
  4  6 Key issues
  5  7 Solutions
  0 Conclusions

## Slide 72: Study on enhanced Security Aspects of the Network Slicing-Phase2
WI code:
  FS_eNS2_SEC
Completion rate:
  10%  15%
Target:
  Dec 21
Documents:
  TR 33.874 Study on enhanced security aspects Enhanced Network Slicing Phase2
TR 33.874:
  0  1 Key issues
  0 Solutions
  0 Conclusions

## Slide 73: Study on Security Aspects of 5G NSWO
WI code:
  FS_NSWO_5G
Completion rate:
  0%  25%
Target:
  Dec 21
Documents:
  TR 33.881 Study on enhanced security aspects of the 5G NSWO
TR 33.881:
  0  1 Key issues
  0 Solutions
  0 Conclusions

## Slide 74: New/Revised SIDs
New/Revised SIDs for approval:
  New SID: New Study on Standardising Automated TLS Certificate Management in SBA in SP-210419 (Rel-18)

## Slide 75: SA3 Pending issues
CT4/SA3 Misalignment on usage of OAuth: 33.501 mandates OAuth clients to register to NRF using NF register prior to requesting access tokens. But in 23.502/29.510: NF Register is used by NF producers to register the services they expose to other NFs. LS/CR pending over multiple meetings.
Prevention of attacks on sliced core network: GSMA LS S3-211383, not all attacks were agreed in SA3, further enhancements to security within 5GC are under discussion.
Several other pending issues related to ongoing SIDs.

## Slide 76: Thank You!
Suresh Nair
3GPP SA3 Chair
mail: suresh.p.nair@nokia.com
phone: +11 973 9789 9038