## Slide 1: SA WG6 status report to TSG SA#92-e
Suresh Chitturi
SA6 Chairman
SAMSUNG

## Slide 2: SA6 Officials
Chairman:
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Vice Chairmen:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS2
  Mr. Jukka Vialen Airbus DS SLC / ETSI3
Secretary:
  Bernt Mattsson (MCC)
1 Re-elected by acclamation in February 2020
2 Re-elected by acclamation in April 2021
3 Re-elected by acclamation in April 2021

## Slide 3
Executive Summary – Q2/2021
Two e-meetings in Q2/2021
  SA6#42-BIS-e, 12th – 20th April
  SA6#43-e, 24th May – 02nd June
Rel-17 activities
  8 Work-items declared 100%
  2 Work-items – Exception sheets
    5GMARCH (75%), eSEAL (80%)
Rel-18 studies (8+1)
  3 ongoing studies - FS_MCOver5GS, FS_MCGWUE, FS_IRail
  1 previously agreed - FS_NSCALE – approved in Q1, to be initiated
  4 new SIDs agreed – FS_SNAAPP, FS_ACE-IOT, FS_eEDGEAPP, FS_5GFLS
  1 new SID endorsed – FS_DIV (pending SA3 feedback)
Contentious CR
  Removal of MCPTT temporary regroup procedures (S6-211330)

## Slide 4
SA6#42-BIS-e 12-20 April 2021
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#42-BIS-e:
  206 Tdocs initially submitted, 386 Tdocs at end of meeting (~700 including DRAFT revisions)
  77 CRs (including revisions)
    33 agreed (1 for Rel-16, 32 for Rel-17), 7 postponed
  267 pCRs (including revisions)
    87 approved, 18 merged, 31 postponed
  11 incoming LSs, 3 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17:~100%
Conference calls (pre-SA6#42-BIS-e)
  5 informal conference calls (EGDEAPP – 2, UASAPP – 1, MC – 1, 5GMARCH – 1)
SA6 meetings -1/2

## Slide 5
SA6#43-e 24 May – 02 June 2021
  Online e-meeting
  5 formal conference calls, 9 informal conference calls
Statistics at SA6#43-e:
  200 Tdocs initially submitted, 376 Tdocs at end of meeting (~700 including DRAFT revisions)
  61 CRs (including revisions)
    25 agreed (6 for Rel-16, 19 for Rel-17), 4 postponed
  259 pCRs (including revisions)
    105 approved, 16 merged, 25 postponed
  7 incoming LSs, 2 outgoing LSs
  Time allocation: Rel-16: ~0%; Rel-17: ~100%
Conference calls (pre-SA6#43-e)
  4 informal conference calls (EDGEAPP – 1, UASAPP – 1, 5GMARCH – 1, New WID/SIDs – 1)
SA6 meetings -2/2

## Slide 6: Number of Tdocs in SA6
Rel-14
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings

## Slide 7
Rel-14
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs

## Slide 8
Future SA6 meetings
Meeting | Date | Location | Remarks
SA6#44-e | 12 – 20 July 2021 | Online | 
SA6#45-e | 25 Aug – 03 Sep 2021 | Online | 
SA6#45-BIS | 11 – 15 Oct 2021 | Tallinn, Estonia | To be converted to e-meeting
SA6#46 | 15 – 19 Nov 2021 | North America | To be converted to e-meeting
2022 Calendar |  |  | 
SA6#47 | 14 – 18 February 2022 | Europe, TBC | 
SA6#48 | 04 – 08 April 2022 | North America, TBC | 
SA6#49 | 16 – 20 May 2022 | Asia, TBC | 
SA6#49-BIS | 27 June – 01 July 2022 | TBD (Only, if needed) | 
SA6#50 | 22 – 26 August 2022 | Europe, TBC | 
SA6#51 | 10 – 14 October 2022 | Asia, TBC | 
SA6#52 | 14 – 18 November 2022 | North America, TBC | 

## Slide 9: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#91 | SA#92 | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | None
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 60% | 100% | SA#92 (06/2021) | CR PACK - SP-210486
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 90% | 100% | SA#92 (06/2021) | CR PACK - SP-210487
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 95% | 100% | SA#90 (12/2020) | TS for approval in SP-210472

## Slide 10: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#91 | SA#92 | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 55% | 100% | SA#92 (06/2021) | CR PACK - SP-210488
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 25% | 75% | SA#92 (06/2021) | TS for info in SP-210474 Exception sheet – SP-210480
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 65% | 100% | SA#92 (06/2021) | TS for approval in SP-210473
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | SA#90 (12/2020) | 35% | 80% | SA#92 (06/2021) | CR PACK - SP-210484 Exception sheet – SP-210481
Application layer support for Unmanned Aerial System (UAS) | UASAPP | SA#90 (12/2020) | 25% | 100% | SA#92 (06/2021) | TS for approval in SP-210471 CR PACK - SP-210485

## Slide 11: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA#91 | SA#92 | Target Completion | Remarks
Study on support of the 5GMSG Service | FS_5GMARCH | SA#84 (06/2019) | 95% | 100% | SA#92 (06/2021) | Rel-17 study
Study on application layer support for Factories of the Future in 5G NW | FS_FFAPP | SA#82 (12/2018) | 90% | 98% | SA#93 (09/2021) | Rel-17 study (to be completed in SA6#44-e July meeting)
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 70% | 80% | SA#93 (09/2021) | Rel-18 study
Study of Gateway UE function for Mission Critical Communication | FS_MCGWUE | SA#88 (06/2020) | 40% | 60% | SA#93 (09/2021) | Rel-18 study
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 15% | 30% | SA#93 (09/2021) | Rel-18 study

## Slide 12: Overview: New Rel-18 Studies
Study Item | WI Code | SID Approved | SA#91 | SA#92 | Target Completion | Remarks
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 0% | 0% | SA#95 (03/2022) | Approved at SA#91
Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | New SID | - | 0% | SA#94 (12/2022) | New SID in SP-210476
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | New SID | - | 0% | SA#95 (03/2022) | New SID in SP-210478
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | New SID | - | 0% | SA#95 (03/2022) | New SID in SP-210479
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | New SID | - | 0% | SA#95 (03/2022) | New SID in SP-210477

## Slide 13: For TSG SA information and action

## Slide 14: For TSG SA information and action (1/3)
Action
  CRs for approval – 9 CR packs
    SP-210482 Rel-16 CRs to TS23222 for eCAPIF
    SP-210483 Rel-16 CRs to TS23434 for SEAL
    SP-210490 Rel-16 CRs to TS23286 for V2XAPP
    SP-210484 Rel-17 CRs to TS23434 for eSEAL
    SP-210485 Rel-17 CRs to TS23434 for UASAPP
    SP-210486 Rel-17 CRs to TS23280, TS23281 and TS23379 for enh3MCPTT
    SP-210487 Rel-17 CRs to TS23282 for eMCData3
    SP-210488 Rel-17 CRs to TS23286 for eV2XAPP
    SP-210489 Rel-17 CRs to TS23700-24 for FS_5GMARCH

## Slide 15: For TSG SA information and action (2/3)
Information
  Technical Reports/Specifications
    5GMARCH - Presentation of TS 23.554 v1.0.0 for information in SP-210474
    FS_MCGWUE - Presentation of TR 23.700-79 v1.0.0 for information in SP-210475
Action
  Technical Reports/Specifications
    UASAPP - Presentation of TS 23.255 v2.0.0 for approval in SP-210471
    EDGEAPP - Presentation of TS 23.558 v2.2.1 for approval in SP-210472
    MCOver5GS - Presentation of TS 23.289 v2.0.0 for approval in SP-210473

## Slide 16: For TSG SA information and action (3/3)
Action
  New SIDs
    FS_SNAAPP - New SID on application enablement aspects for subscriber-aware northbound API access for approval in SP-210476
    FS_5GFLS - New SID on 5G-enabled fused location service capability exposure for approval in SP-210477
    FS_ACE_IOT - New SID on Application Capability Exposure for IoT Platforms for approval in SP-210478
    FS_eEDGEAPP - New SID on enhanced Application Architecture for enabling Edge Applications for approval in SP-210479
  WI Exception Sheets
    5GMARCH – for approval in SP-210480
    eSEAL – for approval in SP-210481

## Slide 17: Thank You!