## Slide 1: Operator Input on 5G Rel-18 SA Workshop
AT&T, Charter Communications, China Mobile, Deutsche Telekom, Orange, SK Telecom,
Telecom Italia, Telefonica, Telia Company, Telstra, T-Mobile USA, Verizon, Vodafone

## Slide 2: R18 Time Plan Consideration
Proposal 2: SA1 need not spend time on R19 until 1Q22 to align schedule with other WGs
Observation: SA2 only gets 12 months for R18! Stage 3 may need to start parallel with Stage 2.
2020 |  |  |  | 2021 |  |  |  | 2022 |  |  |  | 2023 |  |  |  | 2024 |  |  | 
Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
R17
R18
Rel-18 is for 5G-Advanced, as the middle point between 5G and 6G thus it is an important Release and deserves a relative long (big) release.
Proposal 1: 18 months preferred for R18
The Rel-18 work in SA2 seems to start not earlier than Q1 2022, which is 6 months later than expected.
Notes: 后面加一页立项列表。

## Slide 3: Considerations for R18 Prioritization in SA2
Prioritize real 5G network issues based on deployment feedback from the fields
  Key issues shall be well justified real requirements and alleviate overlap between SIs/WIs
  Especially applies to those phase 2/3/Enhancement SIDs
Limit total SI/WIs constrained by total SA2 time units
  Leave some TUs for later usage for alignment, new requirements etc.
  Group objectives into work tasks, provide estimation of TUs for each work task
Related SI/WI shall be merged as much as possible
Notes: RAN three categories…..

## Slide 4: Focus areas for SA2 R18
  Key enhancements or new market opportunities:
  For example eXR, Support for AI/ML-based Services, address new services using low latency regarding to QoS
Complete key aspects of existing features: Deployment of fundamental 5GS capabilities is happening now. These areas need to mature and proposals should be weighted more to real deployment needs vs what we could not finish in earlier Releases.
  For example, 5WWC, 5MBS, Proximity Services, Edge Computing.
  Work on the study but with a more focused scope: e.g., eNS_ph3, eNA_ph3