## Slide 1
Puneet Jain
SA2 Chair, Intel
SA2 Rel-18 Status and
Planning Considerations

## Slide 2: SA2 Rel-18 Status
Rel-18 discussion in SA2 meetings
  SA2#145E: 17 May – 28 May 2021
    Rel-18 study/work items on agenda for the first time.
    Rel-18 study/work items were invited for information only due to priority for Rel-17 completion.
    39 new Rel-18 study/work items were received.
  SA2#146E: 16 Aug – 27 Aug 2021
    Rel-18 study/work items on agenda for the second time.
    Rel-18 study/work items were invited for discussion/agreement.
    49 new Rel-18 study/work items were received.
    No Rel-18 study/work items could be agreed.
Future SA2 meetings
  SA2#147E: 18 Oct – 22 Oct 2021
  SA2#148E: 15 Nov – 19 Nov 2021

## Slide 3: Status of Rel-18 SIDs at SA2#146E
At SA2#146E, Rel-18 SIDs discussion may fall into the following 3 categories -
    SIDs requiring further work [See slide #4 - #6]
      E.g., some objectives need to be updated/removed, TU estimates not agreeable, etc.
      A new TD# was allocated to the final agreeable revision.
      SA2 Chair proposed to mark the revisions as “Technically Endorsed” and use it as basis for further work but this could not be agreed. All revisions were NOTED.
    SIDs with major concerns [See slide #7]
      E.g., no clear stage-1 requirement, stage-1 needs to work on it first, RAN needs to work on it first, minimum 4 supporting companies missing, fundamental concerns on objectives, etc.
      No new TD# was allocated to the revisions.
      These SIDs were NOTED without any revision.
    Duplicate SIDs [See slide #8]
      SIDs on same topics and with similar objectives.
      Only one version was carried forward as part of “SIDs requiring further work”
      other versions was marked as MERGED.
    Note: This categorization is based on SA2 Chair assessment of the discussion at SA2#146E

## Slide 4: Rel-18 SIDs requiring further work (1/3)
TD# | SID Title | Source | Outcome
S2-2106795 | New Study on the support for 5WWC, Phase 2. | Nokia, Nokia Shanghai Bell | Revision of S2-2105345r11. Noted. To be used as a basis for further discussion
S2-2106796 | New WID on MPS when access to EPC/5GC is WLAN . | Peraton Labs, CISA ECD, Verizon UK Ltd, AT&T, T-Mobile USA | Revision of S2-2105395r02. Noted. To be used as a basis for further discussion
S2-2106797 | New SID on 5G System Support for AI/ML-based Services. | OPPO, Samsung | Revision of S2-2105450r05, merging S2-2106126. Noted. To be used as a basis for further discussion
S2-2106798 | New SID: Study on 5G Timing Resiliency and TSC enhancements. | Nokia, Nokia Shanghai Bell, Verizon, AT&T, Siemens, Sennheiser, Huawei, HiSilicon, Matrixx, ZTE, China Unicom, Vivo, NTT Docomo, ETRI, Xiaomi. | Revision of S2-2105569r08. Noted. To be used as a basis for further discussion
S2-2106799 | New SID: Study on enhancement of 5G AM Policy. | China Telecom | Revision of S2-2105587r04. Noted. To be used as a basis for further discussion
S2-2106800 | New SID: Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | Lenovo, Motorola Mobility | Revision of S2-2105606r03, merging S2-2106497. Noted. To be used as a basis for further discussion
S2-2106801 | New SID: New SID on Network Slicing Phase 3. | ZTE, LG Electronics, Nokia, Nokia Shanghai Bell, Samsung, Alibaba, AT&T, CATT ,China Telecom, China Unicom, Convida Wireless LLC, Intel, InterDigital, Lenovo, Matrixx, Motorola Mobility NEC, NTT Docomo, OPPO, Sanechips, T-Mobile USA, Spreadtrum, Tencent, | Revision of S2-2105752r07. Noted. To be used as a basis for further discussion
S2-2106802 | New SID: Study on enhanced support of Non-Public Networks phase 2. | Ericsson, Futurewei, Convida Wireless, Charter, China Unicom, ETRI; Cisco, China Mobile, Lenovo, Motorola Mobility, Qualcomm, ZTE, Philips, Intel | Revision of S2-2105825r05. Noted. To be used as a basis for further discussion
S2-2106803 | New SID on Study of Further Architecture Enhancement for UAV and UAM. | Qualcomm Incorporated | Revision of S2-2105860r02. Noted. To be used as a basis for further discussion

## Slide 5: Rel-18 SIDs requiring further work (2/3)
TD# | SID Title | Source | Outcome
S2-2106804 | New SID: Study on enhancement of 5G UE Policy | Intel, Qualcomm Incorporated, OPPO, ZTE, NTT Docomo, vivo, Telecom Italia, China Unicom, Huawei, HiSilicon, Vodafone, CATT, MediaTek, KPN, China Telecom, CMCC, KDDI, Xiaomi, Apple, Verizon UK Ltd, Samsung, Lenovo, Motorola Mobility, LG Electronics, Rakute | Revision of S2-2105955r08. Noted. To be used as a basis for further discussion
S2-2106805 | New SID: Architectural enhancements for 5G multicast-broadcast services Phase 2. | Huawei | Revision of S2-2106086r05. Noted. To be used as a basis for further discussion
S2-2106806 | New SID on Study on Proximity based Services in 5GS - Phase 2. | CATT | Revision of S2-2106099r10, merging S2-2105448. Noted. To be used as a basis for further discussion
S2-2106807 | New Study on enhancement of support for Indirect Communications between Vertical Network and Public Network. | China Telecom | Revision of S2-2106130r04. Noted. To be used as a basis for further discussion
S2-2106808 | Study on Enablers for Network Automation for 5G - phase 3. | China Mobile, vivo | Revision of S2-2106147r06. Noted. To be used as a basis for further discussion
S2-2106809 | New SID on Enhancement to the 5GC LoCation Services Phase 3. | CATT, Huawei | Revision of S2-2106149r06. Noted. To be used as a basis for further discussion
S2-2106812 | New SID on Enhancement of support for Edge Computing in 5G Core network - phase 2. | Huawei, HiSilicon, Alibaba, China Unicom, Convida Wireless, Intel, Toyota, vivo | Revision of S2-2106255r06, merging S2-2106397. Noted. To be used as a basis for further discussion
S2-2106810 | New SID: Study on architecture enhancement for tactile and media services . | China Mobile, Huawei, Hisilicon, Xiaomi | Revision of S2-2106284r12, merging S2-2106196. Noted. To be used as a basis for further discussion
S2-2106811 | New SID: Study on UPF enhancement for control and SBA . | China Mobile, AT&T, Vodafone, CATT, Tencent, Deutsche Telekom, SK Telecom, Sandvine | Revision of S2-2106286r05. Noted. To be used as a basis for further discussion

## Slide 6: Rel-18 SIDs requiring further work (3/3)
TD# | SID Title | Source | Outcome
S2-2106813 | New SID on Personal IoT and Residential Networks architecture. | Vivo Mobile Communications Ltd, CATT, China Telecom, Convida Wireless, InterDigital, KPN, OPPO, Spreadtrum Communications, T-Mobile USA | Revision of S2-2106440r04. Noted. To be used as a basis for further discussion
S2-2106814 | New SID on Study of Architecture Enhancement for Vehicle Mounted Relays. | Qualcomm Incorporated | Revision of S2-2106468r04. Noted. To be used as a basis for further discussion
S2-2106815 | New SID: Study on System Enabler for Service Function Chaining. | Intel, Telecom Italia, Spreadtrum, Sandvine, Convida Wireless, KPN, InterDigital, Microsoft, Matrixx, KDDI, AT&T, Deutsche Telekom, Cisco, Charter Communications | Revision of S2-2106498r07. Noted. To be used as a basis for further discussion
S2-2106816 | New SID: Study on system architecture for next generation real time communication services. | China Mobile, China Unicom, Huawei, Hisilicon, ZTE, CATT, Vivo | Revision of S2-2106222r04. Noted. To be used as a basis for further discussion

## Slide 7: Rel-18 SIDs with major concerns
TD# | SID Title | Source | Outcome
S2-2105435 | New WID on Use of L4S in 5GS (5G_L4S) . | Ericsson | Noted
S2-2105493 | New Study on Service-based N2. | Intel, Cisco, Verizon UK Ltd, Qualcomm Incorporated, AT&T, Deutsche Telekom | Noted
S2-2105500 | New WID: Extensions to the TSC Framework to support DetNet (DetNet) . | Ericsson | Noted
S2-2105610 | New SID on Study on Passive Internet of Things (Passive IoT) for 5G Advanced. | China Mobile, Spreadtrum Communications, Huawei, HiSilicon, China Telecom, China Unicom, CATT, Tencent, vivo | Noted
S2-2105842 | New SID on CIoT support in NTN. | Qualcomm Incorporated | Noted
S2-2105855 | New Study about AF control on 5GC groups . | Nokia, Nokia Shanghai Bell | Noted
S2-2105978 | New SID on Mobile Computing Power Network in 5GS. | China Telecom | Noted
S2-2105997 | New WID on Study of Enhanced System enablers for Multi-USIM devices . | Sony | Noted
S2-2106009 | New SID on 5GC autonomous operation. | Lenovo, Motorola Mobility | Noted
S2-2106022 | New SID: 5G Architecture enhancements for Harmonized Communication and Sensing service. | Huawei, HiSilicon, vivo, CAICT, China Unicom, China Mobile, China Telecom, CATT, ZTE, OPPO | Noted
S2-2106068 | New SID on user deployed devices in customer premises network . | Apple | Noted
S2-2106073 | New SID on Study on Support of Satellite Backhauling in 5GS. | CATT, Thales | Noted
S2-2106296 | New SID on Study on Integration of satellite components in the 5G architecture Phase II. | THALES, XIAOMI | Noted
S2-2106322 | New SID on enhancement on 5G LAN-type service. | Huawei, China Mobile, China Telecom, China Unicom | Noted
S2-2106327 | New SID on UE Aggregation for Industry with Multi-connectivity. | vivo Mobile Communications Ltd, China Telecom, China Unicom, CATT, Spreadtrum Communications | Noted
S2-2106376 | New SID on Study on Ranging based services and relative positioning. | Xiaomi | Noted
S2-2106378 | New SID on Study on Sensing based services. | Xiaomi | Noted
S2-2106451 | New SID: PWS over non-3GPP access. | Apple, Verizon UK Ltd | Noted
S2-2106489 | New SID: Study on Seamless UE context recovery. | Samsung, NEC, CableLabs, Cisco | Noted

## Slide 8: Rel-18 SIDs with Duplication
TD# | SID Title | Source | Outcome
S2-2106240 | New SID for FS_5WWC_Ph2 extension. | Huawei, HiSilicon | Merged into S2-2106795
S2-2105448 | New SID on enhancement for ProSe in 5G. | OPPO | Merged into S2-2106806
S2-2106497 | New SID: Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | Deutsche Telekom | Merged into S2-2106800
S2-2105974 | New SID on 5G System Support for Group Communications for Verticals. | Samsung, LG Uplus, SK Telecom, Sennheiser, KT Corp. | Merged into S2-2106322
S2-2106067 | New SID: Study on enhancement of 5G CAPability EXPosure for Industrial Applications. | Huawei, HiSilicon | Merged into S2-2106322
S2-2106397 | Study on enhancement to support Edge Computing in 5GC. | Nokia, Nokia Shanghai Bell, Charter, NTT Docomo, Telecom Italia | Merged into S2-2106812
S2-2106126 | New SID on Just-in-time communication. | TOYOTA MOTOR CORPORATION | Merged into S2-2106797
S2-2106196 | New SID on Enhancements on High Data Rate and Low Latency Services. | Tencent, Oracle, Spreadtrum, NEC | Merged into S2-2106810

## Slide 9: SA2 Rel-18 Work Planning Considerations
Rel-18 timeline considerations [See Slide #10]
  Time available for stage-2 study + normative work in SA2 [12 months?]
  Start of Stage-2 study phase in SA2 [Q1, 22?] and stage-2 freeze deadline [Q4, 22?]
  Study item completion and creation of of Rel-18 Work items (based of conclusion from the study)
Time Units (TUs) considerations [See Slide #11]
  F2F vs E-meetings.
  Total number of TUs available for Rel-18 stage-2 study + normative work.
  Max TU that can be allocated per SID.
  Rapporteur considerations
  Primary/Secondary rapporteurs' role should be clarified.
    Primary rapporteur to drive the work, and single point of contact. Secondary rapporteur if needed should be responsible for editing the new TR/TS.
  Should we have consideration on maximum number of Rapporteurship per company?
  Should we have consideration on maximum number of Rapporteurship per delegate?

## Slide 10: SA2 Rel-18 Timeline Considerations
SA#92-e
Q2/2021
SA#93e
Q3/2021
SA#94-e
Q4/2021
SA#95
Q1/2022
SA#96
Q2/2022
SA#97
Q3/2022
SA#98
Q4/2022
SA#99
Q1/2023
R17 stage 2
freeze
R17 stage 3
freeze
R17 code
freeze
stage 1
100%;
SA2 SIDs prioritization
R18 stage 2
freeze
R18 stage 3
freeze
stage 1
>= 80%; SA2 SIDs agreed
SA#100
Q2/2023
SA
Rel-18
Workshop
RAN
Rel-18
Workshop
Rel-18
Schedule
(preliminary)
Rel-18
content agreed
Rel-17
Schedule
Rel-18
Planning
exceptions
S1 normative ongoing;
SA2 SID discussion
SA#101
Q3/2023
R18 code
freeze
SA#102
Q4/2023
Exceptions
(if any)
R18 stage 2
WIDs Approval

## Slide 11: SA2 Rel-18 TU Considerations

## Slide 12: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org