TSG-SA Working Group 1 (Services) meeting #2	TSGS1#3(99) xxx

Hampton Court Palace, London  10th-12th May 1999

3rd Generation Partners Group

UMTS

REPORT Version 0.1

TSG_SA_WG1#3 99-3 Plenary Meeting

10th-12th May 1999

Hampton Court Palace, London

TSG_SA_WG1 Chairman: 	Alan Cox

Secretary:			Roger Tarazi

DRAFT REPORT

TITLE:	REPORT OF THE 3GPP_TSG_SA_WG1 (Services) Meeting #3 (99-3)

SOURCE:       R. Tarazi, Secretary, A K Cox, Chairman

1	Opening of the Meeting	1

2	Adoption of Agenda 225 (Final Version available on Saturday  May 8, 99)	1

3.	Approval of Report of S1#2 held in Edinburgh	1

4.	Reports from TSG SA#3 and other groups	1

5.	Review of Work Packages, Deliverables & Schedules	2

6.	UMTS Phase 1 Approved Specifications & Reports	3

6.1 UMTS Phase 1 Specification	3

6.2 Service principles	4

6.3 Services and Service Capabilities	4

6.4 Service Aspects of Charging and Billing	5

6.5 Handover requirements between UMTS and GSM or other radio systems	5

6.6 Mobile Multi-Media, Internet and intranet	5

6.7 Automatic Establishment of Roaming Relations	5

6.8 Advanced Addressing	5

6.9 Terminal Capabilities	5

7. 	Work on Reports and Specifications in Progress and Planned	6

7.1 Virtual Home Environment	6

7.2 Quality of Service	6

7.3 MultiMedia	7

7.4 MultiCall	7

7.5 Other Work Items	7

8.	Parallel Sub-Groups to progress work	7

9.	Approval of UMTS Outputs and Liaisons	7

10.	Proposals for ad-hoc UMTS meetings including with other groups	7

11.	Any Other Business	7

12.	Meeting Calendar	7

13. 	Closure of Meeting	7

ANNEX C – DOCUMENTS LIST	10

ANNEX D – LIST OF DOCUMENTS REFERNCED IN THIS AGENDA	15

TSG-SA Working Group 1 (Services) meeting #3	TSGS1#3(99) 225

Hampton Court Palace, Surrey, UK  10th-12th May 1999           Version: 990508_13:00

DRAFT AGENDA

# 1	Opening of the Meeting

# Adoption of Agenda	225 (Final Version available on Saturday  May 8, 99)

|  | Monday | Tuesday | Wednesday |
| --- | --- | --- | --- |
| AM | SA_WG1 UMTS MEETING Registration: 9:00 AM Meeting Starts: 9:30 AM - Opening of the Meeting & Review Objectives - Adoption of Agenda - Approval of Report of S1#2 - Reports from SA#3 & other groups, Review Input Documents - Review of Work Packages - UMTS Phase 1 Approved Specs | #### Start 9:00 AM UMTS Continued…. - Terminal Capabilities - Multi Media, - SMS - Planning future UMTS Releases - Adhoc Meetings Preparation | #### Start 9:00 AM - UMTS Review of Meeting Outputs, - Proposals for ad-hocs |
| PM | UMTS Continued ….. 7. UMTS Reports & Specs in progress | #### Parallel Ad-hoc Meetings 8. Parallel sub-groups on: - VHE (Virtual Home Environment) - SMS (Short Message Service) and MultiMedia Messaging - QoS (Quality of Service) - …… | 11. Any other business 12. Meetings calendar 13. Closure of Meeting at 15:30 |
| VENUE: The Garden Room, Hampton Court Palace, East Molesey, Surrey KT8 9AR, England CONTACT: Sheila Harding at Telecom Modus on: sheila.harding@t-modus.co.uk, Tel:+44 1372 804 880 Fax: +44 1372 804 804 CONTRIBUTIONS TO: roger.tarazi@etsi.fr No later than Friday May 7, 99 12:00 PM (Noon in France) Tel : +33 4 92 94 42 28 Meeting will be FULLY ELECTRONIC ! CD-ROM & Acrobat Reader are recommended |  |  |  |

# 3.	Approval of Report of S1#2 held in Edinburgh

| 3.1 | Report |  |  | 287 |
| --- | --- | --- | --- | --- |

# 4.	Reports from TSG SA#3 and other groups

| 4.1 | Report from SA#3 - Yokohama |  | David Cooper, T-Modus | 298 |
| --- | --- | --- | --- | --- |

|  | PCG#1 Draft meeting report (pdf) |  |  | 295 (SP-99166 PCG) |
| --- | --- | --- | --- | --- |

|  | Managing the TSG project coordination group (pdf) |  |  | 296 (SP-99167 PCG) |
| --- | --- | --- | --- | --- |

SA Chairman presented the main results of the PCG meeting #1:

-	The SA Project co-ordination role was approved (see Document SP-99167).

-	List of external bodies for liaison is being established. (The list is almost complete, and any missing bodies may be added at any time). Any group can liaise with the external bodies who are on the list.

-	The Work Item on interworking with IS-41 (feasibility study) was returned to SA for re-working. SA WG1 will update the work item to reflect the discussions which occurred in TSG SA Meeting #2.

-	Support requirements for the different TSGs and working groups were noted, organisation started, and a team was created, called the Mobile Competence Centre (an ETSI Secretariat group) in order to provide support to both 3GPP and ETSI SMG. Resources have been offered from all Partners. Organisation of the work and priorities has been one of the Chairman's tasks, this is dealt with under agenda items 7 and 8.

| 4.2 | Report from ARIB |  |  |  |
| --- | --- | --- | --- | --- |

| 4.3 | Report from ETSI |  |  |  |
| --- | --- | --- | --- | --- |

| 4.4 | Report from TTC |  |  |  |
| --- | --- | --- | --- | --- |

| 4.5 | Report from TTA |  |  |  |
| --- | --- | --- | --- | --- |

| 4.6 | Report from GSA |  |  |  |
| --- | --- | --- | --- | --- |

| 4.7 | Report from UMTS Forum |  |  |  |
| --- | --- | --- | --- | --- |

| 4.8 | Report ETSI EP-UMTS |  |  | Xxx, 229 (LS from S1 sent Post-S1#2 to EP-UMTS) |
| --- | --- | --- | --- | --- |

|  | Liaisons received, not elsewhere on agenda |  |  |  |
| --- | --- | --- | --- | --- |

| 4.9 | Call Control & Session Management |  |  |  |
| --- | --- | --- | --- | --- |

| 4.9.1 | LS on UMTS Call Control and Session Management |  |  | 245 (N3-99072) |
| --- | --- | --- | --- | --- |

| 4.11 | Feasibility - Prohibited Zone |  | Chummun Ferrial, Sony | 249 (1-99-139) |
| --- | --- | --- | --- | --- |

This report is very interesting as a first start in the direction of better

phone management.  I do have some difficulty in understanding some points

and some other concerns:

1.  What is the "type 3" of shield device supposed to do for a user?  In

what real application could this be useful?

2.  Is the term "shield" the right one for a "phone control" device?

3.  The "type 1" devices will need some strict security measures (which

should be defined by 3GPP S3) and mutual authentication with mobiles so that

only valid organisations can use them.  The network operators should be able

to have visibility of who is using them, where and why.

4.  The "type 2" devices will also need security to prevent misuse.  Network

operators will bear all the complaints about people being unable to receive

calls etc. so again they should have visibility of who is using them, where

and why.

5.  The document refers to the use of the ISM band but then talks about

changing the GSM signalling.  Surely GSM signalling would only apply in the

GSM band and is the devices use the GSM band what is the need for the ISM

band.  On the other hand any transmissions in the GSM band should be

regulated and agreed with network operators.  Since there is a high risk of

wrecking radio plans with transmissions in the GSM band, the ISM band looks

like a much better bet.

6.  On aeroplanes there is a need to switch off radio receivers and

computing equipment (for take off and landing) as well as radio transmitters

so isn't it worth having an option to shut down the device completely?

I am interested to hear any other comments.

Regards,

> --

> Kevin Holley

| 4.12 | MExE Stage 1 for Release 99 |  |  | 261 (T2-99433) |
| --- | --- | --- | --- | --- |

| 4.12.1 | USSD Enhancements in GSM 02.90 Version 8.0.0 |  | Steffen Habermann | 320 (N_SS-99038) |
| --- | --- | --- | --- | --- |

# 5.	Review of Work Packages, Deliverables & Schedules

| 5.1 | UMTS Management |  |  |  |
| --- | --- | --- | --- | --- |

| 5.1.1 | UMTS Approved Specs |  |  | 331 (S1 3G Specifications and reports) Updated with new specification numbering and new format. 330 (22.100V3.3.0) |
| --- | --- | --- | --- | --- |

| 5.1.2 | e-MAIL Approval Procedure |  |  | 280 (e-Mail Procedure) |
| --- | --- | --- | --- | --- |

| 5.1.3 | Spec-Numbering |  |  | 286 (SP-99183) |
| --- | --- | --- | --- | --- |

| 5.1.4 | UMTS CR DataBase |  |  |  |
| --- | --- | --- | --- | --- |

| 5.1.5 | Work distribution between TSG S1 and TSG T2 |  |  | 233 (T2-99248) Answer to LS S1-99089 |
| --- | --- | --- | --- | --- |

|  | Relationship of T2 work items with S1 and S2 work |  |  | 307 (T2 Chairman) |
| --- | --- | --- | --- | --- |

| 5.1.6 | Draft 3GPP Specifications status list April 1999 |  |  | 303 SP-99210 Ian Doig Replaced by an updated version: 315 (Ian Doig) |
| --- | --- | --- | --- | --- |

| 5.2 | Release 99 Proposal |  |  |  |
| --- | --- | --- | --- | --- |

| 5.2.1 | LS on document handling of supplementary service specifications for Release 99 |  | Steffen Habermann | 318 (N_SS-99041) |
| --- | --- | --- | --- | --- |

| 5.3 | Plans for future releases |  |  |  |
| --- | --- | --- | --- | --- |

| 5.3.1 | UMTS Release 2000 |  |  |  |
| --- | --- | --- | --- | --- |
| 5.4 | Progress on existing WIs and Proposals for new Work Items |  |  |  |

| 5.4.0 |  |  |  |  |
| --- | --- | --- | --- | --- |
| 5.4.1 | GSM to UMTS Evolution | GSM Specs | Tommi Kokkola, Nokia | 127 (S1#2) |

| 5.4.2 | UMTS Interworking with ANSI-41 networks (IS 41 to be replaced by ANSI-41) | TTA Specs | Xxxx , TTA | ###### 272 (SA#3 STATUS…) revised in: 299 (SP-99187) Pending PCG Approval |
| --- | --- | --- | --- | --- |

Document SP-99099 Work Item descriptions from SA WG1 for approval:

Feasibility study on UMTS Interworking with ANSI-41 networks.

A request to include 2nd Generation into the Scope (by deleting the term 3G from the second paragraph of the Scope) was made. It was stated that this issue was under discussion in the 3GGP2 project, and that some form of liaison with 3GPP2 on this subject would be beneficial. However, this position was not broadly supported. Furthermore, the Scope of the work item was considered in need of some clarification, as it is a feasibility study for interworking with ANSI-41.

It was reported that many organisations are interested in this topic, and a high level of contribution and participation could be expected in this study.

It was decided that the Scope of the Work Item will be modified to take the views expressed into account and to remove the specific 3G text, broadening the study to 2G and 3G.Liaison with other groups should await the outcome of the feasibility study.  The revised feasibility study was provided as Document SP-99187.

Document SP-99187 - UMTS Interworking with ANSI-41 networks.

(References to IS-41 should be replaced by ANSI-41, as the standard has now been adopted by ANSI).

Supporting Companies: The SA Chairman asked for 4 companies to replace the text  "All WG1 members" for supporting companies. The following companies indicated their support: Lucent, Samsung, Ericsson and Nokia.

ACTION #3/1:	The SA Chairman will take this to the PCG for endorsement.

| 5.4.2.1 | Draft Technical Report : UMTS Interworking with ANSI-41 Networks |  | Han, Yeongchong, TTA, Korea | 332 (Information) |
| --- | --- | --- | --- | --- |

UMTS CN Interworking with ANSI-41 CN could be defined as the necessary processes and functions which enable a roaming UMTS(or ANSI-41) network subscriber to get all of the services features in the visited ANSI-41(or UMTS) network as if in the home network. It would support interworking functions such as call handling, registration updating, authentication, SMS, handover, Supplementary Service and etc. The scope of this work item include circuit switched domain and packet switched domain.

| 5.4.3 | 22.00 UMTS Phase 1 | 22.00 | David Verrier, FT | 129 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.4 | UMTS Services | 22.01 | Paul Dwyer, Vodafone | 130 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.5 | UMTS Services and Service capabilities | 22.05 | Wayne Ashwell, BT | 131 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.6 | Charging and Accounting | 22.15 | Emanuele Montegrosso, TIM | 132 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.7 | Virtual Home Environment | 22.21 | Jumoke Ogunbekun, Fujitsu | 133 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.8 | Quality of Service | 22.25 | Olle Eriksson, Ericsson | 134 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.9 | Handover GSM<>UMTS | 22.29 | David Cooper, NEC | 135 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.10 | Advanced Addressing | 22.75 | Stephan Kleier, MMO | 136 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.11 | Draft Proposed WI for Terminal capabilities |  | David Cooper, NEC | 166 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.12 | Proposed WID on multicall |  | Jumoke Ogunbekun | 276 (SA#3 STATUS: Approved with one constraint: See hidden text below … ) |
| --- | --- | --- | --- | --- |

The Work Item was approved with the deletion of the  first paragraph of the technical scope "Multicall, i.e. the ... 2G to 3G.".

# 6.	UMTS Phase 1 Approved Specifications & Reports

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |

| ## 6.1 UMTS Phase 1 Specification | S22.100v3.3.0 Draft | David Verrier, France Telecom | 282 330 |
| --- | --- | --- | --- |

Approval of 22.100 V3.3.0 (missed CR 22100A008)

|  | Use of standard GSM SIM in UMTS: This is a requirement in UMTS 22.00, but SMG12 analysed that this will cause severe security problems. SMG12 had SMG1/TSG S1 to reconsider the requirement. |
| --- | --- |

| 6.1.1 | CR on Emergency | 22100A003r2 |  | 262 (Rejected at SA#3) See equivalent CR 0n 02.01 |
| --- | --- | --- | --- | --- |

| 6.1.2 | NT FAX |  |  |  |
| --- | --- | --- | --- | --- |

Discussion on A008: Some study was requested as other methods of meeting the reliable real-time fax service requirements may be found. The implementation of the service requirement is still open to contribution.  SA WG1 are asked to qualify the quality requirement of the service.

| 6.1.2.1 | Support of non-transparent FAX service |  | Norihiro Ishikawa, NTT Docomo | 304 (e-mail .txt ) + 269 (99-128) NT-FAX |
| --- | --- | --- | --- | --- |

| 6.1.2.2 | LS on the Provision of Facsimile in UMTS and GSM |  |  | 274 (T2-99241) |
| --- | --- | --- | --- | --- |

| 6.1.2.3 | TR22_45_Study-on-provison-of-fax-gsm_UMTS.doc |  |  | 273 (T2-99241_T2-99194) |
| --- | --- | --- | --- | --- |

| 6.1.2.4 | Real time fax services |  |  | 271 (T2-99186) |
| --- | --- | --- | --- | --- |

| 6.1.2.5 | Proposed LS to N3 and T2 (Non-Transparent FAX service) |  | Katsuya Kawamura NTT Docomo | 326 |
| --- | --- | --- | --- | --- |
| 6.1.2.6 | Clarification of facsimile requirements |  | Hans Lindgren, Ericsson | 316 |

| 6.1.3 | on the Pre-paging Feasibility Report |  |  | 265 (N2-99277) |
| --- | --- | --- | --- | --- |

| 6.1.4 | Security |  |  |  |
| --- | --- | --- | --- | --- |

| 6.1.4.1 | 22100A012_S1-99148 Security.doc | 22100A012 |  | 278 (Pending) |
| --- | --- | --- | --- | --- |

| 6.1.4.2 | 22100A013_S1-99185 Security .rtf | 22100A013 |  | 279 (Pending) |
| --- | --- | --- | --- | --- |

| 6.1.5 | Tandem Free Operation (TFO) |  |  |  |
| --- | --- | --- | --- | --- |

| 6.1.5.1 | LS to S1 on Tandem Free Operation, stage 1 service description |  |  | 246 (S4-99137) to S1 |
| --- | --- | --- | --- | --- |

| 6.1.5.2 | Tandem Free Operation of speech codecs; Stage 1 service description |  |  | 247 (S4-99138) |
| --- | --- | --- | --- | --- |

| 6.1.6 | Numbering Scheme |  |  |  |
| --- | --- | --- | --- | --- |

| 6.1.6.1 | Clarification of numbering scheme |  | Katsuya-Kawamura, NTT Docomo | 323 |
| --- | --- | --- | --- | --- |

| 6.1.7 | Non-Transparent bearer services |  |  |  |
| --- | --- | --- | --- | --- |

| 6.1.7.1 | Proposed Liaison Statement regarding non-transparent bearer services |  | Katsuya-Kawamura, NTT Docomo | 324 |
| --- | --- | --- | --- | --- |

| ## 6.2 Service principles | S22.101v3.5.0 | Paul Dwyer, Vodafone | 283 (NEW with CRs APPROVED at SA#3) ) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| 6.2.1 | CR on Emergency | 22101A017 |  | 263 (CR Rejected at SA#3) |
| --- | --- | --- | --- | --- |

| 6.2.2 | SIM – USIM InterWorking |  |  |  |
| --- | --- | --- | --- | --- |

| 6.2.2.1 | Cross compatibility issues between GSM and 3G |  | Nigel Barnes, Motorola | 227 (T3-99093) |
| --- | --- | --- | --- | --- |

| 6.2.2.2 | Document on GSM/UMTS "interworking" with regard to SIM and USIM |  |  | 231 (SP-99143 < S3-99080) Security Aspects ACTION: S3 asks confirmation of its assumptions |
| --- | --- | --- | --- | --- |

| 6.2.2.3 | SIM/USIM Compromise, Leadership TSG SA |  |  | 302 (SP-99208) SA#3 |
| --- | --- | --- | --- | --- |

Document SP-99143 - GSM/UMTS "interworking" with regard to SIM and USIM. This document was presented for discussion. SA WG3 have made some assumptions on the interaction between use of SIM and USIM in GSM and 3rd Generation terminals. SA WG3 ask for confirmation of these assumptions.

The requirement to use the SIM in the 3rd generation terminal was questioned by a number of delegates. It was considered by the majority present that the insertion of a GSM SIM into a UMTS terminal would provide a GSM level of Security, rather than the increased UMTS Security, and would provide little advantage to the UMTS Operator. Also, as an important service requirement for future GSM operators to allow their subscribers to roam to a UMTS-only area (e.g. Japan) and use their SIM card to roam using a UMTS terminal.

It was pointed out that UMTS 22.01 requires backward compatibility to 2nd generation and SA WG1 might need to change the service requirement if TSG SA decide to remove the requirement.

As a compromise, the SA Chairman suggested the following:

1)	support access to UMTS access networks while using cards equipped with either the GSM SIM, the UMTS SIM functionality or both, as shown in the diagram in Document SP-99143, and

2)	allow a serving UMTS operator the option to block access to the UMTS access network when a card equipped only with a GSM SIM is used.

In order to ensure functionality of the above compromise it is recognised that at least the following functionality will be required:

-	possibility for the network to detect the type of SIM used,

-	possibility for the network to restrict the access of GSM-only SIM user to the GSM access portion of a PLMN.

It was the assumption of the meeting that the companies (operators and their vendors) who require this capability should do the work on the signalling and mechanisms necessary to assure GSM functionality (security, authentication mechanism, services, etc.) are present in the UMTS specifications.

After some questions and clarifications on the proposed compromise, the SA Chairman issued Document SP-99208 which was then agreed. SA WG1 are asked to look into the details and implications of these requirements.

| ## 6.3 Services and Service Capabilities | S22.105 | Wayne Ashwell, BT | 284 (NEW with CRs APPROVED at SA#3) ) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| 6.3.1 | ##### Quality of Service |  | Olle Eriksson |  |
| --- | --- | --- | --- | --- |

It was decided that SA WG1 should continue to work upon QoS parameters to ensure that UMTS is not the weak link in an end-to-end connection in terms of quality of service requirements. A Liaison Statement will be sent from TSG SA to SA WG1.

| 6.3.2 | QoS Joint Meeting |  |  | 237 (S2-99149) |
| --- | --- | --- | --- | --- |

| 6.3.3 | QoS Requirements |  | Olle Eriksson | 244 (Presented at SA#3) SP-99162 |
| --- | --- | --- | --- | --- |

| 6.3.4 | S1_QoS Adhoc Meeting report |  |  | 239 |
| --- | --- | --- | --- | --- |

| 6.3.5 | CR to 22.05 Presented for information at SA#3 |  |  | 292 (SP-99161 CR to 2205 on QoS) 240 (CR) and a modified Version in 243 *** Status to be clarified |
| --- | --- | --- | --- | --- |

| 6.3.6 | Proposal from 3GPP to utilise its work on QoS in tg8/1 |  |  | Xxx SP-99157 Can be provided if needed 301 SP-99206 |
| --- | --- | --- | --- | --- |

| 6.3.7 | Comments to CR concerning QoS of TS22.05 |  |  | 294 (SP-99177) |
| --- | --- | --- | --- | --- |

| 6.3.8 | LS on Principles for Bearer services and Quality of Service. |  |  | 293 (SP-99212) SA#3 APPROVED LS to TSG-RAN, TSG-CN, TSG-T, all sub working groups |
| --- | --- | --- | --- | --- |

| 6.3.9 | Quality of Service – Proposed changes to 22.__ |  |  | 306 (BT- For Decision) |
| --- | --- | --- | --- | --- |

(Includes tables on End-User Performance Expectations and Real-time streaming Services + Real-Time block transfer services)

| 6.3.10 | Requirements of IP based Multimedia-Applications over UMTS |  | Thomas Wierlemann, t-Mobil | 310 |
| --- | --- | --- | --- | --- |

| 6.3.11 | Re-negotiation feature |  | Katsuya-Kawamura, NTT Docomo | 322 |
| --- | --- | --- | --- | --- |
| 6.3.12 | CR to 22.05 | 22.105A009 | Olle Eriksson, Ericsson | 327 |
| 6.3.13 | CR to 22.05 Refinement of Quality of Service requirements | 22.105A010 | Olle Eriksson, Ericsson | 328 |
| 6.3.14 | CR to 22.05 Quality of Service – Correction | 22.105A011 | Olle Eriksson, Ericsson | 329 |

| ## 6.4 Service Aspects of Charging and Billing | S22.115V3.1.0 | Emanuele Montegrosso, TIM | 285 (New, with SA#3 Approved CRs) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| 6.4.1 | LS on Charging Requirements for 3G Systems |  |  | 275 (S5-99051) |
| --- | --- | --- | --- | --- |

| ## 6.5 Handover requirements between UMTS and GSM or other radio systems | 22.129 V3.0.0 | David Cooper, NEC | 288 (SP99-100) (APPROVED AS VERSION 3 AT SA#3) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Document SP-99100 - Liaison on Inter-operator handover UMTS/GSM and TS 22.29 V2.0.2 (Handover Requirements between UMTS and GSM or other Radio Systems) presented for approval. TS 22.29 has been approved by e-mail in SA WG1.

The liaison on Inter-operator handover was presented for information and was noted by TSG SA.

A concern was expressed on the traffic loading and subsequent reduction in GSM network capacity if GSM calls hand over to UMTS. It was clarified that the requirements document provides the possibilities, but does not mandate the implementation of all cases included in the scenarios. The UMTS system should not preclude the functionality, and it is the responsibility of ETSI SMG to decide whether they create specifications to support the handover from GSM to UMTS or other 3G systems. It was agreed that the 3GPP priorities are to define the UMTS-UMTS handover, then for support of UMTS to 2G handover and then to have the capability to receive a handover from a 2G system.

The meeting was reminded that this document had been presented to TSG SA Meeting #2 (as Document SP-99079) and contained the same handover requirements.

The document TS 22.29 V2.0.2 (Document SP-99100) was approved. SA WG1 were asked to look into the impact of handover to and from 2G systems for further update of the TS. The document is placed under TSG SA Change Control.

| 6.5.1 | LS to TSG SA 1:Requirements for inter-operator Handover |  |  | 305 (R3-99366 < In response to : S1-99207) |
| --- | --- | --- | --- | --- |

RAN WG3 therefore asks SA WG1 to be more specific regarding requirements for inter-operator

handover, both between UMTS and GSM and between UMTS and UMTS, and forward these

informations to RAN WG3.

| 6.5.2 | Inter Operator Handover and Network Selection Mode |  | Gunnar Schmidt, Bosch | 313 (Proposal for Discussion) |
| --- | --- | --- | --- | --- |

| ## 6.6 Mobile Multi-Media, Internet and intranet | R22.960 | Thomas Ahnberg | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 6.7 Automatic Establishment of Roaming Relations | R22.971 | David Chambers | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 6.8 Advanced Addressing | R22.975 | Stephan Kleier | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 6.9 Terminal Capabilities |  |  |  |
| --- | --- | --- | --- |

| 6.9.1 | Multi-Mode Terminals |  |  |  |
| --- | --- | --- | --- | --- |

| 6.9.1.1 | LS on ongoing work in T2 SWG5 – Multi-mode terminals |  |  | 252 (T2-99394) |
| --- | --- | --- | --- | --- |

| 6.9.2 | Terminal Capabilities |  |  |  |
| --- | --- | --- | --- | --- |

|  | Proposed LS to SA and S1 (Services and service capabilities on terminals) |  |  | 297 (SP-99179 < T3-99101) NTT Docomo) |
| --- | --- | --- | --- | --- |

Document SP-99179 - LS to TSG SA and SA WG1 on services and service capabilities on terminals. This asks TSG SA to specify which services will be mandatory for terminals for Release '99.

SA WG1 were asked to consider the issue and respond to TSG T. The liaison should be interpreted, in the second paragraph, to mean that "From the terminal perspective, the choice of services and services capabilities to implement should not be restricted ...".

It was reported that this had already been discussed in ETSI SMG for the UMTS work and it was agreed that there would be no mandatory terminal capabilities. However, there may be some specified "default" capabilities for specific services when implemented.

| 6.9.2.1 | LS on Principles for the continued work with Terminal Capabilities |  |  | 232 (T2-99282) to All WGs |
| --- | --- | --- | --- | --- |

| 6.9.2.2 | Identification of services capabilities |  |  | 251 (SP-99125 < T2-99447) to S1 ACTION: To formulate a response to T2 |
| --- | --- | --- | --- | --- |

| 6.9.2.2 | Proposed investigations for LS answer on “Identification of service capabilities” |  | Katsuya-Kawamura, NTT Docomo | 321 Pending |
| --- | --- | --- | --- | --- |

| 6.9.2.3 | Report of the current status on terminal capabilities |  |  | 253 (SP-99209-T2-99446) to All WGs |
| --- | --- | --- | --- | --- |

| 6.9.2.4 | LS answer to TSG-T2 on Baseline Terminal Capabilities |  |  | 250 (R4-99165) to T2 copy to S1, …. |
| --- | --- | --- | --- | --- |

| 6.9.2.5 | Mandatory and Optional Terminal Capabilities |  |  | 308 (T2 Chairman) |
| --- | --- | --- | --- | --- |

| 6.9.2.6 | Services and service capabilities on terminals |  |  | 311 (TP-99104) |
| --- | --- | --- | --- | --- |

| 6.9.2.7 | CR to 22.101 on TE Capabilities | CR 22101A018 |  | 312 (t-Modus, David Cooper) |
| --- | --- | --- | --- | --- |

| 6.9.3 | SMS |  |  |  |
| --- | --- | --- | --- | --- |

| 6.9.3.1 | SMS_Messaging - LS on Changes to working assumptions |  |  | 254 (T2-99423) This replaces 248 (T2-99312, T2-99309, T2-99310) |
| --- | --- | --- | --- | --- |

| 6.9.3.2 | Working assumptions for a Multimedia Messaging Service (Revised) |  |  | 255 (T2-99421) |
| --- | --- | --- | --- | --- |

| 6.9.3.3 | Working Assumptions for 3G SMS (Revised) |  |  | 256 (T2-99420) |
| --- | --- | --- | --- | --- |

| 6.9.3.4 | Proposed Change to SMS Text in 22.00 |  | Kevin Holley | 281 (e-Mail 30 April 99) >> 309 (T2 Chairman) |
| --- | --- | --- | --- | --- |

| 6.9.4 | TE Power Classes |  |  |  |
| --- | --- | --- | --- | --- |

|  | LS on Future definition of UE power classes |  |  | 241 (R4-99161) to S1, R2, T2, copy to:R1, RAN |
| --- | --- | --- | --- | --- |

| 6.9.5 | Users With Special Needs & USIM |  |  |  |
| --- | --- | --- | --- | --- |

|  | LS on Need for special field on the 3GPP-UICC regarding human factors |  |  | 259 (T3-99122) to S1, copy to HF Includes SP-99094 |
| --- | --- | --- | --- | --- |

(From TSG T report on Liaison from HF)

In response to the Liaison from ETSI TC HF, TSG T Proposed that TSG SA respond with the following:

-	That SA WG1 should address the requirements for people with special needs, and T WG3 will then incorporate the identified requirements.

This liaison had been discussed by TSG SA, and a response was not considered necessary (it would only be a confirmation of receipt), however, the WGs were asked to check if any of the requirements could be included in the specifications. SA WG1 should look at the service requirements.

SA WG1 are asked to investigate the requirements for people with special needs and see if anything needs to be included in the specifications.

| 6.9.6 | Location Services (LCS) |  | Don Zelmer, T1P1.5 | 236 (LCS GSM 02.71 Stage 1 V1.0.1) Rcv’d May 2, 99 |
| --- | --- | --- | --- | --- |

|  | LCS in UMTS |  |  | 264 (9p152890) From T1P1 to S1 |
| --- | --- | --- | --- | --- |

# 7. 	Work on Reports and Specifications in Progress and Planned

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |

| ## 7.1 Virtual Home Environment | S22.121 | Jumoke Ogunbekun, Fujitsu | 268 (S1_VHE-99024) ) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| 7.1.1 | User Profiles |  |  | 257 (T2-99432) to S1 Addressed at S1_VHE Adhoc in Dublin |
| --- | --- | --- | --- | --- |

| 7.1.2 | Virtual Home Environment; Open Service Architecture (UMTS 23.27 version 0.1.0) | 23.27v010 |  | 291 SP-99153 From SA#3 report: “document has been transferred to SA WG1 for completion with VHE work.” |
| --- | --- | --- | --- | --- |

| ## 7.2 Quality of Service |  | Olle Eriksson | New Format >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 7.3 MultiMedia | 22.972 |  | New Format >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 7.4 MultiCall | 22.135V1.0.0 |  | 289 (PRESENTED AS VERSION 1 AT SA#3) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| 7.4.1 | Multicall Stage1 document |  | Katsuya Kawamura NTT-Docomo | 325 |
| --- | --- | --- | --- | --- |

| 7.4.2 | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall |  | Steffen Habermann | 319 (N_SS-99040) |
| --- | --- | --- | --- | --- |
| 7.4.3 | Requested changes to TS 22.135 v 1.0.0 |  | Hans Lindgren, Ericsson | 317 |

| ## 7.5 Other Work Items |  |  |  |
| --- | --- | --- | --- |

# 8.	Parallel Sub-Groups to progress work

# Approval of UMTS Outputs and Liaisons

| 9.1 | S1#3, Hampton Court Report |  |  | 300 (R.Tarazi) |
| --- | --- | --- | --- | --- |

# 10.	Proposals for ad-hoc UMTS meetings including with other groups

# 11.	Any Other Business

# Meeting Calendar

05-09 	July 1999	SMG1 & S1 			Host: Telesystem International Wireless Inc, Montreal, Quebec, Canada

29th Nov - 3rd Dec 1999    SMG1 & S1			Host:

# 13. 	Closure of Meeting

Meeting will close at 15:30, 12 May, 1999

ANNEX A - SUMMARY OF S1 DELIVERABLES: Specifications and Reports

Technical reports and specifications that are already under change control are at Version 3 or higher. For work in progress, expected approval milestones are shown in the table below:

| Spec | Title | Rapporteur | Not Yet Approved | Approval status: | Next | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| TS22.100 V3.3.0 draft | UMTS PHASE 1 CAPABILITIES | Jean-Paul Gallaire (David Verrier), France Telecom |  | V3.0.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.101 V3.5.0 | UMTS SERVICE PRINCIPLES | Paul Dwyer, Vodafone |  | V3.4.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.105 V3.4.0 | SERVICES AND SERVICE CAPABILITIES | Wayne Ashwell, British Telecom |  | V3.2.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.115 V3.1.0 | SERVICE ASPECTS: CHARGING AND BILLING | Emanuele Montegrosso, TIM |  | V 3.0.0 SMG#28 |  | (One CR is being presented for approval at TSG_SA#3 in Japan) |
| TS22.121 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu | V1.2.0 | V1.0.0 at TSG_SA#3 | V2.0.0 at TSG SA#4 |  |
| TS22.129 V3.0.0 | HANDOVER REQUIREMENTS BETWEEN UMTS AND GSM OR OTHER RADIO SYSTEMS | David Cooper, TELECOM MODUS | V1,0,0 SMG#28 | V2.0.0 at TSG SA#3 |  | Approved at SA#3 |
| TS22.135 | DRAFT MULTICALL | Tommi Kokkola, Nokia | V1.0.0 at SA#3 |  |  | INFORMATION AT SA#3 |
| TR22.960 V3.0.1 | MOBILE MULTIMEDIA SERVICES INCLUDING MOBILE INTRANET AND INTERNET SERVICES | Thomas Ahnberg, TELIA |  | V3.0.0 SMG#25 |  | Proposed to keep that specification. |
| TR22.971 V3.1.1 | AUTOMATIC ESTABLISHMENT OF ROAMING RELATIONS | Emanuele Montegrosso, TIM |  | V3.0.1 SMG#27 |  | Noted - To be maintained. |
| TR22.75 V3.0.1 | ADVANCED ADDRESSING | Stephan Kleier, MMO |  | V3.0.0 SMG#27 |  |  |

Technical Reports - Non-Active status (Some are not to be maintained anymore)

| TR22.907 | UMTS TERMINAL AND SMART CARD CONCEPTS | Mika Tolvanen, Nokia |  | V.3.0.0 SMG#25 |  | Not Updated anymore, Kept |
| --- | --- | --- | --- | --- | --- | --- |
| TR22.924 | CHARGING AND ACCOUNTING MECHANISM | Emanuele Montegrosso, TIM |  | V3.0.0 SMG#25 |  | Not Updated anymore |
| TR22.25 | QUALITY OF SERVICE AND NETWORK PERFORMANCE Use the information from 22.25 into 22.05 bringing in QoS requirements from other regions was proposed… | Olle Eriksson coordinates QoS |  | V3.1.0 SMG#25 |  |  |
| TR22.70 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu |  | V3.0.0 SMG#25 |  | Not updated anymore |
| TR22.72 | MULTIMEDIA | Ralf Fischer, Bosch | V0.0.0 | V1.0.0 at TSG SA#3 | V1.0.0 at TSG SA#4 |  |

ANNEX B - UMTS Work Items

| Work item | WID | Rapporteur | Expected output | Dead-line | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Advanced Addressing | S1-136 | Stephan Kleier, MMO | Report 22.75 | R99 | On-going |  |
| Charging and Accounting | S1-132 | Emanuele Montegrosso, TIM | Specification 22.15 | 05/99 | On-going |  |
| GSM to UMTS Evolution | S1-127 | Tommi Kokkola, Nokia | Review and update of GSM 02- series | R99 | On-going |  |
| Handover GSM<>UMTS | S1-135 | David Cooper, T-Modus | Specification 22.29 | 05/99 | On-going |  |
| Quality of Service | S1-134 | Olle Eriksson / Ericsson | CRs (ffs) | R99 | On-going | Joint WI with S2 |
| UMTS Phase 1 | S1-129 | David Verrier, FT | Specification 22.00 | 05/99 | On-going |  |
| UMTS Services | S1-130 | Paul Dwyer, Vodafone | Specification 22.01 | 05/99 | On-going |  |
| UMTS Services and Service capabilities | S1-131 | Wayne Ashwell, BT | Specification 22.05 | 05/99 | On-going |  |
| Virtual Home Environment | S1-133 | Jumoke Ogunbekun, Fujitsu | Specification 22.21 | R99 | On-going |  |

| ANSI-41 to UMTS Interworking | S1-212 NEW EXPECTED | ,TTA | Study | R99 | On-going |  |
| --- | --- | --- | --- | --- | --- | --- |
| Multicall | S1-189 NEW EXPECTED | Tommi Kokkola, Nokia | Stage 1 specification, Stage 2 (ffs), CR to existing specifications | R99 | On-going |  |

# ANNEX C – DOCUMENTS LIST

| Document Number | New doc | Agenda item | Pending | Dealt with | Electronic Copy | Type | Title | Source | Topic | Who? | Spec_Number | CR# |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 225 |  | 02.00.00 | No | No | No | Agenda | Final Agenda S1 Meeting Hapton Court - Available May 9, 99 | MCC Support | Agenda UMTS | Roger Tarazi |  |  |
| 227 |  | 06.02.02 | No | No | Yes | LS(P) | Cross compatibility issues between GSM and 3G | T3-99093 | GSM SIM Compati | Nigel Barnes |  |  |
| 229 |  | 04.08.00 | No | No | Yes | LS | Liaison Statement to EP-UMTS on Status of activity on service aspects in Partnership Project 3GPP | S1 | EP-UMTS |  |  |  |
| 230 |  |  | No | No | No |  | free |  |  |  |  |  |
| 231 |  | 06.02.02 | No | No | Yes | LS(P) | Document on GSM/UMTS "interworking" with regard to SIM and USIM | S3-99080 | GSM SIM Compati |  |  |  |
| 232 |  | 06.09.02 | No | No | Yes | LS(inR) | on Principles for the continued work with Terminal Capabilities | T2-99282 | TE Capabilities | Friedhelm Rodermund |  |  |
| 233 |  | 05.01.05 | No | No | Yes | LS(inR) | Answer to LS TSGS1#1(99)089 Work distribution between TSG S1 and TSG T2 | T2-99248<-S1-99089 | Work Sharing | Friedhelm Rodermund |  |  |
| 236 |  | 06.09.06 | No | No | Yes | Specification | LCS Stage 1 - Rcvd May 2 99 | 9p152971 T1P1.5 | LCS | Don Zelmer |  |  |
| 237 |  | 06.03.01 | No | No | Yes | LS(inR) | QoS Joint Meeting | S2-99149 | QoS |  |  |  |
| 239 |  | 06.03.01 | No | No | Yes | Report QoS | S1_QoS-99014-ReportD0_1.doc | S1_QoS | QoS Adhoc |  |  |  |
| 240 |  | 06.03.01 | No | No | Yes | CR(P) | CR2205QoS990409.doc | S1_QoS | QoS Adhoc | Olle Eriksson | 22.05 | A009 |
| 241 |  | 06.09.04 | No | No | Yes | LS (in) | LS on Future definition of UE power classes, to: R2, S1 and T2, copy to: R1, RAN, sent 16 April 91 | R4-99161 | UE Power |  |  |  |
| 243 |  | 06.03.01 | No | No | Yes | CR(P) | CR2205QoS990423.doc | Delegate QoS Adhoc | QoS |  |  |  |
| 244 |  | 06.03.01 | No | No | Yes | Proposal | QoS Requirements | Delegate QoS Adhoc | QoS | Olle Eriksson |  |  |
| 245 |  | 04.09.01 | No | No | Yes | LS | on UMTS Call Control and Session Management | N3-99072 | Call Ctrl SessM |  |  |  |
| 246 |  | 06.01.05 | No | No | Yes | LS | LS to S1 on Tandem Free Operation, stage 1 service description | S4-99137 | TFO |  |  |  |
| 247 |  | 06.01.05 | No | No | Yes | Specification | Tandem Free Operation of speech codecs; Stage 1 service description | S4-99138 | TFO |  |  |  |
| 248 | 254 | 06.09.03.01 | No | No | Yes | Proposal | Working Assumptions for Messaging Services | T2-99312, T2-99309, T2-99310 | SMS |  |  |  |
| 249 |  | 04.11.00 | No | No | Yes | Feasibility | Feasibility - Prohibited Zone Shield | 1-99-139 | Prohibited Zone | Ferrial Chummun |  |  |
| 250 |  | 06.09.02 | No | No | Yes | LS | LS answer to TSG-T2 on Baseline Terminal Capabilities | R4-99165 | TE Capabilities |  |  |  |
| 251 |  | 06.09.02 | No | No | Yes | Proposal | Identification of services capabilities | T2-99447 | TE Capabilities |  |  |  |
| 252 |  | 06.09.01 | No | No | Yes | LS | LS on ongoing work in T2 SWG5 – Multi-mode terminals | T2-99394 | RE MultiMode |  |  |  |
| 253 |  | 06.09.02 | No | No | Yes | Report | Report of the current status on terminal capabilities | T2-99446 | TE Capabilities |  |  |  |
| 254 |  | 06.09.03.01 | No | No | Yes | LS | SMS_Msgng.doc LS on Changes to working assumptions | T2-99423 | SMS |  |  |  |
| 255 |  | 06.09.03 | No | No | Yes | LS | SMS MM_Messaging | T2-99421 | SMS Messaging |  |  |  |
| 256 |  | 06.09.03 | No | No | Yes | LS | 3G_SMS.doc | T2-99420 | SMS 3G |  |  |  |
| 257 |  | 07.01.01 | No | No | Yes | LS | VHE User Profiles | T2-99432 | VHE User Profil |  |  |  |
| 258 |  | 04.10.00 | No | No | Yes | LS(in) | on the requirement for Active Location Retrieval in CAMEL Phase 3 | N2A99345 | Camel Ph 3 ACTI |  |  |  |
| 259 |  | 06.09.05 | No | No | Yes | LS(in) | on Need for special field on the 3GPP-UICC regarding human factors | T3-99122 | USIM HF |  |  |  |
| 260 |  | 04.10.00 | No | No | Yes | CR(P) | CR 02.78-??? on the clarification of MidCall DP in T-BCSM. | NTT-Docomo | Camel Ph 3 | Takeshi Sugiyama |  |  |
| 261 |  | 04.12.00 | No | No | Yes | LS(P) | MExE Stage 1 for Release 99 | T2-99433 | MExE |  |  |  |
| 262 |  | 06.01.01 | No | No | Yes | CR(P Postponed) | 2200A003r2__S1-99190 Status---Postponed.rtf | S1-99190 SA#3 | Emergency 22.00 |  |  |  |
| 263 |  | 06.02.01 | No | No | Yes | CR(P Postponed) | 2201A017___S1-99219 Status---Postponed.rtf | S1-99219 SA#3 | Emergency 22.01 |  |  |  |
| 264 |  | 06.09.06 | No | No | Yes | LS | Location Services LCS | 9p152890 T1P1.5 | LCS | Don Zelmer |  |  |
| 265 |  | 06.01.03 | No | No | Yes | Feasibility | on the Pre-paging Feasibility Report | N2-99277 | Pre-Paging |  |  |  |
| 266 |  | 04.10.00 | No | No | Yes | LS | on Called Party Number Modification Check in CAMEL | N2-99275 | CAMEL Ph 3 CP |  |  |  |
| 267 |  | 04.10.00 | No | No | Yes | LS(P) | Proposed LS on CAMEL triggering criteria | N2-99224 | CAMEL Ph 3 |  |  |  |
| 268 | 331 | 07.01.00 | No | No | Yes | Specification | VHE Specification Outcome of S1_VHE, Dublin | S1_VHE-99024 | VHE | Jumoke Ogunbekun | 22.121V1.2.0 |  |
| 269 |  | 06.01.02 | No | No | Yes | LS | Support of non-transparent FAX service | NTT Dococmo | FAX NT | Norihiro Ishikawa |  |  |
| 270 |  | 04.10.05 | No | No | Yes | LS | GPRS PSTN / ISDN interconnect | T2-99193 | GPRS PSTN/ISDN |  |  |  |
| 271 |  | 06.01.02 | No | No | Yes | LS | Real time fax services | T2-99186 | FAX RealTime |  |  |  |
| 272 |  | 05.04.02 | No | No | Yes | WI | IS-41 | S1- | ANSI-41 |  |  |  |
| 273 |  | 06.01.02 | No | No | Yes | Specification | TR22_45_Study-on-provison-of-fax-gsm_UMTS.doc | T2-99241_T2-99194 | FAX |  | 22.945V |  |
| 274 |  | 06.01.02 | No | No | Yes | LS | on the Provision of Facsimile in UMTS and GSM | T2-99241 | FAX |  |  |  |
| 275 |  | 06.04.01 | No | No | Yes | LS | to 3GPP TSG-SA WG1 on Charging Requirements for 3G Systems | S5-99051 | Charging in 3G |  |  |  |
| 276 |  | 05.04.12 | No | No | Yes | WI | MultiCall | S1- | Multicall | Jumoke Ogunbekun |  |  |
| 277 |  | ?????? | No | No | Yes | WI | Draft TSG-SA WG4 Work Item on Codec(s) for Wideband Telephony Services | S4-99037R3 | Codec |  |  |  |
| 278 |  | 06.01.04 | No | No | Yes | CR(P) | 22100A012_S1-99148 Security.doc | S1-Edinburgh | Security |  | 22.100 | A012 |
| 279 |  | 06.01.04 | No | No | Yes | CR(P) | 22100A013_S1-99185 Security .rtf | S1-Edinburgh | Security |  | 22.100 | A013 |
| 280 |  | 05.01.02 | No | No | Yes | Guideline | e-MAIL PROCEDURE | S1 | Methods | Tommi Kokkola |  |  |
| 281 | 309 | 06.09.03.04 | No | No | Yes | Crequest | ChangeRequest_To_2200_on_SMS_Kevin_Holley.txt | T2-e-Mail | SMS | Kevin Holley |  |  |
| 282 | 331 | 06.01.00 | No | No | Yes | Specification | 22100-320 CRs APPLIED.doc | MCC Support | UMTS Phase 1 | David Verrier | 22.100V3.2.0 |  |
| 283 | 331 | 06.02.00 | No | No | Yes | Specification | 22101-350 CRs applied.doc | MCC Support | Services | Paul Dwyer | 22.101V3.5.0 |  |
| 284 | 331 | 06.03.00 | No | No | Yes | Specification | 22105-340 CRs APPLIED.doc | MCC Support | Service Capabil | Wayne Ashwell | 22.105V3.4.0 |  |
| 285 | 331 | 06.04.00 | No | No | Yes | Specification | 22115-310 CRs APPLIED.doc | MCC Support | Charging | E.Montegrosso | 22.115V3.1.0 |  |
| 286 |  | 05.01.03 | No | No | Yes | Guideline | Spec-Numbering | SP-99183 | Methods |  |  |  |
| 287 |  | 03.01.00 | No | No | Yes | Report | S1-Report from Edinburgh, Scotland | S1-99228 Rep_D1_1 | Report |  |  |  |
| 288 | 331 | 06.05.00 | No | No | Yes | Specification | 22129V202_on_Handover.doc | SA#3 APPROVED | HandOver | David Cooper | 22.129V2.0.2 |  |
| 289 | 331 | 07.04.00 | No | No | Yes | Specification | 22135v100_Multicall.DOC | SA#3 INFORMATION | MultiCall | Tommi Kokkola | 22.135V1.0.0 |  |
| 290 | 331 | 05.01.01 | No | No | Yes | Specifications | ALL S1 3G (UMTS) 22 Series SPECS | MCC Support | All Specs | Roger Tarazi | 22.xyz.V |  |
| 291 |  | 07.01.00 | No | No | Yes | Specifications | SP-99153 23.27v010.doc | SP-99153 | VHE |  | 23.27v010 |  |
| 292 |  | 06.03.00 | No | No | Yes | CR | QoS CR to 22.05 presented at SA#3 | SP-99161 | QoS | Olle Eriksson |  |  |
| 293 |  | 06.03.00 | No | No | Yes | LS | LS on Principles for Bearer services and Quality of service | SP-99212 | QoS | Horst Rauch |  |  |
| 294 |  | 06.03.00 | No | No | Yes | Comments | Comments to CR concerning QoS of TS22.05 | SP-99177 T-Mobil | QoS | Horst Rauch |  |  |
| 295 |  | 04.01.00 | No | No | Yes | Management | PCG#1 Draft meeting report (pdf) | SP-99166 PCG |  |  |  |  |
| 296 |  | 04.01.00 | No | No | Yes | Management | Managing the TSG project coordingation group (pdf) | SP-99167 PCG |  |  |  |  |
| 297 |  | 06.09.02 | No | No | Yes | LS(P) | Proposed LS to SA and S1 (Services and service capabilities on terminals) | SP-99179 < T3-99101 NTT Docomo | TE Capabilities |  |  |  |
| 298 |  | 04.01.00 | No | No | Yes | Report | SA#3 Report into S1 | t-Modus | Report | David Cooper |  |  |
| 299 |  | 05.04.02 | No | No | Yes | WI | Revised Work Item Description for IS-41 (ANSI-41) | SP-99187 | ANSI-41 |  |  |  |
| 300 |  | 09.00.00 | Yes | No | No | Report | Report from S1#3 Hampton Court (Converting the Agenda into a Report) | MCC Support |  | ROGER TARAZI |  |  |
| 301 |  | 06.03.00 | No | No | Yes | LS(SA#3 P) | Proposed liaison to ITU-R on: REVISION OF RECOMMENDATION ITU-R M.1079 | SP-99206 to REPLACE | QoS |  |  |  |
| 302 |  | 06.02.02 | No | No | Yes | LS | SIM/USIM Compromise | SP-99208 SA#3 Leadership | GSM SIM Compati |  |  |  |
| 303 | 315 | 05.01.06 | No | No | Yes | Status | Draft 3GPP Specifications status list April 1999 | SP-99210 |  | Ian Doig |  |  |
| 304 |  | 06.01.02 | No | No | Yes | e-Mail | S1-99269_Regarding-LS-from-TSG-CN3.txt | S1-99269 NTT Dococmo |  |  |  |  |
| 305 |  | 06.05.01 | No | No | Yes | LS | Requirements for Inter-Operator HandOver | R3-99366 < S1-99207) | HandOver |  |  |  |
| 306 |  | 06.03.09 | No | No | Yes | LS | QoS inputs to 22 Series | BT | QoS | Wayne Ashwell |  |  |
| 307 |  | 05.01.05 | No | No | Yes | LS | Relationship of T2 work items with S1 and S2 work | T2 Chairman | Work Sharing | Kevin Holley |  |  |
| 308 |  | 06.09.02.05 | No | No | No | LS | Mandatory and Optional Terminal Capabilities | T2 Chairman | TE Capabilities | Kevin Holley |  |  |
| 309 |  | 06.09.03.04 | No | No | Yes | Change | SMS Section in 22.00 – proposed revised text | T2 Chairman | SMS | Kevin Holley |  |  |
| 310 |  | 06.03.10 | No | No | Yes |  | Requirements of IP based Multimedia-Applications over UMTS | t-Mobil | QoS | Thomas Wierlemann |  |  |
| 311 |  | 06.09.02 | No | No | Yes | LS | Services and service capabilities on terminals | TP-99104 | TE Capabilities | Kiyohito NAGATA |  |  |
| 312 |  | 06.09.02 | No | No | Yes | CR(P) | CR to 22.101 Terminal Capabilities | T-Modus | TE Capabilities | David Cooper | 22.101 | A018 |
| 313 |  | 06.05.02 | No | No | Yes | Proposal | Inter Operator Handover and Network Selection Mode | Bosch | Handover | Gunnar Schmidt |  |  |
| 314 |  |  | No | No | No |  | free |  |  |  |  |  |
| 315 |  | 05.01.06 | No | No | Yes | Specification List | Replaces 303 Draft 3GPP Specifications status list April 1999 | MCC Support | Status Specs | Ian Doig |  |  |
| 316 |  | 06.01.02.06 | No | No | Yes | Change | SA1-CR2200_Fax | Ericsson | NT FAX | Hans Lindgren | 22.100 |  |
| 317 |  | 07.04.03 | No | No | Yes | Change | SA1-CR22135_Multicall | Ericsson | MultiCall | Hans Lindgren | 22.135 |  |
| 318 |  | 05.02.01 | No | No | Yes | LS(IN) | LS on document handling of supplementary service specifications for Release 99 | N_SS-99041 | SS | Steffen Habermann |  |  |
| 319 |  | 07.04.02 | No | No | Yes | LS(IN) | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall | N_SS-99040 | MultiCall | Steffen Habermann |  |  |
| 320 |  | 04.12.01 | No | No | Yes | LS(IN) | USSD Enhancements in GSM 02.90 Version 8.0.0 | N_SS-99038 | UUSD ENH | Steffen Habermann |  |  |
| 321 |  | 06.09.02.02 | Yes | No | No | LS(P) | Proposed investigations for LS answer on “Identification of service capabilities” | NTT Docomo | Service Capabil | Katsuya-Kawamura |  |  |
| 322 |  | 06.03.11 | No | No | Yes | Change | Re-negotiation feature | NTT Docomo | QoS | Katsuya-Kawamura | 22.100 |  |
| 323 |  | 06.01.06.01 | No | No | Yes | Changes | Clarification of numbering scheme | NTT Docomo | Numbering Schem | Katsuya-Kawamura | 22.100 |  |
| 324 |  | 06.01.07.01 | No | No | Yes | LS(P) | Proposed Liaison Statement regarding non-transparent bearer services | NTT Docomo | Besrer Services | Katsuya-Kawamura |  |  |
| 325 |  | 07.04.01 | No | No | No |  | Multicall Stage1 document | NTT Docomo | MultiCall | Katsuya-Kawamura | 22.135 |  |
| 326 |  | 06.01.02.05 | No | No | Yes | LS(P) | Proposed LS to N3 and T2 (Non-Transparent FAX service) | NTT Docomo | NT FAX | Katsuya-Kawamura |  |  |
| 327 |  | 06.03.12 | No | No | Yes | CR(P) | QoS | Ericsson | QoS | Olle Ericsson | 22.105 | A009 |
| 328 |  | 06.03.13 | No | No | Yes | CR(P) | QoS refinement of requirements | Ericsson | QoS | Olle Ericsson | 22.105 | A010 |
| 329 |  | 06.03.14 | No | No | Yes | CR(P) | Quality of service requirements | Ericsson | QoS | Olle Ericsson | 22.105 | A011 |
| 330 |  | 06.01.00 | No | No | Yes | Specification | 3G 22.100 V 3.3.0 draft | MCC Support | 3G Phase 1 Spec |  | 22.22100V3.3.0 |  |
| 331 |  | 05.01.01 | No | No | Yes | Specs | All Specs except 22.100 (See Tdoc 330) | MCC Support | S1 Specs |  | 22 Series |  |
| 332 |  |  | No | No | Yes |  | UMTS & ANSI 41 Interworking | TTA |  |  |  |  |
| 333 |  |  | No | No | No |  |  |  |  |  |  |  |
| 334 |  |  | No | No | No |  |  |  |  |  |  |  |
| 335 |  |  | No | No | No |  |  |  |  |  |  |  |
| 336 |  |  | No | No | No |  |  |  |  |  |  |  |
| 337 |  |  | No | No | No |  |  |  |  |  |  |  |

# ANNEX D – LIST OF DOCUMENTS REFERENCED IN THIS AGENDA

1

100	3, 5, 8

101	6, 8

105	4, 8

115	8

121	6, 8

127	2

128	3

129	2, 5, 8

130	2

131	2

132	2

133	2

134	2

135	2, 7, 8

136	2

139	2

166	3

189	9

2

212	9

225	1

227	4

229	1

231	4

232	5

233	2

236	6

237	4

239	4

240	4

241	6

243	4

244	4

245	2

246	3

247	3

248	6

249	2

250	6

251	5

252	5

253	6

254	6

255	6

256	6

257	6

259	6

261	2

262	3

263	4

264	6

265	3

268	6

269	3

271	3

273	3

274	3

275	5

276	3

278	3

279	3

280	2

281	6

282	3

283	4

284	4

285	5

286	2

287	1

288	5

289	7

291	6

292	4

293	4

294	4

295	1

296	1

297	5

298	1

299	2

3

300	7

301	4

302	4

303	2

304	3

305	5

306	4

307	2

308	6

309	6

310	4

311	6

312	6

313	5

315	2

316	3

317	7

318	2

319	7

320	2

321	6

322	4

323	3

324	4

325	7

326	3

327	4

328	4

329	5

330	2, 3

331	2

332