TSG-SA Working Group 1 (Services) meeting #2	TSGS1#3(99) 300

Hampton Court Palace, London  10th-12th May 1999                  June 6, 1999

3rd Generation Partners Group

DRAFT REPORT V1

TSG_SA_WG1#3 99-3 Plenary Meeting

10th-12th May 1999

Hampton Court Palace, London

TSG_SA_WG1 Chairman: 	Alan Cox

Secretary:			Roger Tarazi

DRAFT REPORT

TITLE:	REPORT OF THE 3GPP_TSG_SA_WG1 (Services) Meeting #3 (99-3)

SOURCE:       R. Tarazi, Secretary, A K Cox, Chairman

1	EXECUTIVE SUMMARY	5

2	Adoption of Agenda	6

3.	Approval of Report of S1#2 held in Edinburgh	6

4.	Reports from TSG SA#3 and other groups	6

Approval of CR contributions	6

APPROVAL OF WORK ITEMS CONTRIBUTIONS	6

APPROVAL OF THE HANDOVER SPECIFICATION	7

SPECIFICATION PRESENTED FOR INFORMATION	7

5.	Review of Work Packages, Deliverables & Schedules	8

6.	UMTS Phase 1 Approved Specifications & Reports	10

6.1 UMTS Phase 1 Specification	10

6.2 Service principles	14

6.3 Services and Service Capabilities	15

6.4 Service Aspects of Charging and Billing	17

6.5 Handover requirements between UMTS and GSM or other radio systems	17

6.6 Mobile Multi-Media, Internet and intranet	18

6.7 Automatic Establishment of Roaming Relations	18

6.8 Advanced Addressing	18

6.9 Terminal Capabilities	18

7. 	Work on Reports and Specifications in Progress and Planned	21

7.1 Virtual Home Environment	22

7.2 Quality of Service	22

7.3 MultiMedia	22

7.4 MultiCall	22

7.5 Other Work Items or Misc.	23

Technical Report not maintained anymore	23

8.	Parallel Sub-Groups to progress work	23

9.	Approval of UMTS Outputs and Liaisons	25

9.1 Change Requests (As of June 6th, 1999 )	25

9.2 Liaisons Statements (As of June 6, 1999)	26

9.3 Stage 1 Specifications	27

9.4 Work Items Status	27

10.	Proposals for ad-hoc UMTS meetings including with other groups	28

11.	Any Other Business	28

12.	Meeting Calendar	28

13. 	Closure of Meeting	28

ANNEX A - SUMMARY OF S1 DELIVERABLES: Specifications and Reports	29

ANNEX B - UMTS Work Items	30

ANNEX C – DOCUMENTS LIST	31

ANNEX D – MEETING RESULTS  (Documents List sorted by Agenda Item)	34

ANNEX E – DLEGATES LIST	51

ANNEX F – LIST OF DOCUMENTS REFERENCED IN THIS AGENDA	52

DRAFT REPORT

# EXECUTIVE SUMMARY

The meeting was held in Hampton Court, London, UK. It was kindly hosted and organised by Telecom-Modus.

The Chairman, Alan Cox opened the S1 Plenary (3GPP_TSG_SA_WG1) and welcomed delegates from ARIB/TTC (Japan) and ETSI (Europe). There was no representative from T1P1.5 or from TTA (Korea).

There were in total, 55 delegates representing 18 Manufacturers (28 Persons), 14 Operators (24 Persons), 2 regulators (2 Persons) and one Standards Body (ETSI).

This meeting continued its focus on the merging of the different regions’ requirements, namely Fax for ARIB/TTC, ANSI 41 for TTA and further developments for Release 99, resulting in:

#### CHANGE REQUESTS

- 15 Change Requests affecting 5 Specs (22.00, 22.01, 22.05, 22.129 and 22.907) – 6 Agreed CRs  and 9 CRs Pending e-mail agreement such as on FAX, QoS, Emergency services, Numbering Scheme and VHE.

LIAISON STATEMENTS

- 13 Liaison Statements covering the following topics (UE Power, FAX, Bearer Services, Work Transfer,Handover, Security, TE Capabilities, Charging and Service Capabilities), -  9 Agreed LSs and 4 Pending LSs,

WORK ITEMS

- No new Work Items,

- Multicall and ANSI 41 Work Items, originally Approved at SA were noted,

- Work Item on SMS Cell Broadcast is expected from MMO,

- Work Item on MMS (MultiMedia Messaging) will be progressed by T2.

SPECIFICATIONS

- TS 22.135 on MultiCall will be progressed further through an adhoc meeting in Oulu at end of June  and at Quebec City.

- TS 22.121 on VHE will be presented as Version 2 at SA#4 for approval.

- TS 22.053 on TFO was circulated for comments and none were received.

- To note that MCC (Mobility Competence Center) made available all the S1 Specifications, fully compliant with 3GPP.

For further details on the outputs of the meeting, please refer to section 9, in this report.

T2’s participation thanks to the presence of Kevin Holley and Ian Harris was particularly appreciated since it helped push forward the Fax issue (despite its contentious nature) and TE Capabilities, SMS, MultiMedia Messaging. This meeting certainly helped to harmonize both the S1 and the T2 positions with respect to the split of responsibilities relative to the definition of service requirements.

ARIB/TTC was requested to examine the Location Services stage 1 in order to ascertain that their requirements are covered.

On the support of a GSM SIM in a 3G Mobile: There was no consensus on this issue, though some delegates appeared to be clearly in favour for such a solution. However, the question was felt to have major security implications, since a GSM SIM has less security features than a USIM. S3 may wish to express further opinions on this matter.

One important and recurring issue was the one of the split of work between SMG1 and S1. Given that 3G is based to a large extent on a GSM evolved network, there is consensus at S1 that ownership of all specifications and their approval process should fall under the same responsibility. Issue is being examined at management level.

Adhoc meetings have taken place on Multicall, QoS (Joint S1/S2) and VHE while a WorkShop on Handover has taken place in order to harmonize and coordinate the progress of this work item.

# Adoption of Agenda

Agenda in Tdoc 225 was approved.

|  | Monday | Tuesday | Wednesday |
| --- | --- | --- | --- |
| AM | SA_WG1 UMTS MEETING Registration: 9:00 AM Meeting Starts: 9:30 AM - Opening of the Meeting & Review Objectives - Adoption of Agenda - Approval of Report of S1#2 - Reports from SA#3 & other groups, Review Input Documents - Review of Work Packages - UMTS Phase 1 Approved Specs | #### Start 9:00 AM UMTS Continued…. - Terminal Capabilities - Multi Media, - SMS - Planning future UMTS Releases - Adhoc Meetings Preparation | #### Start 9:00 AM - UMTS Review of Meeting Outputs, - Proposals for ad-hocs |
| PM | UMTS Continued ….. 7. UMTS Reports & Specs in progress | #### Parallel Ad-hoc Meetings 8. Parallel sub-groups on: - VHE (Virtual Home Environment) - SMS (Short Message Service) and MultiMedia Messaging - QoS (Quality of Service) - …… | 11. Any other business 12. Meetings calendar 13. Closure of Meeting at 15:30 |
| VENUE: The Garden Room, Hampton Court Palace, East Molesey, Surrey KT8 9AR, England CONTACT: Sheila Harding at Telecom Modus on: sheila.harding@t-modus.co.uk, Tel:+44 1372 804 880 Fax: +44 1372 804 804 CONTRIBUTIONS TO: roger.tarazi@etsi.fr No later than Friday May 7, 99 12:00 PM (Noon in France) Tel : +33 4 92 94 42 28 Meeting will be FULLY ELECTRONIC ! CD-ROM & Acrobat Reader are recommended |  |  |  |

# 3.	Approval of Report of S1#2 held in Edinburgh

| 3.1 | Report |  |  | 287 |
| --- | --- | --- | --- | --- |

Report was approved.

# 4.	Reports from TSG SA#3 and other groups

| 4.1 | Report from SA#3 - Yokohama |  | David Cooper, T-Modus | 298 |
| --- | --- | --- | --- | --- |

Report was presented by David Cooper, S1, Vice Chairman.

### Approval of CR contributions

The following CRs to TS 22.00 V3.1.0 were presented in Document SP-99103:

| CR number | Subject | SA Decision (see comments) |
| --- | --- | --- |
| A003r2 | Emergency Call handling and potential multiple Emergency Call numbers (indicating emergency service requested). | Postponed. Further study at SA WG1 (1). |
| A005r2 | Optimisation of inter-network signalling. | Approved |
| A008 | Fax Data - Support for Real-Time non-transparent Fax as an option. | Approved (2) |
| A009 | No. of Bearer Services in support of Multicall. | Rejected (3) |
| A010 | Access arrangements. | Approved |
| A014 | Traffic O&M. | Approved |

comments

(1)	Discussion on A003r2: Japan have a requirement to support multiple Emergency numbers. More detail on implications needs to be investigated. SA WG1 will look into this in collaboration with TSG CN.

(2)	Discussion on A008: Some study was requested as other methods of meeting reliable real-time fax service requirements may be found. The implementation of the service requirement is still open to contribution.  SA WG1 are asked to qualify the quality requirement of the service.

(3)	The existing text already covers the requirement for Multicall.

The following CRs to TS 22.01 V3.4.0 were presented in Document SP-99104:

| CR number | Subject | SA Decision |
| --- | --- | --- |
| A016 | MMI - (mapping of digit keys to alphabetic characters) | Approved |
| A017 | Emergency | Postponed. Further study at SA WG1 (4). |

comments

(4)	Discussion on A003r2: Postponed with CR to 22.00 A003r2, see comment (1).

The following CRs to TS 22.05 V3.3.0 were presented in Document SP-99105:

| CR number | Subject | SA Decision |
| --- | --- | --- |
| A007 | High Quality Speech | Approved |
| A008 | Support of GSM BSs | Approved |

The following CR to TS 22.15 V3.0.0 was presented in Document SP-99106:

| CR number | Subject | SA Decision |
| --- | --- | --- |
| A001r1 | Charging | Approved |

### APPROVAL OF WORK ITEMS CONTRIBUTIONS

- UMTS – ANSI 41 Interoperability WI

- Standard Adopted by ANSI,

- Broadening the study with 2G Interoperability and revised the WI Description accordingly in Tdoc S1-99 299

- Lucent, Samsung, Ericsson and Nokia,

- SA Chairman to seek PCG endorsement

- Multicall WI

- The Work Item was approved with the deletion of the  first paragraph of the technical scope "Multicall, i.e. the ... 2G to 3G.".

### APPROVAL OF THE HANDOVER SPECIFICATION

The document TS 22.29 V2.0.2 (Document SP-99100) was approved. SA WG1 were asked to look into the impact of handover to and from 2G systems for further update of the TS. The document is placed under TSG SA Change Control. See TS 22.129 V3.0.0 in Tdoc S1-99 331

### SPECIFICATION PRESENTED FOR INFORMATION

- MultiCall

- VHE

|  | PCG#1 Draft meeting report (pdf) |  |  | 295 (SP-99166 PCG) |
| --- | --- | --- | --- | --- |

Noted

|  | Managing the TSG project coordination group (pdf) |  |  | 296 (SP-99167 PCG) |
| --- | --- | --- | --- | --- |

Document was noted. Excerpts from the SA report are provided for information.

SA Chairman presented the main results of the PCG meeting #1:

-	The SA Project co-ordination role was approved (see Document SP-99167).

-	List of external bodies for liaison is being established. (The list is almost complete, and any missing bodies may be added at any time). Any group can liaise with the external bodies who are on the list.

-	The Work Item on interworking with IS-41 (feasibility study) was returned to SA for re-working. SA WG1 will update the work item to reflect the discussions which occurred in TSG SA Meeting #2.

-	Support requirements for the different TSGs and working groups were noted, organisation started, and a team was created, called the Mobile Competence Centre (an ETSI Secretariat group) in order to provide support to both 3GPP and ETSI SMG. Resources have been offered from all Partners. Organisation of the work and priorities has been one of the Chairman's tasks, this is dealt with under agenda items 7 and 8.

| 4.2 | Report from ARIB |  |  |  |
| --- | --- | --- | --- | --- |
| 4.3 | Report from ETSI |  |  |  |
| 4.4 | Report from TTC |  |  |  |
| 4.5 | Report from TTA |  |  |  |
| 4.6 | Report from GSA |  |  |  |
| 4.7 | Report from UMTS Forum |  |  |  |
| 4.8 | Report ETSI EP-UMTS |  |  | Xxx, 229 (LS from S1 sent Post-S1#2 to EP-UMTS) |

Tdoc 229 was noted.

There were no reports contributed in Agenda items 4.2 through 4.8.

Barbara will provide an input from the EP-UMTS Work-Shop.

| 4.9.0 | Liaisons received, not elsewhere on agenda |  |  |  |
| --- | --- | --- | --- | --- |
| 4.9 | Call Control & Session Management |  |  |  |
| 4.9.1 | LS on UMTS Call Control and Session Management |  |  | 245 (N3-99072) |

In this contribution, S1 is asked to inform N3 whenever S1 makes Call Control / Session Management decisions which are likely to involve interworking and bearer services aspects. This was noted.

| 4.10 | ##### Camel Phase 3 |  |  |  |
| --- | --- | --- | --- | --- |

All contributions on Camel Phase 3 are to be addressed in SMG1.  If a particular issue raised is relevant to S1 work it can be discussed under VHE or by e-mail correspondence on the SMG1list.

| 4.11 | Feasibility - Prohibited Zone |  | Chummun Ferrial, Sony | 249 (1-99-139) |
| --- | --- | --- | --- | --- |

Ferrial Chummun from Sony presented the ME Shielding feasibility study in Tdoc 249. She was thanked for preparing this very interesting paper.

David Barnes representing DTI, expressed a number of reservations on the regulatory point of view.

Siemens who has first introduced this WI (Tdoc 1-99-158) at SMG#28 (by Dirk Weiler) stated that their feasibility study will be presented at the next SMG1 meeting in Quebec on July 5-6, 1999.

Nigel Barnes, Motorola, recommended not to use the name “Shield” in this feasibility study because it will get confused with shielding humans from the mobiles radio frequency generation.

This report was, previous to the S1 meeting, debated in a limited manner between Kevin Holley and Chummun Ferrial.

| 4.12 | MExE Stage 1 for Release 99 |  |  | 261 (T2-99433) |
| --- | --- | --- | --- | --- |

Tdoc 261 is a contribution from T2 to S1 raising the urgency of creating a MExE Stage 1 for R99 in collaboration between S1 and T2. It was stated that there was already a Stage 1 WID for MExE R99. It has however not been seen by SMG1.

Chairman proposed to:

- Have MExE R99 completed asap so allow other groups to complete their work: Being coordinated by Mark Cataldo (June 6, 1999).

- Derek Richards was invited to set-up a Joint S1/SMG1 adhoc meeting along the suggestions outlined in Tdoc 261.

|  | Proposed LS Response to T2 MExE |  | Mark Cataldo | 334 Agreed |
| --- | --- | --- | --- | --- |

A meeting has been proposed for the 23rd June (invitation to be subsequently distributed) to consider the MExE R99 Work Item, and propose changes to the MExE R98 Stage 1.  S1 notes T2 MExE’s comments on the past co-operation for MExE R98, and invites T2 MExE delegates to the proposed meeting.  It is intended to finalise the MExE Stage 1 for Release 99 by the end of August 1999.

Chairman suggested that an earlier date in May is to be arranged

A Joint SMG1, S1 and T2 MExE Release 99 Stage 1 Meeting has been planned to take place on May 25 in Stuttgart, Germany.

|  | USSD Enhancements in GSM 02.90 Version 8.0.0 |  | Steffen Habermann | 320 (N_SS-99038) |
| --- | --- | --- | --- | --- |

In this contribution, TSG CN SS ad hoc draws the attention of T2 on the impact of USSD enhancements given that it will be used in applications which reside in the terminal (like MExE); in the network (MSC, VLR, HLR) or elsewhere (MExE servers, CSEs and proxy servers). It was noted that work in the SS group has not progressed enough to take into account the USSD evolution. A question was raised on what should be done for stages 1 and 2.

Chairman responded that no action is required from S1. Contribution was, therefore, noted.

# 5.	Review of Work Packages, Deliverables & Schedules

| 5.1 | UMTS Management |  |  |  |
| --- | --- | --- | --- | --- |
| 5.1.1 | UMTS Approved Specs |  |  | 331 (S1 3G Specifications and reports) Updated with new specification numbering and new format. 330 (22.100V3.3.0) |

Noted

| 5.1.2 | e-MAIL Approval Procedure |  |  | 280 (e-Mail Procedure) |
| --- | --- | --- | --- | --- |

Noted Agreed

| 5.1.3 | Spec-Numbering |  |  | 286 (SP-99183) |
| --- | --- | --- | --- | --- |

Noted

| 5.1.4 | UMTS CR DataBase |  |  |  |
| --- | --- | --- | --- | --- |

This will be prepared for the next SA#4 Plenary.

| 5.1.5 | Work distribution between TSG S1 and TSG T2 |  |  | 233 (T2-99248) Answer to LS S1-99089 |
| --- | --- | --- | --- | --- |

Noted

|  | Relationship of T2 work items with S1 and S2 work |  |  | 307 (T2 Chairman) |
| --- | --- | --- | --- | --- |

The attached document has been produced to summarise the current work of T2 and attempt to reflect the relationship with S1 and S2 work.  Assumptions have been listed where there is no concrete information (as far as T2 is aware). It was presented by Kevin Holley.

Some of the assumptions were not agreed. Barbara Reed was invited to study this contribution and report back to T2.

| 5.1.6 | Draft 3GPP Specifications status list April 1999 |  |  | 303 SP-99210 Ian Doig Replaced by an updated version: 315 (Ian Doig) |
| --- | --- | --- | --- | --- |

Tdoc 315 is the Draft 3GPP Specifications status list (April 1999). All rapporteurs to verify the new numbering scheme for the specifications and that they agree on all aspects.

Rapporteurs were also tasked to :

- Check if they find that final version has  wrong references, in which case CRs are to be generated via editorial CRs.

- Check if they have mis-applied “Mandatory” functions or “Shalls”.

Chairman stated that all rapporteurs shall check that the use of 'shall', 'mandatory' etc is clear in their specifications. Presumably this does not apply to reports since they give advice and do not make mandatory statements. The applications of these expressions must be clear as to whether it is for the feature to be part of the standard (eg a requirement for the other WGs in 3GPP to ensure that they support this feature) or whether it is a mandatory part of a terminal, network etc (examples of this are more likely to be elements such as authentication rather than user services, which tend to be optional and left to market forces).

| 5.2 | Release 99 Proposal |  |  |  |
| --- | --- | --- | --- | --- |

| 5.2.1 | LS on document handling of supplementary service specifications for Release 99 |  | Steffen Habermann | 318 (N_SS-99041) |
| --- | --- | --- | --- | --- |

In 3G, the Service Creation Environment will be used to implement Supplementary Services in a flexible form, however, existing Supplementary Services standards will be re-used. Based on these facts, Tdoc 318 states that, from the service viewpoint, the operation of supplementary service will not be changed in UMTS Phase 1 compared to GSM Release 98. For this purpose, CN SS ad hoc group asks SMG1 and S1 to check the impact of the existing supplementary service stage 1 specifications on UMTS Phase 1. CN SS ad hoc proposes to forward the updated supplementary service stage 1 specifications to S1 for further treatment, similar to the decision taken by SMG3 and CN. This is considered as very important to make a consistent specification set (Stage 1, 2 and 3) globally available within 3GPP.

The example of Multicall was raised stating that this will be implemented using the Service Creation solution in UMTS. Changes required because of multicall should be studied at S1. Incremental work required on SS will be addressed within the SMG1 specifications and that, in the future, SMG activities can be merged in the 3GPP project. Chairman stated that there is a consultation project to see how to improve the overall efficiency.

David Barnes further stated that 3GPP is only set-up for a limited time frame. It would be difficult to move SMG work in 3GPP, in which case, we have to give a permanent existence to 3GPP!

| 5.2.2 | Proposed LS Work transfer from SMG1 to 3GPP |  | Nokia + see below | 347 |
| --- | --- | --- | --- | --- |

S1 proposes that all specifications and reports which are agreed to be relevant to UMTS, including those still part of the GSM standard, should be transferred to the responsibility of 3GPP by SMG, and placed under the change control of the TSG-SA. Since many specifications are still of interest to SMG, SMG1 and S1 shall continue having joint meetings, in order to meet the needs of both communities. This contribution has been endorsed by Alcatel, Ericsson, Fujitsu, MMO, Motorola, NEC Technologies, Nokia, Nortel Networks, NTT DoCoMo, Siemens.

Chairman forwarded this contribution to both SMG and SA.

ACTION ITEM

Verify with Chairman on output of discussions concerning the Proposed LS on Work transfer from SMG1 to 3GPP

| 5.3 | Plans for future releases |  |  |  |
| --- | --- | --- | --- | --- |

| 5.3.1 | UMTS Release 2000 |  |  |  |
| --- | --- | --- | --- | --- |

Chairman stated that we ought to start collecting now all the potential inputs for Releases beyond 1999 such as on Tetra like features, IP Related issues. A speaker on IP ought to be invited.

| 5.4 | Progress on existing WIs and Proposals for new Work Items |  |  |  |
| --- | --- | --- | --- | --- |

| 5.4.1 | GSM to UMTS Evolution | GSM Specs | Tommi Kokkola, Nokia | 127 (S1#2) |
| --- | --- | --- | --- | --- |

This has been addressed in Agenda 5.2.1 above.

| 5.4.2 | UMTS Interworking with ANSI-41 networks (IS 41 to be replaced by ANSI-41) | TTA Specs | Han, Yeongchong, TTA, Korea | ###### 272 (SA#3 STATUS…) revised in: 299 (SP-99187) Pending PCG Approval >>> 363 Craig Bishop to update WI ANSI 41 |
| --- | --- | --- | --- | --- |

Background note from SA#3:

A request to include 2nd Generation into the Scope (by deleting the term 3G from the second paragraph of the Scope) was made, hence broadening the study from to 2G and 3G. It was stated that this issue was under discussion in the 3GGP2 project, and that some form of liaison with 3GPP2 on this subject would be beneficial. However, this position was not broadly supported. Furthermore, the Scope of the work item was considered in need of some clarification, as it is a feasibility study for interworking with ANSI-41. It was reported that many organisations are interested in this topic, and a high level of contributions and participation could be expected in this study. The revised feasibility study was provided as Document SP-99187 “UMTS Interworking with ANSI-41 networks” where references to IS-41 were replaced by ANSI-41, as the standard has now been adopted by ANSI).

Supporting Companies: The SA Chairman asked for 4 companies to replace the text  "All WG1 members" for supporting companies. The following companies indicated their support: Lucent, Samsung, Ericsson and Nokia. The SA Chairman will take this to the PCG for endorsement.”

Craig Bishop, from Samsung took care of updating the ANSI 41 WI in Tdoc 363. It has been agreed and will be attached to the S1 report. New rapporteur for this WI is Mr Yeong Chong Han, LGIC Electronics, Korea

| 5.4.2.1 | Draft Technical Report : UMTS Interworking with ANSI-41 Networks |  | Han, Yeongchong, TTA, Korea | 332 (Information) |
| --- | --- | --- | --- | --- |

The main scope of this report is: UMTS CN Interworking with ANSI-41 CN could be defined as the necessary processes and functions which enable a roaming UMTS (or ANSI-41) network subscriber to get all of the services features in the visited ANSI-41(or UMTS) network as if in the home network. It would support interworking functions such as call handling, registration updating, authentication, SMS, handover, Supplementary Service and etc. The scope of this work item include circuit switched domain and packet switched domain.

Chairman invited S1 delegates to read this report and to comment it so as to have this WI discussed further at the Quebec meeting July 5-9, 1999.

| 5.4.3 | 22.00 UMTS Phase 1 | 22.00 | David Verrier, FT | 129 (S1#2) |
| --- | --- | --- | --- | --- |
| 5.4.4 | UMTS Services | 22.01 | Paul Dwyer, Vodafone | 130 (S1#2) |
| 5.4.5 | UMTS Services and Service capabilities | 22.05 | Wayne Ashwell, BT | 131 (S1#2) |
| 5.4.6 | Charging and Accounting | 22.15 | Emanuele Montegrosso, TIM | 132 (S1#2) |
| 5.4.7 | Virtual Home Environment | 22.21 | Jumoke Ogunbekun, Fujitsu | 133 (S1#2) |
| 5.4.8 | Quality of Service | 22.25 | Olle Eriksson, Ericsson | 134 (S1#2) |
| 5.4.9 | Handover GSM<>UMTS | 22.29 | David Cooper, NEC | 135 (S1#2) |
| 5.4.10 | Advanced Addressing | 22.75 | Stephan Kleier, MMO | 136 (S1#2) |

| 5.4.11 | Draft Proposed WI for Terminal capabilities |  | David Cooper, NEC | 166 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.12 | Proposed WID on multicall |  | Jumoke Ogunbekun | 276 (SA#3 STATUS: Approved with one constraint: See hidden text below … ) |
| --- | --- | --- | --- | --- |

The Work Item was approved with the deletion of the first paragraph of the technical scope "Multicall, i.e. the 2G to 3G.".

It was noted.

# 6.	UMTS Phase 1 Approved Specifications & Reports

All rapporteurs were tasked to check the Specifications/Reports they are responsible for.

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |
| ## 6.1 UMTS Phase 1 Specification |  | S22.100v3.3.0 Draft | David Verrier, France Telecom | 282 330 |

Approval of  draft 22.100 V3.3.0 (missed CR 22100A008) – This was noted.

| 6.1.1 | CR on Emergency | 22100A003r2 |  | 262 (Rejected at SA#3) See equivalent CR 0n 02.01 |
| --- | --- | --- | --- | --- |

CR on Emergency that was agreed by the S1 Edinburgh meeting was rejected by SA#3 on the ground that they did not know how the network would behave with multiple emergency numbers. Furthermore, a Japanese delegate indicated that TTC does not want any action taken!

Issues on how to introduce this service requirement were debated. Some of the highlights of the discussions were:

- Emergency calls can be triggered by different means,

- Convert the number to the function on the mobile station,

- Emergency numbers will have to be transparent in the home country,

| 6.1.1 | LS on Emergency updated during the meeting |  |  | 343 updated in CR Tdoc 373 on 22.100 CR Tdoc 374 on 22.101 > 391 |
| --- | --- | --- | --- | --- |

Tdoc 343 is a CR 22100A003r3 (a revision of CR in Tdoc 262) on the handling of emergency calls. It states that 22.100 does not describe the operation of emergency calls except by reference to GSM 02.03. The ability to determine the emergency code dialled by the user is supported, to allow the differentiation of emergency services, should this be required in some markets. This was further replaced by two CRs on TS 22.101 Tdoc 374 (Paul Dwyer) replaced again in Tdoc 391 (Tommi Kokkola) as CR 22101A020r3 and a corresponding CR on TS22.100 in Tdoc 373 CR22100A020 (Paul Dwyer).  These were sent on S1 to be agreed by e-mail.

| 6.1.2 | NT FAX |  |  |  |
| --- | --- | --- | --- | --- |

Discussion on A008: Some study was requested as other methods of meeting the reliable real-time fax service requirements may be found. The implementation of the service requirement is still open to contribution.  S1 is asked to qualify the quality requirement of the service.

| 6.1.2.1 | Support of non-transparent FAX service |  | Norihiro Ishikawa, NTT Docomo | 304 (e-mail .txt ) + 269 (99-128) NT-FAX |
| --- | --- | --- | --- | --- |

This document explains the current Japanese Fax Service market and states that NTT Docomo plans to offer this service over UMTS. It is, therefore, highly important for them to continue to provide this service. The FAX issue was debated at length.

| 6.1.2.2 | LS on the Provision of Facsimile in UMTS and GSM |  |  | 274 (SMG4 as T2-99241) |
| --- | --- | --- | --- | --- |

This contribution from Kevin Holly, Chairman of T2 contains the results of an analysis on the best FAX solution to suit the new 3G Radio environment, the existing GSM system and new stringent QoS requirements, all being accommodated by IP’s overwhelming success. The most favoured solution described is based on T.37/T.38 IP based solution. The NT FAX T.30 approach was described as being vulnerable to errors and not as efficient as the former approach described. It is because of the success of the T.30 solution in Japan that NTT Docomo is supportive of this solution.

Ian Harris commented that the intent is to specify a real time Fax solution and not a store and forward approach. Some of the goals to accomplish are:

- Transmission efficiency

- Integrity of the protocol A file

- Cost (A File Transfer mechanism costs a fraction of the cost of a Fax sent via a T.30 mechanism).

Note that store and forward systems can still be implemented, but without further change to the specification.

| 6.1.2.3 | TR22_45_Study-on-provison-of-fax-gsm_UMTS.doc |  |  | 273 (T2-99241_T2-99194) |
| --- | --- | --- | --- | --- |

This study prepared by T2, substantiates the conclusions drawn in T2’s LS above.

| 6.1.2.4 | Real time fax services |  |  | 271 (T2-99186) |
| --- | --- | --- | --- | --- |

This is an LS from CN3 to S1 and T2. It was received via T2! CN3 summarizes their plan for facsimile services for UMTS R99:

- real time non-transparent based on enhanced GSM specifications (i.e. 03.46)

- NTT Docomo to do the CR on 03.46 – See how this CR will improve the performance.

- real time based on T.38 as described in 22.45

- store-and-forward based on T.37 as described in 22.45

CN3 is requesting S1 to prepare a Stage 1 description for FAX.

| 6.1.2.5 | Proposed LS to N3 and T2 (Non-Transparent FAX service) |  | Katsuya Kawamura NTT Docomo | 326 >> 335 >> 357 NTT Docomo, , JJD |
| --- | --- | --- | --- | --- |

Following a couple of iterations and long debates concerning T.30 vs IP based FAX, Katsuya Kawamura prepared an LS to CN3 and T2 in Tdoc 357 (Bullet 4 was removed and “Non Transparent” was deleted from the title) as a response to CN3’s Tdoc 271 described above. This LS was agreed and sent to its destinations. It maintains in essence, the compatibility to T.30 to ensure a compliance with the Japanese market, while fully supporting IP based solutions.

Background discussions:

- Concerns about GSM 03.46 where expressed: With a fax machine on a train going under a bridge, the call may drop.  More serious problems can be encountered in bad radio conditions,

- GSM 03.45 doesn’t use Radio Link Protocol,

- Three Fax options are available: T.30, T.37, T.38,

- Just one solution is sought by Nokia to allow simple easy implementation for the user and manufacturers, providing  roaming capabilities.

- Use existing GSM 03.45 T protocol over high quality bearers  (BER 10-6) in UMTS to have high fax quality,

| 6.1.2.6 | Clarification of facsimile requirements |  | Hans Lindgren, Ericsson | 316 CR revised twice: 1) 380 CR 22100A021r1 > 2) 388 CR22100A021r2 |
| --- | --- | --- | --- | --- |

The CR in Tdoc 380 (CR 22100A021) has been revised by Hans Lindgren, Ericsson.  It combines his earlier contribution in Tdoc 316 with the best parts of the LS in Tdoc 357.  CR was sent on May 23rd for feedback and comments. It was further revised in Tdoc 388 as CR 22100A021r2.

The objective is to have it agreed by e-mail before the next plenary and approved at SA#4 in Miami.

| 6.1.3 | on the Pre-paging Feasibility Report |  |  | 265 (N2-99277) Figure 7.1 is missing ! |
| --- | --- | --- | --- | --- |

One of the advantages of Pre-paging is to help establish a more efficient procedure when calling a mobile in avoiding, as it is currently done, to establish a call path and then find out that the called mobile is unavailable….

Erwin Postmann, Siemens suggested that this feature can be used in Camel’s Any Time Interrogation. It was proposed that this topic be discussed with Adel Rouz.

Contribution was noted.

| 6.1.4 | Security |  |  |  |
| --- | --- | --- | --- | --- |

On Security requirements, Chairman stated that S1 sought advice from  S3, but, inadvertently and included some text that did not suite S3. The following CRs were consequently withdrawn from the SA#3 meeting (Tdoc 278 and Tdoc 279).

S3 are currently debating if they can include all the prescribed features in R99. There is an uncertainty on what S3 can achieve within the limited timeframes for R99.

It was therefore decided, instead of including the CR requirements in 22.100, to refer rather to S3’s Security Specifications. It was expressed that S1 is keen on network-wide encryption.

| 6.1.4.1 | 22100A012_S1-99148 Security.doc | 22100A012 |  | 278 (Pending) |
| --- | --- | --- | --- | --- |

Noted

| 6.1.4.2 | 22100A013_S1-99185 Security .rtf | 22100A013 |  | 279 (Pending) |
| --- | --- | --- | --- | --- |

Noted

| 6.1.4.3 | CR on Security |  |  | 344 >> 366 CR 359 >> 365 ((David Verrier) includes 366) |
| --- | --- | --- | --- | --- |

Tdoc 365 is an LS to S3 on Security requirements in UMTS Phase 1 which contains a CR 22100A017 to align the specification with the fact that S3 defines security requirements for UMTS Phase 1 Release 99. S1 invites S3 to clarify if UMTS 21.133 is the appropriate specification dealing with security requirements on UMTS Release 99 and would like to be informed of the security requirements for Release 99 once defined. The LS and associated CR have been agreed.

| 6.1.5 | Tandem Free Operation (TFO) |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.5.1 | LS to S1 on Tandem Free Operation, stage 1 service description |  |  | 246 (S4-99137) to S1 |

This contribution is for information. Delegates were invited to review it and comment it.

| 6.1.5.2 | Tandem Free Operation of speech codecs; Stage 1 service description | 22.053 |  | 247 (S4-99138) |
| --- | --- | --- | --- | --- |

S1 delegates were invited to read this stage 1 description on TFO and comment it prior to mid-June 99.

It was stated that GSM 02.53 is the TFO specification for GSM and the  3G equivalent specification for TFO is 3G 22.053.

| 6.1.6 | Numbering Scheme |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.6.1 | Clarification of numbering schemes |  | Katsuya-Kawamura, NTT Docomo | 323 |

This contribution was presented by Katsuya Kawamura. Further explanations were provided by the chairman:

- For an ISDN call, one has to specify the bearer service one wants to have on the call.

- For a PSTN call, a circuit is established on a piece of wire where a Fax can be sent or a telephone call made.

- For a GSM call, one has to specify if one has to transport voice, data or fax. This is signalled in the bearer capability field. To subscribe to each service, one has to have a different number. Given one IMSI, different MSISDNs Numbers are provided requiring different bearer capability settings. This is called the multiple numbering scheme….When calling in one knows exactly of which service is required.

- On an analogue network, one does not have to specify what kind of call it is.

It was recommended by the Chairman to have a stage 1 in UMTS elaborated from a service requirement basis, not talking about implementation….

| 6.1.6.2 | CR on Single and multiple numbering schemes |  | David Verrier & Katsuya-Kawamura | 345 >> 377 (JJD to Prepare) |
| --- | --- | --- | --- | --- |

Requirement expressed in above section was  prepared in CR form in Tdoc 345. It was debated but not agreed. Chairman requested a confirmation on whether the Japanese requirements in multiple numbering is the same as in GSM. He stated further that UMTS phase1 shall support Multiple numbering scheme which assign multiple numbers dependent on services and Single numbering scheme which provide services by single number for release 99, as used in GSM.

Katsuya Kawamura proposed to withdraw that CR on the assumption that multi-numbering scheme is included, however, Jean-Jacques Davidian was tasked to verify in which specification multi-numbering is addressed and to prepare relevant CRs for email approval if needed.  . Tdoc 377 CR 22100A020r1 and Tdoc 387 CR 22101A021 were sent to S1 on May 27, 99.

| 6.1.7 | Non-Transparent bearer services |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.7.1 | Proposed Liaison Statement regarding non-transparent bearer services |  | Katsuya-Kawamura, NTT Docomo | 324 >> Reworded in 360 (Docomo + Tommi). Further revised in 364 >> 367 |

Tdoc 367 is an Agreed LS, an outcome of a long debate concerning Circuit Switched bearer services, addressed to S2, S4, N1, N2, N3, T2. This LS informs other WGs that requirements for UMTS bearers have been introduced at 22.05.and that work on QoS requirements is still ongoing between S1 and S2. S1 invites other WG’s to consider how the bearers provided by UTRAN will be mapped to interworking scenarios provided by UMTS core network.

| 6.1.8 | Relationship between UMTS and other 22 xx documents |  |  | 336 revised in 346 (FT, David Verrier) 368 (Vodafone, Fujitsu) |
| --- | --- | --- | --- | --- |

It is commonly understood within TC-SMG the objectives for UMTS 22.100 (considered as the top of the document tree for R99) and its relationship with other 22.000 series of document (e.g. 22.101, 22.105). With the new partnership group the common understanding may be lost as it has not been clearly stated in UMTS 22.100 or any of the other 22.000 series. This CR proposes an additional text in 22.100 to clarify this position.

Tdoc 346 is a CR (revision of Tdoc 336) that was endorsed in principle. It introduces references to other 22 series specs.  Since these may also address some requirements for later Releases of UMTS Phase 1, they explicitly state when a requirement does not apply to Release 99.

Tdoc 368 is a CR that is on the same line as the previous one. It introduces … “However this document should be read in conjunction with the other 22.000 series documents which provide a complete description of the requirements for UMTS R'99 and beyond.” ….. in the scope as well as a similar statement in the section relative to “UMTS phasing and releases overview”

Tdoc 369combines both CRs in Tdocs 346 (David Verrier) and 368 (Jumoke Ogunbekun). It has been agreed in principle and will be sent to SA#4 for approval. Sent on May 27 on the S1 list for Information unless further comments are received…

| ## 6.2 Service principles | S22.101v3.5.0 | Paul Dwyer, Vodafone | 283 (NEW with CRs APPROVED at SA#3) ) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Noted

| 6.2.1 | CR on Emergency | 22101A017 |  | 263 (CR Rejected at SA#3) |
| --- | --- | --- | --- | --- |

| 6.2.2 | SIM – USIM InterWorking |  |  |  |
| --- | --- | --- | --- | --- |
| 6.2.2.1 | Cross compatibility issues between GSM and 3G |  | Nigel Barnes, Motorola | 227 (T3-99093) |

Tdoc 227 , a T3 USIM contribution, was presented by Nigel Barnes. It addresses the requirement of having a SIM run in UMTS Terminals.

| 6.2.2.2 | Document on GSM/UMTS "interworking" with regard to SIM and USIM |  |  | 231 (SP-99143 < S3-99080) Security Aspects ACTION: S3 asks confirmation of its assumptions |
| --- | --- | --- | --- | --- |

Presented.

| 6.2.2.3 | SIM/USIM Compromise, Leadership TSG SA |  |  | 302 (SP-99208) SA#3 |
| --- | --- | --- | --- | --- |

Excerpt from the SA#3 report:

“Document SP-99143 - GSM/UMTS "interworking" with regard to SIM and USIM. This document was presented for discussion. SA WG3 have made some assumptions on the interaction between use of SIM and USIM in GSM and 3rd Generation terminals. SA WG3 ask for confirmation of these assumptions.

The requirement to use the SIM in the 3rd generation terminal was questioned by a number of delegates. It was considered by the majority present that the insertion of a GSM SIM into a UMTS terminal would provide a GSM level of Security, rather than the increased UMTS Security, and would provide little advantage to the UMTS Operator. Also, as an important service requirement for future GSM operators to allow their subscribers to roam to a UMTS-only area (e.g. Japan) and use their SIM card to roam using a UMTS terminal.

It was pointed out that UMTS 22.01 requires backward compatibility to 2nd generation and SA WG1 might need to change the service requirement if TSG SA decide to remove the requirement.

As a compromise, the SA Chairman suggested the following:

1)	support access to UMTS access networks while using cards equipped with either the GSM SIM, the UMTS SIM functionality or both, as shown in the diagram in Document SP-99143, and

2)	allow a serving UMTS operator the option to block access to the UMTS access network when a card equipped only with a GSM SIM is used.

In order to ensure functionality of the above compromise it is recognised that at least the following functionality will be required:

-	possibility for the network to detect the type of SIM used,

-	possibility for the network to restrict the access of GSM-only SIM user to the GSM access portion of a PLMN.

It was the assumption of the meeting that the companies (operators and their vendors) who require this capability should do the work on the signalling and mechanisms necessary to assure GSM functionality (security, authentication mechanism, services, etc.) are present in the UMTS specifications.

After some questions and clarifications on the proposed compromise, the SA Chairman issued Document SP-99208 which was then agreed. S1 are asked to look into the details and implications of these requirements.

It was suggested that the table in Tdoc 302 should be added to 3G TS 22.101.  Some of the highlights of the debates are:

- USIM Shall contain as a subset a SIM so to access GSM networks, most terminals will be dual mode GSM/UMTS,

- Serving networks shall decide not to allow a SIM to register onto their network or otherwise!

It was noted that the present text already approved in TS 22100 and TS 22101 is in line with the compromise. S1’s position is that if there is difficulty in implementing this feature,  it is up to the other WG to determine what actions to recommend.  Telia indicated that the security group, S3, has difficulty in such a compromise. If S3 has a different opinion, on security grounds, then SA will make the decision.

| 6.2.3 | UMTS Advanced Addressing |  | Stephan Kleier | 354 CR on 2 week agreement |
| --- | --- | --- | --- | --- |

This CR has been conditionally agreed.  If no comments are received by end of May 99, it will be sent to SA#4 for approval.

| ## 6.3 Services and Service Capabilities |  | S22.105 | Wayne Ashwell, BT | 284 (NEW with CRs APPROVED at SA#3) ) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- | --- |
| 6.3.1 | ##### Quality of Service |  | Olle Eriksson |  |

It was decided that S1 should continue to work on QoS parameters to ensure that UMTS is not the weak link in an end-to-end connection in terms of quality of service requirements. A Liaison Statement is to be expected from TSG SA to S1 to that effect.

Tdoc 370 is Barbara Reed’s report on the QoS Adhoc held during the S1 Plenary. Contributions on QoS were considered for 22.105 and they are split between the main body of text and the annex.

Here are the highlights of the QoS adhoc as documented by Barabar Reed:

- Text  was taken from Tdocs 310, 306 and 362 , this should be edited so as not to repeat issues, then put in an annex as background information,

- Requirements are to be extracted from Tdocs 310, 306 and 362 and put in the main body of text,

- Tables from Tdoc 306 to be developed based on requirements and put in main body of the text,

- Text to be modified to reflect addition of table and requirements,

- Definition of new concepts to be added for clarity, e.g. Definition of streaming…

- A definition of QoS was proposed in Tdoc 293.  With the removal of the last line this should be included as a definition in 22.015. The entire proposal should be captured in the body of the draft,

- Draft CRs to be distributed by 17th May for e-mail agreement CRs in Tdoc 379 (Replaces 371), further replaced in Tdoc 392 (John Candish June 1st, 1999)   and Tdoc 372 which was further replaced in Tdoc 393 (John Candish June 1st, 1999).

- CRs to be Agreed by 31st May

- Drafts to be sent to S2 as un-agreed drafts for information

- Key issues noted:

- A requirement is that UMTS should be able  to work with internet,

- UMTS should support available IP mechanisms. S1 should liase with IETF to influence work there to add internet support by UMTS,

- QoS monitoring is required as a result of QoS negotiation as a requirement,

- All requirements must be clearly written from a service perspective,

- Delay/Jitter is an important requirement.

Tdoc 292 was superseded by events. In Tdoc 327 no additional requirements were identified in addition to other contribution but it was noted that some text may be useful, editor to decide. Tdoc 328 useful text – may wish to draw on use for annex and analysis for table, editor to decide.

Tdoc 329- Proposal for deletion of  sections 5.6 and 5.7 but only agreed to delete bullets in 5.6

Further comments are provided below on above-mentioned contributions on discussions that took place during the plenary.

| 6.3.4 | S1_QoS Adhoc Meeting report |  |  | 239 |
| --- | --- | --- | --- | --- |

This contribution contains the meeting report of the S1_QoS adhoc that was held in Copenhagen in April 1999.

It was noted that:

- S1 deals with user perceptible requirements,

- S1 should state delay requirements for end to end connections although the number of transit networks in between may not be known,

- S1 to provide guidance to other groups,

- When on the internet you do not have much control on QoS ….

| 6.3.5 | CR to 22.05 Presented for information at SA#3 |  |  | 292 (SP-99161 CR to 2205 on QoS) 240 (CR) and a modified Version in 243 *** Status to be clarified |
| --- | --- | --- | --- | --- |

Noted - Outdated

| 6.3.8 | LS on Principles for Bearer services and Quality of Service. |  |  | 293 (SP-99212) SA#3 APPROVED LS to TSG-RAN, TSG-CN, TSG-T, all sub working groups |
| --- | --- | --- | --- | --- |

Noted

It was further noted that it is needed to:

- Prepare scenarios for interoperability with transit networks in order that system engineering studies could assign performance parameters to the UMTS part.

- Design the UMTS system so as to have enough capabilities to provide end-to-end QoS.

- Provide different levels of charging according to the level of QoS.  This  makes sense only in an end-to-end scenario.

| 6.3.9 | Quality of Service – Proposed changes to 22.__ |  |  | 306 (BT- For Decision, with inputs from Nortel) |
| --- | --- | --- | --- | --- |

This contribution from BT Includes tables on End-User Performance Expectations and Real-time streaming Services + Real-Time block transfer services.

Highlights of the discussions:

- TS 22.100 reflects  R99 requirements,

- TS 22.105 reflects the short and longer term Releases,

- Chairman agreed with Tommi Kokkola that reference to GSM 02.08 should be deleted since this is a report and not a specification. It was used in Phase 1 only and it is not now available..

| 6.3.10 | Requirements of IP based Multimedia-Applications over UMTS |  | Thomas Wierlemann, t-Mobil | 310 |
| --- | --- | --- | --- | --- |

This contribution states that provision of QoS for multimedia applications is only meaningful with end-to-end negotiation, i.e. from application to application. This has to be considered for the complete UMTS system including the Air-Interface, Access and Core networks and the interworking networks.

Network to network negotiation should be based on IETF mechanisms.

UMTS has to support three classes of applications: non-real time, streaming and real time.

| 6.3.2 | QoS Joint Meeting |  |  | 237 (S2-99149) |
| --- | --- | --- | --- | --- |

Noted

| 6.3.3 | QoS Requirements |  | Olle Eriksson | 244 (Presented at SA#3) SP-99162 362 (Nortel) |
| --- | --- | --- | --- | --- |

To combine Tdoc 362 with other CRs.   To send comments to Jeremy Fuller or to John Candish.

- CR Tdoc 371 Body of the text Replaced in Tdoc 379 CR 22105A013r1 (John Candish) and sent to the S1 list for comments,

- CR Tdoc 372 CR 22105A014  Annex  still pending

- May 31st CR Ready for e-mail approval.

| 6.3.6 | Proposal from 3GPP to utilise its work on QoS in tg8/1 |  |  | 301 SP-99206 |
| --- | --- | --- | --- | --- |

Noted

| 6.3.7 | Comments to CR concerning QoS of TS22.105 |  |  | 294 (SP-99177) |
| --- | --- | --- | --- | --- |

| 6.3.11 | Re-negotiation feature | 22.100 | Katsuya-Kawamura, NTT Docomo | 322 > 361 > 378 |
| --- | --- | --- | --- | --- |

Tdoc 378 is a CR 22100A015 adapting the contents of Tdoc 361 in CR Form. Tdoc 322 contains the basic text that was debated to produce this CR.  It introduces a feature to enable re-negotiation during call / session in UMTS. This provides a flexible service capability for users, via an application, or directly by an application to modify a bearer or QoS parameters.

CR  was sent on May 13 for e-mail Approval

| 6.3.12 | CR to 22.05 | 22.105A009 | Olle Eriksson, Ericsson | 327 Input CR |
| --- | --- | --- | --- | --- |

Input to the creation of a CR to 22.105

| 6.3.13 | CR to 22.05 Refinement of Quality of Service requirements | 22.105A010 | Olle Eriksson, Ericsson | 328 Input CR |
| --- | --- | --- | --- | --- |

Input to the creation of a CR to 22.105

| 6.3.14 | CR to 22.05 Quality of Service – Correction | 22.105A011 | Olle Eriksson, Ericsson | 329 Input CR |
| --- | --- | --- | --- | --- |

Input to the creation of a CR to 22.105

| ## 6.4 Service Aspects of Charging and Billing | S22.115V3.1.0 | Emanuele Montegrosso, TIM | 285 (New, with SA#3 Approved CRs) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Updated Specification with 3G Logo was noted.

| 6.4.1 | LS on Charging Requirements for 3G Systems |  |  | 275 (S5-99051) > 375 replaced by 386 (to:S5, cc:S2, N2, SMG6). |
| --- | --- | --- | --- | --- |

Tdoc 375 is a proposed LS to TSG S5 #2 (99) 051 (Tdoc 275) on Work distribution on charging & billing aspects between S1 and S5. It was prepared by Emanuele Montegrosso and sent on the S1 e-mail list on May 13 for Agreement. This has been revised with the following recommended text in Tdoc 386.

Basically, Jarno (mailto:Jarmo.Savolainen@LMF.ERICSSON.SE) proposes in his e-mail of May 27 to change the LS to S5 as follows:

- Mention also GSM 12.15 'GPRS Charging' or remove the reference to GSM 12.05 which covers only circuit switched services. It is essential that requirements in 22.115 are considered for packet and circuit switched services.        CHAIRMAN AGREES

- It would be beneficial to send the LS also to following groups, because total charging solution will require more than work and dialogue between S1 and S5:

cc: TSG S2

- Charging can be foreseen to have impacts on network architechture e.g. multimedia and multicall services, which nodes are able to collect the information, roaming aspects, charging of value added services,..; and thus being more than traditional network management issue.

cc: TSG N2

- Charging related solutions are already worked with in TSG N2 i.e CAMEL based cost control mechanisms e.g. for prepaid and fraud monitoring.

cc: SMG6

To encourage to co-ordinate work items for GSM/GPRS and UMTS also in charging area.

| ## 6.5 Handover requirements between UMTS and GSM or other radio systems | 22.129 V3.0.0 | David Cooper, NEC | 288 (SP99-100) (APPROVED AS VERSION 3 AT SA#3) >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

The HandOver Specification TS 22.129 was approved at SA#3.

Abstract from SA#3 Plenary report

The liaison on Inter-operator handover was presented for information and was noted by TSG SA.

A concern was expressed on the traffic loading and subsequent reduction in GSM network capacity if GSM calls hand over to UMTS. It was clarified that the requirements document provides the possibilities, but does not mandate the implementation of all cases included in the scenarios. The UMTS system should not preclude the functionality, and it is the responsibility of ETSI SMG to decide whether they create specifications to support the handover from GSM to UMTS or other 3G systems. It was agreed that the 3GPP priorities are to define the UMTS-UMTS handover, then for support of UMTS to 2G handover and then to have the capability to receive a handover from a 2G system.

The meeting was reminded that this document had been presented to TSG SA Meeting #2 (as Document SP-99079) and contained the same handover requirements.

The document TS 22.29 V2.0.2 (Document SP-99100) was approved. SA WG1 were asked to look into the impact of handover to and from 2G systems for further update of the TS. The document is placed under TSG SA Change Control.

| 6.5.1 | LS to TSG SA 1:Requirements for inter-operator Handover |  |  | 207 Original LS from S1#2 305 (R3-99366 < In response to 207) 339_ (S1 Response to S3) Agreed |
| --- | --- | --- | --- | --- |

Tdoc 305 is an LS from RAN WG3, responding to S1’s LS in Tdoc 207 from Edinburgh meeting, asking S1 to be more specific regarding requirements for inter-operator handover, both between UMTS and GSM and between UMTS and UMTS, and forward these informations to RAN WG3.

Tdoc 339 is an agreed LS from S1 to R3 with S1-99207 and 3G 22.129V3.0.0 sent as attachments. This LS is in response to S1-99305 regarding the Requirements for Inter-Operator Handover where S1 draws to the attention of RAN WG3 that TS 22.129 V3.0.0 has seen significant alterations from the previous version and hopes that these amendments are suitable and provide the clarification needed. S1 invites R3, in light of the amendments, to respond to the original LS attached to this contribution.

In response to Tdoc 207, the GSM Association in SP-99178 stated that  they do not recognize interoperator Handover as a high priority, however, they do not request 3GPP to remove the possibility for a future support of inter operator handover since this issue will be reviewed and possibly catered for in future efforts of the GSM Association.

Whether HandOver can be achieved for R99 is up to the various WG to do their work in time.

S1 is looking forward to receive feedback from the British (DTI) and French regulators on HandOver.

SA Plenary has planned an adhoc meeting on HandOver, scheduled for June  9-10 in Sophia Antipolis… All experts are invited to get together and work on resolving the various issues.

| 6.5.2 | Inter Operator Handover and Network Selection Mode |  | Gunnar Schmidt, Bosch | 313 (Proposal for Discussion) 342 Agreed CR – Goes to SA#4 |
| --- | --- | --- | --- | --- |

Tdoc 313 states that in order to guarantee user-friendly operation it is vital to remove the inconsistency between the network selection mode and the inter-operator handover requirements from the specifications. An additional item should be added to the minimum inter operator handover requirements, stating that the UE’s network selection mode should be taken into account before such a handover is initiated.

Tdoc 342 is a CR 22129A001, prepared as a response to Tdoc 305, the LS from R3 described above.  It introduces user control of target network preference for handover in section 4.2.2 as requested in the Bosch contribution. This was agreed and is to be attached to LS in Tdoc 207.

Further highlights of the discussions are:

- User should have the capability to select the network to which it wants to handover to,

- Ensure the user has control over the potential destination networks used for handover, for example to limit roaming costs.

- What Bosch is asking for is in the standard already!

- Notify the user that charges differ while handing over to another network

- Control cost at border area

- Functionality from as far as the network is concerned and as described in GSM 02.11 is fine,

| ## 6.6 Mobile Multi-Media, Internet and intranet | R22.960 | Thomas Ahnberg | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Noted.

| ## 6.7 Automatic Establishment of Roaming Relations | R22.971 | David Chambers | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Noted.

| ## 6.8 Advanced Addressing | R22.975 | Stephan Kleier | >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

Noted.

| ## 6.9 Terminal Capabilities |  |  |  |  |
| --- | --- | --- | --- | --- |
| 6.9.1 | Multi-Mode Terminals |  |  |  |
| 6.9.1.1 | LS on ongoing work in T2 SWG5 – Multi-mode terminals |  |  | 252 (T2-99394) > Response in 350 |

Tdoc 252 is  contribution from T2 that seeks inputs from rapporteurs on work being done in any of the 3GPP Work Groups on multimode terminals.

Objective is to define the lowest common denominator for terminals, such as:

- Dual GSM UMTS Terminals

- Dual PDC or PHS - UMTS Terminals

- Triple mode terminals

An example was given of GSM terminals which have GSM 900 in multimode as the minimum common denominator.

When it comes to handover, it was stated that service continuity is very important in packet and circuit modes.

Tdoc 350 is an LS, a response to T2’s contribution outlining a list of specifications and sections that should be taken into account during the compilation of T2’s report on multi-mode issues.

| 6.9.2 | Terminal Capabilities |  |  |  |
| --- | --- | --- | --- | --- |

|  | Proposed LS to SA and S1 (Services and service capabilities on terminals) |  |  | 297 (SP-99179 < T3-99101) NTT Docomo) |
| --- | --- | --- | --- | --- |

Document SP-99179 - LS to TSG SA and SA WG1 on services and service capabilities on terminals. This asks TSG SA to specify which services will be mandatory for terminals for Release '99.

S1 were asked to consider the issue and respond to TSG T. The liaison should be interpreted, in the second paragraph, to mean that "From the terminal perspective, the choice of services and services capabilities to implement should not be restricted ...".

It was reported that this had already been discussed in ETSI SMG for the UMTS work and it was agreed that there would be no mandatory terminal capabilities. However, there may be some specified "default" capabilities for specific services when implemented.

| 6.9.2.1 | LS on Principles for the continued work with Terminal Capabilities |  |  | 232 (T2-99282) to All WGs |
| --- | --- | --- | --- | --- |

Summary of the messages this contribution conveys are:

- The prime work priority is to achieve stable specifications for the baseline implementation capabilities.

- Amongst the service capabilities, the specification work for the capabilities to support the default speech service is of priority.

In the work with Terminal Capabilities, the guiding principle for the WGs should be to minimise the number of mandatory implementation capabilities.

| 6.9.2.2 | Identification of services capabilities |  |  | 251 (SP-99125 < T2-99447) to S1 ACTION: To formulate a response to T2 |
| --- | --- | --- | --- | --- |

Tdoc 251 is a contribution from T2 requesting  from S1 to investigate the proposed identification of service capabilities, comment on this LS and Annex A, define a complete Annex A, and send back the final terminal capability to be contained in Release 99.

| 6.9.2.2 | Proposed investigations for LS answer on “Identification of service capabilities” |  | Katsuya-Kawamura, NTT Docomo | 321 Proposed response to Tdoc 251 from NTT Docomo 352 (251 + 321) Barbara To be agreed by correspondence (Mikael Dahlkvist instead of Barbara) PENDING |
| --- | --- | --- | --- | --- |

Tdoc 321 is a  proposed response from NTT Docomo to Tdoc 251. It states that: “Although 3GPP’s principle is to standardize service capabilities and not the services themselves, we consider that an investigation of the correspondence between services and bearer services as well as consideration for bearer services with respect to QoS, is necessary, particularly to ensure compatibility with roaming and to assess any QoS impact on the system complexity.”

This was debated and it was proposed to have Mikael Dahlkvist prepare the LS to T2 in Tdoc 352 based on Tdoc 251 (T2’s LS) and on Tdoc 321 (Katsuya Kawamura’s input document). This is to be agreed by correspondence.  Electronic Version – Still pending

| 6.9.2.3 | Report of the current status on terminal capabilities |  |  | 253 (SP-99209-T2-99446) to All WGs |
| --- | --- | --- | --- | --- |

Noted

| 6.9.2.4 | LS answer to TSG-T2 on Baseline Terminal Capabilities |  |  | 250 (R4-99165) to T2 copy to S1, …. |
| --- | --- | --- | --- | --- |

For Information Noted.

| 6.9.2.5 | Mandatory and Optional Terminal Capabilities |  |  | 308 (T2 Chairman) |
| --- | --- | --- | --- | --- |

This is a contribution from Kevin Holley, illustrating the fact that SMS in terminals is an optional feature and that once it is implemented in a terminal, there are a number of mandatory features that need to be implemented to support an interoperable SMS.

| 6.9.2.6 | Services and service capabilities on terminals |  |  | 311 (TP-99104) |
| --- | --- | --- | --- | --- |

Noted.

| 6.9.2.7 | CR to 22.101 on TE Capabilities | CR 22101A018 |  | 312 (t-Modus, David Cooper) It was withdrawn |
| --- | --- | --- | --- | --- |

Withdrawn.

| 6.9.2.8 | LS on Principles for the continued work with Terminal Capabilities |  | Barbara reed | 351 > 376 (Michael Dahlquist) in 3 weeks time. |
| --- | --- | --- | --- | --- |

Tdoc 351 is a proposed LS to T2 on “Principles for the continued work with Terminal Capabilities”.

Though, this was considered as a very important contribution, it was not agreed on the basis, as stated by Mikael Dahlkvist, that work on VHE needs to be completed before sending an LS to T2.

Tdoc 351 has been updated  by Michael Dahlquist in Tdoc 376 and sent for e-mail agreement on June 3rd .

| 6.9.3 | SMS |  |  |  |
| --- | --- | --- | --- | --- |
| 6.9.3.1 | SMS_Messaging - LS on Changes to working assumptions |  |  | 254 (T2-99423) This replaces 248 (T2-99312, T2-99309, T2-99310) |

This was presented by Kevin Holley. Annexes to this contribution are presented below:

| 6.9.3.2 | Working assumptions for a Multimedia Messaging Service (Revised) |  |  | 255 (T2-99421) |
| --- | --- | --- | --- | --- |

Tdoc 255 was presented by Kevin Holley and produced by a number of Companies in T2.  It contains the working assumptions for Multimedia Messaging Service, as agreed in the TSG-T WG2 SWG3 meeting 19th – 21th April 1999. These are used as the basis for further work in T2 SWG3 until Stage 1 specification for Multimedia Messaging Service is available.

Kevin Holley expressed his concern of not standardizing MMS, stating that GSM’s success is attributed to the fact that all features have been implemented in a chip set.

T2 was then invited to study how it can offer MMS using the building blocks provided by the service creation approach. Chairman, Alan Cox, recommended that it would be best for the initiation of stage 1 description to take place in T2. MMO, agreed and Kevin accepted the task!

| 6.9.3.3 | Working Assumptions for 3G SMS (Revised) |  |  | 256 (T2-99420) |
| --- | --- | --- | --- | --- |

This contribution outlines T2’s Working Assumptions for 3G SMS:

- April release SMS for GSM and UMTS shall be the same,

- There will be minor changes that will affect both,

- S1 Supports the work done by T2 as described in Tdoc 256.

- S1 expressed its interest to have Cell Broadcast and should be compatible with GSM’s Cell Broadcast,

MMO, Stephan Kleier stated that they have a proposal on Cell Broadcast. Kevin Holley indicated that CB is described in another documents, -- (presumably from T2) --

It was stated by Ian Harris that SMS doesn’t include necessarily Cell Broadcast. It was suggested by another delegate to keep CB as it is but we could have a new multimedia Cell Broadcast.

| 6.9.3.4 | Proposed Change to SMS Text in 22.00 |  | Kevin Holley | 281 (e-Mail 30 April 99) >> 309 (T2 Chairman) 355 CR to remove the R99 (see 309) Agreed to SA |
| --- | --- | --- | --- | --- |

Tdoc 355 (prepared by David Verrier) contains a CR 22100A016 that was agreed. It states that for Release 99 SMS specifications are based on the current GSM SMS specifications.

Furthermore, Kevin proposed a change to 22.100 to add the MMS requirement. Tommy supported this suggestion and believed that it is feasible for R99.  It was stated that it is difficult to comment this now before having MMS Stage 1 Service requirements.

JJ Davidian commented that many services exist in the public domain and that it was not particularly necessary to re-invent new services. MMS could be part of e-mail enhancements. Chairman stated that he is looking forward to examine T2’s proposal in July.

| 6.9.3.5 | Adaptation of GSM SMS-CB Stage 1 to UMTS |  | Stephan Kleier,MMO | 337 |
| --- | --- | --- | --- | --- |

In Tdoc 337 Mannesmann Mobilfunk has studied the stage 1 description of the GSM SMS-CB service and has identified the necessity of adaptation for UMTS.  T2 will check if there is any problem implementing MMO’s proposal.

It was agreed that MMO will  prepare a Stage 1 Description for SMS-CB & present it  to T2 in Miami June 14, 1999 and at S1 in Quebec in July at S1/SMG1 Plenaries.   On this WI,  S1 will take the primary responsibility and T2 will have subsidiary responsibility. An early draft (Editor’s draft / Working document)  will be available around the 14th June, 99. This will be included in Release 99.

| 6.9.4 | TE Power Classes |  |  |  |
| --- | --- | --- | --- | --- |
|  | LS on Future definition of UE power classes |  |  | 241 (R4-99161) to S1, R2, T2, copy to:R1, RAN 356 (Response to 241) |

This LS from R4 asks S1 on the type of relationship that exists between the power classes and the services especially in relation with the associated peak bit rate.  Furthermore, this LS states that there are 4 Power classes defined for FDD and 2 Power classes defined for TDD.

Highlight of the discussion:

- GSM 99 Market has class 4 for 900 and class 1 for 1800.

- Power classes affect battery life, health and safety issues

- For the common hand held product, people have to be encouraged to use a power level of 21 dbm,

- Higher data rates will not be compatible with Lower Power and large cells, Packet data would require higher power,

- Linking QoS with Cell radius,

Tdoc 356 is a response to R4’s LS in Tdoc 241. It brings to R4’s attention the TS 22.105 V 3.4.0 section 5.4 on Supported QoS, noting that S1 specifies end to end QoS and the work of T2 on link performance should be taken into account.  This was agreed.

| 6.9.5 | Users With Special Needs & USIM |  |  |  |
| --- | --- | --- | --- | --- |

|  | LS on Need for special field on the 3GPP-UICC regarding human factors |  |  | 259 (T3-99122) to S1, copy to HF Includes SP-99094 |
| --- | --- | --- | --- | --- |

(From TSG T report on Liaison from HF)

In response to the Liaison from ETSI TC HF, TSG T Proposed that TSG SA respond with the following:

That SA WG1 should address the requirements for people with special needs, and T WG3 will then incorporate the identified requirements. This liaison had been discussed by TSG SA, and a response was not considered necessary (it would only be a confirmation of receipt), however, the WGs were asked to check if any of the requirements could be included in the specifications. SA WG1 should look at the service requirements.  SA WG1 are asked to investigate the requirements for people with special needs and see if anything needs to be included in the specifications.  So far, no special requirement has been identified.

| 6.9.6 | Location Services (LCS) |  | Don Zelmer, T1P1.5 | 236 (LCS GSM 02.71 Stage 1 V1.0.1) Rcv’d May 2, 99 |
| --- | --- | --- | --- | --- |

It was stated that the Service requirement for LCS might be similar in GSM and UMTS.

|  | LCS in UMTS |  |  | 264 (9p152890) From T1P1 to S1 |
| --- | --- | --- | --- | --- |

T1P1.5 through Don Zelmer have been  informed of the date of the next S1 meeting in Quebec.

Asking ARIB if their requirements are aligned or different than the ones aligned in the LCS Stage 1 specification.

Delegates from ARIB are invited to study Tdoc 236 (LCS – Positioning System), off-line and respond to T1 and indicate  where the areas of similarities are.

# 7. 	Work on Reports and Specifications in Progress and Planned

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |
| ## 7.1 Virtual Home Environment |  | S22.121 | Jumoke Ogunbekun, Fujitsu | 268 (S1_VHE-99024) ) >> Updated one in S1-99331_ S1-Specs-and-Reports 349 (Modifications and Improvements on VHE, Siemens) |

The VHE TS 22.121 was noted.

Tdoc 349 Modifications and Improvements on VHE, Siemens.

| 7.1.1 | User Profiles |  |  | 257 (T2-99432) to S1 Addressed at S1_VHE Adhoc in Dublin – Noted - 333 Response to T2-MExE (Mark Cataldo) copy to: S1 – Noted - |
| --- | --- | --- | --- | --- |

The VHE Stage 1 has in fact now made an informative reference to the Composite Capability/Preference Profile being drafted by the World Wide Web Consortium as a possible format for the definition of the user profile.  It is of course to be awaited until completion of the VHE Stage 2 for verification of which mechanism will be used for user profiles.  S1 VHE notes T2 MExE’s merits in W3C’s CC/PP, and supports having compatible profiles. Exchanges between S1 and T2 MExE were noted.

| 7.1.2 | Virtual Home Environment; Open Service Architecture (UMTS 23.27 version 0.1.0) | 23.27v010 |  | 291 SP-99153 From SA#3 report: “document has been transferred to SA WG1 for completion with VHE work.” |
| --- | --- | --- | --- | --- |

Noted

| 7.1.3 | VHE & OSA Concepts |  |  | 338 |
| --- | --- | --- | --- | --- |

Input to VHE Meeting.

| 7.1.4 | CR |  | ERICSSON, NOKIA; SIEMENS AG | 348 |
| --- | --- | --- | --- | --- |

Due to elaboration of a stage 1 specification of VHE it is proposed to move the definition of the service capability features to the stage 1 of VHE 22.121 and to have it deleted from 22.105. This CR was debated. No verdict was given. It was referred to the VHE adhoc to discuss.

| 7.1.5 | Report on VHE Status |  | Jumoke | 353 |
| --- | --- | --- | --- | --- |

An Adhoc meeting has been planned for the 14th-16th  June in order to progress the VHE stage 1 document. It was decided to:

- Give the mandate to the VHE adhoc to agree the output documents,

- Have TS 22.121 approved it at SA#4 in Miami (21-23 June),

| 7.1.6 | Addition to Home Environment Requirements on VHE |  | Adrian Coles | 358 |
| --- | --- | --- | --- | --- |

Input to VHE meeting in June.

| ## 7.2 Quality of Service |  | Olle Eriksson | New Format >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 7.3 MultiMedia | 22.972 |  | New Format >> Updated one in S1-99331_ S1-Specs-and-Reports |
| --- | --- | --- | --- |

| ## 7.4 MultiCall | 22.135V1.0.0 |  | 289 (PRESENTED AS VERSION 1 AT SA#3) >> Updated one in S1-99331_ S1-Specs-and-Reports 389 MultiCall Spec May 28 Version |
| --- | --- | --- | --- |

Noted.

On May 28, Multicall Stage 1 was further replaced by Tdoc 389 (TS 22.135V1.1.0).

Work Plan is as follows: From Tommi Kokkola’s Mail

- Version 1.1.0 was distributed on S1, S2, N1, N2,N2 SS and N3 email lists,

- Comments to be sent to S1_Multicall mailing list,

- Email "meeting" held during week 24 (June 14-18) when specification is further drafted. No new controversial comments are accepted after Thursday June 17, 99,

- Email agreed version is provided on June 21, 99 (Not for approval to TSG SA#4!)

- Joint N1 with S1, S2, N2 on Multicall and Multimedia at Oulu. June 29th  – July 1st 29. to review the MultiCall spec. (Agenda to be distributed soon.)

- S1 plenary at Quebec City July 5-9, will check status available then and potentially agree spec to version 2.0.0.

| 7.4.1 | Multicall Stage1 document |  | Katsuya Kawamura NTT-Docomo | 325 |
| --- | --- | --- | --- | --- |

Referred to the adhoc on Multicall.

| 7.4.2 | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall |  | Steffen Habermann | 319 (N_SS-99040) |
| --- | --- | --- | --- | --- |

This contribution from the Core Network Supplementary Services adhoc indicates that the definition of supplementary services in conjunction with the Multicall feature needs a particular attention. It is, therefore, suggested that the TSG CN SS ad hoc be involved early on in the Multicall feature discussions so as to provide the necessary mechanisms along  with the other TSG CN working groups in time for Release 99.

This was referred to the adhoc on MultiCall.

| 7.4.3 | Requested changes to TS 22.135 v 1.0.0 |  | Hans Lindgren, Ericsson | 317 |
| --- | --- | --- | --- | --- |

In this contribution on Multicall, Hans Lindgren proposes that the requirement on subscription based multicall settings should be removed, so as to avoid useless complexity.

This was referred to the adhoc on Multicall.

| ## 7.5 Other Work Items or Misc. |  |  |  |
| --- | --- | --- | --- |

| Technical Report not maintained anymore | 22.907 |  | 340 – Agreed |
| --- | --- | --- | --- |

| ## Technical Report not maintained anymore | 22.910 |  | 341 |
| --- | --- | --- | --- |

This Report is not under change control!  The corresponding CR did not need to get agreed!

# Parallel Sub-Groups to progress work

There were two parallel ad-hocs on VHE and QoS in order to progress these WIs.

# Approval of UMTS Outputs and Liaisons

| 9.1 | S1#3, Hampton Court Report |  |  | 300 (R.Tarazi) |
| --- | --- | --- | --- | --- |

## 9.1 Change Requests (As of June 6th, 1999 )

| Document Number | Pending | Electronic Copy | Type | Spec_Number | CR# | Topic | Title | Result | To | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 378 | No | Yes | CR(P) | 22.100 | A015 | Re-negotiateQoS | Re-negotiation during Call / Session - Modify QoS Parameters | Agreed | SA |  | Katsuya Kawamura |
| 355 | No | Yes | CR | 22.100 | A016 | SMS | Reflect the view of TSG T WG2 which is that for Release 99 SMS specifications are based on the current GSM SMS specifications see 309 | Agreed | SA#4 | FT | David Verrier |
| 366 | No | Yes | CR | 22.100 | A017 | Security | CR on security requirements for UMTS Phase 1 Release 99 | Agreed with 365 | S3 included in 366 |  |  |
| 369 | Yes | Yes | CR | 22.100 | A018 | Relationship | Relationship between UMTS 22.00 and other 22.xx document series | Agreed | SA#4 | FT/Fujitsu | DVerrier, Jogunbekun |
| 373 | Yes | Yes | CR(P) | 22.100 | A019 | Emergency | Handling of Emergency Numbers | Sent May 25 Chairman & Paul Dwyer updates | SA#4? | Vodafone | Alan Cox, Paul Dwyer |
| 377 | Yes | Yes | CR(P) | 22.100 | A020r1 | Numbering Schem | Clarify the numbering scheme in UMTS/IMT2000 | Reminder sent May 25 99.to be prepared by JJD | then to CN3, S3, S2 | NTT Docomo | JJDavidian |
| 394 | Yes | Yes | CR(P) | 22.100 | A021r3 | FAX | CR to 22.100 Replaces 388 |  |  | Ericsson | Hans Lindgren |
| 354 | Yes | Yes | CR(P) | 22.101 | A019 | Addressing | The output of the advanced addressing report 22.75 v 3.0.1 shall be included in the numbering section of 22.01 | Agreed 2 weeks e-mail | SA#4 conditional | MMO | Stephan Kleier |
| 395 | Yes | Yes | CR(P) | 22.101 | A020r7 | Emergency | Emergency | Pending Jun 4 99 | SA#4 | S1 | Tommi Kokkola |
| 387 | Yes | Yes | CR(P) | 22.101 | A021 | Numbering | MultiNumbering | Sent May 28 |  | NTT Docomo | JJ Davidian |
| 392 | Yes | Yes | CR(P) | 22.105 | A013r2 | QoS | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. Replaces 371 | Sent Jun 1st |  | Nortel | John Candish |
| 393 | Yes | Yes | CR(P) | 22.105 | A014r1 | QoS | CR to 22.105 Annex (Replaces 372) | Sent Jun 1st |  | Nortel | John Candish |
| 342 | No | Yes | CR | 22.129 | A001 | HandOver | User control of target network preference for handover | Agreed + Send to what caused 305: Tdoc 207 fr S1#2 | SA#4 | t-Modus | David Cooper |
| 340 | No | Yes | CR | 22.907 | A002 | TE Smart Card | Technical report is not to be maintained | Agreed | SA#4 | Nokia | Mika Tolvanen |

## 9.2 Liaisons Statements (As of June 6, 1999)

| Document Number | Pending | Electronic Copy | Type | Topic | Title | Result | To | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 367 | No | Yes | LS(out) | Bearer Services | regarding CS bearer services | Agreed | S2, S4, N1, N2, N3, T2 |  |  |
| 357 | No | Yes | LS(out) | FAX | Fax Service (Remov bullet 4, Rem NT fr title - In 380 Prep a CR | Agreed | N3, T2 | NTT Docomo, S1 |  |
| 356 | No | Yes | LS(out) | UE Power | Response to 241 | Agreed | R4 | T-Modus | David Cooper |
| 347 | No | Yes | LS(out) | Work | Proposed LS Work transfer from SMG1 to 3GPP | Agreed (318 is Pasted) | Alan Cox to SMG | Nokia+ 9 Companies | Tommi Kokkola |
| 339 | No | Yes | LS(out) | Handover | Handover | Agreed + 207 + 3G 22.129 | R3 | T-Modus | David Cooper |
| 334 | No | Yes | LS(out) | MExE | MExE Stage 1 for Release 99 | Agreed - Date in May to be arranged | T2-MExE | MExE | Mark Cataldo |
| 386 | No | Yes | LS | Charging | This one will replace 375, once Emanuele updates it to 386 ! | Agreed - May 27 rcvd Comments fr Jarmo Savolainen | S5, S2, N2, SMG6 | Ericsson/TIM | E.Montegrosso |
| 365 | No | Yes | LS(out)+CR | Security | LS on security requirements for UMTS Phase 1 Release 99+CR | Agreed 365+366 | S3 |  |  |
| 350 | No | Yes | LS(out) | TE Capabilities | Terminal capabilities | Agreed Response to T2-99394 (Tdoc 252) | T2 | Vodafone | Paul Dwyer |
| 307 | Yes | Yes | LS(P) | Work Sharing | Relationship of T2 work items with S1 and S2 work | Barabra to study & Report back to T2 | T2 | T2 Chairman | Kevin Holley |
| 375 | Yes | Yes | LS(P) | Charging | Answer to LS TSGS5#2(99)051: Work distribution on charging & billing aspects between TSG S1 and TSG S5 | May 13 sent e-mail 2 weeks | S5 Pending | TIM | E.Montegrosso |
| 376 | Yes | Yes | LS(P) | TE Capabilities | Principles for the continued work with Terminal Capabilities | Mikael Dahlkvist Rcvd Jun 3rd Sent to S1 June 3 | T2 Pending | Ericsson | Mikael Dahlkvist |
| 352 | Yes | No | LS(P) | Service Capabilities | Resp to 251+321 | Pending Michael Dahlquist To be Agreed by e-mail | e-mail | Ericsson | Mikael Dahlkvist |

## 9.3 Stage 1 Specifications

| Document Number | Result | To | Type | Topic | Spec_Number | Title | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 389 | Feedback before June 17 99 See section 7.4 for further details | S1, then SA | Spec | MultiCall | 22.135V1.1.0 | MultiCall Specification | Nokia | Tommi Kokkola |
| 247 | e-mail input - Comments Mid-June No feedback receieved from S1 | S1 | Spec | TFO | 22.053V0.1.1 | Tandem Free Operation of speech codecs; Stage 1 service description | S4-99138 | All |
| 353 | Agreed early Version 2 Seek comments Awaiting adhoc for further comments | SA ? | Spec | VHE Report | 22.121V2? | VHE Comments To upgrade to V2, once agreed | Fujitsu | Jumoke Ogunbekun |

## 9.4 Work Items Status

| Document Number | Result | To | Type | Topic | Title | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 276 | Noted |  | WI | Multicall | MultiCall | S1- | Tommi Kokkola |
| 363 | Agreed goes with this report | S1 | WI | ANSI-41 | Mr Han Rapporteur - Update of ANSI 41 WI | Samsung | Craig Bishop |

# Proposals for ad-hoc UMTS meetings including with other groups

Meetings post this S1 Plenary:

- SIM ToolKit in the UK, May 25-28, 99,

- QoS was progressed during the S2 meeting,

- HandOver - WorkShop on Handover in Sophia Antipolis, June 9-10, 99,

- VHE Stage 1 in Sophia Antipolis, June 14-16, 99,

- MultiCall - Joint N1 with S1, S2, N2 on Multicall and Multimedia at Oulu. June 29th  – July 1st 29. to review the MultiCall spec.

# Any Other Business

None

# Meeting Calendar

05-09 	July 1999	SMG1 & S1 	Host: Telesystem International Wireless Inc, Quebec City, Canada

29th Nov - 3rd Dec 1999    SMG1 & S1			Host: Lebanon as a potential host

# 13. 	Closure of Meeting

The chairman thanked the host, t-Modus, for their excellent support in beautiful surroundings. He also thanked the secretary, rapporteurs and delegates for their hard work.

Meeting closed at 15:30, 12 May, 1999

# ANNEX A - SUMMARY OF S1 DELIVERABLES: Specifications and Reports

Technical reports and specifications that are already under change control are at Version 3 or higher. For work in progress, expected approval milestones are shown in the table below:

| Spec | Title | Rapporteur | Not Yet Approved | Approval status: | Next | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| TS22.100 V3.3.0 | UMTS PHASE 1 CAPABILITIES | Jean-Paul Gallaire (David Verrier), France Telecom |  | V3.0.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.101 V3.5.0 | UMTS SERVICE PRINCIPLES | Paul Dwyer, Vodafone |  | V3.4.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.105 V3.4.0 | SERVICES AND SERVICE CAPABILITIES | Wayne Ashwell, British Telecom |  | V3.2.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#3 in Japan) |
| TS22.115 V3.1.0 | SERVICE ASPECTS: CHARGING AND BILLING | Emanuele Montegrosso, TIM |  | V 3.0.0 SMG#28 |  | (One CR is being presented for approval at TSG_SA#3 in Japan) |
| TS22.121 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu | V1.2.0 | V1.0.0 at TSG_SA#3 | V2.0.0 at TSG SA#4 |  |
| TS22.129 V3.0.0 | HANDOVER REQUIREMENTS BETWEEN UMTS AND GSM OR OTHER RADIO SYSTEMS | David Cooper, TELECOM MODUS | V1,0,0 SMG#28 | V2.0.0 at TSG SA#3 |  | Approved at SA#3 |
| TS22.135 | DRAFT MULTICALL | Tommi Kokkola, Nokia | V1.0.0 at SA#3 |  |  | INFORMATION AT SA#3 |
| TR22.960 V3.0.1 | MOBILE MULTIMEDIA SERVICES INCLUDING MOBILE INTRANET AND INTERNET SERVICES | Thomas Ahnberg, TELIA |  | V3.0.0 SMG#25 |  | Proposed to keep that specification. |
| TR22.971 V3.1.1 | AUTOMATIC ESTABLISHMENT OF ROAMING RELATIONS | Emanuele Montegrosso, TIM |  | V3.0.1 SMG#27 |  | Noted - To be maintained. |
| TR22.975 V3.0.1 | ADVANCED ADDRESSING | Stephan Kleier, MMO |  | V3.0.0 SMG#27 |  |  |

Technical Reports - Non-Active status (Some are not to be maintained anymore)

| TR22.907 | UMTS TERMINAL AND SMART CARD CONCEPTS | Mika Tolvanen, Nokia |  | V.3.0.0 SMG#25 |  | Not Updated anymore, Kept |
| --- | --- | --- | --- | --- | --- | --- |
| TR22.924 | CHARGING AND ACCOUNTING MECHANISM | Emanuele Montegrosso, TIM |  | V3.0.0 SMG#25 |  | Not Updated anymore |
| TR22.25 | QUALITY OF SERVICE AND NETWORK PERFORMANCE Use the information from 22.25 into 22.05 bringing in QoS requirements from other regions was proposed… | Olle Eriksson coordinates QoS |  | V3.1.0 SMG#25 |  |  |
| TR22.70 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu |  | V3.0.0 SMG#25 |  | Not updated anymore |
| TR22.72 | MULTIMEDIA | Ralf Fischer, Bosch | V0.0.0 | V1.0.0 at TSG SA#3 | V1.0.0 at TSG SA#4 |  |

# ANNEX B - UMTS Work Items

| Work item | WID | Rapporteur | Expected output | Dead-line | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Advanced Addressing | S1-136 | Stephan Kleier, MMO | Report 22.75 | R99 | On-going |  |
| Charging and Accounting | S1-132 | Emanuele Montegrosso, TIM | Specification 22.15 | 05/99 | On-going |  |
| GSM to UMTS Evolution | S1-127 | Tommi Kokkola, Nokia | Review and update of GSM 02- series | R99 | On-going |  |
| Handover GSM<>UMTS | S1-135 | David Cooper, T-Modus | Specification 22.29 | 05/99 | On-going |  |
| Quality of Service | S1-134 | Olle Eriksson / Ericsson | CRs (ffs) | R99 | On-going | Joint WI with S2 |
| UMTS Phase 1 | S1-129 | David Verrier, FT | Specification 22.00 | 05/99 | On-going |  |
| UMTS Services | S1-130 | Paul Dwyer, Vodafone | Specification 22.01 | 05/99 | On-going |  |
| UMTS Services and Service capabilities | S1-131 | Wayne Ashwell, BT | Specification 22.05 | 05/99 | On-going |  |
| Virtual Home Environment | S1-133 | Jumoke Ogunbekun, Fujitsu | Specification 22.21 | R99 | On-going |  |
| ANSI-41 to UMTS Interworking | S1-212 NEW EXPECTED | ,TTA | Study | R99 | On-going |  |

| Multicall | S1-189 NEW EXPECTED | Tommi Kokkola, Nokia | Stage 1 specification, Stage 2 (ffs), CR to existing specifications | R99 | On-going |  |
| --- | --- | --- | --- | --- | --- | --- |

# ANNEX C – DOCUMENTS LIST

(To expand the rows: Click on Table, Select table, Click Cell Height and Width,  In Row, Select at Least)

| Document Number | New doc | Agenda item | Pending | Dealt with | Electronic Copy | Type | Title | Source | Topic | Who? | Spec_Number | CR# |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 225 |  | 02.00.00 | No | Yes | Yes | Agenda | Final Agenda S1 Meeting Hapton Court - Available May 9, 99 | MCC Support | Agenda UMTS | Roger Tarazi |  |  |
| 227 |  | 06.02.02 | No | Yes | Yes | LS(in) | Cross compatibility issues between GSM and 3G | T3-99093 | GSM SIM Compati | Nigel Barnes |  |  |
| 229 |  | 04.08.00 | No | Yes | Yes | LS | Liaison Statement to EP-UMTS on Status of activity on service aspects in Partnership Project 3GPP | S1 | EP-UMTS |  |  |  |
| 230 |  | 16.00.00 | No | No | No |  | free |  |  |  |  |  |
| 231 |  | 06.02.02 | No | Yes | Yes | LS(in) | Document on GSM/UMTS "interworking" with regard to SIM and USIM | S3-99080 | GSM SIM Compati |  |  |  |
| 232 |  | 06.09.02 | No | Yes | Yes | LS(inR) | on Principles for the continued work with Terminal Capabilities | T2-99282 | TE Capabilities | Friedhelm Rodermund |  |  |
| 233 |  | 05.01.05 | No | Yes | Yes | LS(inR) | Answer to LS TSGS1#1(99)089 Work distribution between TSG S1 and TSG T2 | T2-99248<-S1-99089 | Work Sharing | Friedhelm Rodermund |  |  |
| 236 |  | 06.09.06 | No | Yes | Yes | Specification | LCS Stage 1 - Rcvd May 2 99 | 9p152971 T1P1.5 | LCS | Don Zelmer |  |  |
| 237 |  | 06.03.01 | No | Yes | Yes | LS(inR) | QoS Joint Meeting | S2-99149 | QoS |  |  |  |
| 239 |  | 06.03.01 | No | Yes | Yes | Report QoS | S1_QoS-99014-ReportD0_1.doc | S1_QoS | QoS Adhoc |  |  |  |
| 240 | 292 | 06.03.01 | No | Yes | Yes | XCR | CR2205QoS990409.doc | S1_QoS | QoS Adhoc | Olle Eriksson | 22.105 |  |
| 241 | 356 | 06.09.04 | No | Yes | Yes | LS (in) | LS on Future definition of UE power classes, to: R2, S1 and T2, copy to: R1, RAN, sent 16 April 91 | R4-99161 | UE Power |  |  |  |
| 243 |  | 06.03.01 | No | Yes | Yes | XCR | CR2205QoS990423.doc | Delegate QoS Adhoc | QoS |  |  |  |
| 244 |  | 06.03.01 | No | Yes | Yes | Proposal | QoS Requirements | Delegate QoS Adhoc | QoS | Olle Eriksson |  |  |
| 245 |  | 04.09.01 | No | Yes | Yes | LS | on UMTS Call Control and Session Management | N3-99072 | Call Ctrl SessM |  |  |  |
| 246 |  | 06.01.05 | No | Yes | Yes | LS | LS to S1 on Tandem Free Operation, stage 1 service description | S4-99137 | TFO |  |  |  |
| 247 |  | 06.01.05 | Yes | Yes | Yes | Specification | Tandem Free Operation of speech codecs; Stage 1 service description | S4-99138 | TFO | All | 22.053V0.1.1 |  |
| 248 | 254 | 06.09.03.01 | No | Yes | Yes | Proposal | Working Assumptions for Messaging Services | T2-99312, T2-99309, T2-99310 | SMS |  |  |  |
| 249 |  | 04.11.00 | No | Yes | Yes | Feasibility | Feasibility - Prohibited Zone Shield | 1-99-139 | Prohibited Zone | Ferrial Chummun |  |  |
| 250 |  | 06.09.02 | No | Yes | Yes | LS | LS answer to TSG-T2 on Baseline Terminal Capabilities | R4-99165 | TE Capabilities |  |  |  |
| 251 | 321 | 06.09.02.02 | No | Yes | Yes | Proposal | Identification of services capabilities | T2-99447 | TE Capabilities |  |  |  |
| 252 | 350 | 06.09.01 | No | Yes | Yes | LS(in) | LS on ongoing work in T2 SWG5 – Multi-mode terminals | T2-99394 | RE MultiMode |  |  |  |
| 253 |  | 06.09.02 | No | Yes | Yes | Report | Report of the current status on terminal capabilities | T2-99446 | TE Capabilities |  |  |  |
| 254 |  | 06.09.03.01 | No | Yes | Yes | LS(in) | SMS_Msgng.doc LS on Changes to working assumptions | T2-99423 | SMS |  |  |  |
| 255 |  | 06.09.03 | No | Yes | Yes | LS(in) | SMS MM_Messaging | T2-99421 | SMS Messaging |  |  |  |
| 256 |  | 06.09.03 | No | Yes | Yes | LS(in) | 3G_SMS.doc | T2-99420 | SMS 3G |  |  |  |
| 257 |  | 07.01.01 | No | Yes | Yes | LS(in) | VHE User Profiles | T2-99432 | VHE User Profil |  |  |  |
| 258 |  | 04.10.00 | No | Yes | Yes | LS(in) | on the requirement for Active Location Retrieval in CAMEL Phase 3 | N2A99345 | Camel Ph 3 ACTI |  |  |  |
| 259 |  | 06.09.05 | Yes | Yes | Yes | LS(in) | on Need for special field on the 3GPP-UICC regarding human factors | T3-99122 | USIM HF |  |  |  |
| 260 |  | 04.10.00 | No | Yes | Yes | XCR(P) | CR 02.78-??? on the clarification of MidCall DP in T-BCSM. | NTT-Docomo | Camel Ph 3 | Takeshi Sugiyama |  |  |
| 261 |  | 04.12.00 | No | Yes | Yes | LS(in) | MExE Stage 1 for Release 99 | T2-99433 | MExE |  |  |  |
| 262 | 343 | 06.01.01 | No | Yes | Yes | XCR | 2200A003r2__S1-99190 Status---Postponed.rtf | S1-99190 SA#3 | Emergency 22.00 |  | 22.100 |  |
| 263 |  | 06.02.01 | No | No | Yes | XCR (P Postponed) | 2201A017___S1-99219 Status---Postponed.rtf | S1-99219 SA#3 | Emergency 22.01 |  |  |  |
| 264 |  | 06.09.06 | No | Yes | Yes | LS(in) | Location Services LCS | 9p152890 T1P1.5 | LCS | Don Zelmer |  |  |
| 265 |  | 06.01.03 | No | Yes | Yes | Feasibility | on the Pre-paging Feasibility Report | N2-99277 | Pre-Paging |  |  |  |
| 266 |  | 04.10.00 | No | Yes | Yes | LS(in) | on Called Party Number Modification Check in CAMEL | N2-99275 | CAMEL Ph 3 CP |  |  |  |
| 267 |  | 04.10.00 | No | Yes | Yes | LS(in) | Proposed LS on CAMEL triggering criteria | N2-99224 | CAMEL Ph 3 |  |  |  |
| 268 | 331 | 07.01.00 | No | Yes | Yes | Specification | VHE Specification Outcome of S1_VHE, Dublin | S1_VHE-99024 | VHE | Jumoke Ogunbekun | 22.121V1.2.0 |  |
| 269 |  | 06.01.02 | No | Yes | Yes | LS(in) | Support of non-transparent FAX service | NTT Dococmo | FAX NT | Norihiro Ishikawa |  |  |
| 270 |  | 04.10.05 | No | Yes | Yes | LS(in) | GPRS PSTN / ISDN interconnect | T2-99193 | GPRS PSTN/ISDN |  |  |  |
| 271 |  | 06.01.02 | No | Yes | Yes | LS(in) | Real time fax services | T2-99186 | FAX RealTime |  |  |  |
| 272 |  | 05.04.02 | No | Yes | Yes | XWI | IS-41 | S1- | ANSI-41 |  |  |  |
| 273 |  | 06.01.02 | No | Yes | Yes | Specification | TR22_45_Study-on-provison-of-fax-gsm_UMTS.doc | T2-99241_T2-99194 | FAX |  | 22.945V |  |
| 274 |  | 06.01.02 | No | Yes | Yes | LS(in) | on the Provision of Facsimile in UMTS and GSM | T2-99241 | FAX |  |  |  |
| 275 |  | 06.04.01 | No | Yes | Yes | LS(in) | to 3GPP TSG-SA WG1 on Charging Requirements for 3G Systems | S5-99051 | Charging in 3G |  |  |  |
| 276 |  | 05.04.12 | No | Yes | Yes | WI | MultiCall | S1- | Multicall | Tommi Kokkola |  |  |
| 277 |  | 17.00.00 | No | No | No |  | free |  |  |  |  |  |
| 278 |  | 06.01.04 | No | Yes | Yes | XCR | 22100A012_S1-99148 Security.doc | S1-Edinburgh | Security |  | 22.100 | A012 |
| 279 |  | 06.01.04 | No | Yes | Yes | XCR | 22100A013_S1-99185 Security .rtf | S1-Edinburgh | Security |  | 22.100 | A013 |
| 280 |  | 05.01.02 | No | Yes | Yes | Guideline | e-MAIL PROCEDURE | S1 | Methods | Tommi Kokkola |  |  |
| 281 | 309 | 06.09.03.04 | No | Yes | Yes | C request | ChangeRequest_To_2200_on_SMS_Kevin_Holley.txt | T2-e-Mail | SMS | Kevin Holley |  |  |
| 282 | 389 | 06.01.00 | No | Yes | Yes | Specification | 22100-320 CRs APPLIED.doc | MCC Support | UMTS Phase 1 | David Verrier | 22.100V3.2.0 |  |
| 283 | 331 | 06.02.00 | No | Yes | Yes | Specification | 22101-350 CRs applied.doc | MCC Support | Services | Paul Dwyer | 22.101V3.5.0 |  |
| 284 | 331 | 06.03.00 | No | Yes | Yes | Specification | 22105-340 CRs APPLIED.doc | MCC Support | Service Capabil | Wayne Ashwell | 22.105V3.4.0 |  |
| 285 | 331 | 06.04.00 | No | Yes | Yes | Specification | 22115-310 CRs APPLIED.doc | MCC Support | Charging | E.Montegrosso | 22.115V3.1.0 |  |
| 286 |  | 05.01.03 | No | Yes | Yes | Guideline | Spec-Numbering | SP-99183 | Methods |  |  |  |
| 287 |  | 03.01.00 | No | Yes | Yes | Report | S1-Report from Edinburgh, Scotland | S1-99228 Rep_D1_1 | Report |  |  |  |
| 288 | 331 | 06.05.00 | No | Yes | Yes | Specification | 22129V202_on_Handover.doc | SA#3 APPROVED | HandOver | David Cooper | 22.129V2.0.2 |  |
| 289 | 331 | 07.04.00 | No | Yes | Yes | Specification | 22135v100_Multicall.DOC | SA#3 INFORMATION | MultiCall | Tommi Kokkola | 22.135V1.0.0 |  |
| 290 | 331 | 05.01.01 | No | Yes | Yes | Specifications | ALL S1 3G (UMTS) 22 Series SPECS | MCC Support | All Specs | Roger Tarazi | 22.xyz.V |  |
| 291 |  | 07.01.00 | No | Yes | Yes | Specifications | SP-99153 23.27v010.doc | SP-99153 | VHE |  | 23.27v010 |  |
| 292 |  | 06.03.00 | No | Yes | Yes | XCR) | QoS CR to 22.05 presented at SA#3 | SP-99161 | QoS | Olle Eriksson |  |  |
| 293 |  | 06.03.00 | No | Yes | Yes | LS | LS on Principles for Bearer services and Quality of service | SP-99212 | QoS | Horst Rauch |  |  |
| 294 |  | 06.03.00 | No | Yes | Yes | Comments | Comments to CR concerning QoS of TS22.05 | SP-99177 T-Mobil | QoS | Horst Rauch |  |  |
| 295 |  | 04.01.00 | No | Yes | Yes | Management | PCG#1 Draft meeting report (pdf) | SP-99166 PCG | Management |  |  |  |
| 296 |  | 04.01.00 | No | Yes | Yes | Management | Managing the TSG project coordingation group (pdf) | SP-99167 PCG | Management |  |  |  |
| 297 |  | 06.09.02 | No | Yes | Yes | LS(in) | Proposed LS to SA and S1 (Services and service capabilities on terminals) | SP-99179 < T3-99101 NTT Docomo | TE Capabilities |  |  |  |
| 298 |  | 04.01.00 | No | Yes | Yes | Report | SA#3 Report into S1 | t-Modus | Report | David Cooper |  |  |
| 299 | 363 | 05.04.02 | No | Yes | Yes | XWI | Revised Work Item Description for IS-41 (ANSI-41) | SP-99187 | ANSI-41 |  |  |  |
| 300 |  | 09.00.00 | No | Yes | Yes | Report | Report from S1#3 Hampton Court (Converting the Agenda into a Report) | MCC Support | Report | ROGER TARAZI |  |  |
| 301 |  | 06.03.00 | No | Yes | Yes | LS(SA#3 P) | Proposed liaison to ITU-R on: REVISION OF RECOMMENDATION ITU-R M.1079 | SP-99206 to REPLACE | QoS |  |  |  |
| 302 |  | 06.02.02 | No | Yes | Yes | LS(in) | SIM/USIM Compromise | SP-99208 SA#3 Leadership | GSM SIM Compati |  |  |  |
| 303 | 315 | 05.01.06 | No | Yes | Yes | Status | Draft 3GPP Specifications status list April 1999 | SP-99210 | Status Specs | Ian Doig |  |  |
| 304 |  | 06.01.02 | No | Yes | Yes | e-Mail | S1-99269_Regarding-LS-from-TSG-CN3.txt | S1-99269 NTT Dococmo | FAX |  |  |  |
| 305 | 339 | 06.05.01 | No | Yes | Yes | LS(in) | Requirements for Inter-Operator HandOver | R3-99366 < S1-99207) | HandOver |  |  |  |
| 306 |  | 06.03.09 | No | Yes | Yes | LS | QoS inputs to 22 Series | BT | QoS | Wayne Ashwell |  |  |
| 307 |  | 05.01.05 | Yes | Yes | Yes | LS(P) | Relationship of T2 work items with S1 and S2 work | T2 Chairman | Work Sharing | Kevin Holley |  |  |
| 308 |  | 06.09.02.05 | No | Yes | Yes | LS | Mandatory and Optional Terminal Capabilities | T2 Chairman | TE Capabilities | Kevin Holley |  |  |
| 309 |  | 06.09.03.04 | No | Yes | Yes | Change | SMS Section in 22.00 – proposed revised text | T2 Chairman | SMS | Kevin Holley |  |  |
| 310 |  | 06.03.10 | No | Yes | Yes |  | Requirements of IP based Multimedia-Applications over UMTS | t-Mobil | QoS | Thomas Wierlemann |  |  |
| 311 |  | 06.09.02 | No | Yes | Yes | LS(in) | Services and service capabilities on terminals | TP-99104 | TE Capabilities | Kiyohito NAGATA |  |  |
| 312 |  | 06.09.02 | No | Yes | Yes | XCR | To provide explicitly stated service requirements for service capabilities (note that this does not create new requirements) | T-Modus | TE Capabilities | David Cooper | 22.101 | A018 |
| 313 |  | 06.05.02 | No | Yes | Yes | Proposal | Inter Operator Handover and Network Selection Mode | Bosch | Handover | Gunnar Schmidt |  |  |
| 314 |  | 16.00.00 | No | Yes | No |  | free |  |  |  |  |  |
| 315 |  | 05.01.06 | No | Yes | Yes | Specification List | Replaces 303 Draft 3GPP Specifications status list April 1999 | MCC Support | Status Specs | Ian Doig |  |  |
| 316 | 380 | 06.01.02.06 | No | Yes | Yes | XCR | SA1-CR2200_Fax | Ericsson | NT FAX | Hans Lindgren | 22.100 | A021 |
| 317 |  | 07.04.03 | No | Yes | Yes | Change | SA1-CR22135_Multicall | Ericsson | MultiCall | Hans Lindgren | 22.135 |  |
| 318 |  | 05.02.01 | No | Yes | Yes | LS(in) | LS on document handling of supplementary service specifications for Release 99 | N_SS-99041 | SS | Steffen Habermann |  |  |
| 319 |  | 07.04.02 | No | Yes | Yes | LS(in) | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall | N_SS-99040 | MultiCall | Steffen Habermann |  |  |
| 320 |  | 04.12.01 | No | Yes | Yes | LS(in) | USSD Enhancements in GSM 02.90 Version 8.0.0 | N_SS-99038 | UUSD ENH | Steffen Habermann |  |  |
| 321 | 352 | 06.09.02.02 | No | Yes | Yes | LS(P) | Proposed investigations for LS answer on “Identification of service capabilities” | NTT Docomo | Service Capabil | Katsuya-Kawamura |  |  |
| 322 | 361 | 06.03.11 | No | Yes | Yes | Change | Re-negotiation feature | NTT Docomo | re-negotiateQoS | Katsuya Kawamura | 22.100 |  |
| 323 |  | 06.01.06.01 | No | Yes | Yes | Changes | Clarification of numbering scheme | NTT Docomo | Numbering Schem | Katsuya-Kawamura | 22.100 |  |
| 324 | 360 | 06.01.07.01 | No | Yes | Yes | XLS(P) | Proposed Liaison Statement regarding non-transparent bearer services | NTT Docomo | Bearer Services | Katsuya-Kawamura |  |  |
| 325 |  | 07.04.01 | No | Yes | Yes |  | Multicall Stage1 document | NTT Docomo | MultiCall | Katsuya-Kawamura | 22.135 |  |
| 326 | 335 | 06.01.02.05 | No | Yes | Yes | LS(P) | Proposed LS to N3 and T2 (Non-Transparent FAX service) | NTT Docomo | NT FAX | Katsuya-Kawamura |  |  |
| 327 |  | 06.03.12 | No | Yes | Yes | XCR | QoS | Ericsson | QoS | Olle Ericsson | 22.105 | A009 |
| 328 |  | 06.03.13 | No | Yes | Yes | XCR | QoS refinement of requirements | Ericsson | QoS | Olle Ericsson | 22.105 | A010 |
| 329 |  | 06.03.14 | No | Yes | Yes | XCR) | Quality of service requirements | Ericsson | QoS | Olle Ericsson | 22.105 | A011 |
| 330 |  | 06.01.00 | No | Yes | Yes | Specification | 3G 22.100 V 3.3.0 draft | MCC Support | 3G Phase 1 Spec |  | 22.22100V3.3.0 |  |
| 331 |  | 05.01.01 | No | Yes | Yes | Specs | All Specs except 22.100 (See Tdoc 330) | MCC Support | S1 Specs |  | 22 Series |  |
| 332 |  | 05.04.02.01 | No | Yes | Yes | Report | Draft Technical Report : UMTS Interworking with ANSI-41 Networks | TTA | ANSI 41 | Han, Yeongchong |  |  |
| 333 |  | 07.01.00 | No | Yes | Yes | LS(out) | User Profiles LS to T2 MExE copy to S1 | S1_VHE-99034 | VHE | Mark Cataldo |  |  |
| 334 |  | 04.12.02 | No | Yes | Yes | LS(out) | MExE Stage 1 for Release 99 | MExE | MExE | Mark Cataldo |  |  |
| 335 | 357 | 06.01.02.05 | No | Yes | Yes |  | Replaces 326 |  | FAX |  |  |  |
| 336 | 346 | 06.01.08 | No | Yes | Yes | XCR(P) | Relationship between UMTS 22.00 and other 22.xx document series | Fujitsu | 22100 &otherS |  |  |  |
| 337 |  | 06.09.03.05 | Yes | Yes | Yes | Study | Adoption of SMM CB to UMTS | MMO | SMS CB |  |  |  |
| 338 |  | 07.01.03 | No | Yes | Yes |  | VHE & OSA Concepts | Ericsson | VHE | Rob Schmersel |  |  |
| 339 |  | 06.05.01 | No | Yes | Yes | LS(out) | Handover | T-Modus | Handover | David Cooper |  |  |
| 340 |  | 07.05.00 | No | Yes | Yes | CR | Technical report is not to be maintained | Nokia | TE Smart Card | Mika Tolvanen | 22.907 | A002 |
| 341 |  | 07.05.00 | No | Yes | Yes | Change | 22.10 Technical report is not to be maintained | Nokia | TE & IC Cards | Mika Tolvanen | 22.910 |  |
| 342 |  | 06.05.03 | No | Yes | Yes | CR | User control of target network preference for handover | t-Modus | HandOver | David Cooper | 22.129 | A001 |
| 343 | 374 | 06.01.01 | No | Yes | Yes | XCR) | Emergency |  | Emergency |  | 22.100 | A003r3 |
| 344 | 366 | 06.01.04.03 | No | Yes | Yes | XCR | CR on Security | FT | Security | David Verrier | 22.100 |  |
| 345 | 377 | 06.01.06.02 | No | Yes | Yes | XCR | Single multiple Numbering schem |  | Numbering Schem | David Verrier |  |  |
| 346 | 369 | 06.01.08 | No | Yes | Yes | XCR | Revised > Relationship between UMTS 22.00 and other 22.xx document series | FT | 22100 &otherS | David Verrier |  |  |
| 347 |  | 05.02.00 | No | Yes | Yes | LS(out) | Proposed LS Work transfer from SMG1 to 3GPP | Nokia+ 9 Companies | Work | Tommi Kokkola |  |  |
| 348 |  | 07.01.04 | Yes | Yes | Yes | XCR | Due to elaboration of a stage 1 specification of VHE it is proposed to move the definition of the service capability features to the stage 1 of VHE 22.21 and deleted it from 22.05. | Siemens | VHE |  | 22.105 | A012 |
| 349 |  | 07.01.00 | No | Yes | Yes | Change | VHE | Siemens | VHE |  |  |  |
| 350 |  | 06.09.01 | No | Yes | Yes | LS(out) | Terminal capabilities | Vodafone | TE Capabilities | Paul Dwyer |  |  |
| 351 | 376 | 06.09.02 | No | Yes | Yes | LS(P) | Resp to T2 LS on Principles for the continued work with Terminal Capabilities | BT Barbara | TE Capabilities |  |  |  |
| 352 |  | 06.09.02.02 | Yes | Yes | No | LS(P) | Resp to 251+321 | Ericsson | Service Capabil | Mikael Dahlkvist |  |  |
| 353 |  | 07.01.05 | No | Yes | Yes | Specification | VHE Comments To upgrade to V2, once agreed | Fujitsu | VHE Report | Jumoke Ogunbekun | 22.121V2? |  |
| 354 |  | 06.02.03 | Yes | Yes | Yes | CR(P) | The output of the advanced addressing report 22.75 v 3.0.1 shall be included in the numbering section of 22.01 | MMO | Addressing | Stephan Kleier | 22.101 | A019 |
| 355 |  | 06.09.03.04 | No | Yes | Yes | CR | Reflect the view of TSG T WG2 which is that for Release 99 SMS specifications are based on the current GSM SMS specifications see 309 | FT | SMS | David Verrier | 22.100 | A016 |
| 356 |  | 06.09.04 | No | Yes | Yes | LS(out) | Response to 241 | T-Modus | UE Power | David Cooper |  |  |
| 357 | 380 | 06.01.02.05 | No | Yes | Yes | LS(out) | Fax Service (Remov bullet 4, Rem NT fr title - In 380 Prep a CR | NTT Docomo, S1 | FAX |  |  |  |
| 358 |  | 07.01.00 | No | Yes | Yes |  | Addition to HE Requirements on VHE | BT, BT Cellnet | VHE | Adrian Coles |  |  |
| 359 | 365 | 06.01.04 | No | Yes | Yes | XLS | Proposed LS to S3 to clarify security requirements - Related to 344 | FT D.Verrier | Security |  |  |  |
| 360 | 364 | 06.01.07.01 | No | Yes | Yes | XLS | Revises 324 | Docomo / Nokia | Bearer Services |  |  |  |
| 361 | 378 | 06.03.11 | No | Yes | Yes | Change | Re-negotiation feature |  | re-negotiateQoS | Katsuya Kawamura |  |  |
| 362 |  | 06.03.03 | No | Yes | Yes |  | QoS Performance requirements for UMTS | Nortel | QoS | Jeremy Fuller |  |  |
| 363 |  | 05.04.02 | No | Yes | Yes | WI | Mr Han Rapporteur - Update of ANSI 41 WI - Clean up | Samsung | ANSI-41 | Craig Bishop |  |  |
| 364 | 367 | 06.01.07.01 | No | Yes | Yes | XLS |  |  | Bearer Services |  |  |  |
| 365 |  | 06.01.04 | No | Yes | Yes | LS(out)+CR | LS on security requirements for UMTS Phase 1 Release 99+CR |  | Security |  |  |  |
| 366 |  | 06.01.04 | No | Yes | Yes | CR | CR on security requirements for UMTS Phase 1 Release 99 |  | Security |  | 22.100 | A017 |
| 367 |  | 06.01.07.01 | No | Yes | Yes | LS(out) | regarding CS bearer services |  | Bearer Services |  |  |  |
| 368 | 369 | 06.01.08 | No | Yes | Yes | XCR | Jumoke renamed 346 |  | 22100 &otherS |  |  |  |
| 369 |  | 06.01.08 | Yes | Yes | Yes | CR | Relationship between UMTS 22.00 and other 22.xx document series | FT/Fujitsu | Relationship | DVerrier, Jogunbekun | 22.100 | A018 |
| 370 |  | 06.03.01 | No | Yes | Yes |  |  |  | QoS | Barbara Reed |  |  |
| 371 | 379 | 06.03.01 | No | Yes | Yes | XCR | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. | Nortel | QoS | Jeremy Fuller | 22.105 | A013 |
| 372 | 393 | 06.03.01 | No | Yes | Yes | XCR | CR to 22.105 Annex | Nortel | QoS | Jeremy Fuller | 22.105 | A014 |
| 373 |  | 06.01.01 | Yes | Yes | Yes | CR(P) | Handling of Emergency Numbers | Vodafone | Emergency | Alan Cox, Paul Dwyer | 22.100 | A019 |
| 374 | 391 | 06.01.01 | No | Yes | Yes | XCR | Point to 22.101 in CR22101A020 in Tdoc 373, Repl in 391 | Vodafone | Emergency | Paul Dwyer | 22.101 | A019r2 |
| 375 | 386 | 06.04.01 | Yes | Yes | Yes | LS(P) | Answer to LS TSGS5#2(99)051: Work distribution on charging & billing aspects between TSG S1 and TSG S5 | TIM | Charging | E.Montegrosso |  |  |
| 376 |  | 06.09.02 | Yes | Yes | Yes | LS(P) | Principles for the continued work with Terminal Capabilities | Ericsson | TE Capabilities | Mikael Dahlkvist |  |  |
| 377 |  | 06.01.06.02 | Yes | Yes | Yes | CR(P) | Clarify the numbering scheme in UMTS/IMT2000 | NTT Docomo | Numbering Schem | JJDavidian | 22.100 | A020r1 |
| 378 |  | 06.03.11 | No | Yes | Yes | CR(P) | Re-negotiation during Call / Session - Modify QoS Parameters |  | Re-negotiateQoS | Katsuya Kawamura | 22.100 | A015 |
| 379 | 392 | 06.03.01 | No | No | Yes | XCR | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. Replaces 371 | Nortel | QoS |  | 22.105 | A013r1 |
| 380 | 388 | 06.01.02.06 | No | Yes | Yes | XCR | CR to 22100 based on 316 + 357 best Parts Replaces 316 | Ericsson | FAX | Olle Eriksson | 22.100 | A021r1 |
| 386 |  | 06.04.01 | No | No | Yes | LS | This one will replace 375, once Emanuele updates it to 386 ! | Ericsson/TIM | Charging | E.Montegrosso |  |  |
| 387 |  | 06.01.06.02 | Yes | No | Yes | CR(P) | MultiNumbering | NTT Docomo | Numbering | JJ Davidian | 22.101 | A021 |
| 388 | 394 | 06.01.02.06 | No | No | Yes | XCR | Replaces 380: CR to 22100 based on 316 + 357 best Parts Replaces 316 | Ericsson | FAX | Olle Eriksson | 22.100 | A021r2 |
| 389 |  | 06.01.00 | Yes | No | Yes | Specification | MultiCall Specification | Nokia | MultiCall | Tommi Kokkola | 22.135V1.1.0 |  |
| 391 | 395 | 06.01.01 | No | No | Yes | XCR | Point to 22.101 in CR22101A020 in Tdoc 373, Repl in 391 | Nokia | Emergency | Tommi Kokkola | 22.101 | A020r3 |
| 392 |  | 06.03.01 | Yes | No | Yes | CR(P) | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. Replaces 371 | Nortel | QoS | John Candish | 22.105 | A013r2 |
| 393 |  | 06.03.01 | Yes | No | Yes | CR(P) | CR to 22.105 Annex (Replaces 372) | Nortel | QoS | John Candish | 22.105 | A014r1 |
| 394 |  | 06.01.02.06 | Yes | No | Yes | CR(P) | CR to 22.100 Replaces 388 | Ericsson | FAX | Hans Lindgren | 22.100 | A021r3 |
| 395 |  | 06.01.01 | Yes | No | Yes | CR(P) | Emergency | S1 | Emergency | Tommi Kokkola | 22.101 | A020r7 |

# ANNEX D – MEETING RESULTS  (Documents List sorted by Agenda Item)

| Document Number | New doc | Pending | Electronic Copy | Agenda item | Type | Topic | Result | To | Title | Source | Spec_Number | CR# | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 225 |  | No | Yes | 02.00.00 | Agenda | Agenda UMTS | Agreed |  | Final Agenda S1 Meeting Hapton Court - Available May 9, 99 | MCC Support |  |  | Roger Tarazi |
| 287 |  | No | Yes | 03.01.00 | Report | Report |  |  | S1-Report from Edinburgh, Scotland | S1-99228 Rep_D1_1 |  |  |  |
| 295 |  | No | Yes | 04.01.00 | Management | Management | Noted |  | PCG#1 Draft meeting report (pdf) | SP-99166 PCG |  |  |  |
| 296 |  | No | Yes | 04.01.00 | Management | Management | Noted |  | Managing the TSG project coordingation group (pdf) | SP-99167 PCG |  |  |  |
| 298 |  | No | Yes | 04.01.00 | Report | Report | Presented - Debated |  | SA#3 Report into S1 | t-Modus |  |  | David Cooper |
| 229 |  | No | Yes | 04.08.00 | LS | EP-UMTS | LS informing of S1 meeting dates |  | Liaison Statement to EP-UMTS on Status of activity on service aspects in Partnership Project 3GPP | S1 |  |  |  |
| 245 |  | No | Yes | 04.09.01 | LS | Call Ctrl SessM | Noted |  | on UMTS Call Control and Session Management | N3-99072 |  |  |  |
| 258 |  | No | Yes | 04.10.00 | LS(in) | Camel Ph 3 ACTI | Not addressed at S1>SMG1 |  | on the requirement for Active Location Retrieval in CAMEL Phase 3 | N2A99345 |  |  |  |
| 260 |  | No | Yes | 04.10.00 | XCR(P) | Camel Ph 3 | Not addressed at S1>SMG1 |  | CR 02.78-??? on the clarification of MidCall DP in T-BCSM. | NTT-Docomo |  |  | Takeshi Sugiyama |
| 266 |  | No | Yes | 04.10.00 | LS(in) | CAMEL Ph 3 CP | Not addressed at S1>SMG1 |  | on Called Party Number Modification Check in CAMEL | N2-99275 |  |  |  |
| 267 |  | No | Yes | 04.10.00 | LS(in) | CAMEL Ph 3 | Not addressed at S1>SMG1>SMG1 |  | Proposed LS on CAMEL triggering criteria | N2-99224 |  |  |  |
| 270 |  | No | Yes | 04.10.05 | LS(in) | GPRS PSTN/ISDN | Not addressed at S1>SMG1 |  | GPRS PSTN / ISDN interconnect | T2-99193 |  |  |  |
| 249 |  | No | Yes | 04.11.00 | Feasibility | Prohibited Zone | Reservations - Siemens to prep feasibility Concern Reliabili |  | Feasibility - Prohibited Zone Shield | 1-99-139 |  |  | Ferrial Chummun |
| 261 |  | No | Yes | 04.12.00 | LS(in) | MExE | Noted |  | MExE Stage 1 for Release 99 | T2-99433 |  |  |  |
| 320 |  | No | Yes | 04.12.01 | LS(in) | UUSD ENH | Noted |  | USSD Enhancements in GSM 02.90 Version 8.0.0 | N_SS-99038 |  |  | Steffen Habermann |
| 334 |  | No | Yes | 04.12.02 | LS(out) | MExE | Agreed - Date in May to be arranged | T2-MExE | MExE Stage 1 for Release 99 | MExE |  |  | Mark Cataldo |
| 290 | 331 | No | Yes | 05.01.01 | Specifications | All Specs | Replaced |  | ALL S1 3G (UMTS) 22 Series SPECS | MCC Support | 22.xyz.V |  | Roger Tarazi |
| 331 |  | No | Yes | 05.01.01 | Specs | S1 Specs | Noted |  | All Specs except 22.100 (See Tdoc 330) | MCC Support | 22 Series |  |  |
| 280 |  | No | Yes | 05.01.02 | Guideline | Methods | Noted |  | e-MAIL PROCEDURE | S1 |  |  | Tommi Kokkola |
| 286 |  | No | Yes | 05.01.03 | Guideline | Methods | Noted |  | Spec-Numbering | SP-99183 |  |  |  |
| 233 |  | No | Yes | 05.01.05 | LS(inR) | Work Sharing | Noted |  | Answer to LS TSGS1#1(99)089 Work distribution between TSG S1 and TSG T2 | T2-99248<-S1-99089 |  |  | Friedhelm Rodermund |
| 307 |  | Yes | Yes | 05.01.05 | LS(P) | Work Sharing | Barabra to study & Report back to T2 | T2 | Relationship of T2 work items with S1 and S2 work | T2 Chairman |  |  | Kevin Holley |
| 303 | 315 | No | Yes | 05.01.06 | Status | Status Specs | Replaced |  | Draft 3GPP Specifications status list April 1999 | SP-99210 |  |  | Ian Doig |
| 315 |  | No | Yes | 05.01.06 | Specification List | Status Specs | Noted |  | Replaces 303 Draft 3GPP Specifications status list April 1999 | MCC Support |  |  | Ian Doig |
| 347 |  | No | Yes | 05.02.00 | LS(out) | Work | Agreed (318 is Pasted) | Alan Cox to SMG | Proposed LS Work transfer from SMG1 to 3GPP | Nokia+ 9 Companies |  |  | Tommi Kokkola |
| 318 |  | No | Yes | 05.02.01 | LS(in) | SS | Discussed ? Status? |  | LS on document handling of supplementary service specifications for Release 99 | N_SS-99041 |  |  | Steffen Habermann |
| 272 |  | No | Yes | 05.04.02 | XWI | ANSI-41 | Revised in 299 |  | IS-41 | S1- |  |  |  |
| 299 | 363 | No | Yes | 05.04.02 | XWI | ANSI-41 | Discussed |  | Revised Work Item Description for IS-41 (ANSI-41) | SP-99187 |  |  |  |
| 363 |  | No | Yes | 05.04.02 | WI | ANSI-41 | Agreed goes with this report | S1 | Mr Han Rapporteur - Update of ANSI 41 WI - Clean up | Samsung |  |  | Craig Bishop |
| 332 |  | No | Yes | 05.04.02.01 | Report | ANSI 41 | S1 to read & contribute at S1#4 in Quebec | S1 | Draft Technical Report : UMTS Interworking with ANSI-41 Networks | TTA |  |  | Han, Yeongchong |
| 276 |  | No | Yes | 05.04.12 | WI | Multicall | Noted |  | MultiCall | S1- |  |  | Tommi Kokkola |
| 282 | 389 | No | Yes | 06.01.00 | Specification | UMTS Phase 1 | Replaced by 330 then 389 |  | 22100-320 CRs APPLIED.doc | MCC Support | 22.100V3.2.0 |  | David Verrier |
| 330 |  | No | Yes | 06.01.00 | Specification | 3G Phase 1 Spec | Noted |  | 3G 22.100 V 3.3.0 draft | MCC Support | 22.22100V3.3.0 |  |  |
| 389 |  | Yes | Yes | 06.01.00 | Specification | MultiCall | Feedback before June 17 99 | S1, then SA | MultiCall Specification | Nokia | 22.135V1.1.0 |  | Tommi Kokkola |
| 262 | 343 | No | Yes | 06.01.01 | XCR | Emergency 22.00 | Debated & Replaced |  | 2200A003r2__S1-99190 Status---Postponed.rtf | S1-99190 SA#3 | 22.100 |  |  |
| 343 | 374 | No | Yes | 06.01.01 | XCR) | Emergency | Debated & to be Replaced |  | Emergency |  | 22.100 | A003r3 |  |
| 373 |  | Yes | Yes | 06.01.01 | CR(P) | Emergency | Sent May 25 Chairman & Paul Dwyer updates | SA#4? | Handling of Emergency Numbers | Vodafone | 22.100 | A019 | Alan Cox, Paul Dwyer |
| 374 | 391 | No | Yes | 06.01.01 | XCR | Emergency | Sent May 25 Paul Dwyer | SA#4? | Point to 22.101 in CR22101A020 in Tdoc 373, Repl in 391 | Vodafone | 22.101 | A019r2 | Paul Dwyer |
| 391 | 395 | No | Yes | 06.01.01 | XCR | Emergency | ?? | ?? | Point to 22.101 in CR22101A020 in Tdoc 373, Repl in 391 | Nokia | 22.101 | A020r3 | Tommi Kokkola |
| 395 |  | Yes | Yes | 06.01.01 | CR(P) | Emergency | Pending Jun 4 99 | SA#4 | Emergency | S1 | 22.101 | A020r7 | Tommi Kokkola |
| 269 |  | No | Yes | 06.01.02 | LS(in) | FAX NT | NTT Docomo Stresses importance to implement NT Fax in UMTS |  | Support of non-transparent FAX service | NTT Dococmo |  |  | Norihiro Ishikawa |
| 271 |  | No | Yes | 06.01.02 | LS(in) | FAX RealTime | Debated |  | Real time fax services | T2-99186 |  |  |  |
| 273 |  | No | Yes | 06.01.02 | Specification | FAX | Presented by Kevin Holley |  | TR22_45_Study-on-provison-of-fax-gsm_UMTS.doc | T2-99241_T2-99194 | 22.945V |  |  |
| 274 |  | No | Yes | 06.01.02 | LS(in) | FAX | Debated |  | on the Provision of Facsimile in UMTS and GSM | T2-99241 |  |  |  |
| 304 |  | No | Yes | 06.01.02 | e-Mail | FAX | Noted |  | S1-99269_Regarding-LS-from-TSG-CN3.txt | S1-99269 NTT Dococmo |  |  |  |
| 326 | 335 | No | Yes | 06.01.02.05 | LS(P) | NT FAX | Replaced in 335 |  | Proposed LS to N3 and T2 (Non-Transparent FAX service) | NTT Docomo |  |  | Katsuya-Kawamura |
| 335 | 357 | No | Yes | 06.01.02.05 |  | FAX | Replaced in 357 |  | Replaces 326 |  |  |  |  |
| 357 | 380 | No | Yes | 06.01.02.05 | LS(out) | FAX | Agreed | N3, T2 | Fax Service (Remov bullet 4, Rem NT fr title - In 380 Prep a CR | NTT Docomo, S1 |  |  |  |
| 316 | 380 | No | Yes | 06.01.02.06 | XCR | NT FAX | Debated CR to 22.100 needed |  | SA1-CR2200_Fax | Ericsson | 22.100 | A021 | Hans Lindgren |
| 380 | 388 | No | Yes | 06.01.02.06 | XCR | FAX | Requested on May 18 fr Olle Eriksson |  | CR to 22100 based on 316 + 357 best Parts Replaces 316 | Ericsson | 22.100 | A021r1 | Olle Eriksson |
| 388 | 394 | No | Yes | 06.01.02.06 | XCR | FAX | Sent May 28 |  | Replaces 380: CR to 22100 based on 316 + 357 best Parts Replaces 316 | Ericsson | 22.100 | A021r2 | Olle Eriksson |
| 394 |  | Yes | Yes | 06.01.02.06 | CR(P) | FAX |  |  | CR to 22.100 Replaces 388 | Ericsson | 22.100 | A021r3 | Hans Lindgren |
| 265 |  | No | Yes | 06.01.03 | Feasibility | Pre-Paging | Noted For information, New vers disc in N2 next week |  | on the Pre-paging Feasibility Report | N2-99277 |  |  |  |
| 278 |  | No | Yes | 06.01.04 | XCR | Security | old CRs Noted |  | 22100A012_S1-99148 Security.doc | S1-Edinburgh | 22.100 | A012 |  |
| 279 |  | No | Yes | 06.01.04 | XCR | Security | old CRs Noted |  | 22100A013_S1-99185 Security .rtf | S1-Edinburgh | 22.100 | A013 |  |
| 359 | 365 | No | Yes | 06.01.04 | XLS | Security | Replaced in 365 |  | Proposed LS to S3 to clarify security requirements - Related to 344 | FT D.Verrier |  |  |  |
| 365 |  | No | Yes | 06.01.04 | LS(out)+CR | Security | Agreed 365+366 | S3 | LS on security requirements for UMTS Phase 1 Release 99+CR |  |  |  |  |
| 366 |  | No | Yes | 06.01.04 | CR | Security | Agreed with 365 | S3 included in 366 | CR on security requirements for UMTS Phase 1 Release 99 |  | 22.100 | A017 |  |
| 344 | 366 | No | Yes | 06.01.04.03 | XCR | Security | Agreed in 366 |  | CR on Security | FT | 22.100 |  | David Verrier |
| 246 |  | No | Yes | 06.01.05 | LS | TFO | Noted for Review |  | LS to S1 on Tandem Free Operation, stage 1 service description | S4-99137 |  |  |  |
| 247 |  | Yes | Yes | 06.01.05 | Specification | TFO | e-mail input - Comments Mid-June | S1 | Tandem Free Operation of speech codecs; Stage 1 service description | S4-99138 | 22.053V0.1.1 |  | All |
| 323 |  | No | Yes | 06.01.06.01 | Changes | Numbering Schem | Check Status ??? |  | Clarification of numbering scheme | NTT Docomo | 22.100 |  | Katsuya-Kawamura |
| 345 | 377 | No | Yes | 06.01.06.02 | XCR | Numbering Schem | Long Debate |  | Single multiple Numbering schem |  |  |  | David Verrier |
| 377 |  | Yes | Yes | 06.01.06.02 | CR(P) | Numbering Schem | Reminder sent May 25 99.to be prepared by JJD | then to CN3, S3, S2 | Clarify the numbering scheme in UMTS/IMT2000 | NTT Docomo | 22.100 | A020r1 | JJDavidian |
| 387 |  | Yes | Yes | 06.01.06.02 | CR(P) | Numbering | Sent May 28 |  | MultiNumbering | NTT Docomo | 22.101 | A021 | JJ Davidian |
| 324 | 360 | No | Yes | 06.01.07.01 | XLS(P) | Bearer Services | To be revised in 360 by Docomo & Tuesday |  | Proposed Liaison Statement regarding non-transparent bearer services | NTT Docomo |  |  | Katsuya-Kawamura |
| 360 | 364 | No | Yes | 06.01.07.01 | XLS | Bearer Services | Pending |  | Revises 324 | Docomo / Nokia |  |  |  |
| 364 | 367 | No | Yes | 06.01.07.01 | XLS | Bearer Services | Replaced |  |  |  |  |  |  |
| 367 |  | No | Yes | 06.01.07.01 | LS(out) | Bearer Services | Agreed | S2, S4, N1, N2, N3, T2 | regarding CS bearer services |  |  |  |  |
| 336 | 346 | No | Yes | 06.01.08 | XCR(P) | 22100 &otherS | Revised in 346 |  | Relationship between UMTS 22.00 and other 22.xx document series | Fujitsu |  |  |  |
| 346 | 369 | No | Yes | 06.01.08 | XCR | 22100 &otherS | Agreed Combine 346 & 368 |  | Revised > Relationship between UMTS 22.00 and other 22.xx document series | FT |  |  | David Verrier |
| 368 | 369 | No | Yes | 06.01.08 | XCR | 22100 &otherS | Agreed Combine 346 & 368 |  | Jumoke renamed 346 |  |  |  |  |
| 369 |  | Yes | Yes | 06.01.08 | CR | Relationship | Agreed | SA#4 | Relationship between UMTS 22.00 and other 22.xx document series | FT/Fujitsu | 22.100 | A018 | DVerrier, Jogunbekun |
| 283 | 331 | No | Yes | 06.02.00 | Specification | Services | Noted |  | 22101-350 CRs applied.doc | MCC Support | 22.101V3.5.0 |  | Paul Dwyer |
| 263 |  | No | Yes | 06.02.01 | XCR (P Postponed) | Emergency 22.01 | ?????? |  | 2201A017___S1-99219 Status---Postponed.rtf | S1-99219 SA#3 |  |  |  |
| 227 |  | No | Yes | 06.02.02 | LS(in) | GSM SIM Compati | Sent March 19 Nigel Barnes S1 to confirm |  | Cross compatibility issues between GSM and 3G | T3-99093 |  |  | Nigel Barnes |
| 231 |  | No | Yes | 06.02.02 | LS(in) | GSM SIM Compati | Done |  | Document on GSM/UMTS "interworking" with regard to SIM and USIM | S3-99080 |  |  |  |
| 302 |  | No | Yes | 06.02.02 | LS(in) | GSM SIM Compati | Text in line with Compromise. |  | SIM/USIM Compromise | SP-99208 SA#3 Leadership |  |  |  |
| 354 |  | Yes | Yes | 06.02.03 | CR(P) | Addressing | Agreed 2 weeks e-mail | SA#4 conditional | The output of the advanced addressing report 22.75 v 3.0.1 shall be included in the numbering section of 22.01 | MMO | 22.101 | A019 | Stephan Kleier |
| 284 | 331 | No | Yes | 06.03.00 | Specification | Service Capabil |  |  | 22105-340 CRs APPLIED.doc | MCC Support | 22.105V3.4.0 |  | Wayne Ashwell |
| 292 |  | No | Yes | 06.03.00 | XCR) | QoS |  |  | QoS CR to 22.05 presented at SA#3 | SP-99161 |  |  | Olle Eriksson |
| 293 |  | No | Yes | 06.03.00 | LS | QoS | Presented by David Cooper |  | LS on Principles for Bearer services and Quality of service | SP-99212 |  |  | Horst Rauch |
| 294 |  | No | Yes | 06.03.00 | Comments | QoS |  |  | Comments to CR concerning QoS of TS22.05 | SP-99177 T-Mobil |  |  | Horst Rauch |
| 301 |  | No | Yes | 06.03.00 | LS(SA#3 P) | QoS |  |  | Proposed liaison to ITU-R on: REVISION OF RECOMMENDATION ITU-R M.1079 | SP-99206 to REPLACE |  |  |  |
| 237 |  | No | Yes | 06.03.01 | LS(inR) | QoS | Noted |  | QoS Joint Meeting | S2-99149 |  |  |  |
| 239 |  | No | Yes | 06.03.01 | Report QoS | QoS Adhoc | Presented |  | S1_QoS-99014-ReportD0_1.doc | S1_QoS |  |  |  |
| 240 | 292 | No | Yes | 06.03.01 | XCR | QoS Adhoc | e-mail Agreement |  | CR2205QoS990409.doc | S1_QoS | 22.105 |  | Olle Eriksson |
| 243 |  | No | Yes | 06.03.01 | XCR | QoS | Replaced |  | CR2205QoS990423.doc | Delegate QoS Adhoc |  |  |  |
| 244 |  | No | Yes | 06.03.01 | Proposal | QoS | Included in debates |  | QoS Requirements | Delegate QoS Adhoc |  |  | Olle Eriksson |
| 370 |  | No | Yes | 06.03.01 |  | QoS | Noted Report on VHE |  |  |  |  |  | Barbara Reed |
| 371 | 379 | No | Yes | 06.03.01 | XCR | QoS | Sent e-mail May 14 - Replaced by 379 |  | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. | Nortel | 22.105 | A013 | Jeremy Fuller |
| 372 | 393 | No | Yes | 06.03.01 | XCR | QoS | Sent May 25 | S1, S1_QoS | CR to 22.105 Annex | Nortel | 22.105 | A014 | Jeremy Fuller |
| 379 | 392 | No | Yes | 06.03.01 | XCR | QoS | Sent May 25 | S1, S1_QoS | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. Replaces 371 | Nortel | 22.105 | A013r1 |  |
| 392 |  | Yes | Yes | 06.03.01 | CR(P) | QoS | Sent Jun 1st |  | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. Replaces 371 | Nortel | 22.105 | A013r2 | John Candish |
| 393 |  | Yes | Yes | 06.03.01 | CR(P) | QoS | Sent Jun 1st |  | CR to 22.105 Annex (Replaces 372) | Nortel | 22.105 | A014r1 | John Candish |
| 362 |  | No | Yes | 06.03.03 |  | QoS | 379 & 372 |  | QoS Performance requirements for UMTS | Nortel |  |  | Jeremy Fuller |
| 306 |  | No | Yes | 06.03.09 | LS | QoS | Debated |  | QoS inputs to 22 Series | BT |  |  | Wayne Ashwell |
| 310 |  | No | Yes | 06.03.10 |  | QoS |  |  | Requirements of IP based Multimedia-Applications over UMTS | t-Mobil |  |  | Thomas Wierlemann |
| 322 | 361 | No | Yes | 06.03.11 | Change | re-negotiateQoS |  |  | Re-negotiation feature | NTT Docomo | 22.100 |  | Katsuya Kawamura |
| 361 | 378 | No | Yes | 06.03.11 | Change | re-negotiateQoS | Revise CR |  | Re-negotiation feature |  |  |  | Katsuya Kawamura |
| 378 |  | No | Yes | 06.03.11 | CR(P) | Re-negotiateQoS | Agreed | SA | Re-negotiation during Call / Session - Modify QoS Parameters |  | 22.100 | A015 | Katsuya Kawamura |
| 327 |  | No | Yes | 06.03.12 | XCR | QoS | Input to the creation of a CR to 22.105 |  | QoS | Ericsson | 22.105 | A009 | Olle Ericsson |
| 328 |  | No | Yes | 06.03.13 | XCR | QoS | Input to the creation of a CR to 22.105 |  | QoS refinement of requirements | Ericsson | 22.105 | A010 | Olle Ericsson |
| 329 |  | No | Yes | 06.03.14 | XCR) | QoS | Input to the creation of a CR to 22.105 |  | Quality of service requirements | Ericsson | 22.105 | A011 | Olle Ericsson |
| 285 | 331 | No | Yes | 06.04.00 | Specification | Charging | Noted |  | 22115-310 CRs APPLIED.doc | MCC Support | 22.115V3.1.0 |  | E.Montegrosso |
| 275 |  | No | Yes | 06.04.01 | LS(in) | Charging in 3G |  |  | to 3GPP TSG-SA WG1 on Charging Requirements for 3G Systems | S5-99051 |  |  |  |
| 375 | 386 | Yes | Yes | 06.04.01 | LS(P) | Charging | May 13 sent e-mail 2 weeks | S5 Pending | Answer to LS TSGS5#2(99)051: Work distribution on charging & billing aspects between TSG S1 and TSG S5 | TIM |  |  | E.Montegrosso |
| 386 |  | No | Yes | 06.04.01 | LS | Charging | Agreed - May 27 rcvd Comments fr Jarmo Savolainen | S5, S2, N2, SMG6 | This one will replace 375, once Emanuele updates it to 386 ! | Ericsson/TIM |  |  | E.Montegrosso |
| 288 | 331 | No | Yes | 06.05.00 | Specification | HandOver |  |  | 22129V202_on_Handover.doc | SA#3 APPROVED | 22.129V2.0.2 |  | David Cooper |
| 305 | 339 | No | Yes | 06.05.01 | LS(in) | HandOver | Response in 339_ |  | Requirements for Inter-Operator HandOver | R3-99366 < S1-99207) |  |  |  |
| 339 |  | No | Yes | 06.05.01 | LS(out) | Handover | Agreed + 207 + 3G 22.129 | R3 | Handover | T-Modus |  |  | David Cooper |
| 313 |  | No | Yes | 06.05.02 | Proposal | Handover |  |  | Inter Operator Handover and Network Selection Mode | Bosch |  |  | Gunnar Schmidt |
| 342 |  | No | Yes | 06.05.03 | CR | HandOver | Agreed + Send to what caused 305: Tdoc 207 fr S1#2 | SA#4 | User control of target network preference for handover | t-Modus | 22.129 | A001 | David Cooper |
| 252 | 350 | No | Yes | 06.09.01 | LS(in) | RE MultiMode | Response in 350 |  | LS on ongoing work in T2 SWG5 – Multi-mode terminals | T2-99394 |  |  |  |
| 350 |  | No | Yes | 06.09.01 | LS(out) | TE Capabilities | Agreed Response to T2-99394 (Tdoc 252) | T2 | Terminal capabilities | Vodafone |  |  | Paul Dwyer |
| 232 |  | No | Yes | 06.09.02 | LS(inR) | TE Capabilities | discussed |  | on Principles for the continued work with Terminal Capabilities | T2-99282 |  |  | Friedhelm Rodermund |
| 250 |  | No | Yes | 06.09.02 | LS | TE Capabilities | Noted |  | LS answer to TSG-T2 on Baseline Terminal Capabilities | R4-99165 |  |  |  |
| 253 |  | No | Yes | 06.09.02 | Report | TE Capabilities | Noted |  | Report of the current status on terminal capabilities | T2-99446 |  |  |  |
| 297 |  | No | Yes | 06.09.02 | LS(in) | TE Capabilities |  |  | Proposed LS to SA and S1 (Services and service capabilities on terminals) | SP-99179 < T3-99101 NTT Docomo |  |  |  |
| 311 |  | No | Yes | 06.09.02 | LS(in) | TE Capabilities | Noted |  | Services and service capabilities on terminals | TP-99104 |  |  | Kiyohito NAGATA |
| 312 |  | No | Yes | 06.09.02 | XCR | TE Capabilities | Withdrawn Amend of sec 15 in 22.101 |  | To provide explicitly stated service requirements for service capabilities (note that this does not create new requirements) | T-Modus | 22.101 | A018 | David Cooper |
| 351 | 376 | No | Yes | 06.09.02 | LS(P) | TE Capabilities | Michael dahlquist |  | Resp to T2 LS on Principles for the continued work with Terminal Capabilities | BT Barbara |  |  |  |
| 376 |  | Yes | Yes | 06.09.02 | LS(P) | TE Capabilities | Mikael Dahlkvist Rcvd Jun 3rd Sent to S1 June 3 | T2 Pending | Principles for the continued work with Terminal Capabilities | Ericsson |  |  | Mikael Dahlkvist |
| 251 | 321 | No | Yes | 06.09.02.02 | Proposal | TE Capabilities | To formulate response to T2 |  | Identification of services capabilities | T2-99447 |  |  |  |
| 321 | 352 | No | Yes | 06.09.02.02 | LS(P) | Service Capabil | Debated see 352 |  | Proposed investigations for LS answer on “Identification of service capabilities” | NTT Docomo |  |  | Katsuya-Kawamura |
| 352 |  | Yes | No | 06.09.02.02 | LS(P) | Service Capabil | Pending Michael Dahlquist To be Agreed by e-mail | e-mail | Resp to 251+321 | Ericsson |  |  | Mikael Dahlkvist |
| 308 |  | No | Yes | 06.09.02.05 | LS | TE Capabilities | Kevin |  | Mandatory and Optional Terminal Capabilities | T2 Chairman |  |  | Kevin Holley |
| 255 |  | No | Yes | 06.09.03 | LS(in) | SMS Messaging | T2 to prepare SMS Stage 1 |  | SMS MM_Messaging | T2-99421 |  |  |  |
| 256 |  | No | Yes | 06.09.03 | LS(in) | SMS 3G | debated |  | 3G_SMS.doc | T2-99420 |  |  |  |
| 248 | 254 | No | Yes | 06.09.03.01 | Proposal | SMS | Replaced |  | Working Assumptions for Messaging Services | T2-99312, T2-99309, T2-99310 |  |  |  |
| 254 |  | No | Yes | 06.09.03.01 | LS(in) | SMS | Kevin Presented |  | SMS_Msgng.doc LS on Changes to working assumptions | T2-99423 |  |  |  |
| 281 | 309 | No | Yes | 06.09.03.04 | C request | SMS | Replaced |  | ChangeRequest_To_2200_on_SMS_Kevin_Holley.txt | T2-e-Mail |  |  | Kevin Holley |
| 309 |  | No | Yes | 06.09.03.04 | Change | SMS | Wait until SMS Stage 1 is rdy |  | SMS Section in 22.00 – proposed revised text | T2 Chairman |  |  | Kevin Holley |
| 355 |  | No | Yes | 06.09.03.04 | CR | SMS | Agreed | SA#4 | Reflect the view of TSG T WG2 which is that for Release 99 SMS specifications are based on the current GSM SMS specifications see 309 | FT | 22.100 | A016 | David Verrier |
| 337 |  | Yes | Yes | 06.09.03.05 | Study | SMS CB | MMO to prep a stage 1 & send to T2 Miami June 14 | SA#4 | Adoption of SMM CB to UMTS | MMO |  |  |  |
| 241 | 356 | No | Yes | 06.09.04 | LS (in) | UE Power | Response in 356 |  | LS on Future definition of UE power classes, to: R2, S1 and T2, copy to: R1, RAN, sent 16 April 91 | R4-99161 |  |  |  |
| 356 |  | No | Yes | 06.09.04 | LS(out) | UE Power | Agreed | R4 | Response to 241 | T-Modus |  |  | David Cooper |
| 259 |  | Yes | Yes | 06.09.05 | LS(in) | USIM HF | What Result ? |  | on Need for special field on the 3GPP-UICC regarding human factors | T3-99122 |  |  |  |
| 236 |  | No | Yes | 06.09.06 | Specification | LCS | Noted |  | LCS Stage 1 - Rcvd May 2 99 | 9p152971 T1P1.5 |  |  | Don Zelmer |
| 264 |  | No | Yes | 06.09.06 | LS(in) | LCS | Japnese delegate will Liaise with T1P1 on LCS |  | Location Services LCS | 9p152890 T1P1.5 |  |  | Don Zelmer |
| 268 | 331 | No | Yes | 07.01.00 | Specification | VHE | Noted |  | VHE Specification Outcome of S1_VHE, Dublin | S1_VHE-99024 | 22.121V1.2.0 |  | Jumoke Ogunbekun |
| 291 |  | No | Yes | 07.01.00 | Specifications | VHE | Noted |  | SP-99153 23.27v010.doc | SP-99153 | 23.27v010 |  |  |
| 333 |  | No | Yes | 07.01.00 | LS(out) | VHE | Noted |  | User Profiles LS to T2 MExE copy to S1 | S1_VHE-99034 |  |  | Mark Cataldo |
| 349 |  | No | Yes | 07.01.00 | Change | VHE | VHE Meeting in June |  | VHE | Siemens |  |  |  |
| 358 |  | No | Yes | 07.01.00 |  | VHE | VHE Meeting in June |  | Addition to HE Requirements on VHE | BT, BT Cellnet |  |  | Adrian Coles |
| 257 |  | No | Yes | 07.01.01 | LS(in) | VHE User Profil | Noted |  | VHE User Profiles | T2-99432 |  |  |  |
| 338 |  | No | Yes | 07.01.03 |  | VHE | Working Doc in VHE |  | VHE & OSA Concepts | Ericsson |  |  | Rob Schmersel |
| 348 |  | Yes | Yes | 07.01.04 | XCR | VHE | VHE Withdrawn ? Meeting in June 14-16 | VHE | Due to elaboration of a stage 1 specification of VHE it is proposed to move the definition of the service capability features to the stage 1 of VHE 22.21 and deleted it from 22.05. | Siemens | 22.105 | A012 |  |
| 353 |  | No | Yes | 07.01.05 | Specification | VHE Report | Agreed early Version 2 Seek comments | SA ? | VHE Comments To upgrade to V2, once agreed | Fujitsu | 22.121V2? |  | Jumoke Ogunbekun |
| 289 | 331 | No | Yes | 07.04.00 | Specification | MultiCall | Noted |  | 22135v100_Multicall.DOC | SA#3 INFORMATION | 22.135V1.0.0 |  | Tommi Kokkola |
| 325 |  | No | Yes | 07.04.01 |  | MultiCall | Referred to Multicall adhoc |  | Multicall Stage1 document | NTT Docomo | 22.135 |  | Katsuya-Kawamura |
| 319 |  | No | Yes | 07.04.02 | LS(in) | MultiCall | Referred to Multicall adhoc |  | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall | N_SS-99040 |  |  | Steffen Habermann |
| 317 |  | No | Yes | 07.04.03 | Change | MultiCall | No Need - Referred to Multicall adhoc |  | SA1-CR22135_Multicall | Ericsson | 22.135 |  | Hans Lindgren |
| 340 |  | No | Yes | 07.05.00 | CR | TE Smart Card | Agreed | SA#4 | Technical report is not to be maintained | Nokia | 22.907 | A002 | Mika Tolvanen |
| 341 |  | No | Yes | 07.05.00 | Change | TE & IC Cards | Agreed |  | 22.10 Technical report is not to be maintained | Nokia | 22.910 |  | Mika Tolvanen |
| 300 |  | No | Yes | 09.00.00 | Report | Report | In Process ….May 14 |  | Report from S1#3 Hampton Court (Converting the Agenda into a Report) | MCC Support |  |  | ROGER TARAZI |
| 230 |  | No | No | 16.00.00 |  |  |  |  | free |  |  |  |  |
| 314 |  | No | No | 16.00.00 |  |  |  |  | free |  |  |  |  |
| 277 |  | No | No | 17.00.00 |  |  |  |  | free |  |  |  |  |

# ANNEX E – DLEGATES LIST

|  | DELEGATES | TITLE | COMPANY | COUNTRY | FAX | Telephone | E-Mail |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Abarca Chelo | Ms | Alcatel France | France | 33 (0)1 69 63 17 89 | 33 (0)169 63 14 11 | Chelo.Abarca@alcatel.fr |
| 2 | Ahnberg Tomas | Mr | Telia | Sweden | 46 40 307029 | 46 40 105179 | tomas.p.ahnberg@telia.se |
| 4 | Barnes David | Mr | Compuserve | UK | 01634 572360 | 01634 570244 | dbarnes3@compuserve.com |
| 5 | Barnes Nigel | Mr | Motorola | UK | 01256 790190 | 01256 790169 | Nigel.Barnes@motorola.com |
| 6 | Bishop Craig | Mr | Samsung | UK | 44 1784 428629 | 44 1784 428600.ext 673 | Ckbishop@aol.com |
| 7 | Carpenter Paul | Mr | Lucent | UK | 44 1793 883815 | 44 1793 883818 | pcarpenter@lucent.com |
| 8 | Cataldo Mark | Dr | Motorola | UK | 44 1793 566225 | 44 1793 566297 | MCATALD1@ECID.CIG.MOT.COM |
| 9 | Cheeseman David | Professor | InterDigital Comm. | UK | 01473 742 131 | 01473 742 131 | David.Cheeseman@btinternet.com |
| 10 | Chummun Ferial | Miss | Sony | Netherlands | 31 17 565 4596 | 31 653 102519 | Fchummun@ieee.org |
| 11 | Coles Adrian |  | Cellnet | UK | 44 (0) 1753 565029 | 44 (0) 1753 565953 | Adrian.Coles@cellnet.co.uk |
| 12 | Cooper David | Mr | T-Modus/NEC | UK | 44 (0) 1372 804804 | 44 (0) 1372 804880 | david.cooper@t-modus.co.uk |
| 13 | Cox Alan | Mr | Vodafone | UK | 01635 676147 | 01635 6773332 | Alan.Cox@VF.VODAFONE.CO.UK |
| 14 | Dahlkvist Mikael | Mr | Ericsson | Sweden | 46 46 193136 | 46 46 193142 | Mikael.dahlkvist@ecs.ericsson.se |
| 15 | Davidian Jean-Jacques | Mr | DoCoMo Europe | France | 33 1 5688 3045 | 33 1 5688 3030 | davidian@docomo.fr |
| 16 | Dwyer Paul |  | Vodafone | UK | 44 1635 676947 | 44 1635 673194 | paul.dwyer@vf.vodafone.co.uk |
| 17 | Eriksson Olle | Mr | Ericsson L.M. | Sweden | 46 8 757 8040 | 46 8 757 0088 | olle.eriksson@era.erricsson.se |
| 18 | Fuller Jeremy |  | Nortelnetworks | UK | 44 (0) 1628 434034 | 44 (0) 1628 434679 | jfuller@nortelnetworks.com |
| 19 | Gallaire Jean-Paul | Mr | France Telecom | France | 33 145296978 | 33 145294732 | jeanpaul.gallaire@cnel.francetelecom.fr |
| 20 | Gidlow Arthur | Mr | One2One | UK | 0958 881 795 | 0181 214 2373 | arthur.gidlow@one2one.co.uk |
| 21 | Gutierrez Conchi | Miss | Telefonica | Spain | 34 63000 7302 | 34 63000 2226 | gutierrez_C@tsmols |
| 22 | Harris Ian | Mr | Vodafone | UK | 44 1635 67 3297 | 44 1635 67 3270 | Ian.Harris@VAS.VODAFONE.CO.UK |
| 23 | Holley Kevin | Mr | BT | UK | 44 171 519 9028 | 44 171 519 9028 | Kevin.holley@bt.com |
| 24 | Hussain Kassir | Mr | Dolphin | UK | 01256 811822 |  |  |
| 25 | Ishikawa Norihiro | Mr | NTT DoCoMo | Japan | 81 468 40 3364 | 81 468 40 3819 | ishikawa@mml.ylp.nttdocomo.co.jp |
| 26 | Kawanmura katsuya |  | NTT DoCoMo | Japan | 81 355 63 9801 |  |  |
| 27 | Kent Antony | Dr |  | UK | 44 171 630 9633 | 44 171 217 8275 | kent@dial.pipex.com |
| 28 | Kleier Stephan | Dr | MMO | Germany | 49 211 533 2804 | 49 211 533 2807 | Stephan.kleier@d2privat.de |
| 29 | Kokkola Tommi | Mr | Nokia | Finland | 388 9511 68080 | 358 40 504 0734 | tommi.kokkola@nokia.com |
| 30 | Leitgeb Manfred | Mr | Siemens | Austria | 43 1 1707 x51924 | 43 1 1707 x 21355 | manfred.leitgeb@siemens.at |
| 32 | Miltiadou Kimon |  | DERA |  |  |  |  |
| 33 | Noda Chie | Miss | DoCoMo Europe | France | 33 1 5688 3045 | 33 1 5688 3030 | noda@docomo.fr |
| 34 | Ogunbekun Olajumoke | Miss | Fujitsu | UK | 44 181 573 3602 | 44 181 606 4671 | j.ogunbekun@hyitsu.co.uk |
| 35 | Omtveit Berta |  | Telenor | Norway | 0047 11 22 55 64 | 0047 900 41658 | bert-marie.omtviet@telenor.com |
| 36 | Palermo Michele |  | TIM Telecom | Italy | 39 335 633 2483 |  |  |
| 37 | Peters Marco | Mr | Alcatel Bell | Belgium | 32 (0) 3 240 9932 | 32 (0) 240 8576 | Marco.peters@alcatel.be |
| 38 | Postmann Erwin | Mr | Siemens | Austria | 43 1 1707 51924 | 43 1 1707 21398 | erwin.postmann@siemens.at |
| 39 | Reed Barbara | Mrs | BT | UK | 44 1 473 227884 | 44 1 473 227869 | barbara.&.reed@bt.com |
| 40 | Robinson Bill | Mr | Motorola | UK | 01256 790190 | 01252 790548 | bill_robinson@europe27.mot.com |
| 41 | Rouz Adel | Mr | Fujitsu | UK | 0181 573 3602 | 0181 606 4671 | A.Rouz@fujitsu.co.uk |
| 42 | Ruant Dorine | Mr | Mitsubishi | France | 33 1 55 68 5658 | 33 1 55 68 5741 | Ruant@nef.nee.com |
| 43 | Scallan Gavin |  | Airtel Movil | Spain | 34 61051 3332 |  |  |
| 44 | Schmersel Rob | Mr | Ericsson L.M. | Sweden | 46 8 75 71331 | 46 8 75 71302 | rob.schmersel@era.ericsson.se |
| 45 | Schmidt Gunnar | Dr | Bosch | Germany | 49 5341 28 51 40 | 49 5341 28 58 53 | gunnar.schmidt@fr.bosch.de |
| 46 | Shinji Kobayashi | Mr | DoCoMo Japan | Japan | 81 3 5563 9898 | 81 3 5563 9801 | Kobayash@serdev.nttdocomo.co.jp |
| 47 | Takatsuka Yoshi |  | NTT DoCoMo | Japan |  |  |  |
| 56 | Tarazi Roger | Mr | ETSI | France | 33 4 92 94 42 28 |  | roger.tarazi@etsi.fr |
| 48 | Tolvanen Mika | Mr | Nokia Japan | Finland | 358 5085 568310 | 358 5085 568310 | mika.tolvanen@nmp.nokia.com |
| 49 | Truong Pierre | Mr | Ericsson | USA | 1 972 644 3036 | 1 972 583 5633 | pierre.truong@ericsson.com |
| 50 | Valet Isabelle |  | COMPAQ | France | 33 (0)4 92 95 53 70 | 33 (0)4 92 95 58 48 | isabelle.valet@compaq.com |
| 51 | Van Rijssen Erwin | Mr | Ericsson L.M. | Netherlands | 31 161 247742 | 31 161 242602 | ETMEHRI@ETM.ERICSSON.SE |
| 52 | Veldkamp Eric | Mr | KPN Research | Netherlands | 31 70 33 26477 | 31 70 332 5048 | e.p.veldkamp@research.icpn.com |
| 53 | Verrier David | Mr | France Telecom | France | 33 1 45 23 6643 | 33 1 45 23 6462 | david.verrier@enct.francetelecom.fr |
| 54 | Wallenius Jukka | Mr | Nokia | Finland | 358 9 5116 8080 | 358 9 116 8073 | jukka.wallenius@ntc.nokia.com |
| 55 | Wierlemann Thomas | Mr | T-Mobil | Germany | 49 251 977 3948 | 49 251 977 3921 | thomas.wierlemann@t-mobil.de |

# ANNEX F – LIST OF DOCUMENTS REFERENCED IN THIS AGENDA

0

000	12

015	14

051	16

053	11

1

100	9, 10, 11, 12, 15, 16, 20, 24

101	10, 12, 13, 19, 24

105	12, 14, 15, 16, 20, 21, 24

115	16, 24

121	21, 24

125	20

127	8

128	10

129	5, 9, 16, 17, 24

130	9

131	9

132	9

133	9, 11

134	9

135	9, 22, 24

136	9

139	6

158	6

166	9

189	25

2

207	17

225	3, 4

227	13

229	6

231	13

232	18

233	7

236	20, 21

237	15

239	14

240	15

241	20

243	15

244	15

245	6

246	11

247	11

248	19

249	6

250	19

251	18

252	17, 18

253	18

254	19

255	19

256	19

257	21

259	20

261	6, 7

262	9, 10

263	13

264	20

265	11

268	21

269	10

271	10

272	8

273	10

274	10

275	16

276	9

278	11

279	11

280	7

281	19

282	9

283	13

284	14

285	16

286	7

287	4

288	16

289	21

291	21

292	14, 15

293	14, 15

294	15

295	6

296	6

297	18

298	4

299	5, 8

3

300	1, 22

301	15

302	13

303	7

304	10

305	17

306	14, 15

307	7

308	19

309	19

310	14, 15

311	19

312	19

313	17

315	7

316	11

317	22

318	8

319	22

320	7

321	18

322	15

323	11

324	12

325	22

326	10

327	14, 16

328	14, 16

329	14, 16

330	7, 9

331	5, 7

332	9

333	21

334	7

335	10

336	12

337	20

338	21

339	17

340	22

341	22

342	17

343	10

344	11

345	12

346	12

347	8

348	21

349	21

350	17, 18

351	19

352	18

353	21

354	14

355	19

356	20

357	10, 11

358	21

359	11

360	12

361	15

362	14, 15

363	8, 9

364	12

365	11

366	11

367	12

368	12

370	14

371	14, 15

372	14, 15

373	10

374	10

375	16

376	19

377	12

378	15

379	14, 15

380	11

386	16

387	12

388	11

389