Technical Specification Group Services and System Aspects  TSG S#4 (99) 224

SA Meeting #4, Miami, Florida 21-23 June, 1999		Agenda: 5.1	990615

3rd Generation Partnership Project

SA PLENARY #4

Report from S1 to SA#4

21-23 June, 1999

Miami, Florida

TSG_SA_WG1 Chairman: 	Alan Cox

Secretary:			Roger Tarazi

DRAFT REPORT

TITLE:		STATUS REPORT OF SA_WG1 (Services) Meeting #4 (99-4)

SOURCE:         	A K Cox, Chairman,  R.Tarazi, Secretary

Document for:	Information and Decision

Agenda Item:	5.1

TABLE OF CONTENTS

1.	General Overview of Progress	3

	CHANGE REQUESTS	3

	LIAISON STATEMENTS	3

	WORK ITEMS	3

	SPECIFICATIONS	3

	COOPERATION S1 and T2	3

	ARIB/TTC & LOCATION SERVICES	3

	GSM SIM in 3G MOBILE	3

	WORK SPLIT SMG1 <> S1	4

	WORK PROGRESS	4

	SPECIAL e-MAIL LISTS	4

	e-MAIL drafting and decision making processes	4

2.	Deliverables List and Schedule	4

3.	Work Items	4

4.	Baseline Documents - deliverables for Approval	4

5.	Change Requests - deliverables for approval	4

5.1 Addressing	4

5.2 FAX	4

5.3 Handover	5

5.4 Numbering	5

5.5 QoS	5

5.6 Re-Negotiation	5

5.7 Relationship of TS 22.100 with other 22.1xx Specifications	5

5.8 Security	5

5.9 SMS	5

5.10 TE Smart Card	6

6.	Critical items for TSG SA Decision	6

7.	Outlook for future meetings	6

8.	Planned Meetings of WG1	6

Annex A - LIST OF CONTRIBUTIONS TO SA#4	6

Annex B - SUMMARY OF S1 DELIVERABLES: Specifications and Reports	7

ANNEX C - UMTS Work Items	8

STATUS REPORT

# 1.	General Overview of Progress

Since SA#3, S1 has held one Plenary meeting in Hampton Court, UK exclusively focused on 3G. It was kindly hosted and organized by Telecom-Modus. At this plenary, S1 will report on 3G matters and as Chairman of both S1 and SMG1, I shall brief you on the common GSM/3G matters that will be presented for Information or Approval later on this week at the SMG#29 Plenary.

This S1 meeting is continuing its focus on the merging of the different regions’ requirements, namely Fax for ARIB/TTC, ANSI 41 for TTA and further developments for Release 99, resulting in:

## CHANGE REQUESTS

14 Change Requests affecting 5 Specs (22.00, 22.01, 22.05, 22.129 and 22.907) and related to Addressing, Emergency, FAX, Handover, Numbering, QoS, Re-Negotiation, Security, SMS, others… Of these, 12 have been agreed and 2 on Emergency numbers are still pending.

S1 has discussed via email on emergency call requirements. Following CR will be presented for information if not agreed meanwhile by S1, in which case it will be presented for Approval. (June 14, 999)

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99226 | 373 | 22.100 | A019 |  | 3.3.0 | B | 3.4.0 | Emergency | Handling of Emergency Numbers: Adds a requirement to support an emergency call teleservice as defined in TS22.101 |
| SP-99226 | 395 | 22.101 | A020 | 7 | 3.5.0 | B | 3.6.0 | Emergency | To route the call to the appropriate emergency service if more than one emergency number is supported in a country. |

## LIAISON STATEMENTS

13 Liaison Statements covering the following topics (UE Power, FAX, Bearer Services, Work Transfer, Handover, Security, TE Capabilities, Charging and Service Capabilities).

## WORK ITEMS

No new Work Items,

S1 asked T2 to progress Work Item on MMS (MultiMedia Messaging)

## SPECIFICATIONS

TS 22.121 on VHE will be presented as Version 2 at SA#4 for approval.

To note that MCC (Mobility Competence Center) made available all the S1 Specifications, fully compliant with 3GPP.

## COOPERATION S1 and T2

T2’s participation thanks to the presence of Kevin Holley and Ian Harris was particularly appreciated since it helped push forward the Fax issue (despite its contentious nature) and TE Capabilities, SMS, MultiMedia Messaging. This meeting certainly helped to harmonize both the S1 and the T2 positions with respect to the split of responsibilities relative to the definition of service requirements.

## ARIB/TTC & LOCATION SERVICES

ARIB/TTC were invited to examine the Location Services stage 1 in order to ascertain that their requirements are covered. We look for an answer at our next meeting of S1.

## GSM SIM in 3G MOBILE

On the support of a GSM SIM in a 3G Mobile: There was no consensus on this issue, though some delegates appeared to be clearly in favour for such a solution. However, the question was felt to have major security implications, since a GSM SIM has less security features than a USIM. S3 may wish to express further opinions on this matter. In the mean time, S1 is prepared to accept the compromise agreed at SA#3.

## WORK SPLIT SMG1 <> S1

One important and recurring issue was the one of the split of work between SMG1 and S1. Given that 3G is based to a large extent on a GSM evolved network, there is consensus at S1 that ownership of all specifications and their approval process should fall under the same responsibility: Preliminary agreements have been taken to merge all the GSM/3G Common parts under the 3G umbrella. This is pending SMG and SA’s approvals. Please refer to Tdoc SP-99238 which invites SMG and SA plenaries to agree to transfer most of the specifications of GSM to the responsibility of S1.

## WORK PROGRESS

In the 3 G perspective, Adhoc meetings have taken place on Multicall, QoS (Joint S1/S2) and VHE while a Workshop on Handover has taken place in order to harmonize and coordinate the progress of this work item. In the GSM / 3G evolution, adhoc meetings have taken place on SIM Toolkit and MExE  while ensuring a seamless evolution of  these service capabilities from GSM to 3G.

## SPECIAL e-MAIL LISTS

To facilitate interactions between delegates S1 has launched already 8 special interest e-mail exploder lists for Multicall, Handover, Charging, Multimedia, QoS, VHE, SMS, Discuss. The latter has been created to address any topic that does not have its dedicated list.

## e-MAIL drafting and decision making processes

S1 and SMG1 have adopted a new procedure for drafting and decision making by correspondence. On a weekly basis, a status report is sent to both lists giving an update on work in progress. This working method has been forwarded to SMG WOME for adoption in GSM 01.00.

# 2.	Deliverables List and Schedule

Annex B contains an updated list of planned deliverables and timescales and is submitted for information.  Note that S1 has decided not to maintain some of the earlier reports since more recent specifications, now, cover these topics.

# 3.	Work Items

No new Work Items are proposed.

# 4.	Baseline Documents - deliverables for Approval

There is one specification presented as Version 2.0.0 for Approval:

| TSG_MEETING | TSG_DOC | TSG_STATUS | WG_DOC | TITLE | SPEC | VERSION |
| --- | --- | --- | --- | --- | --- | --- |
| SA04 | SP-99237 |  | S1-99 | VHE | 22.121 | 2.0.0 |

It is expected that 3G 22.135 on Multicall will be presented at SA#5 as Version 2.0.0 for Approval.

# 5.	Change Requests - deliverables for approval

There are 11 sets (Topics/Work Items) of CRs affecting:

- UMTS Phase 1 Specifications in TS 22.100V3.3.0

- UMTS Service Description TS 22.101V3.5.0

- UMTS Service Capabilities in TS 22.105V3.4.0

- UMTS Handover in TS 22.129V3.0.0

- UMTS TE Smart Card TR 22.907V3.1.2

Each set contains one or more Change Request(s).

## 5.1 Addressing

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99225 | 396 | 22.101 | A019 | 1 | 3.5.0 | B | 3.6.0 | Addressing | The output of the advanced addressing report 22.975 v 3.0.1 is copied across to the numbering section of specification 22.101 |

## 5.2 FAX

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99227 | 394 | 22.100 | A021 | 3 | 3.3.0 | F | 3.4.0 | FAX | Clarification of the fax requirements and inclusion of a definition of the real-time fax requirements. |

## 5.3 Handover

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99228 | 342 | 22.129 | A001 |  | 3.0.0 | B | 3.1.0 | HandOver | User control of target network preference for handover. |

## 5.4 Numbering

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99229 | 387 | 22.101 | A021 |  | 3.5.0 | B | 3.6.0 | Numbering | MultiNumbering: It will be possible for multiple MSISDNs to be associated with a single subscription to support the possibility of MT calls of different bearer types (eg voice, fax, data) to be routed to a single MSISDN. |
| SP-99229 | 377 | 22.100 | A020 | 1 | 3.3.0 | B | 3.4.0 | Numbering Schem | To clarify the numbering scheme in UMTS:The phase 1 UMTS core network shall support single and multiple numbering schemes described in 22.101 |

## 5.5 QoS

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99230 | 392 | 22.105 | A013 | 2 | 3.4.0 | F | 3.5.0 | QoS | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. |
| SP-99230 | 393 | 22.105 | A014 | 1 | 3.4.0 | F | 3.5.0 | QoS | The informative annex on communication schemes is enhanced to provide more detailed background information on the QoS requirements of typical end user applications that can be expected in UMTS. |

## 5.6 Re-Negotiation

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99231 | 378 | 22.100 | A015 |  | 3.3.0 | B | 3.4.0 | Re-negotiate QoS | Re-negotiation during Call / Session - Modify QoS Parameters |

## 5.7 Relationship of TS 22.100 with other 22.1xx Specifications

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99232 | 369 | 22.100 | A018 |  | 3.3.0 | F | 3.4.0 | Relationship | Relationship between UMTS 22.00 and other 22.xx document series |

## 5.8 Security

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99233 | 366 | 22.100 | A017 |  | 3.3.0 | C | 3.4.0 | Security | CR on security requirements for UMTS Phase 1 Release 99: To align the specification with the fact that S3 defines security requirements for UMTS Phase 1 Release 99. |

## 5.9 SMS

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99234 | 355 | 22.100 | A016 |  | 3.3.0 | D | 3.4.0 | SMS | Reflect the view of TSG T WG2 which is that for Release 99 SMS specifications are based on the current GSM SMS specifications see 309 |

## 5.10 TE Smart Card

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | CAT | New_Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99235 | 340 | 22.907 | A002 |  | 3.1.1 | D | 3.1.2 | TE Smart Card | Technical report is not to be maintained |

# 6.	Critical items for TSG SA Decision

None

# 7.	Outlook for future meetings

Remaining work for Release 99 will be ready for approval by SA#4. This tight timetable is essential to ensure clear inputs to all other groups of 3GPP in time for Release 99. It is hoped that the only CRs to be submitted to SA#5 will be as a result of iteration with other 3GPP working groups. S1 has started to examine requirements for Release 2000 and plan to generate a first assessment of this at their next meeting.

# 8.	Planned Meetings of WG1

S1#4		Canada			July  5-9, 1999 (Joint Meeting with SMG1)

S1#5		Host needed		November 29 - Dec 3, 1999 (Joint Meeting with SMG1)

# Annex A - LIST OF CONTRIBUTIONS TO SA#4

| SA_Tdoc | Document Number | Spec_Number | CR# | Rev# | Vers | Topic | Title |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SP-99224 |  |  |  |  |  |  | REPORT from S1 to SA#4 in Miami |
| SP-99225 | S1-99396 | 22.101 | A019 | 1 | 3.5.0 | Addressing | Addressing:The output of the advanced addressing report 22.75 v 3.0.1 shall be included in the numbering section of 22.01 (Replaces 354) |
| SP-99226 | S1-99373 | 22.100 | A019 |  | 3.3.0 | Emergency | Handling of Emergency Numbers:Adds a requirement to support an emergency call teleservice as defined in TS22.101 |
| Same | S1-99395 | 22.101 | A020 | 7 | 3.5.0 | Emergency | Emergency: To route the call to the appropriate emergency service if more than one emergency number is supported in a country. |
| SP-99227 | S1-99394 | 22.100 | A021 | 3 | 3.3.0 | FAX | Clarification of the fax requirements and including a definition of the real-time fax requirements. Replaces 388 |
| SP-99228 | S1-99342 | 22.129 | A001 |  | 3.0.0 | HandOver | User control of target network preference for handover |
| SP-99229 | S1-99387 | 22.101 | A021 |  | 3.5.0 | Numbering | MultiNumbering: It will be possible for multiple MSISDNs to be associated with a single subscription.support the possiblity of allowing MT calls of different bearer types (eg voice, fax, data) to be routed to a single MSISDN. |
| Same | S1-99377 | 22.100 | A020 | 1 | 3.3.0 | Numbering Schem | Clarify the numbering scheme in UMTS/IMT2000:The phase 1 UMTS core network shall support single and multiple numbering schemes described in 22.101 |
| SP-99230 | S1-99392 | 22.105 | A013 | 2 | 3.4.0 | QoS | End to end QoS is required for UMTS Release'99 to enable satisfactory operation of end user applications, which have specific requirements regarding bandwidth, delay, delay variation or information loss. (Replaces 371) |
| Same | S1-99393 | 22.105 | A014 | 1 | 3.4.0 | QoS | The informative annex on communication schemes is enhanced to provide more detailed background information on the QoS requirements of typical end user applications that can be expected in UMTS. (Replaces 372) |
| SP-99231 | S1-99378 | 22.100 | A015 |  | 3.3.0 | Re-negotiateQoS | Re-negotiation during Call / Session - Modify QoS Parameters |
| SP-99232 | S1-99369 | 22.100 | A018 |  | 3.3.0 | Relationship | Relationship between UMTS 22.00 and other 22.xx document series |
| SP-99233 | S1-99366 | 22.100 | A017 |  | 3.3.0 | Security | CR on security requirements for UMTS Phase 1 Release 99: To align the specification with the fact that S3 defines security requirements for UMTS Phase 1 Release 99. |
| SP-99234 | S1-99355 | 22.100 | A016 |  | 3.3.0 | SMS | Reflect the view of TSG T WG2 which is that for Release 99 SMS specifications are based on the current GSM SMS specifications see 309 |
| SP-99235 | S1-99340 | 22.907 | A002 |  | 3.1.1 | TE Smart Card | Technical report is not to be maintained |
| SP-99236 |  | 22.135 |  |  |  |  | MultiCall – Postponed – Not Presented |
| SP-99237 |  | 22.121 |  |  | 2.0.0 |  | VHE |
| SP-99238 | S1-99347 |  |  |  |  |  | LS Work transfer from SMG1 to 3GPP |
| SP-99239 |  |  |  |  |  |  | SERG - Emergency Numbers |
| SP-99240 |  |  |  |  |  |  | SERG - LS to -SA on the use of SIMs in 3G mobiles |

# Annex B - SUMMARY OF S1 DELIVERABLES: Specifications and Reports

Technical reports and specifications that are already under change control are at Version 3 or higher. For work in progress, expected approval milestones are shown in the table below:

| Spec | Title | Rapporteur | Not Yet Approved | Approval status: | Next | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| TS22.100 V3.3.0 | UMTS PHASE 1 CAPABILITIES | Jean-Paul Gallaire (David Verrier), France Telecom |  | V3.0.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#4 in Miami) |
| TS22.101 V3.5.0 | UMTS SERVICE PRINCIPLES | Paul Dwyer, Vodafone |  | V3.4.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#4 in Miami) |
| TS22.105 V3.4.0 | SERVICES AND SERVICE CAPABILITIES | Wayne Ashwell, British Telecom |  | V3.2.0 SMG#28 |  | (A number of CRs are being presented for approval at TSG_SA#4 in Miami) |
| TS22.115 V3.1.0 | SERVICE ASPECTS: CHARGING AND BILLING | Emanuele Montegrosso, TIM |  | V 3.0.0 SMG#28 |  |  |
| TS22.121 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu | V2.0.0 | V1.0.0 at TSG_SA#3 | V2.0.0 at TSG SA#4 | Presented for Approval at SA#4 |
| TS22.129 V3.0.0 | HANDOVER REQUIREMENTS BETWEEN UMTS AND GSM OR OTHER RADIO SYSTEMS | David Cooper, TELECOM MODUS | V1,0,0 SMG#28 | V2.0.0 at TSG SA#3 |  | (One CR is being presented for approval at TSG_SA#4 in Miami) |
| TS22.135 | MULTICALL | Tommi Kokkola, Nokia | V1.0.0 at SA#3 |  |  |  |
| TR22.960 V3.0.1 | MOBILE MULTIMEDIA SERVICES INCLUDING MOBILE INTRANET AND INTERNET SERVICES | Thomas Ahnberg, TELIA |  | V3.0.0 SMG#25 |  | Proposed to keep that specification. |
| TR22.971 V3.1.1 | AUTOMATIC ESTABLISHMENT OF ROAMING RELATIONS | Emanuele Montegrosso, TIM |  | V3.0.1 SMG#27 |  | Noted - To be maintained. |
| TR22.975 V3.0.1 | ADVANCED ADDRESSING | Stephan Kleier, MMO |  | V3.0.0 SMG#27 |  |  |

Technical Reports - Non-Active status (Some are not to be maintained any more)

| TR22.907 | UMTS TERMINAL AND SMART CARD CONCEPTS | Mika Tolvanen, Nokia |  | V.3.0.0 SMG#25 |  | Not Updated anymore, Kept - (One CR is submitted for Approval to that effect) |
| --- | --- | --- | --- | --- | --- | --- |
| TR22.924 | CHARGING AND ACCOUNTING MECHANISM | Emanuele Montegrosso, TIM |  | V3.0.0 SMG#25 |  | Not Updated anymore |
| TR22.25 | QUALITY OF SERVICE AND NETWORK PERFORMANCE Use the information from 22.25 into 22.05 bringing in QoS requirements from other regions was proposed… | Olle Eriksson coordinates QoS |  | V3.1.0 SMG#25 |  |  |
| TR22.70 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu |  | V3.0.0 SMG#25 |  | Not updated anymore |
| TR22.72 | MULTIMEDIA | Ralf Fischer, Bosch | V0.0.0 | V1.0.0 at TSG SA#3 | V1.0.0 at TSG SA#4 |  |

# ANNEX C - UMTS Work Items

| Work item | WID | Rapporteur | Expected output | Dead-line | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Advanced Addressing | S1-136 | Stephan Kleier, MMO | Report 22.75 | R99 | On-going |  |
| Charging and Accounting | S1-132 | Emanuele Montegrosso, TIM | Specification 22.15 | 05/99 | On-going |  |
| GSM to UMTS Evolution | S1-127 | Tommi Kokkola, Nokia | Review and update of GSM 02- series | R99 | On-going |  |
| Handover GSM<>UMTS | S1-135 | David Cooper, T-Modus | Specification 22.29 | 05/99 | On-going |  |
| Quality of Service | S1-134 | Olle Eriksson / Ericsson | CRs (ffs) | R99 | On-going | Joint WI with S2 |
| UMTS Phase 1 | S1-129 | David Verrier, FT | Specification 22.00 | 05/99 | On-going |  |
| UMTS Services | S1-130 | Paul Dwyer, Vodafone | Specification 22.01 | 05/99 | On-going |  |
| UMTS Services and Service capabilities | S1-131 | Wayne Ashwell, BT | Specification 22.05 | 05/99 | On-going |  |
| Virtual Home Environment | S1-133 | Jumoke Ogunbekun, Fujitsu | Specification 22.21 | R99 | On-going |  |

| ANSI-41 to UMTS Interworking | S1#3-363 | ,TTA | Study | R99 | On-going |  |
| --- | --- | --- | --- | --- | --- | --- |
| Multicall | S1#3-276 | Tommi Kokkola, Nokia | Stage 1 specification, Stage 2 (ffs), CR to existing specifications | R99 | On-going |  |