TSG-SA Working Group 1 (Services) meeting #8	TSG S1 (00) 206

Beijing, China: 10-14th April 2000	Agenda Item:

3GPP TSG CN WG1 #11		Tdoc N1-000481

Umea, Sweden, 28th Feb. – 3rd Mar. 2000

# Source:	TSG CN WG1

# Title:	Liaison statement on the status of Multicall

# To:	TSG CN, TSG CN WG2, TSG CN SSAdoc

# Cc:	TSG SA WG1

# Date:	3rd March, 2000

# Contact:	Naoki Tani (NTT DoCoMo, tani@nw.yrp.nttdocomo.co.jp)

CN WG1 discussed the remaining open issues identified by the Multicall Adhoc (17-18, Feb. 2000) at its #11 meeting (28th Feb. – 3rd Mar. 2000). Finally CN WG1 concluded that all remaining open issues related to CN WG1 were solved.  The attachment indicates the brief description of the agreed documents.

| 3GPP TSG-CN-WG1, Meeting #11 28 February – 03 March 2000 # Umea, Sweden | Tdoc N1-000481 attachment |
| --- | --- |

This table below was made based on NS-000039, which identified the open issues as an output of Multicall adhoc held in 17-18 Feb. 2000.  Also, the result of N1 #11 meeting was included.

| No | Issue title | ##### Detail description | ##### Solution | ##### Remaining Issue | ##### Involved WG (Mtg schedule) | ##### TS impacted | ##### Result of N1 #11 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | # Emergency Calls | Revise to guarantee set-up by releasing resources if needed | Release a bearer or all bearers (network option) for the emergency call if no bearers are available | To be included into 24.008 | N1 (28-02-2000) Multi Call Adhoc (18-02-2000) | 22.135 (done) 23.135 (done) 24.008 | There is no impact on CC protocol (24.008). |
| 2 |  |  | MS must ensure the acceptance for the emergency calls by the serving network (MS has to use stream identifier 1) | 24.008? | N1 (28-02-2000) Multi Call Adhoc (18-02-2000) | 22.135 (done) 23.135 (done) 24.008 | Since MS shall be aware of NW capabilities, NW indicates its Multicall capability to the MS by using CC message. CR to 24.008 (N1-000560) The following description shall be added to 24.008: When MS is located in the NW not supporting Multical, it shall not request multiple bearers. CR 24.008 (N1-000489) |
| 3 | Transfer of MS Capability -> Network | Working assumption: in CC capability message | To be included into CC capability message. Number of bearers and number of speech bearers to be included | To be included into 24.008 | N1 (28-02-2000) Multi Call Adhoc (18-02-2000) | 23.135 (done) 24.008 24.135 (done) | MS capability (number of bearers and number of speech bearers) is included in Call Control IE. CR to 24.008 (N1-000490) |
| ###### 4 | ###### Simultaneous Call Set-Up | Working Assumption: Allow it in the network, error handling in MS to be defined | Network will offer the call to the MS. The MS must be able to reject that call. | To be included into 24.008 and 24.135 | N1 (28-02-2000) Multi Call Adhoc (18-02-2000) | 22.135 (done) 23.135 (done) 24.008 | The call clearing procedures are already included in 24.008. No N1 action is needed. |
| 5 | Call Wait | Handling to be reviewed with reference to simultaneous call set-up | Network can offer the call as a waiting call. The MS must be able to reject that call. | To be included into 24.008 and 24.135 | N1 (28-02-2000) Multi Call Adhoc (18-02-2000) | 22.135 (done) 23.135 (done) 24.008 | The call clearing procedures are already included in 24.008. No N1 action is needed. |
| 6 | Handover | Inter MSC Handover/multicall scenarios to be resolved | Possibility A1 has been expressed (NS-000033) Possibility B4 – Broadcast Channel should include the R’99 Multi Call scenario. | To be included into 23.135, 29.002, 24.008? | N1 (28-02-2000) N2 (02-03-2000) Multi Call Adhoc (18-02-2000) | 23.135 24.008 29.002 | N1’s working assumption is based on possibility B2. CR on HO scenario 23.009 based on possibility B2 (N1-000491) was agreed. |
| 7 | Maximum number of calls |  | Number of calls is been kept in the stage 1 document. If N1 can not cope this requirement then it will be kept in release 99 (limit of call is currently set to 7 – 14) | To be added 24.007 and 24.008, 23.135, 24.135 | N1 (28-02-2000) N2 (02-03-2000) SS-Adhoc (25-02-2000) | 24.007 24.008 23.135 24.135 | N1 discussed the requirements and agreed that TI isn’t expanded in R99. Therefore no CRs to 24.007 & 24.008 are necessary. |
| 8 | Relation of stream identifiers with TI (maximum bearers versus calls) |  | Stream Identifier allocation should be referenced from 24.008 | To be included in 24.135 | SS-Adhoc (25-02-2000) | 24.135 24.008 | N1 discussed the requirements and agreed that TI isn’t expanded in R99. Therefore no CRs to 24.007 & 24.008 are necessary. |
| 9 | Improvements to TS 24.135 |  | Error Causes needs to be described (check stage 2) | To be included in 24.135 Alignment check is required to 23.135 |  | 24.135 23.135 | No action is needed in N1 |
| 10 | Handling of the Stream identifier by pre-release 99 MSCs and non supporting Release 99 MSCs needs to be specified |  | Broadcast solution raised in the meeting. No agreements yet. | To be included into 22.135, 23.135 | S1 (25-02-2000) N2B (2-3-2000) | 22.135 23.135 | Since MS shall be aware of NW capabilities, NW indicates its Multicall capability to the MS by using CC message. CR to 24.008 (N1-000560) The following description shall be added to 24.008: When MS is located in the NW not supporting Multical, it shall not request multiple bearers. CR 24.008 (N1-000489) |
| 11 | Including proper definition for NDUB | Proper definition was requested. |  | To be included into 22.135, 23.135 | S1 (25-02-2000) N2B (2-3-2000) | 22.135 23.135 | Since TI is not expanded in R99, no action is needed in N1. |
| 12 | Timing of TCH release |  | NW behaviour shall be clarified. | To be included into 23.108 | N1 | 23.108 | CR to 23.108 (N1-000492) was agreed. |