3GPP TSG-SA, WG1 meeting #8	 TDoc S1#8 (00)0278

Peking, China, April 10-15, 2000

Source: 	Nokia

Title: 	Work Item Description ‘Support of Localised Service Area (SoLSA) in Release 2000

Document for:	Decision

Work Item Description

Title

Support of Localised Service Area (SoLSA) in Release 2000

# 3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

# Linked work items

None identified.

# Justification

Support of Localised Service Area (SoLSA) provides the mechanisms to support LSA services related to the radio resources. Currently in Release 99, SoLSA is supported only in the GSM access network, but some aspects of SoLSA are included also in common 3GPP specifications, even though SoLSA is not yet supported in UTRAN.

In order to achieve service continuity between GERAN and UTRAN, SoLSA should be specified in Release 2000 for UTRA FDD and TDD, as applicable. There is anyhow a need to define how the SoLSA specifications are to be continued in release 2000.

# Objective

The objective of this Work Item is to have well defined SoLSA specifications in Release 2000.

The purpose of this work item is to define the service requirements, signalling, protocol elements and operations in UTRAN and GERAN to support localised services related to the radio network cells in the Release 2000 network configuration.

Some possible study items regarding SoLSA are:

- OSA-API for SoLSA.

- SoLSA applicability for IP multimedia services/PS domain

- Geographically defined LSAs

One initial task is to study and verify what parts of Release 99 SoLSA specifications are applicable as such in R00. Many SoLSA specifications will have to be modified and made applicable for UTRAN, but it is possible that some SoLSA features are less feasible in UTRAN than in GERAN and this should be reflected in the specifications.

The following time schedule is considered for 3GPP:

| Task | Planned Start | Planned Finish |
| --- | --- | --- |
| Work Item Creation | 4/2000 | 4/2000 |
| Work Item Approval |  | 6/2000 |
| Drafting and discussion, updates of specifications | 4/2000 | 12/2000 |
| Submission to TSG SA for approval |  | 12/2000 |
| Possible remaining corrections and clarifications | 09/2000 | 12/2000 |

# Service Aspects

Possible service enhancements to SoLSA in R00 or limitations due to differences between GERAN and UTRAN should be studied.

# MMI-Aspects

No changes identified.

# Charging Aspects

No charging aspects to be standardised have been identified, although one main feature of SoLSA is to support varying tariffs in different areas.

# Security Aspects

Protection against fraud usage must be included. User privacy must not be jeopardized.

# Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X | X | X |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  |  |

# Expected Output and Time scale (to be updated at each plenary)

| New specifications |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Specification No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| Affected existing specifications |  |  |  |  |  |  |  |  |  |
| Specification No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |
|  |  | to be identified |  |  |  |  |  |  |  |

Note: GSM 10.43, Support of Localised Service Area (SoLSA); Work Item Status SoLSA, lists all SoLSA related GSM specifications and CRs. Corresponding changes to 3GPP specifications are to be identified.

# Work item raporteurs

NN /Nokia.

# Work item leadership

To be decided.

# Supporting Companies

Nokia,

# Classification of the WI (if known)

| X | Feature (go to 14.1) |
| --- | --- |
|  | Building Block (go to 14.2) |
|  | Work Task (go to 14.3) |

## The WI is a Feature: List of building blocks under this feature

| Inter Group Co-ordination | Feature | Building block | (involved WG) work task |
| --- | --- | --- | --- |
| Location related issues (Jan Kall, Nokia) | Support of Localised Service Area (SoLSA) | Basic concept of SoLSA | Creation of Work Item for UTRAN-SoLSA |
|  |  |  | Development of SoLSA service descriptions, S1 |
|  |  |  | LSA definition, S1, RAN |
|  |  |  | LSA selection, S1, RAN |
|  |  |  | LSA information broadcast, R2 |
|  |  |  | Iu signalling support for SoLSA, R3 |
|  |  |  | Adapt GSM stage 2 SoLSA for UTRAN, S2, R2 |
|  |  |  | Adapt SoLSA core network CRs in CN WGs |
|  |  |  | SoLSA specifications for UTRAN in RAN WGs |
|  |  |  | Adapt SoLSA UE and USIM specifications in T WGs |
|  |  |  | Study the usage of geographical information for SoLSA, S1 |
|  |  | Localised Service Area (LSA) indication | LSA display in UE, S1 |
|  |  | Preferential access (cell access priority for LSA users) | Iu interface and MAP signalling, SA, CN and RAN WGs |
|  |  | Idle mode support (favouring LSA cells in idle mode) | Adapt GSM specifications for UTRAN and UE S2, RAN and T WGs |
|  |  | Active mode support (favouring LSA cells in active mode) | Adapt GSM specifications for UMTS, UTRAN and UE, SA, CN, RAN and T WGs |
|  |  | Exclusive access (private cells) | To be studied if supported in UTRAN, S1 |
|  |  | LSA only access (type cordless or WLL) | To be studied if supported in UTRAN, S1 |
|  |  | SoLSA interoperation aspects | GERAN-SoLSA and UTRAN-SoLSA interoperation, S2 |

The Work Tasks per WG should be made more concrete and detailed.

## The WI is a Building Block: parent Feature

(one Work Item identified as a feature)

## The WI is a Work Task: parent Building Block

(one Work Item identified as a building block)

please note that the building blocks not very stable at the moment

please note that work tasks are not stable at all at the moment