3GPP TSG-SA WG1 Meeting #102 	S1-231159

Berlin, Germany, 22 - 26 May 2023

Title:	Work Plan for Interconnect of SNPN

Agenda Item:	7.12

Document for:	Information

Source:	Novamint (as rapporteur of study on Interconnect of SNPN)

Contact:	Thierry Bérisot (tberisot@novamint.com)

Abstract: This document provides, for information only, the work plan for the study on Interconnect of SNPN for the next SA1 meetings including the present meeting in order to complete the TR 22.848.

1. Introduction

The rapporteur as well as the supporters of the study on Interconnect of SNPN clearly understand that the study was initiated quite late in the SA1 release 19 process. However, they are all committed to make good progress and if possible even to succeed to have a normative phase for interconnect of SNPN for SA1#104.

In this context, this document presents a work plan for the study on Interconnect of SNPN for the next SA1 meetings including the present meeting in order to meet this objective.

2. Work Plan for SA1 meetings

The following represent the work plan for SA1#102 and SA1#103

There are 3 category of topics addressed:

- General

- Interconnect between SNPNs

- interconnect of SNPN with identity providers

SA1#102 – Berlin, Germany, 22-26th May 2023

| TDoc N° | TDoc Name | Source | Topic/Use case | Comment |
| --- | --- | --- | --- | --- |

Category: General

| S1-231156 | Skeleton for TR 22.848 Interconnect of SNPN | NOVAMINT | Skeleton |  |
| --- | --- | --- | --- | --- |
| S1-231157 | Scope for TR 22.848 | NOVAMINT | Scope |  |
| S1-231111 | pCR on definition of identity provider | NEC | Definitions |  |
| S1-231158 | Definitions for TR 22.848 | NOVAMINT | Definitions |  |

Category: Interconnect between SNPNs

| S1-231105 | Pseudo-CR on interconnection of on-board naval non-public networks | B-Com | Use case Defence |  |
| --- | --- | --- | --- | --- |
| S1-231106 | Pseudo-CR on mobility between naval non-public networks | B-Com | Use case Defence |  |
| S1-231107 | Pseudo-CR on remote driving of trains between maintenance centers and railways stations | B-Com | Use case Railway |  |
| S1-231108 | Pseudo-CR on European Train Control System (ETCS) and Ground to Train Radio (GTR) service continuity at border crossing | B-Com | Use case Railway |  |
| S1-231112 | Interconnectivity between SNPNs | NEC | General Use case SNPN |  |

Category: interconnect of SNPN with identity providers

| S1-231080 | Use case on Scalable SNPN Interconnect with dynamic connections | Intel, Cisco Systems, Novamint | interconnect of SNPN with identity providers behind a firewall |  |
| --- | --- | --- | --- | --- |

=> objective: to reach 40 to 50 % completeness

SA1#103 – Gothenburg, Sweden, 21-25th August 2023,

|  | Planned activity at minimum | Source | Topic/Use case | Comment |
| --- | --- | --- | --- | --- |

Category: General

|  | Overview | NOVAMINT (as rapporteur) | Overview |  |
| --- | --- | --- | --- | --- |
|  | Consolidation of requirements | NOVAMINT (as rapporteur) | Consolidation |  |
|  | Conclusions & recommendations | NOVAMINT (as rapporteur) | Conclusions |  |

Category: Interconnect between SNPNs

|  | NPN connect between private networks of peer ports (Or equivalent for Airport) | Several companies | Use case port based on real deployments and perspectives in Netherlands, Belgium and Germany or for airport in France and Netherlands | Those use cases will be defined within EUWENA (European Users of Wireless Enterprise Networks Association) which is an association working on developing an ecosystem for Private Network for the benefits of the end users (this work is already ongoing based on real deployments & use cases of private networks across Europe) |
| --- | --- | --- | --- | --- |
|  | NPN connect between individual tenants’ network and port authority umbrella network | Several companies | Use case port based on real deployments and perspectives in Netherlands (part of smart ports perspective) |  |
|  | NPN connect between peer terminals in distant ports | Several companies | Use case port based on real deployments and perspectives in a situation in Spain and UK |  |
|  | Interconnect of SNPN in wind farm in the sea | Several companies | Use case utilities based on a use case for France and Netherlands |  |
|  | Ship with SNPN on board debarking in different port terminals with SNPN across the globe | Several companies | Use case port/maritime |  |

Category: interconnect of SNPN with identity providers

|  | Update of “Use case on Scalable SNPN Interconnect with dynamic connections” or potential new use cases | Several companies | interconnect of SNPN with identity providers | Last requirements expected for this category |
| --- | --- | --- | --- | --- |

=> objective: to reach 100 % completeness in order at minimum to allow a normative phase for interconnect of SNPN with identity providers for SA1#104

3. Conclusion

There is a working plan from the supporters of the study on “Interconnect of SNPN” for ensuring a good progress of the study in release 19 and if possible allow as well a normative phase still in Release 19.