## Slide 1
Initial thoughts on the
Rel-20 stage 1 timeline
S1-231011

## Slide 2
THIS IS NOT FOR SA1 AGREEMENT AT SA1#102
THIS IS NOT A CHAIRMAN PROPOSAL AT SA1#102
This is informative and is intended to show SA1 delegates the POSSIBLE timeline for Release 20 if we make the assumption to repeat the Release 19 process
Please DO discuss this in the corridors with your colleagues
Please DO NOT tell your company that this is the 3GPP Release 20 plan
Please DO give feedback to SA1 leadership
Please DO NOT complain that this is “already decided” – it is not!
Important Information About Timeline Maturity

## Slide 3
As the rest of 3GPP is planning and preparing for Rel-19, it is time for SA1 to start looking towards Re-20 and consider the potential timeline that will start the content definition.
SA1 discussions regarding the content definition process and corresponding timeline regarding Rel-20 are proposed to start in SA1#103/August 2023.
Slide 4 illustrates what could be a possible Rel-20 timeline if we “copy-paste” the process used for Rel-19, i.e.:
  Two timeline windows: one used for “presentation” and another for “approval” of SIDs
  Only after this, SA1 would start the actual work
The aim for slide 4 is to be used in the discussions around the changes/adaptations needed in the content definition process SA1 has used in the past.
We aim for this to be a discussion topic during coffee breaks.
Initial thoughts on SA1 Rel-20 timeline

## Slide 4
Release 20 SA1 timeline – only assumptions
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
Rel-19 Stage 2
Rel-19 Stage 3
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-19 Stage 1
Rel-20 Content def.
SIDs presentation
SIDs agreement
100%
Rel -20 SA1 Stage 1 80%
Rel-19 TSG Cont. Def
THIS IS NOT FOR SA1 AGREEMENT AT SA1#102
THIS IS NOT A CHAIRMAN PROPOSAL AT SA1#102