## Slide 1: FS_AmbientIoT Status Report
Progress made at this meeting
  20+ pCR to update the use cases have been agreed, focusing on update of KPI values, removal of the FFS/EN and further polish of the potential requirement
  3 pCR on CPR consolidation and KPI consolidation have been agreed
  The new WID and TS skeleton are agreed.
Controversial or Open issues from this meeting
  The remaining CPRs not agreed.
  How to handle the use cases(e.g. 5.12, 5.14) on personal item/asset finding/Tracking when doing the KPI consolidation
Planning for next meetings
  SA1#103 (08/2023): 95%
  Remarks: Resume CPR and KPI consolidation
  update of KPI etc.
  SA1#104 (11/2023): 100%
  Remarks: Finalize CPR and KPI consolidation
  remove all the FFS and EN.
  Actions before next meeting
  For further consolidation, plan to have 3 CCs
  1 CC in June
  1 CC in July
  1 CC in August before SA1#103
  Rapporteur: <Weijie Xu, OPPO>
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231652
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 06/06/2023 | 80% | SP-220085 | 90% | TR for approval