## Slide 1: <FS_FRMCS_Ph5> Status Report
Progress made at this meeting
  Agreed CR to the TR22.989, refining of 4 existing use cases:
    Addition of notification for participants late entering/leaving a Railway Emergency A (use case: New entry to the Railway emergency alert, Changing of the Railway emergency alert)
    Multi-talker control feature used by MCPTT Ad hoc Groups for Railway emergency voice communication (use case: Initiation of railway emergency voice communication)
    Indication of read/unread status of data communication during Railway emergency alert mentioned as out of scope of 3GPP (amendment in use case Initiation of Data communication during Railway emergency Alert)
    Addition of two new use cases in chapter §8 of the TR22.989 through two CRs (Transportation convenience service for the passengers for the reduced mobility, Multiple concurrent mobility services)
Controversial or Open issues from this meeting
  No open or controversial issues
Planning for next meetings
  SA1#[n+1] (21/08): 90%
  Remarks: Complete the update of existing use cases
  SA1#[n+2] (17/11): 100%
  Remarks: Clean-up and finalization
  Actions before next meeting
  Email discussions, conference calls.
  Rapporteur: <Vassiliki Nikolopoulou, UIC>
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
95007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 09/09/2023 | 50% | SP-220437 | 80% | New target:: 17/11/2023
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231658