## Slide 1: FS_5GSAT_Ph3 Status Report
Progress made at this meeting
  Note: TR 22.865 already sent for information to SA plenary in March.
  Updated use cases and new potential requirements
  Resolved last editor's notes
  Final clean up
  Agreed consolidated potential requirements
  Agreed conclusions
  Sending TR 22.865 for approval
Controversial or Open issues from this meeting
  none
Planning for next meetings
  SA1#103 (Aug 2023): 100%
    Add potential new CPR based on new requirements agreed in May
    Final review
  Actions before next meeting
  Coordination among interested/contributing companies, about further consolidation
  Rapporteur: Thierry Bérisot, NOVAMINT
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 80% | SP-220679 | 90% | 
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231662