## Slide 1: FS_ISN Status Report
Progress made at this meeting
  Agreed TR 22.848 skeleton
  Agreed scope
  Added definitions, abbreviations
  Agreed 4 new use cases and potential requirements associated
Controversial or Open issues from this meeting
  none
Planning for next meetings
  SA1#103 (Aug 2023): 80%
    Update use cases and potential requirements
    Additional use cases and potential requirements
    Overview
    Consolidation
    TR corrections/clean-up
    Conclusions
    Remarks: Sending TR for Information or approval
  SA1#104 (Nov 2023): 100%
    Final consolidation
    Remarks: final clean up
    Remarks: Sending TR for approval if not done previous meeting
  Actions before next meeting
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting & coordinated by the rapporteur
  Rapporteur: Thierry Bérisot, NOVAMINT
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 0% | SP-230236 | 30% | Study started
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231670