## Slide 1: FS_FMSS Status Update
Lu Lu
China Mobile
FS_FMSS Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_FMSS Status
Is this a new WI? No
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130597
Notes: 1

## Slide 3: FS_FMSS Progress
Progress made at this meeting
  TR Skeleton and Scope have been agreed
  Added use cases and potential requirements to describe steering based on Application, Network status and user’s subscription
Work/Study Item Completion: 30%
Draft TR 22.808 Completion: 30%
Controversial issues
  none
Notes: 1

## Slide 4: FS_FMSS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_FMSS Completion Date
Target completion date in WID: 09/2014 SP#65
Current target completion date: 09/2014 SP#65
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: FS_FMSS Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Clarify relationship with 3GPP/IETF
  Work on use cases
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Completion of use cases
    Consolidation of potential requirements
  SA1#68 (Nov 2014)
    Conclusion
    Discussion normative CRs
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  none
Notes: 1

## Slide 8: FS_FMSS Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): <80%>
  SA1#67 (Aug 2014): <100%>
  SA1#68 (Nov 2014): <100%>
Notes: 1

## Slide 9: FS_FMSS Agreed documents
List of agreed documents at this meeting:
S1-140235 | China Mobile | TR Skeleton for FMSS
S1-140233 | China Mobile, Huawei | Scope for FMSS
S1-140285 | China Mobile | Use case on Traffic Classification and Steering based on Application characteristics
S1-140287 | Huawei | Traffic Steering based on user’s subscription
S1-140307 | Huawei | Traffic steering based on Network status
Notes: 1