## Slide 1: GUSH Status Update RAN Sharing Enhancements on GERAN and UTRAN
Chris Friel
Telefónica
GUSH Rapporteur
3GPP TSG-SA WG1 Meeting #68
San Francisco, USA, 17-21 November 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: GUSH Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-140637
Notes: 1

## Slide 3: GUSH Progress
Progress made at this meeting
  1 CR to TS 22.101 agreed to rename Section 28 and amend introductory text to incorporate GERAN and UTRAN Sharing;
  7 CRs to TS 22.101 agreed to add new requirements clauses to section 28 for GERAN and UTRAN Sharing.
Work/Study Item Completion: 100%
Controversial issues
  None identified
Notes: 1

## Slide 4: GUSH Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: GUSH Completion Date
Target completion date in WID: <12/2014> SP#66
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: GUSH Agreed documents
List of agreed documents at this meeting:
S1-144611 | Telefónica; NEC | GERAN & UTRAN Sharing, change to the title of Section 28 and update to clause 28.1
S1-144617 | Telefónica; NEC | GERAN & UTRAN Sharing, new clauses 28.3 and 28.3.1 (Allocation of Shared GERAN & UTRAN requirements)
S1-144618 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.2 (OA&M access to the shared RAN)
S1-144533 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.3 (Generation and retrieval of usage and accounting information)
S1-144534 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.4 (MDT Collection)
S1-144609 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.5 (PWS Support)
S1-144619 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.6 (Support for load balancing)
S1-144610 | Telefónica; NEC | GERAN & UTRAN Sharing, new clause 28.3.7 (Dynamic capacity negotiation)
Notes: 1