## Slide 1: FS_MBSP Status Update Multimedia Broadcast Supplement for PWS
Eddy Hall
Qualcomm Incorporated
FS_MBSP Rapporteur
3GPP TSG-SA WG1 Meeting #68
San Francisco, USA, 17-21 November 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MBSP Status
Is this a new WI? No
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130599
Notes: 1

## Slide 3: FS_MBSP Progress
Progress made at this meeting
  Editorial clean-up
  Consolidation of requirements into UE and network requirements
  Conclusions added
Work/Study Item Completion: 100%
Draft TR 22.815 Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MBSP Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MBSP Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? N
  If not, current target completion date: <12/2014> SP#66
Will target completion date be met? Y
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#65 (09/2014)
  For approval: SA1#66 (12/2014)
Notes: 1

## Slide 6: FS_MBSP Agreed documents
List of agreed documents at this meeting:
S1-144307 | one2many | Corrections of somewhat editorial nature
S1-144308 | one2many | Consideration on severity levels
S1-144620 | one2many | Proposed text for clause on Consolidated Requirements
S1-144634 | one2many | Proposed text for clause 7 on Conclusion and Recommendations
S1-144623 | Rapporteur (Qualcomm) | Updates to TR 22.815
Notes: 1