## Slide 1: FS_UC_SPOOF Status Update Service aspects for dealing with User Control over spoofed calls
Greg Schumacher
Sprint
FS_UC_SPOOF Rapporteur
3GPP TSG-SA WG1 Meeting #68
San Francisco, USA, 17-21 November 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_UC_SPOOF Status
Is this a new WI? n
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140074
Notes: 1

## Slide 3: FS_UC_SPOOF Progress
Progress made at this meeting
  Considerations of MMTEL interactions
Work/Study Item Completion: 90%
Draft TR 22.898 Completion: 90%
Controversial issues
  None
Notes: 1

## Slide 4: FS_UC_SPOOF Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_UC_SPOOF Completion Date
Target completion date in WID: 12/2015 SP#666
Is current completion date the same as above? n
  If not, current target completion date: 03/2015 SP#67
Will target completion date be met? n
  If not, change target completion date to:
    <03/2015> SP#67
Expected date to send TR to SA plenary:
  For approval: SA1#69 02/2015
Notes: 1

## Slide 6: FS_UC_SPOOF Planning/Progress
Topics to focus on at SA1#69 (Feb 2015):
  Use cases
  Further considerations
  Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None planned
Notes: 1

## Slide 8: FS_UC_ SPOOF Progress Estimate
Estimated percentage completion:
  SA1#69 (Feb 2015): 100%
Notes: 1

## Slide 9: FS_UC_SPOOF Agreed documents
List of agreed documents at this meeting:
S1-144539 | Sprint | Security considerations section for spoofed call service interaction
S1-144540 | Sprint | MMTEL service interaction considerations for spoofed call service interaction
Notes: 1