## Slide 1: FS_CATS Status Update Control of Applications when Third party Servers encounter difficulties
Eriko Yoshida
KDDI
FS_CATS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #68
San Francisco, USA, 17-21 November 2014
Notes: 1

## Slide 2: FC_CATS Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_CATS Progress
Progress made at this meeting
  Informative annex on conceptual approaches to FS_CATS
  Six new use cases (Third party issue variation and usage of CATS depending on situations)
  Consideration on charging
  Clarification on the scope and priorities in objectives of the study
Work/Study Item Completion: 60%
Draft TR 22.818 Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 4: FS_CATS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: ~25
Notes: 1

## Slide 5: FS_CATS Completion Date
Target completion date in WID: 03/2015 SP#67
Is current completion date the same as above? Yes
Will target completion date be met? Yes
  If not, change target completion date to:
Expected date to send TR22.818 to SA plenary:
  For information: SA1#66 (12/2014)
  For approval: SA1#67 (03/2015)
Notes: 1

## Slide 6: FS_CATS Planning/Progress
Topics to focus on at SA1#69 (Feb2014):
  Use cases
  Potential requirements
  Consolidation of potential requirements
  Clean-up
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 2014/12/01
Notes: 1

## Slide 8: FS_CATS Progress Estimate
Estimated percentage completion:
  SA1#69 (Feb 2015): 100%
Notes: 1

## Slide 9: FS_CATS Agreed documents
List of agreed documents at this meeting:
S1-144466 | Qualcomm | CATS Conceptual Approaches
S1-144467 | Qualcomm, KDDI | Use Case : Combatting a DDOS Attack from a Virus
S1-144342 | KDDI, Qualcomm, Teliasonera | Use Case: Using Phased CATS to Gracefully Restore Service
S1-144476 | Intel Corporation, Sony Mobile, China Telecom, NEC, China Unicom, Softbank Mobile, KDDI | Activation and Control of CATS using 3GPP Network Service Subscription Profiles
S1-144477 | Intel Corporation, Sony Mobile, China Telecom, NEC, China Unicom, Softbank Mobile, KDDI | Activation and Control of CATS using Third Party Applications Service Subscription Profiles
S1-144478 | Intel Corporation, Sony Mobile, China Telecom, NEC, China Unicom, Softbank Mobile, KDDI | Activation and Control of CATS when a Third Party Server Supports Multiple Applications
S1-144471 | KDDI, Intel, SoftBank Mobile, NEC | Coexistence of ACDC and CATS
S1-144472 | China Telecom, CATR | Consideration on charging
S1-144479 | Nokia Networks | Clarifying the scope and targets of FS_CATS
Notes: 1