## Slide 1: MPS_Mods Status Update MPS Modifications
Ray P. Singh
Applied Communication Sciences
MPS_Mods Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-150043
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  Enhancement of MPS description in TS 22.153
  Addition of text for MPS policy control in TS 22.153
  Addition of text for priority before service invocation in TS 22.153
Work/Study Item Completion: 25%
Controversial issues
  None
S1-151430
Notes: 1

## Slide 4: MPS-Mods Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-151430
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: <06/2016> SP#72
Is current completion date the same as above? <y>
Will target completion date be met? <y>
S1-151430
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  Stage 1 text alignment with stages 2 & 3
  Priority data and priority video communications
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Priority voice, video and data interactions (QoS)
    Security
  SA1#73 (Feb 2016)
    Security
    Identity management
S1-151430
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
S1-151430
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): 25%
  SA1#71 (Aug 2015): 50%
  SA1#72 (Nov 2015): 75%
  SA1#73 (Feb 2016): 100%
S1-151430
Notes: 1

## Slide 9: MPS_Mods Agreed documents
List of agreed documents at this meeting:
S1-151607 | Applied Communication Sciences, OEC, AT&T, Alcatel-Lucent, Sprint, KPN, and Nokia Networks | Additions to MPS description
S1-151540 | Applied Communication Sciences, OEC, AT&T, Alcatel-Lucent and Sprint | MPS Policy Control
S1-151542 | Applied Communication Sciences, OEC, AT&T, Sprint, and Nokia Networks | Priority in Advance of Service Invocation
S1-151430
Notes: 1