## Slide 1: ELIOT Status Update Enhancing Location Capabilities for Emergency Communication
Greg Schumacher
Sprint
ELIOT Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: ELIOT Status
Is this a new WI? N
This WI has been approved at SP#67
  Approved WID is in tdoc SP-150044
Notes: 1

## Slide 3: ELIOT Progress
Progress made at this meeting
  Revision of vertical accuracy requirements for Emergency Services
  Revision of Annex A reflecting new FCC indoor 911 location accuracy regulations
Work/Study Item Completion: 25%
Controversial issues
  None
S1-15431
Notes: 1

## Slide 4: ELIOT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-15431
Notes: 1

## Slide 5: ELIOT Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  Add civic location (dispatchable location) reporting capabilities and requirements
  Update example location technologies
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Final cleanup
S1-151431
Notes: 1

## Slide 6: Work plan between meetings
Email discussion
  None planned
S1-151431
Notes: 1

## Slide 7: ELIOT Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): 66%
  SA1#72 (Nov 2015): 100%
S1-15141
Notes: 1

## Slide 8: ELIOT Agreed documents
List of agreed documents at this meeting:
S1-151488 | Sprint, Intel, Verizon UK Ltd., Qualcomm, AT&T | Addition of Z-axis requirements for emergency calls
S1-151454 | Sprint, Verizon UK Ltd., AT&T | Revise Annex A to reflect new FCC Emergency Service Location Accuracy Regulations
S1-15431
Notes: 1