## Slide 1: FS_MCVideo Status Update Feasibility Study on Mission Critical Video over LTE
Emmanuelle Villebrun
Ministère de l’intérieur
FS_MCVideo Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MCVideo Status
Is this a new WI? no
This WI has been approved at SP#67
  Approved WID is in tdoc SP-150048
Notes: 1

## Slide 3: FS_MCVideo Progress
Progress made at this meeting
  Basic services
  Specific challenges of video
  Affiliation, air ground air, interactions
Work/Study Item Completion: 50 %
Draft TR 22.879 Completion: 50%
    If Work/Study item includes only one new TS/TR, then % completion of work/study item = % completion draft TS/TR
Controversial issues
  Radio resource management for video in on network and off network
S1-151436
Notes: 1

## Slide 4: FS_MCVideo Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Number of Drafting session participants: 15-20
Common slots with MCDATA, not every contribution opened
S1-151436
Notes: 1

## Slide 5: FS_MCVideo Completion Date
Target completion date in WID: 11/2015 SP#70
Is current completion date the same as above? Yes
Will target completion date be met? Yes
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (08/2015)
S1-151436
Notes: 1

## Slide 6: FS_MCVideo Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  Air to ground
  IOPS mode
  Operational priority management in on/off network
  Evolved services
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Consolidation
    Conclusion
S1-151436
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
S1-151436
Notes: 1

## Slide 8: FS_MCVideo Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): 90%
  SA1#72 (Nov 2015): 100%
S1-151436
Notes: 1

## Slide 9: FS_MCVideo Agreed documents
List of agreed documents at this meeting:
S1-151602 | French Ministry of Interior | Skeleton for FS_MCVideo
S1-151249 | French Ministry of Interior | Affiliation process for MCVideo
S1-151251 | US Department of Commerce | MCVideo Group Communication after Emergency Alert Use Case
S1-151252 | U.S. Department of Commerce | MCVideo Car Bombing Incident Use Case
S1-151253 | U.S. Department of Commerce | MCVideo Remote Monitoring of a Traffic Stop Use Case
S1-151254 | U.S. Department of Commerce | MCVideo Chemical Spill and Fire Use Case
S1-151261 | U.S. Department of Commerce | MCVideo Pursuit Scenario Use Case
S1-151262 | U.S. Department of Commerce | MCVideo Hostage Incident Use Case
S1-151256 | U.S. Department of Commerce | MCVideo Train Crash and Fire Use Case
S1-151257 | US Department of Commerce | MCVideo: Man Down Data and Real time Video Use Case
S1-151258 | US Department of Commerce | MCVideo: Man Down Data and Real Time Video with Late Entry Use Case
S1-151259 | U.S. Department of Commerce | MCVideo Investigation of Police Officers Use Case
S1-151263 | Huawei, TD-Tech | Downlink Pull a Mission Critical Video to an MCPTT User
S1-151260 | French Ministry of Interior | Intra event video priority
S1-151575 | Huawei, TD-Tech | Management Requirements for Combination of Voice and Video
S1-151584 | Huawei, TD-Tech | Management Requirements for Combination of Data and Voice
S1-151269 | China Mobile Com. Corporation | FS_MCVideo Use Case: Concurrency of video broadcast and MCPTT service
S1-151270 | China Mobile Com. Corporation | FS_MCVideo Use Case: Concurrency of video broadcast and MCPTT service
S1-151271 | Huawei, TD-Tech | Management Requirements for Different Video Resources
S1-151436
Notes: 1

## Slide 10: FS_MCVideo Agreed documents
List of agreed documents at this meeting:
S1-151272 | Huawei, TD-Tech | Management Requirements for Different Data Resources
S1-151264 | French Ministry of Interior | MCVideo air ground air communications
S1-151255 | Huawei, TD-Tech | Mission Critical Video Transmission Requirements
S1-151274 | French Ministry of Interior | Video availability notification
S1-151275 | French Ministry of Interior | Video consultation
S1-151276 | Harris Corporation | MCVideo Select Use Case
S1-151436
Notes: 1