## Slide 1: EIEI Status Update Evolution to and Interworking with eCall in IMS
Kurt Bischinger
Deutsche Telekom
EIEI Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: EIEI Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#68
Notes: 1

## Slide 3: EIEI Progress
Progress made at this meeting
  WID agreed
  3 CRs to 22.101 agreed: Update references and definition for eCall, introduction of requirements for IMS based eCall as well as interworking with legacy eCall equipment
Work/Study Item Completion: 100%
Controversial issues
  inband modem use over PS in a certain interworking scenario might need to be revisited
S1-151556
Notes: 1

## Slide 4: EIEI Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
S1-151556
Notes: 1

## Slide 5: EIEI Completion Date
Target completion date in WID: 06/2015 SP#68
Is current completion date the same as above? y
Will target completion date be met? y
S1-151556
Notes: 1

## Slide 6: EIEI Agreed documents
List of agreed documents at this meeting:
S1-151536 | Deutsche Telekom, Qualcomm, Huawei, Nokia Networks, Teliasonera, Alcatel-Lucent, Ericsson | Update of eCall definition to include IMS emergency call based eCall
S1-151537 | Deutsche Telekom, Qualcomm, Huawei, Nokia Networks, Teliasonera, Alcatel-Lucent, Ericsson | Support of IMS emergency calls in ICS
S1-151538 | Deutsche Telekom, Qualcomm, Huawei, Nokia Networks, Teliasonera, Alcatel-Lucent, Ericsson | Update of transfer of MSD to include IMS emergency call based eCall
S1-151556
Notes: 1