## Slide 1: MCPTT-R Status Update Mission Critical Push To Talk over LTE Re-alignment
Andrew Thiessen
U.S. Dept. of Commerce
MCPTT-R Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTT-R Status
Is this a new WI? N
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150821
Notes: 1

## Slide 3: MCPTT-R Progress
Progress made at this meeting
  Progress on this WID is based on progress analyzing the TS 22.179 requirements for inclusion into TS 22.280
  77% of TS 22.179 requirements analyzed and adjudicated for TS 22.280
  CR for TS 22.179 developed based on current agreements
Work Item Completion: 77%
Controversial issues
  None
Notes: 1

## Slide 4: MCPTT-R Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: MCPTT-R Completion Date
Target completion date in WID: 03/2016 SP#71
Is current completion date the same as above? n
  If not, current target completion date: 06/2016 SP#72
Notes: 1

## Slide 6: MCPTT-R Planning/Progress
Topics to focus on at next SA1 meeting:
  Completion of CR based on TS 22.280
Notes: 1

## Slide 7: Work plan between meetings
Discussion
  No discussion planned as work item dependent on TS 22.280 MCCoRe work
Notes: 1

## Slide 8: MCPTT-R Progress Estimate
Estimated percentage completion:
  now: 77%
  Next meeting: 100%
Notes: 1

## Slide 9: MCPTT-R Agreed documents
List of agreed documents at this meeting:
S1-160313 | Rapporteur | CR for MCPTT-R
S1-160513 | Rapporteur | Exception sheet for MCPTT-R
Notes: 1