## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
FS_MARCOM Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Two use cases were discussed and noted.
Work/Study Item Completion: 15%
Draft TR 22.819 Completion: 15%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases and potential requirements
Planning for subsequent meetings
  SA1#80 (November 2017)
    Introduction of new use cases and potential requirements
    Provision of gap analysis on some requirements included in TR
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 15%
  Next meeting: 30%
  In two meetings: 50%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
  None
Notes: 1